## Slide 1: IEEE 802.11ah Sub 1 GHz license-exempt operation Agenda for January 2015
Date: 2014-01-12
Authors:

## Slide 2: IEEE 802.11ah Agenda
Call for a secretary
IPR and other relevant policy and procedures
Approve meeting minutes
  November meeting minutes (11-14/1548r0)
  Conference call minutes (11-14/1566r1, 11-14/1592r1, 11-14/1606r0, 11-14/1619r0, 11-14/0024r0, 11-14/0036r0)
Address Letter Ballot comments for Draft 3.0
  LB205 comment spreadsheet: 11-14/1372r7
Motion for draft text
Conference call plan
Timeline review

## Slide 3: Submissions (Monday PM2)
TGah Status Reports
  TGah Letter Ballots Status
  TGah Draft Status
    TGah Draft 1.0 failed the WG motion
    TGah Draft 2.0 and 3.0 passed the WG motion
    Can access TGah Draft 2.0 from IEEE store
TG/WG | BallotID | Ballot Close Date | Title | BallotType | Pool | Approve | Disapprove | Abstain | Return | Return Ratio (%) | Abstain Ratio (%) | Approve Ratio (%) | Invalid
TGah | 200 | 04 November 2013 | IEEE 802.11ah Draft 1.0 Technical | Technical | 323 | 144 | 54 | 18 | 218 | 67.49 | 8.26 | 72.73 | 2
TGah | 203 | 05 July 2014 | IEEE 802.11ah Draft 2.0 Technical | Technical | 330 | 204 | 43 | 24 | 274 | 83.03 | 8.76 | 82.59 | 3
TGah | 205 | 25 October 2014 | IEEE 802.11ah Draft 3.0 First Recirculation | Recirculation | 330 | 234 | 27 | 17 | 280 | 84.85 | 6.07 | 89.66 | 2

## Slide 4: Submissions (Monday PM2)
TGah Status Reports
  TGah Letter Ballot 205 comment resolution status
    Resolved CIDs: 297
    Unresolved CIDs: 209
MAC |  | 
Matthew Fischer |  | 45
Jason Lee |  | 27
Sayantan Choudhury |  | 26
Liwen Chu |  | 25
James Wang |  | 14
Yongho Seok |  | 12
Kaiying Lv |  | 11
Alfred Asterjadhi |  | 10
Chao-Chun Wang |  | 7
Betty Zhao |  | 6
Jianhan Liu |  | 4
PHY |  | 
Mingguang Xu |  | 12
Eugene Baik |  | 10
Total 209 |  | 

## Slide 5: Submissions (Monday PM2)
PHY and MAC
  LB205-TWT-SST-CIDs-not-groupTWT (11-14/0083r1, Matthew)
  LB205 comment resolution clause 8.3 (11-14/1603r3, Liwen Chu)

## Slide 6: Submissions (Tuesday PM1)
PHY and MAC
  LB205-PICS-TWT (11-14/0118r0, Matthew)
  LB205-MAC-Resolution-10.44d (11-14/0055r0, Alfred)
  LB205-MAC-Resolution-8.8.5 (11-14/0056r0, Alfred)
  LB205-MAC-Resolution-Relay-Operation_part 2 (11-14/0109r0, Alfred)
  LB205 PHY Resolutions for Cl24, Annex E (11-14/0060r0, Eugene)
  LB205 PHY Comment Resolutions Clauses 24.2.2&24.3.7 (11-14/0067r0, Mingguang)

## Slide 7: Submissions (Tuesday PM1)
PHY and MAC
  LB205 MAC Resolution 9.42o (11-15/0106r0, Kaiying)
  LB205 MAC Resolution 10.2.2 (11-15/0107r0, Kaiying)
  LB205 MAC Resolution 8.4.2.170r (11-15/0108r0, Kaiying)
  LB 205 resolutions for CID 5340, 5341, 5381, 5383, 5384, 5386, 5420 (11-15/0120r0, Chao-Chun Wang)
  LB205 comment resolution clause 9.3.2.7 (11-15/0100r0, Liwen Chu)
  LB MAC Resolution annex B (11-15/0102r0, Liwen Chu)
  LB205 Comment Resolution for Annex D (11-15/0122r0, Jianhan)

## Slide 8: Submissions (Tuesday PM1)
PHY and MAC
  TBD (11-15/xxxxr0, Jason Lee)
  TBD (11-15/xxxxr0, Jason Lee)
  TBD (11-15/xxxxr0, Jason Lee)
  TBD (11-15/xxxxr0, Jason Lee)
  LB 205 Comment Resolution on CIDs 5279, 5182, 5183, 5184, 5197, 5425, 5426, 5427, 5428 (11-14/0119, George)
  LB 205 Comment Resolution on Sectorization (11-14/0123r0, James)
  LB205 MAC Resolution 9.42i (11-14/0127r0, Betty)
  LB 205 MAC Miscellaneous comment resolution (11-14/0128r0, Yongho)

## Slide 9: Submissions (Tuesday PM2)
PHY and MAC
  TBD

## Slide 10: Submissions (Wednesday PM2)
Submissions made during conference calls and ready for motion on Wednesday AM1
  lb205-mlme-comment-resolution (11-14/1550r1, Yongho)
  LB205 Comment Resolution for 9.42b.2 (11-14/1555r0, Shoukang)
  LB205 Comment Resolution for Annex O.2 (11-14/1556r1, Shoukang)
  LB205-MAC-Resolution-9.46.1 (11-14/1573r0, Po-Kai)
  lb205-comment-resolution-for-subclause-8_4_2_170b (11-14/1567r1, Yuan)
  MAC Resolution to Comments in D3.0 Subclause 4.3.13a.1 (11-14/1574r0, Zander)
  MAC resolution subclause 8.4.1.6-8.4.1.15a-8.4.1.52-8.4.2.1 (11-14/1575r1, Zander)
  MAC resolution subclause 8.4.2.170m-10.3.8.1 (11-14/1576r1, Zander)
  lb205-clause-9-comment-resolution (11-14/1569r1, Yongho)
  MAC resolution subclause 10.3.5.11-10.44c.7-10.5.22 (11-14/1577r1, Zander)
  lb205-clause-3-comment-resolution (11-14/1593r1, Yongho)
  LB205 comment resolution clause 8.2.4 (11-14/1601r1, Liwen)
  LB203 Comment Resolution clause 7.3 8.2.3 (11-14/1602r1, Liwen)

## Slide 11: Submissions (Wednesday PM2)
Submissions made during conference calls and ready for motion on Wednesday AM1
  LB205-MAC-Resolution-8.4.2.170k (11-14/1609r1, Alfred)
  LB205-MAC-Resolution-8.4.2.170z (11-14/1611r0, Alfred)
  LB205-MAC-Resolution-Miscellaneous part 4 (11-14/1614r0, Alfred)
  LB205-MAC-Resolution-Miscellaneous part 3 (11-14/1613r1, Alfred)
  LB205-MAC-Resolution-Annex G (11-14/1612r0, Alfred)
  LB205-MAC-Resolution-8.4.2.170g (11-14/1610r0, Alfred)
  LB205-MAC-Resolution-9.12 (11-14/1615r0, Alfred)
  LB205 comment resolution clause 8.3 (11-14/1603r2, Liwen)
  LB205 comment resolution clause 8.4 (11-14/1604r2, Liwen)
  LB205 comment resolution clause 9.2 (11-14/1605r0, Liwen)
  LB205-MAC-Resolution-8.8-9.42l-8.4.2.170x (11-14/1616r0, Alfred)
  LB205-MAC-Resolution-9.12 (11-14/1617r0, Alfred)
  LB205 PHY CID Resolutions Clause 24 (11-15/0017r1, Eugene)

## Slide 12: Submissions (Thursday AM2)
PHY and MAC
  TBD

## Slide 13: Submissions (Thursday PM2)
Submissions made during January F2F meeting and ready for motion on Thursday PM2
  TBD

## Slide 14: Task group document motions
Motion for update to draft text

## Slide 15: Agenda cont. Teleconferences
February 10, 8PM ET for 2 hour
February 17, 8PM ET for 2 hour
February 24, 8PM ET for 2 hour
March 3, 8PM ET for 2 hour

## Slide 16: Timeline
Review 11/285

## Slide 17: Instructions for the WG Chair
The IEEE-SA strongly recommends that at each WG meeting the chair or a designee:
  Show slides #1 through #4 of this presentation
  Advise the WG attendees that:
    The IEEE’s patent policy is consistent with the ANSI patent policy and is described in Clause 6 of the IEEE-SA Standards Board Bylaws;
    Early identification of patent claims which may be essential for the use of standards under development is strongly encouraged;
    There may be Essential Patent Claims of which the IEEE is not aware. Additionally, neither the IEEE, the WG, nor the WG chair can ensure the accuracy or completeness of any assurance or whether any such assurance is, in fact, of a Patent Claim that is essential for the use of the standard under development.
  Instruct the WG Secretary to record in the minutes of the relevant WG meeting:
    That the foregoing information was provided and that slides 1 through 4 (and this slide 0, if applicable) were shown;
    That the chair or designee provided an opportunity for participants to identify patent claim(s)/patent application claim(s) and/or the holder of patent claim(s)/patent application claim(s) of which the participant is personally aware and that may be essential for the use of that standard
    Any responses that were given, specifically the patent claim(s)/patent application claim(s) and/or the holder of the patent claim(s)/patent application claim(s) that were identified (if any) and by whom.
  The WG Chair shall ensure that a request is made to any identified holders of potential essential patent claim(s) to complete and submit a Letter of Assurance.
  It is recommended that the WG chair review the guidance in IEEE-SA Standards Board Operations Manual 6.3.5 and in FAQs 12 and 12a on inclusion of potential Essential Patent Claims by incorporation or by reference.
  Note: WG includes Working Groups, Task Groups, and other standards-developing committees with a PAR approved by the IEEE-SA Standards Board.
(Optional to be shown)

## Slide 18: Participants, Patents, and Duty to Inform
All participants in this meeting have certain obligations under the IEEE-SA Patent Policy. Participants:
  “Shall inform the IEEE (or cause the IEEE to be informed)” of the identity of each “holder of any potential Essential Patent Claims of which they are personally aware” if the claims are owned or controlled by the participant or the entity the participant is from, employed by, or otherwise represents
    “Personal awareness” means that the participant “is personally aware that the holder may have a potential Essential Patent Claim,” even if the participant is not personally aware of the specific patents or patent claims
  “Should inform the IEEE (or cause the IEEE to be informed)” of the identity of “any other holders of such potential Essential Patent Claims” (that is, third parties that are not affiliated with the participant, with the participant’s employer, or with anyone else that the participant is from or otherwise represents)
  The above does not apply if the patent claim is already the subject of an Accepted Letter of Assurance that applies to the proposed standard(s) under consideration by this group
Quoted text excerpted from IEEE-SA Standards Board Bylaws subclause 6.2
Early identification of holders of potential Essential Patent Claims is strongly encouraged
No duty to perform a patent search
Slide #1

## Slide 19: Patent Related Links
  All participants should be familiar with their obligations under the IEEE-SA Policies & Procedures for standards development.
  Patent Policy is stated in these sources:
  IEEE-SA Standards Boards Bylaws
  http://standards.ieee.org/guides/bylaws/sect6-7.html#6
  IEEE-SA Standards Board Operations Manual
  http://standards.ieee.org/guides/opman/sect6.html#6.3
  Material about the patent policy is available at
  http://standards.ieee.org/board/pat/pat-material.html
Slide #2
If you have questions, contact the IEEE-SA Standards Board Patent Committee Administrator at patcom@ieee.org or visit http://standards.ieee.org/board/pat/index.html
This slide set is available at http://standards.ieee.org/board/pat/pat-slideset.ppt

## Slide 20: Call for Potentially Essential Patents
If anyone in this meeting is personally aware of the holder of any patent claims that are potentially essential to implementation of the proposed standard(s) under consideration by this group and that are not already the subject of an Accepted Letter of Assurance:
  Either speak up now or
  Provide the chair of this group with the identity of the holder(s) of any and all such claims as soon as possible or
  Cause an LOA to be submitted
Slide #3

## Slide 21: Other Guidelines for IEEE WG Meetings
All IEEE-SA standards meetings shall be conducted in compliance with all applicable laws, including antitrust and competition laws.
  Don’t discuss the interpretation, validity, or essentiality of patents/patent claims.
  Don’t discuss specific license rates, terms, or conditions.
    Relative costs, including licensing costs of essential patent claims, of different technical approaches may be discussed in standards development meetings.
      Technical considerations remain primary focus
  Don’t discuss or engage in the fixing of product prices, allocation of customers, or division of sales markets.
  Don’t discuss the status or substance of ongoing or threatened litigation.
  Don’t be silent if inappropriate topics are discussed … do formally object.
---------------------------------------------------------------
See IEEE-SA Standards Board Operations Manual, clause 5.3.10 and “Promoting Competition and Innovation: What You Need to Know about the IEEE Standards Association's Antitrust and Competition Policy” for more details.
Slide #4

## Slide 22: Motion 1
Move to approve minutes of F2F November meeting (11-14/1548r0) and conf call minutes (11-14/1566r1, 11-14/1592r1, 11-14/1606r0, 11-14/1619r0, 11-14/0024r0, 11-14/0036r0)
  Move: Second:
  Discussions:
  Motion :

## Slide 23: Motion 2
Move to adopt the Comment Resolutions (discussed on the conference calls) in 11-14/0095r2 with the following tab:
  MAC Ad-hoc and PHY Ad-hoc
  Move: Second:
  Discussions:
  Yes : No: Abstain:
  Motion.

## Slide 24: Motion 3
Move to adopt the Comment Resolutions in 11-14/xxxxr0 with the following tab:
  January 2015 MAC and PHY motion
  Move: Second:
  Discussions:
  Yes : No: Abstain:
  Motion.

## Slide 25: Motion 4
Move to instruct the Editor to generate D3.2 of the draft based on motions passed in TGah at the January face-to-face meeting.
  Move: Second:
  Discussions:
  Yes : No: Abstain:
  Motion.

## Slide 26: Motion 5
Having approved comment resolutions for all of the comments received from LB205 on P802.11ah D3.0
Instruct the TGah editor to prepare P802.11ah D4.0 from P802.11ah D3.1 incorporating these resolutions and changes approved by TGah at this session and
Approve a 15 day Working Group Recirculation Ballot asking the question “Should P802.11ah D4.0 be forwarded to Sponsor Ballot?”
Moved:
Seconded:
Result:

## Slide 27: Pre-motion 1
Do you accept the comment resolution for CID 5002, 5003, 5023, 5024, 5037, 5038, 5039, 5040, 5041, 5042, 5043, 5044, 5045, 5046, 5071, 5072, 5073, 5104, 5185, 5186, 5187, 5190, 5191, 5258, 5259, 5260, 5261, 5262, 5263, 5264, 5272, 5302, 5303, 5304, 5305, 5306, 5307, 5317, 5318, 5319, 5447, 5448, 5449, 5453, 5482 (45 CIDs) as shown in 11-15/0083r1?
  Unanimously passed

## Slide 28: Pre-motion 2
Do you accept the comment resolution for CID 5247 as shown in 11-14/1603r3?
  Unanimously passed

## Slide 29: Pre-motion 2
Do you accept the comment resolution for CID 5350 as shown in 11-15/0118r0?