## Slide 1: P802.11ah Report to EC on Conditional Approval to go to Sponsor Ballot
Date: 2015-09-16
Authors:

## Slide 2: Introduction
This document contains the report to the IEEE 802 Executive Committee in support of a request for approval to send IEEE P802.11ah Draft 5.0 to Sponsor Ballot.
This document was approved during the interim session of the 802.11 working group on 18 September 2015.
  Passed in the Working Group xx yes, x no , x abstain

## Slide 3: 802.11 WG Letter Ballot Results – P802.11ah
Ballot ID | Ballot Close Date | Title | Ballot Type | Pool | Return | %Return | Abstain | %Abstain | Approve | Disapprove | %Approve
203 | 07 Jul 2014 | Ballot for P802.11ah draft 2.0 | Technical | 330 | 274 | 83 | 24 | 9 | 204 | 43 | 83
205 | 25 Oct 2014 | First Recirculation Ballot for P802.11ah draft 3.0 | Recirculation | 330 | 280 | 85 | 17 | 6 | 234 | 27 | 90
207 | 14 Feb 2015 | Second Recirculation Ballot for P802.11ah draft 4.0 | Recirculation | 330 | 284 | 86 | 18 | 6 | 245 | 19 | 93
211 | 16 Apr 2015 | Third Recirculation Ballot for P802.11ah draft 5.0 | Recirculation | 330 | 285 | 86 | 16 | 6 | 248 | 19 | 93
211.1 |  | LB 211 Post-Ballot vote change* |  | 330 | 285 | 86 | 17 | 6 | 255 | 11 | 96
* Email indication of “Approve” from Nehru Bhandaru, Naveen Kakani, Stephen McCann , Qi Wang, Brian Hart, Dorothy Stanley and Yunsong Yang.
* Email indication of “Abstain” from Osama AboulMagd.

## Slide 4: 802.11 WG Letter Ballot Comments – P802.11ah
Ballot ID | Ballot Close Date | Title | Total Number of Comments received (Yes and No voters)
203 | 07 Jul 2014 | Ballot for P802.11ah draft 2.0 | 1214 (845 T, 369 E)
205 | 25 Oct 2014 | First Recirculation Ballot for P802.11ah draft 3.0 | 506 (327 T, 179 E)
207 | 14 Feb 2015 | Second Recirculation Ballot for P802.11ah draft 4.0 | 214 (173 T, 41 E)
211 | 16 Apr 2015 | Third Recirculation Ballot for P802.11ah draft 5.0 | 107 (34 T, 73 E)

## Slide 5: Unsatisfied comments by commenter
Voter | LB203 | LB205 | LB207 | LB211 | Total
Stephens, Adrian | 0 | 0 | 1 | 0 | 1
Emmelmann, Marc | 0 | 0 | 0 | 1 | 1
Myles, Andrew | 0 | 0 | 0 | 1 | 1
Coffey, John | 0 | 0 | 0 | 2 | 2
Harkins, Dan | 3 | 0 | 0 | 0 | 3
Ecclesine, Peter | 0 | 1 | 0 | 0 | 1
Montemurro, Michael | 0 | 0 | 1 | 0 | 1
Rison, Mark | 0 | 1 | 0 | 0 | 1
Roy, Richard (*) | 2 | 0 | 0 | 0 | 2
Levy, Joseph (*) | 0 | 24 | 44 | 6 | 74
Hunter, David (*) | 90 | 30 | 0 | 82 | 202
Total | 95 | 56 | 46 | 92 | 289
(*) Commenter provided no response for a contact to ask which comments are satisfied or unsatisfied.
Total number of unsatisfied comments based on feedback from commenter: 11
Total number of unsatisfied comments from unresponsive commenter: 278

## Slide 6: Unsatisfied Comments – Topics
Topic | PHY | MAC | Editorial | Intellectual Property | Total
No LoA has been filed by Qualcomm related to 802.11ah essential patent claims |  |  |  | 5 | 5
Adding new 0.5 MHz channel bandwidth operation | 1 |  |  |  | 1
Security issue on PV1 frame |  | 3 |  |  | 3
Naming issue of Service Type field |  | 1 |  |  | 1
Overusing of Element ID |  | 1 |  |  | 1
Topic from unresponsive commenter (*) | 10 | 100 | 168 |  | 278
Total | 11 | 105 | 168 | 5 | 289
(*) Commenter provided no response for a contact to ask which comments are satisfied or unsatisfied.
Total number of unsatisfied comments based on feedback from commenter: 11
Total number of unsatisfied comments from unresponsive commenter: 278

## Slide 7: Unsatisfied comments
The composite of all unsatisfied comments based on feedback from commenter and the resolutions approved by the comment resolution committee received during working group ballot may be found in the embedded document on the right:
  Double click on the icon to the right to open this.
The composite of all unsatisfied comments from unresponsive commenter and the resolutions approved by the comment resolution committee received during working group ballot may be found in the embedded document on the right:
  Double click on the icon to the right to open this.

## Slide 8: TGah Timeline
 | Open | Close
Third recirculation (TGah D5.0) | 18-Sep-15 | 2-Oct-15
First sponsor ballot | 17-Oct-15 | 15-Nov-15
Second sponsor ballot | 25-Mar-15 | 8-Apr-15
Third sponsor ballot | 18-Jul-16 | 2-Aug-16
Fourth sponsor ballot (unchanged) | 18-Sep-16 | 3-Oct-16
EC to RevCom July 2016 |  | 
RevCom to Standards Board Sep 2016 |  | 

## Slide 9: References
Comment spreadsheet