## Slide 1: IEEE 802.11ah Closing Report for May 2015
Date: 2015-05-15
Authors:

## Slide 2: Abstract
This presentation is the closing report for the Vancouver meeting of the IEEE 802.11 TGah.

## Slide 3: Activity in TGah
Letter Ballot 211 for Draft 5.0 closed April 16th
  107 comments received
In this meeting, except for 4 comments related with IP, all other comments received from LB211 have been resolved
  The TG members want to have more time to discuss IP related comments
  LB211 comment spreadsheet: 11-15/525r1
Call for submissions to address the IP related comments by July meeting

## Slide 4: Going forward
Resolve 4 remaining comments (CID 7001, 7002, 7003 and 7012) and go to a sponsor ballot after July meeting

## Slide 5: Teleconference
June 9, 8PM ET for 2 hour
July 7, 8PM ET for 2 hour

## Slide 6: TGah Timeline – No Change
Internal Task Group Ballot : May 2013
Initial Letter Ballot : September 2013
Initial Recirculation Letter Ballot : September 2014
Initial Sponsor Ballot : July 2015
Initial Recirculation Sponsor Ballot : November 2015
EC Approval : January 2016
Revcom Approval : March 2016