## Slide 1: IEEE 802.11TGai Closing Report
Date: 2015-5-15
Authors:
Name | Company | Address | Phone | email
Hiroshi MANO | Koden Techno Info K.K. | Fuji Blg 28 2F, 2-7-26 Kita-Aoyama, Minato-ku, Tokyo, 107-0061, Japan | +81-3-6890-0594 | mano@koden-ti.com hiroshi@manosan.org

## Slide 2: Abstract
This presentation is the closing report for the Vancouver meeting of the IEEE 802.11 TGai.

## Slide 3: IEEE 802.11 FILS TGai – May 2015 Vancouver
Goals for the Meeting:
  Approve minutes of past meeting and teleconference
  Comment resolution of WG Recirc LB209
  Approve to forward the draft to Sponsor Ballots
  Approve Timeline
  Approve Teleconference schedule
  Approve Plan for July

## Slide 4: Accomplishments TGai 1/2
6 regular slots
Approved TGai Meeting Minutes for the IEEE 802.11 Berlin meeting:
  15-11/0487r0 March 2015 Berlin Session Minutes
Approved TGai teleconference meeting minutes of Berlin to Vancouver meeting.
  15-11/0489r4 Teleconference Minutes

## Slide 5: Accomplishments TGai 2/2
Received 491 comments byWG LB209
  Resolved 17 comments
Approved the response to TGai MDR Report 11-15/0248r4
Approved comment resolutions for all of the comments received during Working Group Letter Ballot 209.
Approved a 15 day Working Group Recirculation Ballot.
Approved Plan for July
Approved Time line
Approved Teleconference schedule

## Slide 6: Plan for July
Goals for the Meeting:
  Approve minutes of past meeting and teleconference
  Comment resolution of WG recirc LB
  Approve to forward the draft to Sponsor Ballots
  Approve Timeline
  Approve Teleconference schedule
  Approve Plan for Sep

## Slide 7: Time line of Tgai (no changes)
  PAR Approved, Modified, or Extended 2010-12-08
  WG Letter Ballots Initial / Recirc Mar14/Sep14/Jan15
  MEC Done Nov14
  Form Sponsor Ballot Pool / Reform Mar15
  IEEE-SA Sponsor Ballots Initial / Recirc Jul15/ Sep 15
  Final 802.11 WG Approval Nov 15
  Final or Conditional 802 EC Approval Nov 15
  RevCom & Standards Board Final or Continuous Process Approval Mar 16
  ANSI Approved N/A

## Slide 8: Teleconference Schedule
Motion:
  Approve the following schedule of weekly teleconferences at
  Tuesday May 26th 10:00 ET / duration 1.0 Hour
  Monday Jun 22nd, 29th and Jul 6th 17:00 ET / duration 2.0 Hour
  Using WEB-EX that will be provided by Task Group Chair
Moved: Jouni Malinen
Seconde : Lee Armstrong
Approved by unanimous consent

## Slide 9: Reference
Motions (11-13-1186r28)
  https://mentor.ieee.org/802.11/dcn/13/11-13-1186-28-00ai-tgai-motion-deck.pptx
TGai LB209 comments for Draft 4.0 (11-15/0281r20)
  https://mentor.ieee.org/802.11/dcn/15/11-15-0281-20-00ai-tbai-lb209-comments-on-draft-d4-0.xlsx