## Slide 1: IEEE 802.11TGai Closing Report
Date: 2015-5-15
Authors:
Name | Company | Address | Phone | email
Hiroshi MANO | Koden Techno Info K.K. | Fuji Blg 28 2F, 2-7-26 Kita-Aoyama, Minato-ku, Tokyo, 107-0061, Japan | +81-3-6890-0594 | mano@koden-ti.com hiroshi@manosan.org

## Slide 2: Abstract
This presentation is the closing report for the Vancouver meeting of the IEEE 802.11 TGai.

## Slide 3: IEEE 802.11 FILS TGai – May 2015 Vancouver
Goals for the Meeting:
  Approve minutes of past meeting and teleconference
  Comment resolution of WG Recirc LB209
  Approve to forward the draft to Sponsor Ballots
  Approve Timeline
  Approve Teleconference schedule
  Approve Plan for July

## Slide 4: Accomplishments TGai 1/2
6 regular slots
Approved TGai Meeting Minutes for the IEEE 802.11 Berlin meeting:
  15-11/0487r0 March 2015 Berlin Session Minutes
Approved TGai teleconference meeting minutes of Berlin to Vancouver meeting.
  15-11/0489r4 Teleconference Minutes

## Slide 5: Accomplishments TGai 2/2
Received 491 comments byWG LB209
  Resolved 17 comments
Approved the response to TGai MDR Report 11-15/0248r4
Approved comment resolutions for all of the comments received during Working Group Letter Ballot 209.
Approved a 15 day Working Group Recirculation Ballot.
Approved Plan for July
Approved Time line
Approved Teleconference schedule

## Slide 6: Motion to go to the recirc WG LB
Having approved comment resolutions for all of the comments received during Working Group Letter Ballot 209 on TGai D4.0 as contained in document 11-15/0281r20,
  Instruct the editor to incorporate the resolutions with the D4.0 and create D5.0.
  Approve a 15 day Working Group Recirculation Ballot asking the question “Should TGai D5.0 be forwarded to Sponsor Ballot?”.
Moved: Marc Emmelmann
Seconded: Lee Armstrong
Result (20/0/0)

## Slide 7: Plan for July
Goals for the Meeting:
  Approve minutes of past meeting and teleconference
  Comment resolution of WG recirc LB
  Approve to forward the draft to Sponsor Ballots
  Approve Timeline
  Approve Teleconference schedule
  Approve Plan for Sep

## Slide 8: Time line of Tgai (no changes)
  PAR Approved, Modified, or Extended 2010-12-08
  WG Letter Ballots Initial / Recirc Mar14/Sep14/Jan15
  MEC Done Nov14
  Form Sponsor Ballot Pool / Reform Mar15
  IEEE-SA Sponsor Ballots Initial / Recirc Jul15/ Sep 15
  Final 802.11 WG Approval Nov 15
  Final or Conditional 802 EC Approval Nov 15
  RevCom & Standards Board Final or Continuous Process Approval Mar 16
  ANSI Approved N/A

## Slide 9: Teleconference Schedule
Motion:
  Approve the following schedule of weekly teleconferences at
  Tuesday May 26th 10:00 ET / duration 1.0 Hour
  Monday Jun 22nd, 29th and Jul 6th 17:00 ET / duration 2.0 Hour
  Using WEB-EX that will be provided by Task Group Chair
Moved: Jouni Malinen
Seconde : Lee Armstrong
Approved by unanimous consent

## Slide 10: Reference
Motions (11-13-1186r28)
  https://mentor.ieee.org/802.11/dcn/13/11-13-1186-28-00ai-tgai-motion-deck.pptx
TGai LB209 comments for Draft 4.0 (11-15/0281r20)
  https://mentor.ieee.org/802.11/dcn/15/11-15-0281-20-00ai-tbai-lb209-comments-on-draft-d4-0.xlsx