## Slide 1: IEEE 802.11mc Closing Report for May 2015
Date: 2015-05-14
Authors:

## Slide 2: Abstract
This document contains the TGmc closing report for May 2015.

## Slide 3: Status
Began comment resolution on Initial SB comments
Agenda, includes motions
  https://mentor.ieee.org/802.11/dcn/15/11-15-0494-09-000m-tgmc-agenda-may-2015.pptx
Comment resolution spreadsheet
  https://mentor.ieee.org/802.11/dcn/15/11-15-0532-03-000m-revmc-sponsor-ballot-comments.xls

## Slide 4: TGmc Plan of Record - modified
Slide 4
20 July 2012 – 12 Sept 2012 – Call for Comment/Input
29-30 Aug 2012 – NesCom, SASB PAR Approval
Sept 2012 – Begin to process CC input, 11aa, 11ae integration
Dec 2012 – March/May 2013 – 11ad integration
Jan 2013 – First WG Letter ballot - without 11ad – on D1.0
Sept 2013 – Letter ballot on D2.0
Dec 2013 – May 2014 – 11ac, 11af integration – D3.0 in May 2014
July 2014 – Mandatory Draft Review
Jan 2015 – D4.0 Recirculation, goal to follow with D4.0 unchanged
Form Sponsor Pool: Open through Feb 20th good for 6 months (end of July 2015)
EC conditional SB approval March 2015
BRC meeting June 17-19 2015
Nov 2015/Jan 2016 – WG/EC Final Approval
March 2016 – RevCom/SASB Approval
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 4

## Slide 5: Teleconferences and next steps
Conference Calls 10am Eastern (2 hours)
  May 29, June 5, June 26
June, July 2015
  Continue initial Sponsor Ballot comment resolution as Comment Resolution Committee