IEEE P802.11
Wireless LANs

| TGaq August-September Teleconference Minutes |  |  |  |  |
| --- | --- | --- | --- | --- |
| Date: 2015-08-07 |  |  |  |  |
| Author(s): |  |  |  |  |
| Name | Affiliation | Address | Phone | email |
| Yunsong Yang | Huawei Technologies | 10180 Telesis Court, STE 165, San Diego, CA 92130 | +1-858-754-3638 | yangyunsong@hauwei.com |

Abstract

Minutes of TGaq teleconference held on August 7th.

Friday August 7th, 2015

09:00 PT

Yunsong Yang, the TGaq Vice Chair, chairs this meeting on behalf of Stephen McCann.

- Attendee

  - Yunsong Yang (Huawei)

  - Lee Armstrong (US DoT)

  - Jon Rosdahl (CSR)

  - SK Yong (Apple)

- Chair called the meeting to order at 9:08 PT.

- Chair went through IEEE patent policy and other guidelines

- Call for potentially essential patents: no response from participants.

- Agenda

- The agenda (as sent in the e-mail and shown on the screen) was approved by unanimous consensus.

- Editor report

  - Lee Armstrong, who has volunteered as an interim editor, is currently working on converting D1.2 to Framemaker, expecting another week to complete the task. Then, it is expected that it will take two more weeks to implement the approved comment resolutions from Vancouver and Waikoloa meetings in order to produce D1.3.

  - A preliminary WORD version of D1.3 can be shared with volunteers for review and for preparing resolutions to the remaining comments, as soon as it is available.

- Continued Comment Resolution

  - A total of 43 comments remain open.

  - SK indicates that he needs two weeks to prepare the proposed resolutions to the remaining comments.

- Next Teleconference

  - The group felt that it is better to cancel the August 14th teleconference. Yunsong will discuss with Stephen before confirming the cancellation with the group. (The remaining scheduled TGaq teleconferences are on August 21st and September 4th.)

- AoB: None.

- Adjourned at 9:40.