## Slide 1: IEEE 802.11aj Sept 2015 Closing Report
Date: 2015-09-18
Author:

## Slide 2: Abstract
This document is the TGaj closing report for the Sept 2015 session.

## Slide 3: Work Completed
11-15/1036r0 – TGaj Editor Report for CC22 was presented
11-15/1054r0 – Resolution for Comments on IEEE 802.11aj (45GHz) D 0.6 was presented. Revision was made based on the feedback from group discussion
Shiwen HE has been elected as Sub-editor for 45GHz
Timeline of TGaj has been reviewed and updated

## Slide 4: Motion 1
To approve the comment resolution for the following CIDs for CC22
  CID 1, 3-35 (from 11-15/1054r6)
Moved: Bo SUN
Seconded: Dejian LI
Results: Y6 N0 A0
Motion passed

## Slide 5: Motion 2
To approve the meeting venue for China Interim Meeting on Jan 27-28 2016 from Xi’an to Harbin
Moved: Bo SUN
Seconded: Jiamin CHEN
Approved with no objection

## Slide 6: Task Group Sub-Editor Election
Nomination
  Sub-editor for 45GHz: Shiwen HE
Accepted with no objection

## Slide 7: Goals for November 2015 Meeting
Resolve the remaining CIDs
TGaj Technical Specification D1.0 ready for WG Initial Letter Ballot

## Slide 8: Conference call times
  9pm (ET) Oct 15, 2015
    9am Beijing Time, Oct 16, 2015
  9pm (ET) Oct 22, 2015
    9am Beijing Time, Oct 23, 2015