## Slide 1: IEEE 802.11TGai Closing Report
Date: 2015-11-13
Authors:
Name | Company | Address | Phone | email
Hiroshi MANO | Koden Techno Info K.K. | Fuji Blg 28 2F, 2-7-26 Kita-Aoyama, Minato-ku, Tokyo, 107-0061, Japan | +81-3-6890-0594 | mano@koden-ti.com hiroshi@manosan.org

## Slide 2: Abstract
This presentation is the closing report for the Dallas meeting of the IEEE 802.11 TGai.

## Slide 3: IEEE 802.11 FILS TGai – Nov 2015 Dallas
Goals for the Meeting:
  Approve minutes of past meeting and teleconference
  Comment resolution of 1st sponsor LB
  Approve Timeline
  Approve Teleconference schedule
  Approve Plan for Jan

## Slide 4: Accomplishments TGai 1/2
1Adhoc + 7 regular slots
Approve TGai Meeting Minutes for the IEEE 802.11 Waikoloa meeting: 15-0849r1
  https://mentor.ieee.org/802.11/dcn/15/11-15-0894-01-00ai-july-2015-waikoloa-session-minutes.doc
Approve TGai teleconference meeting minutes of Waikoloa to Dallas meeting : 15-1007r6
  https://mentor.ieee.org/802.11/dcn/15/11-15-1007-06-00ai-july-november-teleconference-minutes.doc

## Slide 5: Accomplishments TGai 2/2
Received 760 comments by1st SB
  Resolved 270 comments by CRC (Teleco Sep-Nov)
  Resolved 200 comments (Dallas)
  248 open comments
Approved Plan for Jan 2016
Approved Time line
Approved Teleconference schedule

## Slide 6: Plan for Jan
Goals for the Meeting:
  Approve minutes of past meeting and teleconference
  Comment resolution of 1st sponsor LB
  Approve to forward the Recirc sponsor LB
  Approve Timeline
  Approve Teleconference schedule
  Approve Plan for Mar

## Slide 7: Time line of TGai (No Change)
  PAR Approved, Modified, or Extended 2010-12-08
  WG Letter Ballots Initial / Recirc Mar14/Sep14/Jan15/ Mar15/Jul15/Aug15
  MEC Done Nov14
  Form Sponsor Ballot Pool / Reform Mar15
  IEEE-SA Sponsor Ballots Initial / Recirc Sep 15/Mar 16/Jul 16/Sep 16
  Final 802.11 WG Approval Aug 15
  final or Conditional 802 EC Approval July 15
  RevCom & Standards Board Final or Continuous Process Approval Sep 16
  ANSI Approved N/A

## Slide 8: Teleconference Schedule
Motion:
  Approve the following schedule of weekly teleconferences on
    24th Nov, 1st Dec, 8th Dec, 15th Dec, 5th Jan, 12th Jan and 26th Jan.
  Tuesdays 10:00 ET
  Duration 1.0Hour
  Using WEB-EX that will be provided by Task Group Chair
Approved by unanimous consent
Tokyo - 12:00AM (24:00 Tuesday)
Beijing - 11:00PM
Berlin - 4:00PM
New York - 10:00AM
San Francisco - 7:00AM

## Slide 9: Reference
TGai-Motion-deck
  https://mentor.ieee.org/802.11/dcn/13/11-13-1186-35-00ai-tgai-motion-deck.pptx
TGai comments from SB
  https://mentor.ieee.org/802.11/dcn/15/11-15-1196-17-00ai-tgai-comments-from-1st-sb.xlsx

## Slide 10: Thanks to all who participated!