## Slide 1: IEEE 802.11 LRLP TIG Long Range Low Power November 2015 Closing Report
Date: 2015-11-12
Authors:

## Slide 2: Contributions for November
11-15/1308r0: Link budget analysis – Minyoung Park (Intel Corp.)
11-15/1306r0: Use Case for Both LRLP and Full Function in STA - Tim Godfrey EPRI
11-15/1365r0: Use Cases of LRLP Operation for IoTs - Chittabrata Ghosh (Intel)
11-15/1380r0: LRLP Digital Health Use Case - Enrico-Henrik Rantala (Nokia)
11-15/1383 r0: Long range low power Use Cases for Indoor & Outdoor - Minseok OH (Kyonggi University)
Tim Godfrey (EPRI)
November 2015

## Slide 3: Ad Hoc Editing Groups
LRLP use cases and metrics and LRLP requirements
  Ad Hoc Lead – Chittabrata Ghosh
Technical feasibility and Technical material needed to initiate standardization
  Ad Hoc Lead – Michael Fischer

## Slide 4: Output Documents
Output document – draft in 11-15-1446r0
Full closing report – 11-15-1447r0
November Minutes – 11-15-1390r0
Tim Godfrey (EPRI)
November 2015

## Slide 5: Between November and January
Teleconference Plan
  2 Teleconferences, different days in December: One teleconference for each ad-hoc team
  Determine time/date in CAC and announce to reflector
Call for Contributions for January
  Coexistence and interoperation with existing 802.11 BSS
  Quantification of existing use cases
Tim Godfrey (EPRI)
November 2015

## Slide 6: LRLP Timeline
TIG
  November 2015 Contributions for report
  January 2016 Contributions for report. Edit & revise
  March 2016 Complete output report
  WG Motion to Form Study Group
SG
  May 2016 Develop PAR and CSD (WG Approval)
  July 2016 Approve PAR and CSD (EC)
TG
  Sept 2016
November 2015