## Slide 1: IEEE 802.11 TGmc January 2016 Agenda
Date: 2016-01-21
Authors:

## Slide 2: Abstract
This presentation contains the IEEE 802.11 TGmc agenda for the January 2016 session. TGmc is operating as the Ballot Resolution Committee for P802.11REVmc.

## Slide 3: TGmc Agenda
Monday PM2
  Chair’s Welcome, Status, Review of Objectives, Approve agenda
  Editor’s Report
  Presentations
  11-15-1274 – ACK frame –Graham Smith
  11-16-117, EIFS CID 5966 Menzo
  11-16-122 – DSSS parameter set Graham
Thursday PM1
  Motions – minutes, 11-15-1530, 11-16-117, 11-15-1184, 11-16-151
  Presentations 11-16-173r1, Motion
  Plans for Jan – March
  Schedule
  AOB, Adjourn
Tuesday PM2
  Presentations
  11-16-0141, 11-15-1530 – VHT 160MHz signaling Menzo Wentink
  11-16-106, 107 Probe dwell time – Peter Khoury
Wednesday PM2
  Presentations
  11-15-1184r5 – OWE – Dan Harkins
  ARC proposed changes, see 11-16-151, previously 11-15-540 – Joseph Levy
  11-15-1530 – Menzo
  11-16-117 – Menzo
  11-15-828 – Peter E

## Slide 4: Monday PM1 (continued)
Objectives
  Operate as the Ballot Resolution Group for P802.11-REVmc
Approve prior meeting minutes
  https://mentor.ieee.org/802.11/dcn/15/11-15-1502-01-000m-revmc-brc-minutes-for-f2f-dec-ieee-sa-hosted-piscataway.docx
  https://mentor.ieee.org/802.11/dcn/15/11-15-1492-00-000m-revmc-brc-minutes-30-nov-2015.docx
  https://mentor.ieee.org/802.11/dcn/15/11-15-1477-00-000m-revmc-brc-telecon-minutes-nov-20.docx
  https://mentor.ieee.org/802.11/dcn/15/11-15-1216-00-000m-revmc-brc-minutes-for-november-dallas.docx
Editor Report (Adrian Stephens)
  Editor report: https://mentor.ieee.org/802.11/dcn/13/11-13-0095-26-000m-editor-reports.pptx
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 4

## Slide 5: Monday PM1 (continued)
WG chair has delegated BRC Ballot Resolution Committee responsibility to TGmc: ttp://www.ieee802.org/11/email/stds-802-11/msg01475.html
  “The resolution of comments is delegated to TGmc, acting as a sponsor Ballot Resolution Committee (BRC):
  For convenience, we will continue to use the term “TGmc” to represent this BRC
  Any voting member of 802.11 can vote at TGmc meetings
  TGmc can consider motions (e.g. comment resolution, other changes to the draft, to recirculate) in any of its meetings – including telecons
  TGmc will meet during 802.11 F2F meetings
  Ultimately the WG is required to approve any request to the executive committee to move the project to the standards board for approval.”
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 5

## Slide 6: TGmc Plan of Record - modified
Slide 6
20 July 2012 – 12 Sept 2012 – Call for Comment/Input
29-30 Aug 2012 – NesCom, SASB PAR Approval
Sept 2012 – Begin to process CC input, 11aa, 11ae integration
Dec 2012 – March/May 2013 – 11ad integration
Jan 2013 – First WG Letter ballot - without 11ad – on D1.0
Sept 2013 – Letter ballot on D2.0
Dec 2013 – May 2014 – 11ac, 11af integration – D3.0 in May 2014
July 2014 – Mandatory Draft Review
Jan 2015 – D4.0 Recirculation
Form Sponsor Pool: Open Dec 15th or so, close Feb 20, 2015 –good for 6 months (end of July 2015)
Initial Sponsor Ballot 2015-03-27 through 2015-04-26
December 2015/Jan 2016 Initial SB recirculation
Feb 2016 BRC Ft. Lauderdale meeting planned
July 2016 – WG/EC Final Approval
September 2016 – RevCom/SASB Approval
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 6

## Slide 7: TGmc SB Planning
Slide 7
Initial Sponsor Ballot 2015-03-27 through 2015-04-26 on D4.0
Jan 11-26 2016 Initial SB recirculation D5.0
  Teleconferences, Feb 22-25 2016 BRC Ft. Lauderdale meeting
  2nd recirculation on D6.0: March 2016
April/May 2016
  Comment resolution
  3rd recirculation April/May 2016 D6.0 unchanged or D7.0
  4th recirculation D7.0 unchanged if needed May/June 2016
  Revcom Submission date: 20 May 2016 for June 28-30 Revcom
  EC telecon approval June 2016
July 2016 – WG/EC Final Approval (if not in June 2016)
September 2016 – RevCom/SASB Approval (if not June 2016)
  Revcom Submission date: 05 Aug 2016 for Sept 16 Revcom teleconference
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 7

## Slide 8: Straw poll
Slide 8
Do you support incorporating OWE into the REVmc draft?
Y 9
N 5
A 12
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 8

## Slide 9: Motion 188 – 160MHz signalling
Slide 9
Move to incorporate the text changes in 11-15-1530r4 into the TGmc draft.
Moved: Menzo Wentink
Seconded: Edward Au
Result: 18-0-1 Motion passes
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 9

## Slide 10: Motion 189 – EIFS
Slide 10
Move to incorporate the text changes in 11-16-117r3 into the TGmc draft.
Moved: Menzo Wentink
Seconded: Michael Montemurro
Result: 14-0-4 Motion passes
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 10

## Slide 11: Motion 190 – OWE
Slide 11
Move to incorporate the text changes in 11-15-1184r5 into the TGmc draft.
Moved: Jouni Malinen
Seconded: Guido Hiertz
Result: 10-7-5 Motion fails
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 11

## Slide 12: Motion 191 – ARC changes Clause 5
Slide 12
Move to incorporate the text changes in 11-16-151r0 into the TGmc draft.
Moved: David Kloper
Seconded: Jon Rosdahl
Result: 15-0-4 Motion passes
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 12

## Slide 13: Motion 192 – ACK & DSSS Parameter set
Slide 13
Move to incorporate the text changes in 11-15-1274r3 and 11-16-122r1 into the TGmc draft.
Moved: Graham Smith
Seconded: Edward Au
Result: 19-0-4 Motion passes
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 13

## Slide 14: Motion 193 – FT 4-way handshake
Slide 14
Move to incorporate the text changes in 11-16-173r2 into the TGmc draft.
Moved: Jouni Malinen
Seconded: Michael Montemurro
Result: 14-0-4 Motion passes
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 14

## Slide 15: January – March 2016 Meeting Planning
Objectives: Initial Recirculation Sponsor Ballot comment resolution
Conference calls 10am Eastern 2 hours
  Feb 5, 19
Ballot Resolution Committee meeting –
  Feb 22-25 in Ft. Lauderdale, SR Technologies host
Schedule review
Availability of 11mc in the IEEE store
  D4.0 is available (add D5.0 after SB approval), see http://www.techstreet.com/ieee/products/1867583
Forward to ISO JTC1/SC6 WG1
  D4.0 forwarded; D5.0 will be forwarded upon SB approval

## Slide 16: References
https://mentor.ieee.org/802.11/dcn/12/11-12-0594-02-0000-revision-par-proposal-for-802-11-2012.doc
https://mentor.ieee.org/802.11/dcn/13/11-13-0233-56-000m-revmc-wg-ballot-comments.xls
https://mentor.ieee.org/802.11/dcn/15/11-15-0532-30-000m-revmc-sponsor-ballot-comments.xls