## Slide 1: IEEE 802.11TGai Closing Report
Date: 2016-05-20
Authors:
Name | Company | Address | Phone | email
Hiroshi MANO | Koden Techno Info K.K. | Fuji Blg 28 2F, 2-7-26 Kita-Aoyama, Minato-ku, Tokyo, 107-0061, Japan | +81-3-6890-0594 | mano@koden-ti.com hiroshi@manosan.org

## Slide 2: Abstract
This presentation is the closing report for the Waikoloa meeting of the IEEE 802.11 TGai.

## Slide 3: IEEE 802.11 FILS TGai – May 2016 Waikoloa
Goals for the Meeting:
  Approve minutes of past meeting and teleconference
  Comment resolution to 1st recirc sponsor LB
  Approve to forward the 2nd recirc sponsor LB
  Approve Timeline
  Approve Teleconference schedule
  Approve Plan for July

## Slide 4: Accomplishments TGai 1/2
7 regular slots
Approve TGai Meeting Minutes for the IEEE 802.11 Atlanta meeting:
  16-0186r0
  https://mentor.ieee.org/802.11/dcn/16/11-16-0186-00-00ai-january-2016-atlanta-sesssion-minutes.doc
Approve TGai teleconference meeting minutes of Atlanta to Waikoloa meeting.
  16-0272r09
  https://mentor.ieee.org/802.11/dcn/16/11-16-0272-09-00ai-january-may-teleconference-minutes.doc

## Slide 5: Accomplishments TGai 2/2
D7.1 was opened in WG members area.
Received 176 comments by1st recirc SB
  Resolved 172 of received comment by CRC (Teleco & Waikoloa)
  4 remained comment
Re-affirm the TG Vice Chair& Secretary
Approved Plan for July 2016
Approved Time line
Approved Teleconference schedule

## Slide 6: Plan for July
Goals for the July Meeting:
  Approve minutes of past meeting and teleconference
  Continue on comment resolution
  Approve to forward the 2nd recirc sponsor LB
  Approve Timeline
  Approve Teleconference schedule
  Approve plan for Sep

## Slide 7: Time line of TGai (No Change)
  PAR Approved, Modified, or Extended 2010-12-08
  WG Letter Ballots Initial / Recirc Mar14/Sep14/Jan15/ Mar15/Jul15/Aug15
  MEC Done Nov14
  Form Sponsor Ballot Pool / Reform Mar15
  IEEE-SA Sponsor Ballots Initial / Recirc Sep 15/Mar 16/Jul 16/Sep 16
  Final 802.11 WG Approval Aug 16
  final or Conditional 802 EC Approval July 16
  RevCom & Standards Board Final or Continuous Process Approval Sep 16
  ANSI Approved N/A

## Slide 8: Teleconference Schedule
Motion:
  Approve the teleconference with 10days advanced notification before July meeting.
  Duration 1.0 Hour
  Using WEB-EX that will be provided by Task Group Chair

## Slide 9: Reference
TGai-Motion-deck (11-13-1186/44)
  https://mentor.ieee.org/802.11/dcn/13/11-13-1186-44-00ai-tgai-motion-deck.pptx
Comments from 1st recirc SB (11-16-0505/10)
  https://mentor.ieee.org/802.11/dcn/16/11-16-0505-10-00ai-tgai-comments-from-sb-1st-recirc.xlsx

## Slide 10: Thanks to all who participated!