## Slide 1: IEEE 802.11 TGmc July 2016 Agenda
Date: 2016-07-18
Authors:

## Slide 2: Abstract
This presentation contains the IEEE 802.11 TGmc agenda for the July 2016 session. TGmc is operating as the Ballot Resolution Committee for P802.11REVmc.

## Slide 3: TGmc Agenda
Monday PM1
  Chair’s Welcome, Patent reminder, Status, Review of Objectives, Approve agenda
  Editor’s Report
  Comment resolution
  PAR extension
Tuesday AM1
  Comment resolution
Wednesday PM2
  Comment resolution
Thursday PM1
  Comment resolution
  Motions
  Report to EC
  Plans for July - September
  Schedule, AOB, Adjourn
Tuesday PM1
  Comment resolution
Tuesday PM2
  Comment resolution
  Motions

## Slide 4: Current IEEE 802, 802.11 rules documents
Patent policy slides
  https://development.standards.ieee.org/myproject/Public/mytools/mob/slideset.ppt
IEEE 802 Policies & Procedures
  (link to AudCom, approved by IEEE-SA Standards Board June 2014)
  http://standards.ieee.org/board/aud/LMSC.pdf
IEEE 802 Operations Manual (13 Nov 2015)
  http://www.ieee802.org/PNP/approved/IEEE_802_OM_v18.pdf
IEEE 802 Working Group Policies &Procedures (13 Nov 2015)
  http://www.ieee802.org/PNP/approved/IEEE_802_WG_PandP_v18.1.pdf (editor update)
IEEE 802 LMSC Chair's Guidelines (18 Mar 2016)
  http://www.ieee802.org/PNP/approved/IEEE_802_Chairs_guidelines_v23.pdf
IEEE 802.11 WG OM: (13 Nov 2015)
  https://mentor.ieee.org/802.11/dcn/14/11-14-0629-14-0000-802-11-operations-manual.docx
Policies and Procedures hierarchy
  http://www.ieee802.org/11/Rules/rules.shtml
  IEEE 802 Procedural document website: http://www.ieee802.org/devdocs.shtml

## Slide 5: Tuesday PM1
Objectives
  Operate as the Ballot Resolution Group for P802.11-REVmc
Approve Prior Minutes
  https://mentor.ieee.org/802.11/dcn/16/11-16-0717-00-000m-minutes-for-revmc-brc-face-to-face-meeting-may-17-19-waikoloa.docx
  https://mentor.ieee.org/802.11/dcn/16/11-16-0759-00-000m-revmc-brc-may-27-telecon-minutes.docx
  https://mentor.ieee.org/802.11/dcn/16/11-16-0765-00-000m-revmc-brc-june-3-telecon-minutes.docx
  https://mentor.ieee.org/802.11/dcn/16/11-16-0825-01-000m-revmc-brc-july-8-and-15-telecon-minutes.docx
Editor Report (Adrian Stephens)
  Editor report: https://mentor.ieee.org/802.11/dcn/13/11-13-0095-32-000m-editor-reports.pptx
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 5

## Slide 6: Tuesday PM1 (continued)
WG chair has delegated BRC Ballot Resolution Committee responsibility to TGmc: ttp://www.ieee802.org/11/email/stds-802-11/msg01475.html
  “The resolution of comments is delegated to TGmc, acting as a sponsor Ballot Resolution Committee (BRC):
  For convenience, we will continue to use the term “TGmc” to represent this BRC
  Any voting member of 802.11 can vote at TGmc meetings
  TGmc can consider motions (e.g. comment resolution, other changes to the draft, to recirculate) in any of its meetings – including telecons
  TGmc will meet during 802.11 F2F meetings
  Ultimately the WG is required to approve any request to the executive committee to move the project to the standards board for approval.”
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 6

## Slide 7: TGmc Plan of Record - modified
Slide 7
20 July 2012 – 12 Sept 2012 – Call for Comment/Input
29-30 Aug 2012 – NesCom, SASB PAR Approval
Sept 2012 – Begin to process CC input, 11aa, 11ae integration
Dec 2012 – March/May 2013 – 11ad integration
Jan 2013 – First WG Letter ballot - without 11ad – on D1.0
Sept 2013 – Letter ballot on D2.0
Dec 2013 – May 2014 – 11ac, 11af integration – D3.0 in May 2014
July 2014 – Mandatory Draft Review
Jan 2015 – D4.0 Recirculation
Form Sponsor Pool: Open Dec 15th or so, close Feb 20, 2015 –good for 6 months (end of July 2015)
D4.0 Initial Sponsor Ballot 2015-03-27 through 2015-04-26
D5.0 Initial SB recirculation 2016-01-11 through 2016-01-26
D6.0 Second Recirculation 2016-06-07 through 2016-06-30
D7.0 August/September Third/Fourth (unchanged) Recirculation
October 2016 – WG/EC Final Approval Oct 4th telecon
December 2016 – RevCom/SASB Approval
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 7

## Slide 8: TGmc SB Planning
Slide 8
June 2016
  2rd recirculation D6.0 2016-06-07 to 2016-06-30
July 2016
  Comment resolution on D6.0
August/Sept 2016
  July 30 – Aug 15 editing and review of editing
  3th recirculation D7.0 August 15-30
  On or before Sept 9: Complete comment resolution (goal unchanged draft)
  4th recirculation D7.0 unchanged Sept 10 - 20: 10 day recirculation of unchanged draft
October 4th: EC teleconference approval – requests for unconditional approval for TGmc
  October 17th deadline for submission to Revcom
December 2016 – RevCom/SASB Approval
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 8

## Slide 9: Motion SB Recirculation
Having approved comment resolutions for all of the comments received from the initial Sponsor Ballot on P802.11REVmc D6.0 as contained in documents 11-15-0665rxx, 11-15-0565rxx, and 11-15-0532rxx
Instruct the editor to prepare Draft 7.0 incorporating these resolutions and
Approve a 15 day Sponsor Recirculation Ballot asking the question “Should P802.11REVmc D7.0 be forwarded to RevCom?”
Moved: Seconded:
Result:

## Slide 10: Motion PAR Extension
Approve sending the PAR extension information for P802.11REVmc cited below to NesCom.
  PAR document: <doc-ref>
Moved by Dorothy Stanley on behalf of TGmc (BRC)
Second:
Result:
TGmc vote: Moved: <name>, Seconded: <name>, Result: y-n-a

## Slide 11: Motion Forward P802.11REVmc to RevCom (Conditional)
Approve document <doc-ref> as the report to the IEEE 802 Executive Committee on the requirements for unconditional approval to forward P802.11<x> to RevCom, and
Request the IEEE 802 Executive Committee to approve forwarding P802.11REVmc to RevCom.
Moved by Dorothy Stanley on behalf of TGmc (BRC)
Second:
Result:
TGmc vote: Moved: <name>, Seconded: <name>, Result: y-n-a

## Slide 12: July - September 2016 Meeting Planning
Objectives: Third/Fourth recirculation and comment resolution
Conference calls 10am Eastern 2 hours
  With 10 day notice
Ballot Resolution Committee meeting –
  If needed
Schedule review
Availability of 11mc in the IEEE store
  D6.0 is available , see http://www.techstreet.com/ieee/products/1867583
Forward to ISO JTC1/SC6 WG1
  D5.0 forwarded; D6.0 will be forwarded upon SB approval

## Slide 13: References
https://mentor.ieee.org/802.11/dcn/12/11-12-0594-02-0000-revision-par-proposal-for-802-11-2012.doc
https://mentor.ieee.org/802.11/dcn/13/11-13-0233-56-000m-revmc-wg-ballot-comments.xls
https://mentor.ieee.org/802.11/dcn/15/11-15-0532-53-000m-revmc-sponsor-ballot-comments.xls