IEEE P802.11
Wireless LANs

|  |
| --- |
| 802.11TGak PAR Extension  |
| Date: 2016-07-25 |
| Author(s): |
| Name | Company | Address | Phone | email |
| Donald Eastlake, 3rd | Huawei Technologies | 155 Beaver Street, Milford, MA 01757 USA | +1-508-333-2270 | d3e3e3@gmail.com |

**Abstract**

This document contains the responses to the TGak PAR Extension form questions

# 3999

* PAR Extension:
* Number of Previous Extensions Requested: 0
* 1. Number of years that the extension is being requested: 2
* 2. Why an Extension is Required: Needed to complete Working Group and Sponsor Ballot. We are at 91.1% approval in latest WG Ballot.
* 3.1. What date did you begin writing the first draft: Draft 0.01 was March 2014.
* 3.2. How many people are actively working on the project: 12
* 3.3. How many times a year does the working group meet? 26
	+ In person: 6
	+ Via teleconference: 20
* 3.4. How many times a year is a draft circulated to the working group: 2
* 3.5. What percentage of the Draft is stable: 85%
* 3.6. How many significant work revisions has the Draft been through: 3
* 4. When will/did initial sponsor balloting begin: Janury 2017
* When do you expect to submit the proposed standard to RevCom:
 September 2017
* Has this document already been adopted by another source: No