IEEE P802.11  
Wireless LANs

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| TGaj PAR Extension | | | | |
| Date: 2016-07-26 | | | | |
| Author(s): | | | | |
| Name | Company | Address | Phone | Email |
| Jiamin Chen | Huawei Technologies |  |  | Jiamin.chen@mail01.huawei.com |
|  |  |  |  |  |

Abstract

This document contains the TGaj PAR extension request information. The actual PAR extension will be created by the 802.11 WG Chair using the red text in this document.

**Revision History**

R0: Initial version.

R1:Changed “what percentage of the Draft is stable” from “80%” to “90%” based on discussion occurred in TGaj Tuesday am1 meeting.

TGaj PAR Extension:

Number of Previous Extensions Requested: 0

1. Number of years that the extension is being requested: 2

2. Why an Extension is Required (include actions to complete): An extension is needed to complete the balloting and publication process on the document. The task group has completed balloting on D1.0 and D2.0 which have received 88% and 89% approval rate respectively. The first sponsor ballot is currently expected to start in November 2016 and submission to REVCOM in July 2017.

3.1. What date did you begin writing the first draft: January 2014

3.2. How many people are actively working on the project: 20

3.3. How many times a year does the working group meet? 6

In person: 6

Via teleconference: 6

3.4. How many times a year is a draft circulated to the working group: 3

3.5. What percentage of the Draft is stable: 90%

3.6. How many significant work revisions has the Draft been through: 2

4. When will/did initial sponsor balloting begin: November 2016

When do you expect to submit the proposed standard to RevCom: July 2017

Has this document already been adopted by another source? (if so please identify): Unknown