IEEE P802.11
Wireless LANs

| TGaq August-September 2016 Teleconference Minutes |
| --- |
| Date: 2016-8-25 |
| Author: |
| Name | Affiliation | Address | Phone | email |
| Yunsong Yang | Huawei Technologies | 10180 Telesis Court, STE 165, San Diego, CA 92121 | +1-858-754-3638 | yangyunsong@huawei.com |

Officers:

- TGaq Chair: Stephen MCCANN (BlackBerry)

- TGaq Vice-Chair: Yunsong YANG (Huawei)

- TGaq Technical Editor: Lee ARMSTRONG (US DoT)

August 25th, 2016 (Thursday)

12:00 noon ET – 2:00 pm ET

- Attendee

  - Stephen McCann (BlackBerry)

  - Yunsong Yang (Huawei)

  - Lei Wang (Marvell)

  - SK Yong (Apple)

  - Lee Armstrong (US DoT)

  - Jon Rosdahl (Qualcomm)

  - Mike Montemurro (BlackBerry)

- Chair called the meeting to order at 12:03 pm ET.

- Chair went through IEEE patent policy and other guidelines

- Call for potentially essential patents: no response from participants.

- Approval of Agenda

- The agenda was previously sent in the e-mail and is shown in agenda slide deck 11-16/1111r0.

- The agenda is approved by unanimous consensus.

- "Accelerated Process" reminder

  - Stephen: Conditional SB approval was received on Friday of San Diego meeting. We operate as CRC now. CRC can make motions and decisions in the teleconferences, don’t have to wait for F2F meeting.

- Editor’s Report/MDR-MEC update

  - Lee (Editor): MDR is within 802.11. MEC is within 802 SA.

- LB222 results. Comments in Document 11-16-1108r0

  - Stephen showed the summary of LB222 result on the screen.

  - New negative voters in LB222.

  - Stephen: We can resolve 43 CIDs in LB222 and produce D7.0. Then, we need another round of recirculation. That will lead delay of starting SB by possibly 2 months. Or, we can reject all 43 CIDs and move D6.0 forward for SB and deal with the re-submitted comments and new comments.

  - SK: I prefer to address the comments before SB if there is only 2 months delay. But if it is 6 months delay, that is another story.

  - Jon: What REVmc version is being used as the baseline now?

  - Lee: Currently using REVmc D6.0. Need to use REVmc D7.0 and 11ai D10.0 as baseline.

  - Jon: That means we need to make editorial changes anyway. Suggest that the group can try to make another draft and make it as clean as possible. Can target EC meeting on October 4th. Then, can start SB in November.

  - Stephen: September 26th to get the new draft ready for another round of WG recirculation ballot.

  - The group reviewed comments in doc. 11-16-1108r0:

    - Clause 3.2

      - CID 5004: Leave open. Added Ad-hoc note: Commenter will provide resolution on Sept. 1st call.

    - Clause 4.5.9.1

      - CID 5005: Revised: Change the paragraph to read “PAD is an interworking function provided by a BSS (i.e., a network) to allow a non-AP STA, in a pre-association state, to discover information concerning services that are available to a STA when it is associated with the BSS.” Marked as ready for motion.

      - CID 5008: Revised: Change the Note to read "NOTE—An SIR can be either co-located with the AP or outside the AP. The communications between the SIR and the AP, together with the SIR and the ANQP server are out of the scope of this document.” Marked as ready for motion.

      - CID 5007: same resolution as CID 5008. Marked as ready for motion.

      - CID 5006: Revised: Change the word “encapsulate” to “transport” in the cited sentence. Marked as ready for motion.

      - CID 5028: Accepted. Marked as ready for motion.

    - Clause 9.4.2.217

      - CID 5009: Added Ad-hoc note: The group agree in principle with the comment. The commenter will provide resolution in Sept 1st call.

      - CID 5001: same as CID 5009.

    - Clause 9.4.5.27

      - CID 5010: Leave open.

    - Clause 9.4.5.28

      - CID 5029: Leave open. Added Ad-hoc note: Commenter will bring a resolution on Sept. 1st call.

      - CID 5011: Leave open. Added Ad-hoc note: Commenter will provide resolution on Sept. 1st call.

  - Mike: made a general comment whether the CRC should be dealing with comments that are not addressing the changes made between D5.0 and D6.0.

- Conditional Sponsor Ballot and next steps

- AoB:

  - None.

- Adjourned at 2:01 pm ET.

# Text boxes

Abstract

Minutes of TGaq teleconference held on August 25th, 2016.