## Slide 1: Publication of REVmc, TGai and TGah
Date: 2016-09-14
Authors:
Notes: July 2007

## Slide 2: Abstract
This document provides an overview of the publication process and timelines for REVmc, TGai and TGah

## Slide 3: An Overview of the Publication Process
The starting point is a realization that we have the final version of the draft
The IEEE SA editors are provided with a copy of the draft
IEEE SA assigns a publication editor
The publication editor takes the approved draft and marks it up with PDF comments. The publication editor may ask for an interpretation.
The TG editor reviews all the changes for
  Technical impact
  Consistency with 802.11 style
The WG editor gives a report to the WG chair
  We are fine with the draft
The WG chair gives a report to IEEE SA
  We are fine with the draft
The standard/standard amendment gets published

## Slide 4: Current Status
REVmc – Resolved all comments from recirc of D8.0. Approved report to EC and forwarding of draft to RevCom
TGai – Have resolutions ready for motion. Probably remove PKEX feature. Leave empty subclause with editorial note for pub editor to remove
TGah – Resolved comment. Approved recirc of D10. Approved report to EC and forwarding of draft to RevCom
The editors discussed changing the order of TGai and TGah but decided against this:
  TGah may have technical dependencies on TGai
  Risk introducing errors

## Slide 5: Timelines
Project | Final 802.11 WG Approval | Final or Conditional 802 EC Approval | RevCom & Standards Board Final or Continuous Process Approval | Publication
REVmc (802.11-2016) | Sept 2016 | Oct 2016 | Dec 2016 | Jan 2017
TGai (802.11-2016 amendment 1) | Sept 2016 | Oct 2016 | Dec 2016 | Early 2017
TGah (802.11-2016 amendment 2) | Sept 2016 | Oct 2016 | Dec 2016 | After TGai