## Slide 1
Date: 2016-09-15
Authors:
P802.11ai Report to EC on Conditional Approval to forward draft to RevCom

## Slide 2: Introduction
This document contains the report to the IEEE 802 Executive Committee in support of a request for conditional approval to send IEEE P802.11ai Draft 11.0 to RevCom.
This document was approved during the plenary session of the 802.11 working group on 16th September 2016.
  Passed in the Working Group xx yes, x no , x abstain

## Slide 3: Sponsor Ballot Results – P802.11ai
Ballot Close Date | Title | Pool | Return | %Return | Abstain | %Abstain | Approve | Disapprove | %Approve
Sep 14, 2015 | Initial Sponsor Ballot for TGai Draft 6.0 | 160 | 123 | 76% | 4 | 3% | 107 | 12 | 89%
March 30, 2016 | First Recirculation Sponsor Ballot for TGai Draft 7.0 | 160 | 128 | 80% | 4 | 3% | 110 | 14 | 88%
Jul 13, 2016 | Second Recirculation Sponsor Ballot for TGai Draft 8.0 | 160 | 131 | 81% | 5 | 3% | 117 | 9 | 92%
Aug 6, 2016 | Third Recirculation Sponsor Ballot for TGai Draft 9.0 | 160 | 132 | 82% | 5 | 3% | 121 | 6 | 95%
Sep 9, 2016 | Fourth Recirculation Sponsor Ballot for TGai Draft 10.0 | 160 | 133 | 83% | 5 | 3% | 120 | 8 | 93%

## Slide 4: Sponsor Ballot Comments – P802.11ai
Ballot Close Date | Title | Total Number of Comments received (Yes and No votes)
Sep 14, 2015 | Initial Sponsor Ballot for TGai Draft 6.0 | 760 (334 T , 426 E)
March 30, 2016 | First Recirculation Sponsor Ballot for TGai Draft 7.0 | 176 (104 T, 72 E)
Jul 13, 2016 | Second Recirculation Sponsor Ballot for TGai Draft 8.0 | 6 (4 T, 2 E)
Aug 6, 2016 | Third Recirculation Sponsor Ballot for TGai Draft 9.0 | 35 (9 T, 26 E)
Sep 9, 2016 | Fourth Recirculation Sponsor Ballot for TGai Draft 10.0 | 137 (4 T, 133 E)

## Slide 5: Unsatisfied comments by commenter
Voter | Initial Sponsor Ballot | 1st Re-circulation | 2nd Re-circulation | 3rd Re-circulation | 4th Re-circulation | Total
Russell Housley | 0 | 10 | 0 | 0 | 0 | 10
Paul Lambert | 7 | 0 | 0 | 0 | 0 | 7
Mark RISON | 1 | 19 | 0 | 0 | 0 | 20
Benjamin Rolfe (*) | 25 | 0 | 0 | 0 | 0 | 25
Yongho Seok | 2 | 0 | 0 | 0 | 0 | 2
Total |  |  |  |  |  | 64
(*) Commenter provided no response when contacted (2016-07-12, 2016-07-28 and 2016-09-13) to ask which comments are satisfied or unsatisfied.
Total number of unsatisfied comments based on feedback from commenter: 39
Total number of unsatisfied comments from unresponsive commenter: 25
Note: the following no-voters on D10.0 in the 4th Recirc indicated that all of their comments were resolved to their satisfaction: Marc EMMELMANN, Mark HAMILTON, Dan HARKINS

## Slide 6: Unsatisfied comments by topics
Normative references – 6
Frame formats – 2
MAC sublayer functional description – 6
MLME – 9
Security – 29
Other -- 12
Note: Claus numbers are given per TGai D10 which is based on the latest REVmc D8.0. REVmc changed the major clause numbers in the baseline, hence Clause numbers given in comments against previous versions of TGai draft are to be matched against the balloted draft to identify the topic of the comment.

## Slide 7: Unsatisfied comments
The composite of all unsatisfied comments and the resolutions approved by the comment resolution committee received during sponsor ballot may be found in the embedded document on the right:
  Double click on the icon to the right to open this.
  The file is also available at: https://mentor.ieee.org/802.11/dcn/16/11-16-1271-01-00ai-sponsor-ballot-comments-on-tgai-draft-for-attachment-to-report-to-ec-to-forward-to-revcom.xlsx

## Slide 8: Mandatory Coordination
Coordination Entity | Draft | Date | Status
IEEE-SA Editorial (MEC) | D4.0 & D10.0 (*) | Feb 2015 & Sep 2015 (*) | “Meets all editorial requirements.” (*)
Quantities, Units and Letter Symbols (SCC14) |  |  | Not required
Terms and Definitions (SCC10) |  |  | Not required
Registration Authority Committee (RAC) |  |  | Not required
(*) Note: IEEE Editor provided a comment as part of 4th Recirculation Ballot (Sep 2016) indicating the “The draft meets all editorial requirements”

## Slide 9: TGai Timeline
Initial Sponsor Ballot on D6.0 | Open 2015-08-15 | Close 2015-09-15
1st Recirculation Sponsor Ballot on D7.0 | Open 2016-03-15 | Close 2016-03-30
2nd Recirculation Sponsor Ballot on D8.0 | Open 2016-06-28 | Close 2016-07-13
3rd Recirculation Sponsor Ballot on D9.0 | Open 2016-07-27 | Close 2016-08-06
4th Recirculation Sponsor Ballot on D10.0 (update to REVmc D8.0) | Open 2016-08-30 | Close 2016-09-09
5th Recirculation Sponsor Ballot on D11.0 | Open (planned) 2016-09-20 | Close (planned) 2016-09-30
6th Recirculation Sponsor Ballot on D11.0 (unchanged) | Open (planned) 2016-10-07 | Close (planned) 2016-10-17
Report to EC on meeting conditions to proceed to RevCom | 2016-10-04 | 
Posting to RevCom by deadline | 2016-10-17 |