## Slide 1
Date: 2017-09-12
Author(s):
P802.11aj Report to EC on Approval to Forward Draft to RevCom

## Slide 2
Introduction
This document contains the report to the IEEE 802 Executive Committee in support of a request for approval to send IEEE P802.11aj Draft 8.0 to RevCom.
This document was approved during the plenary session of the 802.11 working group on 15th September 2017.
  Passed in the Working Group xx yes, x no , x abstain

## Slide 3: Sponsor Ballot Results – P802.11aj
Ballot Close Date | Title | Pool | Return | %Return | Abstain | %Abstain | Approve | Disapprove | %Approve
April 21, 2017 | Initial Sponsor Ballot for TGaj Draft 5.0 | 140 | 121 | 86 | 3 | 2 | 115 | 3 | 97
June 25, 2017 | First Recirculation Sponsor Ballot for TGaj Draft 6.0 | 140 | 124 | 89 | 3 | 2 | 118 | 3 | 97
August 04, 2017 | Second Recirculation Sponsor Ballot for TGaj Draft 7.0 | 140 | 124 | 89 | 3 | 2 | 121 | 0 | 100
August 24, 2017 | Third Recirculation Sponsor Ballot for TGaj Draft 8.0 | 140 | 124 | 89 | 3 | 2 | 121 | 0 | 100

## Slide 4: Sponsor Ballot Comments – P802.11aj
Ballot Close Date | Title | Total Number of Comments received (Yes and No votes)
April 21, 2017 | Initial Sponsor Ballot for TGaj Draft 5.0 | 75 (32 T, 32 E, 11 G)
June 25, 2017 | First Recirculation Sponsor Ballot for TGaj Draft 6.0 | 31 (20 T, 8 E, 3 G)
August 04, 2017 | Second Recirculation Sponsor Ballot for TGaj Draft 7.0 | 15 (11 T, 2 E, 2 G)
August 24, 2017 | Third Recirculation Sponsor Ballot for TGaj Draft 8.0 | 0
Note: There is no unsatisfied comment left as the final approval rate is 100%.

## Slide 5: Mandatory Coordination
Coordination Entity | Draft | Date | Status
IEEE-SA Editorial (MEC) | D3.0 | October 2016 | “Meets all editorial requirements.”
Quantities, Units and Letter Symbols (SCC14) |  |  | Not required
Terms and Definitions (SCC10) |  |  | Not required
Registration Authority Committee (RAC) |  |  | Not required

## Slide 6: TGaj Timeline
Initial Sponsor Ballot on D5.0 | Open 2017-03-22 | Close 2017-04-21
1st Recirculation Sponsor Ballot on D6.0 | Open 2017-06-15 | Close 2017-06-25
2nd Recirculation Sponsor Ballot on D7.0 | Open 2017-07-25 | Close 2017-08-04
3rd Recirculation Sponsor Ballot on D8.0 | Open 2017-08-14 | Close 2017-08-24
Report to EC for approval to proceed to RevCom | TBD | 
Posting to RevCom | TBD | 

## Slide 7
Thank You