## Slide 1: IEEE 802 status report for ISO/IEC JTC1/SC6 meeting on 30 Oct 2017
4 October 2017
Authors:
Name | Company | Phone | email
Andrew Myles (Chair) | Cisco | +61 418 656587 | amyles@cisco.com

## Slide 2: This presentation contains a status report on the PSDO process between IEEE 802 & ISO/IEC JTC1/SC6
  IEEE and ISO have agreed on a process to ratify IEEE standards as ISO/IEC/IEEE standards using the PSDO agreement
  IEEE 802 and ISO/IEC JTC1/SC6 agreed as part of the implementation of the PSDO agreement that IEEE 802 will provide SC6 with an update reports at each SC6 meeting
  This presentation represents the agreed update

## Slide 3: IEEE 802 has pushed 26 standards completely through the PSDO ratification process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802 | Oct 2014 | Nov 2015 | Jan 2016
802.1X | 2013 | Oct 2013 | Jan 2014
802.1AE | 2013 | Oct 2013 | Jan 2014
802.1AB | May 2013 | Dec 2013 | May 2014
802.1AR | May 2013 | Dec 2013 | May 2014
802.1AS | May 2013 | Dec 2013 | May 2014
802.1AEbw | Jan 2014 | Feb 2015 | Apr 2015
802.1AEbn | Jan 2014 | Feb 2015 | Apr 2015
802.1AX | May 2015 | Nov 2015 | n/a
802.1Xbx | Mar 2015 | Dec 2015 | May 2016
802.1Q-Rev | Mar 2015 | Jan 2016 | May 2016
802.1BA | Sep 2015 | Aug 2016 | n/a

## Slide 4: IEEE 802 has pushed 26 standards completely through the PSDO ratification process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.1BR | Sep 2015 | Aug 2016 | n/a
802.1Qbv | May 2016 | Apr 2017 | Jul 2017
802.1AB | Jul 2016 | Apr 2017 | Jul 2017
802.1Qca | Jul 2016 | Apr 2017 | Jul 2017
802.3 | 2013 | Feb 2014 | n/a
802.3 | Jul 2016 | Mar 2017 | Mar 2017
802.3.1 | Oct 2014 | Jun 2015 | Apr 2015

## Slide 5: IEEE 802 has pushed 26 standards completely through the PSDO ratification process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.11 | 2012 | 2012 | Nov 2013
802.11aa | Feb 2013 | Jan 2014 | July 2014
802.11ad | Feb 2013 | Jan 2014 | July 2014
802.11ae | Feb 2013 | Jan 2014 | July 2014
802.11ac | Sep 2014 | Jul 2015 | Jul 2015
802.11af | Sep 2014 | Jul 2015 | Jul 2015
802.22 | May 2014 | Feb 2015 | n/a

## Slide 6: IEEE 802.1 has sixteen standards in the pipeline for ratification under the PSDO
802 | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved
.1Qbu | D3.0 | Nov 15 | Passed | 7 Feb 17 | Closes | 11 Oct 17 | Mar 17
.1Qbz | D2.3 | Dec 15 | Passed | 7 Feb 17 | Closes | 11 Oct 17 | Mar 17
.1AC-Rev | D3.0 | Dec 15 | Passed | 24 May 17 | Waiting | - | Jul 17
.1Qcd-2015 | Std | May 16 | Passed | 23 Oct 16 | Closes | 1 Dec 17 | Nov 16
802d | D1.0 | Sep 16 | Passed | 15 Jun 17 | Waiting | - | n/a
.1AEcg | D1.4 | Sep 16 | Passed | 7 Sep 17 | Waiting | - | -
.1CB | D2.6 | Sep 16 | Waiting | - | - | - | -
.1Qci | D2.0 | Oct 16 | Waiting | - | - | - | -
.1Qch | D2.0 | Nov 16 | Waiting | - | - | - | -
.1Q-Cor 1 | Std | Dec 16 | n/a | n/a | Passed | 16 Mar 17 | Jul 17
802c | D2.1 | Mar 17 | Waiting | - | - | - | -

## Slide 7: IEEE 802.1 has sixteen standards in the pipeline for ratification under the PSDO
802 | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved
.1AX-Cor | - | - | n/a | n/a | Passed | 20 Jul 17 | n/a
.1Q-REV | D2.0 | Jul 17 | - | - | - | - | -
.1Qcc | - | - | - | - | - | - | -
.1Qcp | - | - | - | - | - | - | -
.1AR-Rev | - | - | - | - | - | - | -

## Slide 8: IEEE 802.1Qbu FDIS ballot closes 11 Oct 2017
Drafts sent to SC6: sent
  802.1Qbu D3.0 was liaised for information in Nov 2015
60-day pre-ballot: passed & response liaised
  802.1Qbu-2016 passed its 60-day ballot on 7 Feb 2017 (N16541)
    Passed 9/0/11 on need for ISO standard
    Passed 7/1/12 on support for submission to FDIS
  China NB voted “no” with one comment
    Response sent to China NB comments (N16601)
FDIS ballot: closes 11 Oct 2017

## Slide 9: IEEE 802.1Qbz FDIS ballot closes 11 Oct 2017
Drafts sent to SC6: sent
  IEEE 802.1Qbz D3.0 was liaised for information in Dec 2015
60-day pre-ballot: passed & response liaised
  IEEE 802.1Qbz-2016 passed its 60-day ballot on 7 Feb 2017 (N16540)
    Passed 9/0/11 on need for ISO standard
    Passed 7/1/12 on support for submission to FDIS
  China NB voted “no” with one comment
    Response sent in March 2017 to China NB comments (N16601)
FDIS ballot: closes 11 Oct 2017

## Slide 10: IEEE 802.1AC-Rev is waiting start of FDIS ballot
Drafts sent to SC6: sent
  802.1AC-Rev D3.0 was liaised for information in Dec 2015
60-day pre-ballot: passed & response liaised
  802.1AC-Rev 60-day ballot passed on 24 May 2017 (N16647)
    Passed 11/0/8 on need for ISO standard
    Passed 10/1/9 on support for submission to FDIS
  China NB voted “no” with one comment
    Response (N16687) was liaised in July 2017
FDIS ballot: waiting for start
  FDIS will start “soon”

## Slide 11: IEEE 802.1Qcd-2015 FDIS ballot closes 1 Dec 2017
Drafts sent to SC6: sent
  802.1Qcd-2015 was liaised for information on 26 May 2015
60-day pre-ballot: passed & response sent
  802.1Qcd-2015 passed 60-day pre-ballot on 23 Oct 2016 (N16496)
    Passed 8/0/10 on need for ISO standard
    Passed 6/1/11 on support for submission to FDIS
  China NB voted “no” with one comment
    The response was sent in Nov 2016 (N16505)
FDIS ballot: closes 1 Dec 2017
  Apparently the closing date was extended from 8 Sept 2017 because of a systems error

## Slide 12: IEEE 802d 60-day ballot is waiting for start of FDIS ballot
Drafts sent to SC6: sent
  IEEE 802d D1.0 (Overview and Architecture—Amendment: Allocation of Uniform Resource Name (URN) values in IEEE 802 standards) was liaised for information in Oct 2016 (see N16484)
60-day pre-ballot: passed with no response required
  802.1Qd passed 60-day pre-ballot on 15 June 2017 (N16657)
    Passed 9/0/11 on need for ISO standard
    Passed 9/0/11 on support for submission to FDIS
FDIS ballot: waiting for start
  FDIS will start “soon”

## Slide 13: IEEE 802.1AEcg 60-day ballot passed on 7 Sept 2017 and requires comment resolution
Drafts sent to SC6: sent
  802.1AEcg D1.4 was liaised for information in Oct 2016 (N16484)
60-day pre-ballot: passed, but comment needs resolution
  802.1AEcg passed 60-day pre-ballot on 7 Sept 2017 (N16707)
    Passed 6/1/12 on need for ISO standard
    Passed 5/1/13 on support for submission to FDIS
  China NB voted “no” with one comment
    802.1 WG will respond soon
FDIS ballot: waiting

## Slide 14: IEEE 802.1CB will be submitted to PSDO soon
Drafts sent to SC6: sent
  802.1CB D2.6 was submitted in Sep 2016
60-day pre-ballot: waiting for submission
  Will be sent when published
    Publication scheduled for 28 September
FDIS ballot FDIS ballot: waiting

## Slide 15: IEEE 802.1Qci will be submitted to PSDO soon
Drafts sent to SC6: sent
  802.1Qci D2.0 was submitted in Oct 2016
60-day pre-ballot: waiting for submission
  Will be sent when published
    Was published on 31 May 2017
    Action required by 802.1 WG to progress
FDIS ballot FDIS ballot: waiting

## Slide 16: IEEE 802.1Qch will be submitted to PSDO soon
Drafts sent to SC6: sent
  802.1Qch D2.0 was submitted in Nov 2016
60-day pre-ballot: waiting for submission
  Will be sent when published
    Was published on 28 June 2017
    Action required by 802.1 WG to progress
FDIS ballot: waiting

## Slide 17: IEEE 802.1Q-2014/Cor 1-2015 is waiting for publication
90-day FDIS ballot: passed
  802.1Q-2014/Cor 1-2015 was submitted to PSDO using a special process for corrigenda
  The ballot passed on 16 March 2017 (N16589)
    Do you support the need for a corrigendum to the subject ISO/IEC/IEEE International Standard? 9/0/11
    Do you approve the draft for publication? 8/1/11
  China NB voted “no” with an objection based on security
    Response (N16687) was liaised in July 2017
  Will be published “soon”

## Slide 18: IEEE 802c will be submitted to PSDO
Drafts sent to SC6: sent
  802c/D2.1 was liaised for information in Mar 2017 (N16598)
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 19: IEEE 802.1AX-2014/Cor1 is waiting for publication
90-day FDIS ballot: passed
  802.1AX-2014/Cor1 passed 90-day FDIS on 20 July 2017 (N16684)
    Passed 10/0/10
    There were no comments
  Will be published “soon”

## Slide 20: IEEE 802.1Q-REV has been liaised for information
Drafts sent to SC6: sent
  802.1Q-REV/D2.0 was liaised for information in Jul 2017 (N16688)
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 21: IEEE 802.1Qcc will be liaised for information
Drafts sent to SC6: waiting
  Liaison of draft approved in July 2017
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 22: IEEE 802.1Qcp will be liaised for information
Drafts sent to SC6: waiting
  Liaison of draft approved in July 2017
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 23: IEEE 802.1AR-Rev will be liaised for information
Drafts sent to SC6: waiting
  Liaison of draft approved in July 2017
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 24: IEEE 802.3 has thirteen standards in the pipeline for ratification under the PSDO
802 | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved
.3bw | D3.3 | Nov 15 | Passed | 19 Sep 16 | Closes | 11 Sep 17 | Nov 16
.3bp | D3.0 | Feb 16 | Passed | 11 Jan 17 | Closes | 18 Oct 17 | Mar 17
.3bn | D3.0 | Feb 16 | Passed | 16 Apr 17 | Waiting | - | Jun 17
.3bq | D3.0 | Feb 16 | Passed | 11 Jan 17 | Closes | 18 Oct 17 | Mar 17
.3br | D3.0 | Feb 16 | Passed | 16 Feb 17 | Closes | 11 Oct 17 | Mar 17
.3by | D3.0 | Feb 16 | Passed | 11 Jan 17 | Closes | 18 Oct 17 | Mar 17
.3bv | D3.1 | Oct 16 | Passed | 18 Aug 17 | Waiting | - | n/a
.3bu | D3.2 | Oct 16 | Passed | 18 Aug 17 | Waiting | - | n/a
.3bz | D3.1 | Jun 16 | Passed | 16 Feb 17 | Closes | 11 Oct 17 | Mar 17
.3/Cor1 | D2.1 | Feb 17 | n/a | n/a | Closes | 22 Nov 17 | -
.3bs | D3.0 | Feb 17 | - | - | - | - | -
.3cb | D3.0 | Jun 17 | - | - | - | - | -
.3cc | D3.0 | Jun 17 | - | - | - | - | -

## Slide 25: IEEE 802.3bw FDIS ballot passed but a response required
Drafts sent to SC6: sent
  802.3bw was liaised to SC6 in Nov 2015 to allow them to become familiar with it before submission for approval under the PSDO process
60-day pre-ballot: passed & responses liaised
  802.3bw passed 60-day ballot on 19 Sep 2016 (see N16478)
    Support need for IS: passed 7/1/10
    Support submission for this IS: passed 6/1/11
  China NB voted “no” with comments
    Response sent to SC6 in Dec 2016 (N16509)
FDIS ballot: passed but response required
  Passed on 11 Sep 2017 by 15/0/13 (N16712)
  China NB voted “yes” with one comment

## Slide 26: IEEE 802.3bp FDIS ballot closes on 18 Oct 2017
Drafts sent to SC6: sent
  D3.0 was liaised to SC6 in Feb 2016 to allow them to become familiar with it before submission for approval under the PSDO process
60-day pre-ballot: passed with comments resolved
  Passed on 11 Jan 2017 (N16537)
    Support need for IS: passed 9/0/10
    Support submission for this IS: passed 7/1/11
  China NB voted “no” with two comments
    IEEE 802.3 sent a response in March 2017 (N16590)
FDIS ballot: closes 18 Oct 2017

## Slide 27: IEEE 802.3bn is waiting for start of FDIS
Drafts sent to SC6: sent
  802.3bn D3.0 was liaised to SC6 in Feb 2016 to allow them to become familiar with it before submission for approval under the PSDO process
60-day pre-ballot: passed with comments resolved
  802.3bn-2016 passed 60-day pre-ballot on 16 Apr 2017 (N16546)
    Need? 8/1/10
    Submission? 8/1/10
  China NB voted “no” with comments
    A response was liaised on 7 June 2017 (6N16649)
FDIS ballot: waiting for start
  FDIS will start “soon”

## Slide 28: IEEE 802.3bq FDIS ballot closes on 18 Oct 2017
Drafts sent to SC6: sent
  802.3bq D3.0 was liaised to SC6 in Feb 2016 to allow them to become familiar with it before submission for approval under the PSDO process
60-day pre-ballot: passed with comments resolved
  802.3bq passed 60-day pre-ballot on 11 Jan 2017 (N16536)
    Support need for IS: passed 9/0/10
    Support submission for this IS: passed 7/1/11
  China NB voted “no” with two comments
    IEEE 802.3 sent a response in March 2017 (see 802.3bp response)
FDIS ballot: closes 18 Oct 2017

## Slide 29: IEEE 802.3br FDIS ballot closes on 11 Oct 2017
Drafts sent to SC6: sent
  802.3br D3.0 was liaised to SC6 in Feb 2016 to allow them to become familiar with it before submission for approval under the PSDO process
60-day pre-ballot: passed with comments resolved
  802.3br passed 60-day pre-ballot on 16 Feb 2017 (N16568)
    Support need for IS: passed 11/0/9
    Support submission for this IS: passed 10/1/9
  China NB voted “no” with one comment
    IEEE 802.3 sent a response in March 2017 (see IEEE 802.3bp response)
FDIS ballot: closes 11 Oct 2017

## Slide 30: IEEE 802.3by FDIS ballot closes on 18 Oct 2017
Drafts sent to SC6: sent
  802.3by D3.0 was liaised to SC6 in Feb 2016 to allow them to become familiar with it before submission for approval under the PSDO process
60-day pre-ballot: passed with comments resolved
  802.3by passed 60-day pre-ballot on 11 Jan 2017 (N16535)
    Support need for IS: passed 9/0/10
    Support submission for this IS: passed 7/1/11
  China NB voted “no” with two comments
    IEEE 802.3 sent a response in March 2017 (see IEEE 802.3bp response)
FDIS ballot: closes 18 Oct 2017

## Slide 31: IEEE 802.3bv is waiting for start of FDIS ballot
Drafts sent to SC6: sent
  802.3bv D3.1 was liaised to SC6 in Oct 2016
60-day pre-ballot: passed
  802.3bv passed 60-day pre-ballot on 18 August 2017 (N16694)
    Support need for IS: passed 8/0/13
    Support submission for this IS: passed 8/0/13
FDIS ballot: waiting for start

## Slide 32: IEEE 802.3bu is waiting for start of FDIS ballot
Drafts sent to SC6: sent
  802.3bu D3.2 was liaised to SC6 in Oct 2016
60-day pre-ballot: passed
  802.3bu passed 60-day pre-ballot on 18 August 2017 (N16693)
    Support need for IS: passed 8/0/13
    Support submission for this IS: passed 8/0/13
FDIS ballot: waiting for start

## Slide 33: IEEE 802.3bz FDIS ballot closes on 12 Oct 2017
Drafts sent to SC6: sent
  802.3bz was liaised in June 2016 (when in SB)
60-day pre-ballot: passed with comments resolved
  Passed on 16 Feb 2017 (N16567)
    Support need for IS: passed 11/0/9
    Support submission for this IS: passed 10/1/9
  China NB voted “no” with two comments
    IEEE 802.3 sent a response in March 2017 (see IEEE 802.3bp response)
FDIS ballot: closes 12 Oct 2017

## Slide 34: IEEE 802.3/Cor 1 FDIS ballot closes 22 Nov 2017
Drafts sent to SC6: sent
  802.3/Cor 1 D2.1 was liaised in Feb 2017
90-day FDIS: closes 22 Nov 2017

## Slide 35: IEEE 802.3bs has been liaised
Drafts sent to SC6: sent
  802.3bs D3.0 was liaised in Feb 2017
60-day pre-ballot: waiting for submission
  Submission was planned for after May 2017
FDIS ballot:

## Slide 36: IEEE 802.3cb was liaised for information in June 2017
Drafts sent to SC6: sent
  IEEE 802.3cb D3.0 was liaised in June 2016 (when in SB)
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 37: IEEE 802.3cc was liaised for information in June 2017
Drafts sent to SC6: sent
  IEEE 802.3cc D3.0 was liaised in June 2016 (when in SB)
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 38: IEEE 802.11 has ten standards in the pipeline for ratification under the PSDO
Std | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved
11mc | D8.0 | Oct 16 | Passed | 16 Apr 17 | Waiting | - | Jun 17
11ah | D9.0 | Sep 16 | Passed | 20 Jul 17 | Waiting | - | n/a
11ai | D8.0 | Jul 16 | Re-run | 1 Sep 17 | - | - | Jun 17
11aj | D5.0 | Jun 17 | - | - | - | - | -
11ak | D4.0 | Jun 17 | - | - | - | - | -
11aq | D8.0 | Mar 17 | - | - | - | - | -
11ax | Waiting | - | - | - | - | - | -
11ay | Waiting | - | - | - | - | - | -
11az | Waiting | - | - | - | - | - | -
11ba | Waiting | - | - | - | - | - | -

## Slide 39: IEEE 802.11mc is waiting for start of FDIS ballot
Drafts sent to SC6: sent
  802.11mc drafts were liaised for information
    D5.0 in Jan 2016
    D6.0 in Jul 2016
    D8.0 in Oct 2016
60-day pre-ballot: passed and comments liaised
  802.11-2016 passed 60-day pre-ballot (N16607) on 16 April 2017
    Need? 10/0/10
    Submission? 9/1/10
  China voted “no” with comments
    Response liaised on 10 June (N16655)
FDIS ballot: waiting for start
  FDIS will start “soon”

## Slide 40: IEEE 802.11ah passed 60-day pre-ballot and is waiting start of FDIS
Drafts sent to SC6: sent
  802.11ah drafts were liaised for information
    D5.0 in Oct 2015
    D9.0 in Sep 2016
60-day pre-ballot: passed
  802.11ah passed 60-day pre-ballot (N16685) on 20 July 2017
    Need? 10/0/10
    Submission? 9/0/11
FDIS ballot: waiting for start
  FDIS will start “soon”

## Slide 41: IEEE 802.11ai 60-day pre-ballot re-run passed on 1 Sept 2017 but response required
Drafts sent to SC6: sent
  802.11ai drafts were liaised for information
    D6.0 in Oct 2015, D8.0 in Jul 2016, D9.0 in Sep 2016
60-day pre-ballot: passed on 1 Sept 2017, but response required
  802.11ai-2016 passed 60-day pre-ballot (N16608) on 16 April 2017
    Need? 9/1/10
    Submission? 9/1/10
  China voted “no” with comments
    See 11-17-612-02 – was sent on 10 June 2017 (N16656)
  …

## Slide 42: IEEE 802.11ai 60-day pre-ballot re-run passed on 1 Sept 2017 but response required
  …
  Unfortunately, errors in the publication process required a re-run of the 60-day pre-ballot, which passed on 1 Sept 2017 (N16697)
    Need? 9/1/11
    Submission? 9/1/11
  China voted “no” with comments
    Response (11-17/1398r0) has been approved and will be sent soon
FDIS ballot: waiting

## Slide 43: IEEE 802.11aj has been liaised for information
Drafts sent to SC6: sent
  802.11aj drafts were liaised for information
    D5.0 in Jun 2017
60-day pre-ballot: waiting for submission
  The standard is compete but publication by IEEE-SA has been delayed
FDIS ballot: waiting

## Slide 44: IEEE 802.11ak has been liaised for information
Drafts sent to SC6: sent
  802.11ak drafts were liaised for information
    D4.0 in Jun 2017
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 45: IEEE 802.11aq has been liaised
Drafts sent to SC6: sent in March 2017
  802.11aq D8.0 was sent for liaison in Mar 2017
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 46: IEEE 802.11ax will be liaised when appropriate
Drafts sent to SC6: waiting
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 47: IEEE 802.11ay will be liaised when appropriate
Drafts sent to SC6: waiting
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 48: IEEE 802.11az will be liaised when appropriate
Drafts sent to SC6: waiting
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 49: IEEE 802.11ba will be liaised when appropriate
Drafts sent to SC6: waiting
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 50: IEEE 802.15 has three standards in the pipeline for ratification under the PSDO
Std | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved
.15.3-revA | D2.0 | Dec 15 | Passed | 23 Oct 16 | Closes | 7 Sep 17 | Sent
.15.4 | Std | Dec 16 | Passed | 20 Apr 17 | Waiting | - | NA
.15.6 | Std | Jul 16 | Passed | 23 Nov 16 | Closes | 7 Sep 17 | Sent

## Slide 51: IEEE 802.15.3-2016 FDIS ballot closes on 7 Sep 2017
Drafts sent to SC6: sent
  802.15.3-revA D2.0 was liaised in Dec 2015 for information
60-day pre-ballot: passed & response sent
  IEEE 802.15.3-2016 passed 60-day pre-ballot on 23 Oct 2016 (N16495)
    Passed 8/0/10 on need for ISO standard
    Passed 7/0/11 on support for submission to FDIS
  China NB voted “yes” with one comment
    Response was approved by 802 EC in Nov 2016 and sent in Feb 2017
    See 15-16-0768-01
FDIS ballot: passed and is waiting for publication
  Passed on 7 Sep 2017 by 14/0/14 (N16710)

## Slide 52: IEEE 802.15.4-2015 is waiting for FDIS start
Drafts sent to SC6: sent
  IEEE 802.15.4-2006 was adopted by ISO under JTC 1/SC 31 but JTC1/SC6 has responsibility as of June 2015 for IEEE 802.15 standards
  IEEE 802.15.4-2015 submission to the PSDO was approved in March 2016 but nothing much happened
  IEEE 802.15.4-2015 was sent for information in Dec 2016
60-day pre-ballot: passed
  IEEE 802.15.4-2015 60-day pre-ballot closed on 20 April 2017 (N16615)
    Passed 8/0/11 on need for ISO standard
    Passed 8/0/11 on support for submission to FDIS
    No comments
FDIS ballot: waiting for start
  FDIS will start “soon”

## Slide 53: IEEE 802.15.6-2012 FDIS ballot passed but comments are required
Drafts sent to SC6: sent
  The 802.15.6 standard was supposed to be liaised in Apr 2016 for information but was eventually liaised in late July 2016
60-day pre-ballot: passed & responses sent
  The 60-day ballot passed on 23 Nov 2016
    Need for IS on topic: 9/0/10
    Submission of this proposal as IS: 6/3/10
  Responses were to Germany, Japan & UK NB’s were sent in Feb 2017
    See 15-17-0107-02
FDIS ballot: passed & response required
  Passed on 7 Sep 17 by 12/2/14 (N16711)
    China NB and Japan NB voted “no” with comments

## Slide 54: IEEE 802.21 has two standards in the pipeline for ratification under the PSDO
802 | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved
.21-2017 | D7 | Nov 16 | Passed | 10 Jul 17 | Waiting | - | Jul 17
.21.1 | D5 | Nov 16 | Passed | 10 Jul 17 | Waiting | - | Jul 17

## Slide 55: IEEE 802.21-2017 60-day ballot passed on 10 July 2017 and is waiting for FDIS to start
Drafts sent to SC6: sent
  IEEE 802.21-2017 was approved for liaison for information in July 2016
    D7 was sent in Nov 2016
60-day pre-ballot: passed
  IEEE 802.21-2017 60-day pre-ballot closed on 10 July 2017 (N16671)
    Passed 6/1/14 on need for ISO standard
    Passed 6/1/14 on support for submission to FDIS
  China NB voted “no” with security comment
    A response was sent on 20 July 2017
    See 21-17-0036-00 (N16682)
FDIS ballot: waiting for start
  FDIS will start “soon”

## Slide 56: IEEE 802.21.1 60-day ballot passed on 10 July 2017 and is waiting for FDIS to start
Drafts sent to SC6: sent
  IEEE 802.21.1 was approved for liaison for information in July 2016
    D5 was sent in Nov 2016
60-day pre-ballot: passed
  IEEE 802.21.1 60-day pre-ballot closed on 10 April 2017 (N16672)
    Passed 6/0/14 on need for ISO standard
    Passed 6/0/14 on support for submission to FDIS
  China NB voted “no” with comments
    A response was sent on 20 July 2017
    See 21-17-0036-00 (N16682)
FDIS ballot: waiting for start
  ISO is about to open the ballot (as of 4 Sept 2017)

## Slide 57: IEEE 802.22 has two standards in the pipeline for ratification under the PSDO
802 | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved
.22a | Std | Jul 15 | Passed | Apr 16 | Passed | 25 Jul 17 | n/a
.22b | Std | Jul 15 | Passed | Apr 16 | Passed | 27 Jul 17 | Waiting

## Slide 58: IEEE 802.22a is waiting for publication
Drafts sent to SC6: sent
  IEEE 802.22a was liaised in July 2015 to SC6 to allow them to become familiar with it before submission for approval under the PSDO process
60-day pre-ballot: passed & response sent
  IEEE 802.22a was submitted for 60-day ballot in December 2015, and after a delay the ballot passed on 3 April 2016 (N16414)
    Support need for ISO standard? Passed 10/0/8
    Support this submission being sent to FDIS? 9/1/8
  China NB voted “no” with security comment
    802.22 WG response was sent in Nov 2016
FDIS ballot: passed & waiting for publication
  Passed on 27 July 2017 (12/0/17) with no comments (N16686)
  Final standard will be published “soon”

## Slide 59: IEEE 802.22b FDIS ballot passed but a response is required
Drafts sent to SC6: sent
  IEEE 802.22b was liaised in July 2015 to SC6 to allow them to become familiar with it before submission for approval under the PSDO process
60-day pre-ballot: passed on 3 April 2016 and response sent
  IEEE 802.22b was submitted for 60-day ballot in December 2015, and after a delay the ballot passed on 3 April 2016 (N16415)
    Support need for ISO standard? Passed 9/1/8
    Support this submission being sent to FDIS? 8/2/8
  China NB & Japan NB voted “no”
    802.22 WG response was sent in Nov 2016
FDIS ballot: passed 27 July 2018 with response required
  Passed on 27 July 2017 by 12/1/16 (N16690)
  China NB voted “no” with two comments