## Slide 1: TGaq Closing Report
Date: 2017-11-09
Authors:

## Slide 2: Abstract
Closing report for TGaq (Pre-Association Discovery) for November 2017, Orlando, Florida, USA.

## Slide 3
Summary
  4 meeting slots this week
  6th re-circulation sponsor ballot comment resolution
    15 comments, 12T, 3E
    All comments resolved
    Discussions with 802.1 regarding 802.11aq, 802 and 802c
  Will start 7th re-circulation sponsor ballot with D14.0 when it has been prepared by the technical editor
  Proceed with conditional request to forward D14.0 to RevCom
    Motion later
  Change to the timeline
    RevCom date – March 2018

## Slide 4
Waiver request
  Received 9 mandatory coordination comments from IEEE RAC
  Not been able to satisfy all of these comments
  A waiver request is required to proceed to RevCom
  The waiver request is in document 11-17-1704r2
  Motion for 802.11 WG approval
Plans for January 2018
  Possibly will not meet, depending on outcome of Conditional request to forward D14.0 to RevCom