## Slide 1: IEEE 802 JTC1 Standing Committee November 2018 agenda for Bangkok
26 September 2018
Authors:
Name | Company | Phone | email
Andrew Myles (Chair) | Cisco | +61 418 656587 | amyles@cisco.com
Peter Yee (Vice Chair) | AKAYLA | +1 415 215 7733 | peter@akayla.com

## Slide 2: This document will be used to run the IEEE 802 JTC1 SC meetings in Bangkok in November 2018
  This presentation contains a proposed running order for the IEEE 802 JTC1 Standing Committee meeting, including
    Proposed agenda
    Other supporting material
  It will be modified during the meeting to include motions, straw polls and other material referred to during the meeting

## Slide 3: The SC will review the official IEEE-SA patent material for pre-PAR groups

## Slide 4: The IEEE 802 JTC1 SC will operate using accepted principles of meeting etiquette
  IEEE 802 is a world-wide professional technical organization
  Meetings shall be conducted in an orderly and professional manner in accordance with the policies and procedures governed by the organization
  Individuals shall address the “technical” content of the subject under consideration and refrain from making “personal” comments to or about others

## Slide 5: The SC will review the new “Participation in IEEE 802 Meetings” slide
Participation in any IEEE 802 meeting (Sponsor, Sponsor subgroup, Working Group, Working Group subgroup, etc.) is on an individual basis
  Participants in the IEEE standards development individual process shall act based on their qualifications and experience (IEEE-SA By-Laws section 5.2.1)
  IEEE 802 Working Group membership is by individual; “Working Group members shall participate in the consensus process in a manner consistent with their professional expert opinion as individuals, and not as organizational representatives”. (sub-clause 4.2.1 “Establishment”, of the IEEE 802 LMSC Working Group Policies and Procedures)
  Participants have an obligation to act and vote as an individual and not under the direction of any other individual or group. A Participant’s obligation to act and vote as an individual applies in all cases, regardless of any external commitments, agreements, contracts, or orders
  Participants shall not direct the actions or votes of any other member of an IEEE 802 Working Group or retaliate against any other member for their actions or votes within IEEE 802 Working Group meetings, (IEEE-SA By-Laws section 5.2.1.3 and the IEEE 802 LMSC Working Group Policies and Procedures, subclause 3.4.1 “Chair”, list item x)
By participating in IEEE 802 meetings, you accept these requirements. If you do not agree to these policies then you shall not participate

## Slide 6: The IEEE 802 JTC1 SC will have one slot at the Nov 2018 plenary meeting in Bangkok
Call to Order
Select recording secretary <- important!
Approve agenda
Execute agenda
Adjourn
Tuesday
13 Sept 2018, PM1
Slide 6

## Slide 7: The IEEE 802 JTC1 SC regular meeting has a high level list of agenda items to be considered
In no particular order:
  Approve minutes
    From wireless interim meeting in Sept 2018 in Hawaii
  Review extended goals
  Review status of SC6 interactions
    Review liaisons of drafts to SC6
    Review notifications of projects to SC6
    Review status of 60-day/FDIS ballots
  Consider any motions

## Slide 8: The IEEE 802 JTC1 SC will consider approving its agenda for its Bangkok meeting
Motion to approve agenda
  The IEEE 802 JTC1 SC approves the agenda for its meeting in Bangkok in November 2018, as documented on slide 7 of <this slide deck>
  Moved:
  Seconded:
  Result:

## Slide 9: The IEEE 802 JTC1 SC will consider approval of the minutes of its Hawaii meeting
Motion to approve minutes
  The IEEE 802 JTC1 SC approves the minutes for its meeting in Hawaii, in Sept 2018, as documented in 11-18-1693-00
  Moved:
  Seconded:
  Result:

## Slide 10: The goals of the IEEE 802 JTC1 SC were reaffirmed by the IEEE 802 EC in March 2014
The IEEE 802 JTC 1 SC has agreed goals from November 2010 …
  Provides a forum for 802 members to discuss issues relevant to both:
    IEEE 802
    ISO/IEC JTC1/SC6
  Recommends positions to ExCom on ISO/IEC JTC1/SC6 actions affecting IEEE 802
    Note that IEEE 802 LMSC holds the liaison to SC6, not the IEEE 802.11 WG
  Participates in dialog with IEEE staff and 802 ExCom on issues concerning IEEE’s relationship with ISO/IEC
  Organises IEEE 802 members to contribute to liaisons and other documents relevant to the ISO/IEC JTC1/SC6 members
  … that were reaffirmed by 802 EC in Mar 2014 & July 2018

## Slide 11: The IEEE 802 WGs continue to liaise drafts to SC6 for their information
  IEEE 802 has agreed (see N15606) to liaise to SC6 drafts of standards/amendments that are likely to be ratified under the PSDO agreement
  Generally, IEEE 802 will liaise drafts during the Sponsor Ballot process, but may also do so during the Letter Ballot process
  So far drafts have been liaised by all WGs
    IEEE 802.1/3/11/15/16/21/22 WGs
  Note: as of March 2015, any drafts liaised to SC6 will need a “permission statement” added to the front of the draft
    Please contact the staff liaisons for each of the Working Groups

## Slide 12: IEEE 802 continues to notify SC6 of various new projects
  IEEE 802 has agreed to notify SC6 when IEEE 802 starts new projects
  The benefit to IEEE 802 is that it might cause SC6 members to participate in or contribute to IEEE 802 activities
  A liaison was sent after the July 2018 plenary (1N154) noting the approval of various SGs:
    802.3 Bidirectional 10Gb/s, 25Gb/s and 50Gb/s Optical Access PHYs SG
    802.11 Extremely High Throughput SG
    802.19 sub-1GHz Coexistence SG

## Slide 13: The new iMeet area for the “Adoption of IEEE 802 standards by ISO/IEC JTC1” is operational
  IEEE-SA staff have completed the first iteration of the iMeet area for the Adoption of IEEE 802 standards by ISO/IEC JTC1
  The public view of the process is up and running
    See https://ieee-sa.imeetcentral.com/802psdo/ (link updated in July 2016)
    The site is up-to-date as of 15 June 2018
  iMeet also contains links to various documents (update: Sept 16) that explain processes for interactions between SC6 & IEEE 802:
    How does a WG send a liaison to SC6?
    How does a WG send a document to SC6 for information or review?
    How does a WG submit a standard for ratification under the PSDO process?
    How does a WG submit response to comments received?
    Feb 2017: John D'Ambrosia is developing some standard motion templates

## Slide 14: IEEE 802 has sent 44 standards through to PSDO ratification with 39 in-process
WG | Completed | In-process
802.1 | 22 | 16
802.3 | 9 | 10
802.11 | 7 | 10
802.15 | 2 | 1
802.16 | 0 | 1
802.21 | 2 | 1
802.22 | 3 | 0
All | 44 | 39
Note: a number of projects are transitioning to “completed”

## Slide 15: IEEE 802.1 WG has sent 22 standards completely through the PSDO ratification process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802 | Oct 2014 | Nov 2015 | Jan 2016
802.1X | 2013 | Oct 2013 | Jan 2014
802.1AE | 2013 | Oct 2013 | Jan 2014
802.1AB | May 2013 | Dec 2013 | May 2014
802.1AR | May 2013 | Dec 2013 | May 2014
802.1AS | May 2013 | Dec 2013 | May 2014
802.1AEbw | Jan 2014 | Feb 2015 | Apr 2015
802.1AEbn | Jan 2014 | Feb 2015 | Apr 2015
802.1AX | May 2015 | Nov 2015 | n/a
802.1Xbx | Mar 2015 | Dec 2015 | May 2016
802.1Q-Rev | Mar 2015 | Jan 2016 | May 2016
802.1BA | Sep 2015 | Aug 2016 | n/a

## Slide 16: IEEE 802.1 WG has sent 22 standards completely through the PSDO ratification process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.1BR | Sep 2015 | Aug 2016 | n/a
802.1Qbv | May 2016 | Apr 2017 | Jul 2017
802.1AB | Jul 2016 | Apr 2017 | Jul 2017
802.1Qca | Jul 2016 | Apr 2017 | Jul 2017
802.1Qbu | Feb 2017 | Oct 2017 | n/a
802.1Qbz | Feb 2017 | Oct 2017 | n/a
802.1Qcd | Oct 2016 | Dec 2017 | n/a
802.1Q-Cor1 | - | Mar 2017 | Jul 2017
802.1AC-Rev | May 2017 | Mar 2018 | Apr 2018
802d | Jun 2017 | Mar 2018 | n/a

## Slide 17: IEEE 802.3 WG has sent 9 standards completely through the PSDO ratification process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.3 | 2013 | Feb 2014 | n/a
802.3 | Jul 2016 | Mar 2017 | Mar 2017
802.3.1 | Oct 2014 | Jun 2015 | Apr 2015
802.3bw | Sep 2016 | Sep 2017 | Nov 2017
802.3bp | Jan 2017 | Oct 2017 | n/a
802.3bq | Jan 2017 | Oct 2017 | n/a
802.3br | Feb 2017 | Oct 2017 | n/a
802.3by | Jan 2017 | Oct 2017 | n/a
802.3bz | Feb 2017 | Oct 2017 | n/a

## Slide 18: IEEE 802.11 WG has sent 7 standards completely through the PSDO ratification process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.11 | 2012 | 2012 | Nov 2013
802.11aa | Feb 2013 | Jan 2014 | July 2014
802.11ad | Feb 2013 | Jan 2014 | July 2014
802.11ae | Feb 2013 | Jan 2014 | July 2014
802.11ac | Sep 2014 | Jul 2015 | Jul 2015
802.11af | Sep 2014 | Jul 2015 | Jul 2015
802.11-2016 | Apr 2017 | Apr 2018 | May 2018

## Slide 19: IEEE 802.15 WG has sent two standards completely through the PSDO ratification process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.15.3 | Oct 2016 | Sep 2017 | n/a
802.15.4 | Apr 2017 | Jan 2018 | n/a

## Slide 20: IEEE 802.16 WG has sent zero standards completely through the PSDO ratification process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE

## Slide 21: IEEE 802.21 WG has sent two standards completely through the PSDO ratification process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.21-2017 | Jul 2017 | Feb 2018 | Mar 2018
802.21.1 | Jul 2017 | Mar 2018 | Jul 2017

## Slide 22: IEEE 802.22 WG has sent three standards completely through the PSDO ratification process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.22 | May 2014 | Feb 2015 | n/a
802.22a | April 2016 | Jul 2017 | n/a
802.22b | April 2016 | July 2017 | Mar 2018

## Slide 23: IEEE 802.1 has 16 standards in the pipeline for ratification under the PSDO
802 | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved
.1AEcg | D1.4 | Sep 16 | Passed | 7 Sep 17 | Passed | 28 Aug 18 | -
.1CB | D2.6 | Sep 16 | Passed | 20 Jan 18 | Closes | 26 Dec 18 | n/a
.1Qci | D2.0 | Oct 16 | Passed | 9 Dec 17 | Closes | 3 Jan 19 | Apr 18
.1Qch | D2.0 | Nov 16 | Passed | 20 Jan 18 | Closes | 3 Jan 19 | n/a
802c | D2.1 | Mar 17 | Passed | 2 Feb 18 | Closes | 26 Dec 18 | Apr 18
.1AX-Cor | - | - | n/a | n/a | Passed | 20 Jul 17 | n/a
.1Q-REV | D2.0 | Jul 17 | - | - | - | - | -
.1Qcc | D2.0 | Dec 17 | - | - | - | - | -
.1Qcp | D2.0 | Dec 17 | - | - | - | - | -
.1AR-Rev | D2.6 | Apr 18 | Closes | 14 Oct 18 | - | - | -
.1CM | D2.2 | Apr 18 | Closes | 14 Oct 18 | - | - | -

## Slide 24: IEEE 802.1 has 16 standards in the pipeline for ratification under the PSDO process
802 | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved
.1Qcy | D2.1 | Apr 18 | - | - | - | - | -
.1AC/Cor-1 | D2.0 | Apr 18 | n/a | n/a | - | - | -
.1Xck | D2.0 | Apr 18 | - | - | - | - | -
.1AE-Rev | D2.0 | Apr 18 | - | - | - | - | -
.1AS-Rev | - | - | - | - | - | - | -

## Slide 25: IEEE 802.1AEcg FDIS ballot passed but comment response is required
Drafts sent to SC6: sent
  802.1AEcg D1.4 was liaised for information in Oct 2016 (N16484)
60-day pre-ballot: passed, and response sent
  802.1AEcg passed 60-day pre-ballot on 7 Sept 2017 (N16707)
    Passed 6/1/12 on need for ISO standard
    Passed 5/1/13 on support for submission to FDIS
  China NB voted “no” with one comment
    The response was sent in Dec 2017 (N16753)
FDIS ballot: passed, & response required
  802.1AEcg passed FDIS ballot on 28 Aug 2018 (N??????)
    Passed 10/1/11, with China NB voting no
  Comment responses will be considered in Nov 2018

## Slide 26: China NB provided comments in FDIS ballot on IEEE 802.1AEcg
China NB comment CN1
  14.5 Default Cipher Suite (GCM-AES-128) and 14.6 GCM-AES-256 further specify that the mandatory cryptographic algorithm in implementation of the standard is AES. However, policy and regulation limitations on application of cryptographic algorithm differ from countries and regions. In addition, there are many other international algorithms for choice. Therefore, it is unreasonable to specify cryptographic algorithms as mandatory implementation in this standard.

## Slide 27: China NB provided comments in FDIS ballot on IEEE 802.1AEcg
China NB change CN1
  Noting that in TMB Resolution 70/2018 (72nd meeting of the Technical Management Board) regarding Legal statements in ISO deliverables, text relating to compliance with contractual obligations, legal requirements and government regulations exists in many ISO standards; and ISO deliverables can be used to complement such requirements and serve as useful tools for all related stakeholders (which can include government authorities and industry players);
  ISO clarifies that, for all ISO deliverables:
    a) Statements that include an explicit requirement or recommendation to comply with any specific law, regulation or contract (such as a normative reference to such requirements), or portion thereof, are not permitted;
    b) Statements related to legal and regulatory requirements that do not violate point a) are permitted;
  …

## Slide 28: China NB provided comments in FDIS ballot on IEEE 802.1AEcg
China NB change CN1
  …
  It is then suggested that the text shall make it clear that “Cryptographic algorithms to be applied to information security mechanism may be subject to national and regional regulations. In this International Standard, cryptographic algorithms are instantiated, and may be chosen according to specific requirements in different countries and regions.”

## Slide 29: China NB provided comments in FDIS ballot on IEEE 802.1AEcg
IEEE 802.1 WG response to CN1
  It is suggested that any response be based on response to a similar comment on 802.11-2016 (see CN13 in N16812)

## Slide 30: IEEE 802.1CB FDIS closes on 26 Dec 2018
Drafts sent to SC6: sent
  802.1CB D2.6 was submitted in Sep 2016
60-day pre-ballot: passed
  802.1CB was submitted in Nov 2017 (N16742)
  802.1CB passed 60-day pre-ballot on 18 Jan 2018 (N16761)
    Passed 9/0/13 on need for ISO standard
    Passed 8/0/14 on support for submission to FDIS
  There were no comments
FDIS ballot: closes 26 Dec 2018
  Will be known as ISO/IEC/IEEE FDIS 8802-1CB

## Slide 31: IEEE 802.1Qci FDIS ballot closes 3 Jan 2019
Drafts sent to SC6: sent
  802.1Qci D2.0 was submitted in Oct 2016
60-day pre-ballot: passed & response sent
  802.1Qci (6N16715) passed 60-day pre-ballot on 9 Dec 2017 (6N16760)
    Passed 8/0/13 on need for ISO standard
    Passed 6/1/14 on support for submission to FDIS
  China NB voted “no” with one comment
    A response was sent in Apr 2018 (N16796)
FDIS ballot: closes 3 Jan 2019
  Will be known as ISO/IEC/IEEE 8802-1Q/Amd 6

## Slide 32: IEEE 802.1Qch FDIS ballot closes 3 Jan 2019
Drafts sent to SC6: sent
  802.1Qch D2.0 was submitted in Nov 2016
60-day pre-ballot: passed
  802.1Qch was submitted in Nov 2017 (N16743)
  802.1Qch passed 60-day pre-ballot on 18 Jan 2018 (N16762)
    Passed 9/0/13 on need for ISO standard
    Passed 7/0/15 on support for submission to FDIS
  No comments were received
FDIS ballot: closes 3 Jan 2019
  Will be known as ISO/IEC/IEEE 8802-1Q/Amd 7

## Slide 33: IEEE 802c FDIS ballot closes on 26 Dec 2018
Drafts sent to SC6: sent
  802c/D2.1 was liaised for information in Mar 2017 (N16598)
60-day pre-ballot: passed and response sent
  802c was submitted in Dec 2017 (N16746)
  802c 60-day ballot passed on 2 Feb 2018 (N16765)
    Passed 10/0/12 on need for ISO standard
    Passed 9/0/13 on support for submission to FDIS
  China NB and US NB provided comments
    A response was sent in Apr 2018 (N16797)
FDIS ballot: closes 26 Dec 2018
  Will be known as ISO/IEC/IEEE 8802-A:2015/Amd 2

## Slide 34: IEEE 802.1AX-2014/Cor1 is waiting for publication
90-day FDIS ballot: passed & waiting for publication
  802.1AX-2014/Cor1 passed 90-day FDIS on 20 July 2017 (N16684)
    Passed 10/0/10
    There were no comments
  Jodi Haasz working with ISO staff to arrange publication
    Will be called ISO/IEC 8802-1AX:2016/Cor 1:2018

## Slide 35: IEEE 802.1Q-REV PSDO process will delayed until previous amendments are approved
Drafts sent to SC6: sent
  802.1Q-REV/D2.0 was liaised for information in Jul 2017 (N16688)
  802.1Q-REV was published in June 2018
  Needs to be sent again for information????
    (Sept 2018) Karen will check intent
60-day pre-ballot: waiting
  PSDO start will be delayed until previous amendments (Qci, Qch) are approved
FDIS ballot: waiting

## Slide 36: IEEE 802.1Qcc PSDO process will be delayed until previous amendments are approved
Drafts sent to SC6: sent
  D2.0 liaised in Dec 2017 (WG1-N119)
  802.1Qcc was approved by RevCom in June 2018
60-day pre-ballot: will start soon
  PSDO start will be delayed until previous amendments (Qci, Qch) are approved
    Is there WG approval to start?
FDIS ballot: waiting

## Slide 37: IEEE 802.1Qcp PSDO process will be delayed until previous amendments are approved
Drafts sent to SC6: sent
  D2.6 liaised in Dec 2017 (WG1-N119)
  802.1Qcp was published in Sept 2018
60-day pre-ballot: will start soon
  PSDO start will be delayed until previous amendments (Qci, Qch) are approved
    Is there WG approval to start?
FDIS ballot: waiting

## Slide 38: IEEE 802.1AR-Rev 60-day pre-ballot closes 14 Oct 2018
Drafts sent to SC6: sent
  D2.0 was liaised in Apr 2018 (WG1N124)
  802.1AR-Rev was approved by RevCom in June 2018
60-day pre-ballot: closes 14 Oct 2018
FDIS ballot: waiting

## Slide 39: IEEE 802.1CM 60-day pre-ballot closes 14 Oct 2018
Drafts sent to SC6: sent
  D2.2 was liaised in Apr 2018 (WG1N124)
  IEEE 802.1CM was published in June 2018
60-day pre-ballot: closes 14 Oct 2018
FDIS ballot: waiting

## Slide 40: IEEE 802.1Qcy PSDO process will be delayed until previous amendments are approved
Drafts sent to SC6: sent
  D2.1 was liaised in Apr 2018 (WG1N124)
  IEEE 802.1Qcy will be conditionally sent to RevCom in July 2018
60-day pre-ballot: waiting
  PSDO start will be delayed until previous amendments (Qci, Qch) are approved
    Is there WG approval to start?
FDIS ballot: waiting

## Slide 41: IEEE 802.1AC/Cor-1 PSDO process will conditionally start soon
Drafts sent to SC6: sent
  D2.0 was liaised in Apr 2018 (WG1N124)
  IEEE 802.1AC/Cor-1 will be sent to RevCom in July 2018
90-dayFDIS ballot: will conditionally start soon
  WG will conditionally initiate start of PSDO process in July 2018
    Did they?
    (Sep 2018) Still waiting for SASB publication

## Slide 42: IEEE 802.1Xck PSDO process will conditionally start soon
Drafts sent to SC6: sent
  IEEE 802.1Xck D2.0 was liaised in Apr 2018 (WG1N124)
  IEEE 802.1Xck will conditionally to RevCom in July 2018
60-day pre-ballot: will conditionally start soon
  WG will conditionally initiate start of PSDO process in July 2018
    Did they?
    Notified 1 Sept 2018 that this is through prepublication editing, so expect to be able to initiate soon
    (Jodi, 10 Sep) We are awaiting SASB approval
FDIS ballot: waiting

## Slide 43: IEEE 802.1AE-Rev PSDO process will conditionally start soon
Drafts sent to SC6: sent
  IEEE 802.1AE-Rev D1.1 was liaised in Apr 2018 (WG1N124)
  IEEE 802.1AE-Rev will go to RevCom in July 2018
60-day pre-ballot: waiting
  WG will conditionally initiate start of PSDO process in July 2018
    Did they?
    (Sep 2018) We are awaiting SASB approval
FDIS ballot: waiting

## Slide 44: IEEE 802.1AS-Rev will be liaised for information soon
Drafts sent to SC6: waiting
  IEEE 802.1AS-Rev is approved to be sent in for information when a revised (Sponsor Ballot) draft is ready (perhaps D8?)
    Editor estimates Sponsor Ballot in Nov/Dec 2018?
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 45: IEEE 802.3 has ten standards in the pipeline for ratification under the PSDO process
802 | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved
.3bn | D3.0 | Feb 16 | Passed | 16 Apr 17 | Passed | 3 Sep 18 | n/a
.3bv | D3.1 | Oct 16 | Passed | 18 Aug 17 | Passed | 3 Sep 18 | n/a
.3bu | D3.2 | Oct 16 | Passed | 18 Aug 17 | Passed | 3 Sep 18 | n/a
.3/Cor1 | D2.1 | Feb 17 | n/a | n/a | Passed | 22 Nov 17 | n/a
.3bs | D3.0 | Feb 17 | Passed | 12 Apr 18 | Closes | 26 Dec 18 | -
.3cb | D3.0 | Jun 17 | - | - | - | - | -
.3cc | D3.0 | Jun 17 | Passed | 12 Apr 18 | Closes | 26 Dec 18 | -
.3cd | D3.0 | Feb 18 | - | - | - | - | -
.3-rev | D3.0 | Feb 18 | - | - | - | - | -
.3bt | D3.2 | Feb 18 | - | - | - | - | -

## Slide 46: IEEE 802.3bn FDIS ballot passed & waiting for publication
Drafts sent to SC6: sent
  802.3bn D3.0 was liaised to SC6 in Feb 2016 to allow them to become familiar with it before submission for approval under the PSDO process
60-day pre-ballot: passed and response sent
  802.3bn-2016 passed 60-day pre-ballot on 16 Apr 2017 (N16546)
    Need? 8/1/10
    Submission? 8/1/10
  China NB voted “no” and provided the usual comments
    A response was sent to SC6 on 7 June 2017 (6N16649)
FDIS ballot: passed & waiting for publication
  FDIS ballot passed 11/0/7 on 3 September 2018 (N16853)
  Will be known as ISO/IEC/IEEE 8802-3:2017/Amd 6 once published

## Slide 47: IEEE 802.3bv FDIS ballot passed & waiting for publication
Drafts sent to SC6: sent
  802.3bv D3.1 was liaised to SC6 in Oct 2016
60-day pre-ballot: passed
  Note: another ISO group is developing a standard to complement IEEE Std 802.3bv-2017 (ISO TC22 SC32) and may be interested in ensuring it is approved in SC6
  802.3bv passed 60-day pre-ballot on 18 August 2017 (N16694)
    Support need for IS: passed 8/0/13
    Support submission for this IS: passed 8/0/13
FDIS ballot: passed & waiting for publication
  FDIS ballot passed 11/0/7 on 3 September 2018 (N16851)
  Will be known as ISO/IEC/IEEE 8802-3:2017/Amd 9 once published

## Slide 48: IEEE 802.3bu FDIS ballot passed & waiting for publication
Drafts sent to SC6: sent
  802.3bu D3.2 was liaised to SC6 in Oct 2016
60-day pre-ballot: passed
  802.3bu passed 60-day pre-ballot on 18 August 2017 (N16693)
    Support need for IS: passed 8/0/13
    Support submission for this IS: passed 8/0/13
FDIS ballot: passed & waiting for publication
  FDIS ballot passed 11/0/7 on 3 September 2018 (N16852)
  Will be known as ISO/IEC/IEEE 8802-3:2017/Amd 8 once published

## Slide 49: IEEE 802.3/Cor 1 FDIS ballot passed & is awaiting publication
Drafts sent to SC6: sent
  802.3/Cor 1 D2.1 was liaised in Feb 2017
90-day FDIS: passed & awaiting publication
  Passed on 22 Nov 2017 (N16782)
    Support need for IS: passed 8/0/14
    Support this IS: passed 8/0/14
    No comments
  Jodi Haasz working with ISO staff to arrange publication
    Will be known as ISO/IEC/IEEE8802-3:2017/Cor 1:2018

## Slide 50: IEEE 802.3bs FDIS closes on 26 Dec 2018
Drafts sent to SC6: sent
  802.3bs D3.0 was liaised in Feb 2017
60-day pre-ballot: passed
  Passed on 12 Apr 218 (N16792)
    Support need for IS: passed 11/0/8
    Support this IS: passed 11/0/8
    No comments
FDIS ballot: closes 26 Dec 2018
  Will be known as ISO/IEC/IEEE 8802-3:2017/Amd 10

## Slide 51: IEEE 802.3cb was liaised for information in June 2017
Drafts sent to SC6: sent
  IEEE 802.3cb D3.0 was liaised in June 2016 (when in SB)
60-day pre-ballot: waiting
  Submission planned soon
    Expected to go to RevCom in Sept 2018
    Expected submission to PSDO in Nov 2018
    Is motion on WG agenda?
FDIS ballot: waiting

## Slide 52: IEEE 802.3cc FDIS ballot closes on 26 Dec 2018
Drafts sent to SC6: sent
  IEEE 802.3cc D3.0 was liaised in June 2016 (when in SB)
60-day pre-ballot: passed
  Passed on 12 Apr 218 (N16793)
    Support need for IS: passed 11/0/8
    Support this IS: passed 11/0/8
    No comments
FDIS ballot: closes 26 Dec 2018
  Will be known as ISO/IEC/IEEE 8802-3:2017/Amd 11

## Slide 53: IEEE 802.3cd was liaised for information in Feb 2018
Drafts sent to SC6: sent
  802.3cd D3.0 was liaised in Feb 2018
60-day pre-ballot: waiting
  Submission planned soon
    Expected to go to RevCom in Sept 2018
    Expected submission to PSDO in Nov 2018
    Is motion on WG agenda?
FDIS ballot: waiting

## Slide 54: IEEE 802.3-REV was liaised for information in Feb 2018
Drafts sent to SC6: sent
  802.3 D3.0 (802.3cj) was liaised in Feb 2018
60-day pre-ballot: waiting
  Submission planned soon
    Expected to go to RevCom in June 2018
    Expected submission to PSDO in Sep 2018
    Is motion on WG agenda?
FDIS ballot: waiting

## Slide 55: IEEE 802.3bt was liaised for information in Feb 2018
Drafts sent to SC6: sent
  802.3bt D3.2 was liaised in Feb 2018
60-day pre-ballot: waiting
  Submission planned soon
    Expected to go to RevCom in Sept 2018
    Expected submission to PSDO in Nov 2018
    Is motion on WG agenda?
FDIS ballot: waiting

## Slide 56: IEEE 802.11 has ten standards in the pipeline for ratification under the PSDO
Std | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved
11ah | D9.0 | Sep 16 | Passed | 20 Jul 17 | Closes | 8 Feb 19 | n/a
11ai | D8.0 | Jul 16 | Passed | 1 Sep 17 | Closes | 26 Dec 18 | Oct 17
11aj | D5.0 | Jun 17 | - | - | - | - | -
11ak | D4.0 | Jun 17 | - | - | - | - | -
11aq | D8.0 | Mar 17 | - | - | - | - | -
11ax | Waiting | - | - | - | - | - | -
11ay | Waiting | - | - | - | - | - | -
11az | Waiting | - | - | - | - | - | -
11ba | Waiting | - | - | - | - | - | -
11bb | Waiting | - | - | - | - | - | -

## Slide 57: IEEE 802.11ah FDIS closes on 8 Feb 2019
Drafts sent to SC6: sent
  802.11ah drafts were liaised for information
    D5.0 in Oct 2015
    D9.0 in Sep 2016
60-day pre-ballot: passed
  802.11ah passed 60-day pre-ballot (N16685) on 20 July 2017
    Need? 10/0/10
    Submission? 9/0/11
FDIS ballot: closed 8 Feb 2019
  Will be known as ISO/IEC/IEEE 8802-11:2018/FDAmd 2

## Slide 58: IEEE 802.11ai FDIS ballot closes on 26 Dec 2018
Drafts sent to SC6: sent
  802.11ai drafts were liaised for information
    D6.0 in Oct 2015, D8.0 in Jul 2016, D9.0 in Sep 2016
60-day pre-ballot: passed on 1 Sept 2017, and response sent
  802.11ai-2016 passed 60-day pre-ballot (N16608) on 16 April 2017
    Need? 9/1/10
    Submission? 9/1/10
  China voted “no” with the usual security related comments, to which responses were developed
    See 11-17-612-02 – was sent on 10 June 2017 (N16656)
  …

## Slide 59: IEEE 802.11ai FDIS ballot closes on 26 Dec 2018
  …
  Unfortunately, errors in the publication process required a re-run of the 60-day pre-ballot, which passed on 1 Sept 2017 (N16697)
    Need? 9/1/11
    Submission? 9/1/11
  China voted “no” with the usual security related comment
    Response (11-17/1398r0) has been approved was sent in Oct 2017 (N16725)
FDIS ballot: closes 26 Dec 2018
  Will be known as ISO/IEC/IEEE 8802-11:2018/Amd 1

## Slide 60: IEEE 802.11aj has been liaised for information
Drafts sent to SC6: sent
  802.11aj drafts were liaised for information
    D5.0 in Jun 2017
    Published version liaised in July 2018 (N16817)
60-day pre-ballot: waiting
  PSDO process will probably start in Nov 2018
    Motion to authorise will be considered by WG and EC in Nov 2018
    Is motion on WG agenda?
FDIS ballot: waiting

## Slide 61: IEEE 802.11ak has been liaised for information
Drafts sent to SC6: sent
  802.11ak drafts were liaised for information
    D4.0 in Jun 2017
    Published version liaised in July 2018 (N16817)
60-day pre-ballot: waiting
  PSDO process will probably start in Nov 2018
    Motion to authorise will be considered by WG and EC in Nov 2018
    Is motion on WG agenda?
FDIS ballot: waiting

## Slide 62: IEEE 802.11aq will be liaised again soon
Drafts sent to SC6: sent
  802.11aq D8.0 was sent for liaison in Mar 2017
  Published version was liaised in Sept 2018 (N16854)
60-day pre-ballot: waiting
  PSDO process will probably start after Nov 2018
    Motion to authorise will be considered by WG and EC in Nov 2018
    Is motion on WG agenda?
FDIS ballot: waiting

## Slide 63: IEEE 802.11ax will be liaised when appropriate
Drafts sent to SC6: waiting
  D3.0 is now approved; D4.0 will probably be liaised for information
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 64: IEEE 802.11ay will be liaised when appropriate
Drafts sent to SC6: waiting
  D2.0 approved draft – discuss liaising in Nov 2018
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 65: IEEE 802.11az will be liaised when appropriate
Drafts sent to SC6: waiting
  No approved draft yet
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 66: IEEE 802.11ba will be liaised when appropriate
Drafts sent to SC6: waiting
  No approved draft yet
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 67: IEEE 802.11bb will be liaised when appropriate
Drafts sent to SC6: waiting
  No approved draft yet
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 68: IEEE 802.15 has one standard in the pipeline for ratification under the PSDO
Std | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved
.15.6 | Std | Jul 16 | Passed | 23 Nov 16 | Passed | 7 Sep 17 | Waiting

## Slide 69: IEEE 802.15.6-2012 FDIS ballot passed but comment responses are required
Drafts sent to SC6: sent
  The 802.15.6 standard was supposed to be liaised in Apr 2016 for information but was eventually liaised in late July 2016
60-day pre-ballot: passed & responses sent
  The 60-day ballot passed on 23 Nov 2016
    Need for IS on topic: 9/0/10
    Submission of this proposal as IS: 6/3/10, with “no” from Germany, Japan & UK
  Responses were sent in Feb 2017 (see 15-17-0107-02)
FDIS ballot: passed & response required
  Passed on 7 Sep 17 by 12/2/14 (N16711)
    China NB and Japan NB voted “no” with comments
  Response will be sent after July 2018 meeting - was it? Peter checking

## Slide 70: IEEE 802.16 has one standard in the pipeline for ratification under the PSDO
Std | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved
802.16 | Std | Mar 18 | Passed | 30 Jul 18 | - | - | Waiting

## Slide 71: IEEE 802.16-2017 passed 60-day pre-ballot but requires comments responses
Drafts sent to SC6: sent
  IEEE 802.16-2017 was sent for information in Mar 2018 (N16785)
60-day pre-ballot: sent but response required
  The 60-day (N16810) ballot passed (N16821) on 30 July 2018
    Need for IS on topic: 7/0/11
    Submission of this proposal as IS: 5/1/12, with “no” from China
  Comment response is required
    Roger Marks was asked to provide draft responses in Sept or Nov
    It is possible this std may be withdrawn from the PSDO process because of issues pointed out by China NB
FDIS ballot: waiting

## Slide 72: China NB provided comments in 60-day ballot on 802.16-2017
China NB comment CN1
  IEEE 802.16 specifies “All SS and BS implementations shall support the method of packet data encryption defined in 7.5.1.1, encryption of the TEK as specified in 7.5.2, and message digest calculation as specified in 7.5.3.” in Section 7.5. That means, cryptographic algorithms such as AES, DES, 3DES, RSA and SHA are all mandatory.
  However, it is unreasonable to specify cryptographic algorithms such as AES, DES, 3DES, RSA and SHA as mandatory implementation in this standard, because there are many other international algorithms for choice.

## Slide 73: China NB provided comments in 60-day ballot on 802.16-2017
China NB proposed change CN1
  The text shall make it clear that the cryptographic algorithms in this standard are all provided as implementation instances, so that it is possible for national bodies to use cryptographic algorithms that conform to relevant local regulations when adopting these standards.
IEEE 802.16 WG proposed response to CN1
  Roger Marks has been asked to coordinate
    Discussions are underway

## Slide 74: China NB provided comments in 60-day ballot on 802.16-2017
China NB comment CN2
  DES and 3DES are internationally acknowledged unsecure cryptographic algorithms due to disclosed attacks to them. They shall not be used in the standard
China NB proposed change CN2
  Delete the specifications related to use of DES and 3DES
IEEE 802.16 WG proposed response to CN2
  Roger Marks has been asked to coordinate
    Discussions are underway

## Slide 75: IEEE 802.21 has one standard in the pipeline for ratification under the PSDO
802 | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved
.21-Cor1 | D2 | Nov 17 | n/a | - | Passed | 16 Jun 18 | xx Jul 18

## Slide 76: IEEE 802.21-2017-Cor1 90-day FDIS ballot passed and response sent
Drafts sent to SC6: sent
  Currently likely to be approved by RevCom in December
  P802.21-2017/Cor 1™/D02 was sent in Nov 2017
90-day FDIS ballot: passed and response sent
  IEEE 802.21-2017-Cor1 90-day FDIS ballot passed on 16 June 2018 (N16814)
    Passed 5/0/12
    Abstain comment from China NB
  Response was sent after July 2018 meeting (N16816)

## Slide 77: IEEE 802.22 has zero standards in the pipeline for ratification under the PSDO
802 | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved

## Slide 78: SC6 is interested in details on how to join IEEE 802 teleconferences
  During discussion of the IEEE 802 status report at the last SC6 meeting, interest was expressed in joining IEEE 802 teleconferences
  Known details are:
    802.1: organised by 802.1 TGs; no central schedule
    802.3: organised by 802.3 TGs; no central schedule
    802.11: http://www.ieee802.org/11/adminCalendar.html
    802.15: no central schedule
    802.18: see http://www.ieee802.org/18/
    802.19: scheduled as required
    802.21: Peter Yee checking with Subir Das
    802.22: no central schedule
  Can we confirm the correct link for all WGs?

## Slide 79: The AHGS was not renewed despite protests from the China NB
  China NB submitted a proposal to extend the AHGS
    See China NB Proposal on Extending the Term of Ad Hoc Group on Security (N16834)
  WG1 did not extend the AHGS
    WG 1 could not find an amenable form for an extended AHGS, so the default situation (dissolution of the AHGS) prevailed.
  The China NB submitted a protest
    See China NB's position statements on AHGS Termination (1N151)
    The basis of the protest was that the IEEE 802/US NB proposal to continue the AHGS with a restriction to address only those standards not yet considered means that new issues in those standards cannot be considered by a public review process. They somewhat undermined this argument when they note the China NB will continue reviewing SC6 standards regardless of the existence of the AHGS
    The China NB may appeal to SC6, ISO/CS or ISO/TMB

## Slide 80: The proposed Security Workshop in November 2018 is unlikely to proceed
  Over a long period of time the China NB has complained about security in IEEE 802 standards
  The PSDO process and the AHGS failed to bring the IEEE 802 and the China NB together on a common understanding of these issues
  In July 2018, the IEEE 802 sent a LS to SC6 proposing a Security Workshop in November 2018 at the same time as the IEEE 802 plenary
    See N16818
  The invitation was discussed in both WG1 & SC6 but there was no interest from the China NB representatives
    One can only conclude that the China NB is not really interested in identifying real issues in or improving IEEE 802 standards
    Rather it seems more interested in advocating home grown Chinese security mechanisms
  At this point it is assumed the Workshop will not proceed … ever!

## Slide 81: A LS was sent to SC6 in March 2018 asking that various ISO/IEC standards be withdrawn
  The IEEE 802 EC approved withdrawal of various ISO/IEC standards in Nov 2017, giving Andrew Myles authority to make it happen
    ISO/IEC TR 8802-1:2001
    ISO/IEC 15802-1:1995
    ISO/IEC 15802-3:1998
    ISO/IEC 8802-5 and anything related (such as corrigenda)
  The decision was not executed because more information was required by IEEE-SA staff, and this was not made available until Feb 2018
  In March 2018, it was decided the best way of achieving the approved goal was to send a LS to SC6
    See contents in 11-18-0576-04

## Slide 82: SC6 has initiated a process for the withdrawal of various ISO/IEC standards as requested by IEEE 802
  The IEEE 802 EC Chair liaised the request in 13 March 2018 but it seemed to get lost for a while
  In June 2018 the SC6 Secretary suggested that an internal SC6 ballot might be started soon
    Andrew Myles responded that he had expected discussion by SC6 first but that it is an SC6 decision
  SC6 discussed the request at their meeting in August and agreed to a request to ITTF to initiate a systematic review ballot for withdrawal
    ISO/IEC TR 8802-1:2001
    ISO/IEC 15802-1:1995
    ISO/IEC 15802-3:1998
    ISO/IEC 8802-5:1998
    ISO/IEC 8802-5:1998/Amd.1:1998
  We will track progress of the withdrawals

## Slide 83: The next SC6 meeting will be held April 2019 in Beijing
Meeting
  ISO/IEC JTC1/SC6
Hosts
  ?
Date
  22-26 Apr 2019
Location
  Beijing, China
WebEx
  ?
Deadlines
  New agenda items: 25 Feb 2019
  New contributions: 5 April 2019
  New comments: 13 April 2019
  Registration:
  Note: dates not set in stone - there's concern about Easter & Labor Day (1 May) interfering with participation
Following meeting
  Feb or Mar 2020
  In UK or at ITU-T

## Slide 84: ISO/IEC JTC1 has changed the rules so that “experts” rather than “NBs” participate in WGs
  The organisational structure in ISO/IEC JTC1 changed in 2016 to align its operation with ISO rules
  A communication from JTC1 states
    Working Groups are comprised of INDIVIDUAL EXPERTS appointed by National Bodies and Liaison Organizations
    These experts MUST be entered into Global Directory to be considered a member of the WG and to receive documents
    National Bodies are responsible for ensuring that their expert appointments are up to date
    Liaison Organizations work via ITTF to maintain their expert members
    If the expert is NOT in Global Directory, he/she will not receive documents and will NOT be considered a member of the WG.
  Technically this means someone not in the Global Directory could not speak SC6 meetings but no one has raised this as an issue

## Slide 85: The SC Chair has been empowered to appoint experts to the SC6 document access lists
  One way of dealing with this change is to empower the SC Chair to appoint experts to WG1 and WG7, with the understanding that anyone who volunteers will be appointed
  Motion (ratified in May 2014 by IEEE 802 EC)
    The IEEE 802 JTC1 SC recommends to the IEEE 802 EC that the Chair of the IEEE 802 JTC1 SC be empowered to submit the names to ITTF of any IEEE 802 members who volunteer as “experts” to the appropriate Working Group lists in ISO/IEC JTC1
    Moved
    Seconded
    Result 9/0/0

## Slide 86: Various names have been added to the SC6 document access lists at this time
  The small number of people who asked to be added to the SC6 reflectors were added in Sept 2014:
    Ian Sherlock - isherlock@ti.com
    Al Petrick - al@jpasoc.com
    Dan Harkins - dharkins@arubanetworks.com
    Brian Weis - bew@cisco.com
    Mick Seaman - mickseaman@gmail.com
    Stephen McCann - mccann.stephen@gmail.com
    Adrian Stephens - Adrian.P.Stephens@intel.com
    Bruce Kraemer - bkraemer@marvell.com
    John Messenger - jmessenger@advaoptical.com
  …

## Slide 87: Various names have been added to the SC6 document access lists at this time
  …
  Others have been added since
    Karen Randall - karen@randall-consulting.com - added Sept 2015
    Dorothy Stanley - dorothy.stanley@hpe.com – added Mar 2016
    Peter Yee - peter@akayla.com – added Oct 2017
    David Law – dlaw@hpe.com – added Oct 2017
    Hyeong-Ho LEE - holee@etri.re.kr - added Oct 2017
  Yell if you would like to be added too

## Slide 88: Are there any other matters for consideration by IEEE 802 JTC1 SC?

## Slide 89: The IEEE 802 JTC1 SC will adjourn for the week
Motion:
  The IEEE 802 JTC1 SC, having completed its business in Bangkok in November 2018, adjourns
    By consent

## Slide 90: Additional process material

## Slide 91: The SC agreed in Nov 2014 on a process for developing & approving PSDO comment resolutions
In the beginning …
  All 60 ballot and FDIS ballot comment responses were developed and approved by the IEEE 802 JTC1 SC and then the IEEE 802 EC
Now that we have matured …
  Most WGs are processing and approving comment resolutions, and then forwarding the resolutions to IEEE 802 EC directly without involving the IEEE 802 JTC1 SC
  The IEEE 802 JTC1 SC is continuing to provide advice on non-technical comments, to ensure consistency across WGs
Going forward …
  It is planned that we institutionalise the practice above – see11-15-1287
  It is expected that the WG Chairs and the IEEE 802 JTC1 SC Chair will keep each other informed

## Slide 92: Old status pages

## Slide 93: IEEE 802.11-2012 has been published
60-day pre-ballot: passed & comment resolutions liaised
  60-day pre-ballot passed in 2012
    Responses to comments were liaised to SC6
FDIS ballot: passed & comment resolutions liaised
  FDIS passed in 2012 (6N15494)
  Standard published as ISO/IEC/IEEE 8802-11:2012
  FDIS comments liaised in Dec 2013
    All the FDIS comments were submitted to TGmc for processing
    Additional comments from Swiss NB in N15623 (a response to the IEEE 802/SC6 collaboration procedure) were also referred to TGmc
    All the comments have been considered and resolutions approved as of November 2013
      See 11-13-0123-05 liaised as 6N15832 in Nov 2013

## Slide 94: IEEE 802.1X-2010 has been published
60-day pre-ballot: passed & comment resolutions liaised
  Submission of IEEE 802.1X-2010 in N15515 in Dec 2012
  Pre-ballot passed in 2013
    Voting results in N15555
    Comments from China NB replied to by IEEE 802 in N15607
FDIS ballot: passed & comment resolutions liaised
  FDIS passed 16/1/12 on 21 Oct 2013
    Voting results in N15771
    China NB only negative vote, with comments from China NB & Switzerland NB
  FDIS comments resolved in Dec 2013
    Liaised to SC6 as N15871 in Jan 2014
  Standard has been published as ISO/IEC/IEEE 8802-1X:2013

## Slide 95: IEEE 802.1AE-2006 has been published
60-day pre-ballot: passed & comment resolutions liaised
  Submission of IEEE 802.1AE-2006 in N15516 in Dec 2012
  Pre-ballot passed in 2013
    Voting results in N15556
    Comments from China NB replied to by IEEE 802 in N15608
FDIS ballot: passed & comment resolutions liaised
  FDIS passed 16/1/13 on 21 Oct 2013
    Voting results in N15770
    China NB only negative vote, with comments from China NB & Switzerland NB
  FDIS comments resolved in Dec 2013
    Liaised to SC6 as N15871 in Jan 2014
  Standard has been published as ISO/IEC/IEEE 8802-1AE:2013

## Slide 96: IEEE 802.1AB-2009 has been published
60-day pre-ballot: passed & comment resolutions liaised
  Submission of IEEE 802.1AB-2009 in N15588 in March 2013
  Pre-ballot passed in May 2013
    Voting results in N15626
    Comments from China replied to in N15659
FDIS ballot: passed & comment resolutions liaised
  FDIS passed 16/1/16 on 18 Dec 2013
    Voting results in N15829
    China NB only negative vote, with comments from China NB & Switzerland NB
  FDIS comment responses were approved by 802.1 WG in March 2014, and liaised to SC6 in May 2014 as N15944
  The standard was published as ISO/IEC/IEEE 8802-1AB:2014 on 15 March 2014

## Slide 97: IEEE 802.1AR-2009 has been published
60-day pre-ballot: passed & comment resolutions liaised
  Submission of IEEE 802.1AR-2009 in N15589 in March 2013
  Pre-ballot passed in May 2013
    Voting results in N15627
    Comments from China replied to in N15659
FDIS ballot: passed & comment resolutions liaised
  FDIS passed 17/2/16 on 18 Dec 2013
    Voting results in N15830
    China NB & Switzerland NB voted “no” and commented
  FDIS comment responses were approved by 802.1 WG in March 2014, and liaised to SC6 in May 2014 as N15947
  Standard was published as ISO/IEC/IEEE 8802-1AR:2014 on 15 March 2014

## Slide 98: IEEE 802.1AS-2011 has been published
60-day pre-ballot: passed & comment resolutions liaised
  Submission of IEEE 802.1AS-2011 in N15590 in March 2013
  Pre-ballot passed in May 2013
    Voting results in N15628
    Comments from China replied to in N15659
FDIS ballot: passed & comment resolutions liaised
  FDIS passed 18/1/16 on 18 Dec 2013
    Voting results in N15831
    China NB voted “no” and China NB & Switzerland NB commented
  FDIS comment responses were approved by 802.1 WG in March 2014, and liaised to SC6 in May 2014 as N15948
  Standard was published as ISO/IEC/IEEE 8802-1AS:2014 on 15 March 2014

## Slide 99: IEEE 802.1BA-2011 has been published
Drafts sent to SC6: sent
  IEEE 802.1BA-2011 was liaised (N16149) to SC6 on 7 April 2015
60-day pre-ballot: passed & comment responses liaised
  The 60 ballot passed on 23 Sept 2015
    Support need for ISO standard? Passed 10/0/9
    Support this submission being sent to FDIS? Passed 8/0/11
    Only two substantive comments that needed a response
  A response was sent in Jan 2016
FDIS ballot: passed
  Ballot passed on 17 Aug 2016 (see N16461)
    Passed 14/0/18, with no comments
  Published as <what>

## Slide 100: IEEE 802.1BR-2012 has been published
Drafts sent to SC6: sent
  IEEE 802.1BR-2012 was liaised to SC6 on 7 April 2015
60-day pre-ballot: passed & comment responses liaised
  The 60 ballot passed on 23 Sept 2015
    Support need for ISO standard? Passed 10/0/9
    Support this submission being sent to FDIS? Passed 9/0/10
    Only one substantive comment that needed a response
  A response was sent in Jan 16
FDIS ballot: passed
  Ballot passed on 17 Aug 2016 (see N16462)
    Passed 14/0/18, with no comments
  Published as <what>

## Slide 101: IEEE 802.3-2012 has been published
60-day pre-ballot: passed & comment resolutions liaised
  Pre-ballot on N15595 passed in May 2013
    Voting results in N15632
    Comments from China were responded to by the 802.3 Maintenance TF in Geneva in N15724
FDIS ballot: passed & no comment resolutions required
  FDIS passed 16/0/20 on 16 Feb 2014
    Voting results in N15893
  No FDIS comments need to be resolved 
  Standard was published as ISO/IEC/IEEE 8802-3:2014

## Slide 102: IEEE 802.11ae-2012 has been published
60-day pre-ballot: passed & comment resolutions liaised
  Pre-ballot on N15552 passed in Feb 2013
    Voting results in N15599
    Comments from China replied to by IEEE 802 in N15647
    Comments from Japan in N15664 were resolved in discussions with commenter
FDIS ballot: passed & comment resolutions liaised
  FDIS passed 14/1/20 on 28 Jan 2014
    Voting results in N15883
    China NB voted “no” and commented they will not recognise result
  FDIS comment responses were approved by 802 in July 2014
    See 11-14-0552-00
  Standard was published as 8802-11:2012/Amd 1:2014

## Slide 103: IEEE 802.11aa-2012 has been published
60-day pre-ballot: passed & comment resolutions liaised
  Pre-ballot on N15554 passed in Feb 2013
    Voting results in N15602
    Comments from China replied to by IEEE 802 in N15647
    Comments from Japan in N15664 were resolved in discussions with commenter
FDIS ballot: passed & comment resolutions liaised
  FDIS passed 16/1/18 on 28 Jan 2014
    Voting results in N15884
    China NB voted “no” and commented they will not recognise result
  FDIS comment responses were approved by 802 in July 2014
    See 11-14-0552-00
  Standard was published as 8802-11:2012/Amd 2: 2014

## Slide 104: IEEE 802.11ad-2012 has been published
60-day pre-ballot: passed & comment resolutions liaised
  Pre-ballot on N15553 passed in Feb 2013
    Voting results in N15601
    Comments from China replied to by IEEE 802 in N15647
    Comments from Japan in N15664 were resolved in discussions with commenter
FDIS ballot: passed & comment resolutions liaised
  FDIS passed 16/1/17 on 28 Jan 2014
    Voting results in N15885
    China NB voted “no” and commented they will not recognise result
    Switzerland commented on editorial matters similar to comments on 802.1X/AE
  FDIS comment responses were approved by 802 in July 2014
    See 11-14-0552-00
  Standard was published as 8802-11:2012/Amd 3: 2014

## Slide 105: IEEE 802.22 has been published
60-day pre-ballot: passed & comment resolutions liaised
  Pre-ballot on 802.22 (N15925) passed in May 2014
    Voting results in N15954
    Passed 8/1/10
  FDIS comment responses were approved by 802.22 WG in July 2014, and were liaised to SC6 as N16001
FDIS ballot: passed 15 Feb 2015 with no comments
  IEEE staff will facilitate the final process steps to make it an ISO/IEC/IEEE standard
  Was published on 1 May 2015 as ISO/IEC 8802-22:2015

## Slide 106: IEEE 802.1AEbn-2011 has been published
60-day pre-ballot: passed & comment resolutions liaised
  Pre-ballot on IEEE 802.1AEbn-2011 (N15809) passed in Jan 2014
    Voting results in N15857
    Passed 9/1/7
    Usual comment from China saying they will not recognise the result
  Pre-ballot comment responses were approved by 802.1 WG in March 2014, and were liaised to SC6 as N15945
FDIS ballot: passed on 1 Feb 2015 & comment resolutions liaised
  FDIS closed on 1 Feb 2015, with one comment (N16123) from China NB
    Passed 12/1/23
    Response was liaised in April 2015 (see N16187)
  Standard is called ISO/IEC/IEEE 8802-1AE:2015/Amd 1 and was published on 28 April 2015

## Slide 107: IEEE 802.1AEbw-2013 has been published
60-day pre-ballot: passed & comment resolutions liaised
  Pre-ballot on IEEE 802.1AEbw-2013 (N15810) passed in Jan 2014
    Voting results in N15858
    Passed 9/1/7
    Usual comment from China saying they will not recognise the result
  Pre-ballot comment responses were approved by 802.1 WG in March 2014, and were liaised to SC6 as N15946
FDIS ballot: passed on 1 Feb 2015 & comment resolutions liaised
  FDIS closed on 1 Feb 2015, with one comment (N16124) from China NB
    Passed 12/1/23
    Response was liaised in April 2015 (see N16187)
  Standard will be called ISO/IEC/IEEE 8802-1AE:2015/Amd 2 and was published on 28 April 2015

## Slide 108: IEEE 802.3.1-2013 has been published
60-day pre-ballot: passed & comment resolutions liaised
  The request to submit IEEE 802.3.1-2013 for approval under the PSDO was liaised in August 2014
  The pre-ballot closed on 6 Oct 2014, and passed 11/0/5 & 10/1/5 (N16047)
    Resolutions of “No” comment from China NB was liaised to SC6 as N16086 in Nov 2014
FDIS ballot: passed with no comments
  FDIS passed on 19 June 2015 with 100% approval and no comments
  IEEE 802.3.1-2013 has been published as “Standard for Management Information Base (MIB) — Definitions for Ethernet — Part 3-1”

## Slide 109: IEEE 802.11ac-2013 has been published
60-day pre-ballot: passed & comment resolutions liaised
  The request to submit IEEE 802.11ac-2013 for approval under the PSDO was liaised in July 2014
  60-day pre-ballot closed on 22 Sept 2014 and passed 11/1/4
    Resolutions of “No” comments from China NB were liaised to SC6 as N16085 in Nov 2014
FDIS ballot: passed & comment resolutions liaised
  FDIS closed on 11 July 2015 and passed 15/1/0
    Resolutions of “No” comments from China NB were liaised as 11-15-0958r1 in July 2015
  IEEE 802.11ac-2013 has been ratified as 8802-11:2012/Amd 4:2015

## Slide 110: IEEE 802.11af-2013 has been published
60-day pre-ballot: passed & comment resolutions liaised
  The request to submit IEEE 802.11af-2013 for approval under the PSDO was liaised in July 2014
  The 60-day pre-ballot closed on 22 Sept 2014, and passed 11/1/4
    Resolutions of “No” comments from China NB were liaised to SC6 as N16085 (see previous page) in Nov 2014
FDIS ballot: passed & comment resolutions liaised
  FDIS closed on 11 July 2015 and passed 15/1/0
    Resolutions of “No” comments from China NB were liaised as 11-15-0958r1 in July 2015
  IEEE 802.11af-2013 has been ratified as 8802-11:2012/Amd 5:2015

## Slide 111: IEEE 802.1AX-2014 has been published
60-day pre-ballot: passed & no comment responses required
  IEEE 802.1AX-2014 was liaised (N16142) to SC6 on 30 March 2015 for ratification under the PSDO process
  The 60-day pre-ballot ballot closed on 30 May 2015
  It passed with 100% approval and no comments
FDIS ballot: passed & no comment responses required
  FDIS ballot closed on 20 Nov 2015
  It passed with 100% approval and no comments
  It will be known as 8802-1AX:2015

## Slide 112: IEEE 802-2014 has been published
60-day pre-ballot: passed & comment responses liaised
  The submission of IEEE 802-2014 under the PSDO was approved by 802 EC in July 2014, and the 60-day pre-ballot passed on 26 Oct 014
  Comment responses approved by 802 EC on 16 Feb 2015
    See N6133
FDIS ballot: passed and response liaised in Jan 16
  FDIS ballot passed 2 Nov 2015
    Passed 14/1/19, with negative comment from China NB
  A response was discussed in Nov 2015 but it was decided that the 802.1 WG would take responsibility for sending
    Sent in Jan 2016
  The final standard will be known as ISO/IEC/IEEE 8802-A:2015

## Slide 113: IEEE 802.1Xbx-2014 has been published
Drafts sent to SC6: sent
  D1.0, D1.2 (May 14), with submission to PSDO approved in July 2014
60-day pre-ballot: passed & comment responses liaised
  Passed on 19 Mar 2015 with a China NB comment
    Passed 9/1/9 on need for an ISO standard – China NB voted no
    Passed 8/1/10 on submission to FDIS – China NB voted no
  802.1 WG responded to comments in June 2015 (see N16255)
FDIS ballot: passed & comment responses liaised
  Passed on 24 Dec 2015 with a China comment
    Passed 15/1/18 – China NB voted no, with comments (see 6N16364)
  802.1 WG responded to the comment on 21 Apr 2016 (see N16424)
  The standard will be known as ISO/IEC/IEEE 8802-1X:2014/Amd1
    It has been published as of June 2016

## Slide 114: IEEE 802.1Q-Rev-2014 has been published
Drafts sent to SC6: sent
  D2.0 (Jan 14)
60-day pre-ballot: passed & comment responses liaised
  Passed on 23 Mar 2015 with a China NB comment
    Passed 11/1/16 – China NB voted no (see N16135)
  802.1 WG responded to comments in June 2015 (see N16255)
FDIS ballot: passed & comment responses liaised
  Passed on 28 Jan 2016 with China NB comments
    Passed 15/1/20 - China NB voted no and commented (see N16377)
  802.1 WG responded to the comment on 21 Apr 2016 (see N16425)
  The standard will be known as ISO/IEC/IEEE 8802-1Q:2015
    It has been published as of June 2016

## Slide 115: IEEE 802-3-2015 has been published
Drafts sent to SC6: sent
  Liaised to SC6 in Apr 2015
60-day pre-ballot: passed & responses liaised
  Passed, with two comments from China NB (N16448)
    8/1/9 on need for ISO standard
    8/1/9 on support for submission to FDIS
  Responses were liaised in Jul 2016 (see N16458)
FDIS ballot: passed, responses sent and published
  Passed by16/1/20, with two comments from China NB (N16570)
  Response was sent in March 2017 (N16591)
  It has been published as of April 2017 as <what>

## Slide 116: IEEE 802.1Qbv-2015 has been published
Drafts sent to SC6: sent
  802.1Qbv D3.0 was liaised for information in Nov 2015
60-day pre-ballot: passed & response liaised
  802.1Qbv passed 60 pre-ballot on 30 May 2016 (see N16412)
    Support need for ISO standard? Passed 6/1/11
    Support this submission being sent to FDIS? Passed 6/1/11
  China NB voted “no” with one comment
    Response was liaised in Oct 2016 (see N16486)
FDIS ballot: passed & response liaised
  802.1Qbv passed (15/1/17) FDIS ballot on 18 April 2017 (N16613)
  Passed China NB voted “no” with one comment
    Response (N16687) was liaised in July 2017
  Published in July 2017 as <what>

## Slide 117: IEEE 802.1AB-2016 has been published
Drafts sent to SC6: sent
  802.1AB D1.2 was liaised for information in Dec 2015
60-day pre-ballot: passed & response liaised
  802.1QAB-2016 passed 60-day pre-ballot on 13 July 2016 (N16447)
    Passed 8/1/9 on need for ISO standard
    Passed 8/1/9 on support for submission to FDIS
  China NB voted “no” with one comment
    A response was approved in July 2016 & liaised in Oct 2016 (N16487)
FDIS ballot: passed & response liaised
  802.1QAB-2016 passed FDIS ballot (14/1/20) on 11 April 2017 (N16604)
  Passed China NB voted “no” vote with one comment
    Response (N16687) was liaised in July 2017
  Published in July 2017 as <what>

## Slide 118: IEEE 802.1Qca-2015 has been published
Drafts sent to SC6: sent
  802.1Qca D2.1 was liaised for information in Nov 2015
60-day pre-ballot: passed & response liaised
  802.1Qca-2015 passed 60-day pre-ballot on 13 July 2016 (N16446)
    Passed 8/1/9 on need for ISO standard
    Passed 8/1/9 on support for submission to FDIS
  China NB voted “no” with one comment
    A response was approved in July 2016 and liaised in Oct 2016 (see N16485)
FDIS ballot: passed & response liaised
  802.1Qca-2015 passed FDIS ballot (15/1/17) on 18 April 2017 (N16612)
  China NB voted “no” with one comment
    Response (N16687) was liaised in July 2017
  Published in July 2017 as <what>

## Slide 119: IEEE 802.22a has been published
Drafts sent to SC6: sent
  IEEE 802.22a was liaised in July 2015 to SC6 to allow them to become familiar with it before submission for approval under the PSDO process
60-day pre-ballot: passed & response sent
  IEEE 802.22a was submitted for 60-day ballot in December 2015, and after a delay the ballot passed on 3 April 2016 (N16414)
    Support need for ISO standard? Passed 10/0/8
    Support this submission being sent to FDIS? 9/1/8
  The only comment was a security related comment from the China NB
    802.22 WG response was sent in Nov 2016
FDIS ballot: passed & published
  Passed on 27 July 2017 (12/0/17) with no comments (N16686)
  Final standard was published in Oct 2017 as <what>

## Slide 120: IEEE 8802.1Qbu has been published
Drafts sent to SC6: sent
  802.1Qbu D3.0 was liaised for information in Nov 2015
60-day pre-ballot: passed & response liaised
  802.1Qbu-2016 passed its 60-day ballot on 7 Feb 2017 (N16541)
    Passed 9/0/11 on need for ISO standard
    Passed 7/1/12 on support for submission to FDIS
  China NB voted “no” with one comment
    Response sent to China NB comments (N16601)
FDIS ballot: passed & published
  802.1Qbu-2016 passed its FDIS ballot on 11 Oct 2017(N16721?)
    Passed 11/0/10
  Published in Nov 2017 as <what>

## Slide 121: IEEE 8802.1Qbz has been published
Drafts sent to SC6: sent
  IEEE 802.1Qbz D3.0 was liaised for information in Dec 2015
60-day pre-ballot: passed & response liaised
  IEEE 802.1Qbz-2016 passed its 60-day ballot on 7 Feb 2017 (N16540)
    Passed 9/0/11 on need for ISO standard
    Passed 7/1/12 on support for submission to FDIS
  China NB voted “no” with one comment
    Response sent in March 2017 to China NB comments (N16601)
FDIS ballot: passed & published
  802.1Qbz-2016 passed its FDIS ballot on 11 Oct (N16722?)
    Passed 11/0/10
  Published in Nov 2017 as <what>

## Slide 122: IEEE 802.1Qcd-2015 has been published
Drafts sent to SC6: sent
  802.1Qcd-2015 was liaised for information on 26 May 2015
60-day pre-ballot: passed & response sent
  802.1Qcd-2015 passed 60-day pre-ballot on 23 Oct 2016 (N16496)
    Passed 8/0/10 on need for ISO standard
    Passed 6/1/11 on support for submission to FDIS
  China NB voted “no” with one comment
    The response was sent in Nov 2016 (N16505)
FDIS ballot: passed & published
  802.1Qcd-2015 passed its FDIS ballot on 1 Dec 2017 (N??????)
    Passed 14/0/13
  Published in Jan 2018 as <what>

## Slide 123: IEEE 802.1Q-2014/Cor 1-2015 has been published
90-day FDIS ballot: passed & published
  802.1Q-2014/Cor 1-2015 was submitted to PSDO using a special process for corrigenda
  The ballot passed on 16 March 2017 (N16589)
    Do you support the need for a corrigendum to the subject ISO/IEC/IEEE International Standard? 9/0/11
    Do you approve the draft for publication? 8/1/11
  China NB voted “no” with an objection to the use of IEEE 802.1X based security
    Response (N16687) was liaised in July 2017
  Published in Oct 2017 as <what>

## Slide 124: IEEE 8802.3bw has been published
Drafts sent to SC6: sent
  802.3bw was liaised to SC6 in Nov 2015 to allow them to become familiar with it before submission for approval under the PSDO process
60-day pre-ballot: passed & response liaised
  802.3bw passed 60-day ballot on 19 Sep 2016 (see N16478)
    Support need for IS: passed 7/1/10 (China NB voted no)
    Support submission for this IS: passed 6/1/11 (China NB voted no)
  China NB voted “no” with comments
    Response sent to SC6 in Dec 2016 (see N16509)
FDIS ballot: passed & published
  Passed on 11 Sep 2017 by 15/0/13 (N16712)
    China NB voted “yes” with one comment
    Response sent on 14 Nov 2017 (N16744)
  Published in Oct 2017 as <what>

## Slide 125: IEEE 8802.3bp has been published
Drafts sent to SC6: sent
  D3.0 was liaised to SC6 in Feb 2016 to allow them to become familiar with it before submission for approval under the PSDO process
60-day pre-ballot: passed with comments resolved
  Passed on 11 Jan 2017 (N16537)
    Support need for IS: passed 9/0/10
    Support submission for this IS: passed 7/1/11
  China NB voted “no” with two comments
    IEEE 802.3 sent a response in March 2017 (N16590)
FDIS ballot: passed & published
  802.3bp passed FDIS ballot on 18 Oct 2017
    Passed 12/0/8
  Published in Nov 2017 as <what>

## Slide 126: IEEE 8802.3bq has been published
Drafts sent to SC6: sent
  802.3bq D3.0 was liaised to SC6 in Feb 2016 to allow them to become familiar with it before submission for approval under the PSDO process
60-day pre-ballot: passed with comments resolved
  802.3bq passed 60-day pre-ballot on 11 Jan 2017 (N16536)
    Support need for IS: passed 9/0/10
    Support submission for this IS: passed 7/1/11
  China NB voted “no” with two comments
    IEEE 802.3 sent a response in March 2017 (see 802.3bp response)
FDIS ballot: passed & published
  802.3bq passed FDIS ballot on 18 Oct 2017
    Passed 12/0/8
  Published in Nov 2017 as <what>

## Slide 127: IEEE 8802.3br has been published
Drafts sent to SC6: sent
  802.3br D3.0 was liaised to SC6 in Feb 2016 to allow them to become familiar with it before submission for approval under the PSDO process
60-day pre-ballot: passed with comments resolved
  802.3br passed 60-day pre-ballot on 16 Feb 2017 (N16568)
    Support need for IS: passed 11/0/9
    Support submission for this IS: passed 10/1/9
  China NB voted “no” with one comment
    IEEE 802.3 sent a response in March 2017 (see IEEE 802.3bp response)
FDIS ballot: passed & published
  802.3br passed FDIS ballot on 11 Oct 2017 (N16723?)
    Passed 11/0/10
  Published in Nov 2017 as <what>

## Slide 128: IEEE 8802.3by has been published
Drafts sent to SC6: sent
  802.3by D3.0 was liaised to SC6 in Feb 2016 to allow them to become familiar with it before submission for approval under the PSDO process
60-day pre-ballot: passed with comments resolved
  802.3by passed 60-day pre-ballot on 11 Jan 2017 (N16535)
    Support need for IS: passed 9/0/10
    Support submission for this IS: passed 7/1/11
  China NB voted “no” with two comments
    IEEE 802.3 sent a response in March 2017 (see IEEE 802.3bp response)
FDIS ballot: passed & published
  802.3by passed FDIS ballot on 18 Oct 2017
    Passed 12/0/8
  Published in Nov 2017 as <what>

## Slide 129: IEEE 8802.3bz has been published
Drafts sent to SC6: sent
  802.3bz was liaised in June 2016 (when in SB)
60-day pre-ballot: passed with comments resolved
  Passed on 16 Feb 2017 (N16567)
    Support need for IS: passed 11/0/9
    Support submission for this IS: passed 10/1/9
  China NB voted “no” with two comments
    IEEE 802.3 sent a response in March 2017 (see IEEE 802.3bp response)
FDIS ballot: passed & published
  802.3bz passed FDIS pre-ballot on 11 Oct 2017 (N16724)
    Passed 11/0/10
  Published in Nov 2017 as <what>

## Slide 130: ISO/IEC/IEEE 802.15.3 has been published
Drafts sent to SC6: sent
  802.15.3-revA D2.0 was liaised in Dec 2015 for information
60-day pre-ballot: passed & response sent
  IEEE 802.15.3-2016 passed 60-day pre-ballot on 23 Oct 2016 (N16495)
    Passed 8/0/10 on need for ISO standard
    Passed 7/0/11 on support for submission to FDIS
    China NB voted yes with one comment
  Response was approved by 802 EC in Nov 2016 and sent in Feb 2017
    See 15-16-0768-01
FDIS ballot: passed & published
  Passed on 7 Sep 2017 by 14/0/14 (N16710)
  Published in Oct 2017 as <what>

## Slide 131: IEEE 802.15.4-2015 has been published
Drafts sent to SC6: sent
  IEEE 802.15.4-2006 was adopted by ISO under JTC 1/SC 31 but JTC1/SC6 has responsibility as of June 2015 for IEEE 802.15 standards
  IEEE 802.15.4-2015 submission to the PSDO was approved in March 2016 but nothing much happened
  IEEE 802.15.4-2015 was sent for information in Dec 2016
60-day pre-ballot: passed
  IEEE 802.15.4-2015 60-day pre-ballot closed on 20 April 2017 (N16615)
    Passed 8/0/11 on need for ISO standard
    Passed 8/0/11 on support for submission to FDIS
    No comments
FDIS ballot: passed & published
  Passed on 27 Jan 2018 by 12/0/10, with no comments (N16763)
  ISO/IEC/IEEE 8802-15-4:2018 was published in Mar 2018

## Slide 132: IEEE 802.21-2017 has been published
Drafts sent to SC6: sent
  IEEE 802.21-2017 was approved for liaison for information in July 2016
    D7 was sent in Nov 2016
60-day pre-ballot: passed & response sent
  IEEE 802.21-2017 60-day pre-ballot closed on 10 April 2017 (N16671)
    Passed 6/1/14 on need for ISO standard
    Passed 6/1/14 on support for submission to FDIS
    Only negative vote was from China NB (the usual security comment)
  A response was sent on 20 July 2017
    See 21-17-0036-00 (N16682)
FDIS ballot: passed, response sent & published
  IEEE 802.21-2017 FDIS passed (N16768)
    Passed 12/1/6 (with comments from China NB)
  A response was sent in Mar 2018 (N16770)
  ISO/IEC/IEEE 8802-21:2018 published in Apr 2018

## Slide 133: IEEE 802.22b has been published
Drafts sent to SC6: sent
  IEEE 802.22b was liaised in July 2015 to SC6 to allow them to become familiar with it before submission for approval under the PSDO process
60-day pre-ballot: passed on 3 April 2016 and response sent
  IEEE 802.22b was submitted for 60-day ballot in December 2015, and after a delay the ballot passed on 3 April 2016 (N16415)
    Support need for ISO standard? Passed 9/1/8
    Support this submission being sent to FDIS? 8/2/8
  China NB & Japan NB voted “no”
    802.22 WG response was sent in Nov 2016
FDIS ballot: passed 27 July 2017 & published (& response sent later)
  Passed on 27 July 2017 by 12/1/16 (N16690)
    China NB voted “no” with two comments
  ISO/IEC/IEEE 8802-22:2015/Amd 2:2017 was published in Oct 2017
  Response to comments were sent in Mar 2018 (N16771)

## Slide 134: IEEE 802.1AC-Rev has been published
Drafts sent to SC6: sent
  802.1AC-Rev D3.0 was liaised for information in Dec 2015
60-day pre-ballot: passed & response liaised
  802.1AC-Rev 60-day ballot passed on 24 May 2017 (N16647)
    Passed 11/0/8 on need for ISO standard
    Passed 10/1/9 on support for submission to FDIS
  China NB voted “no” with one comment
    Response (N16687) was liaised in July 2017
FDIS ballot: passed, response liaised & published
  802.1AC-Rev passed its FDIS ballot on 7 Mar 2018 (N16769)
    Passed 11/1/6
  China NB voted “no” with one comment
    A response was sent in Apr 2018 (N16795)
  Published as ISO/IEC/IEEE 8802-1AC:2018

## Slide 135: IEEE 802d has been published
Drafts sent to SC6: sent
  IEEE 802d D1.0 (Overview and Architecture—Amendment: Allocation of Uniform Resource Name (URN) values in IEEE 802 standards) was liaised for information in Oct 2016 (see N16484)
60-day pre-ballot: passed
  802d passed 60-day pre-ballot on 15 June 2017 (N16657)
    Passed 9/0/11 on need for ISO standard
    Passed 9/0/11 on support for submission to FDIS
FDIS ballot: passed, and published
  802d passed FDIS ballot on 14 Mar 2018 (N16779/N16783)
    Passed 12/0/7
  Published as ISO/IEC/IEEE 8802-A:2015/AMD1:2018

## Slide 136: IEEE 802.11mc has been published
Drafts sent to SC6: sent
  802.11mc drafts were liaised for information
    D5.0 in Jan 2016, D6.0 in Jul 2016 & D8.0 in Oct 2016
60-day pre-ballot: passed & responses liaised
  802.11-2016 passed 60-day pre-ballot (N16607) on 16 April 2017
    Need? 10/0/10
    Submission? 9/1/10
  China voted no with usual comment, for which a response was approved – see 11-17-0629-01 – was sent on 10 June (N16655)
FDIS ballot: passed, response sent & published
  802.11-2016 passed its FDIS ballot on 13 Apr 2018 (N16794)
    Passed 12/1/6 (with comments by China NB)
  A response has been sent (N16812)
  Published as ISO/IEC/IEEE 8802-11:2018

## Slide 137: IEEE 802.21.1 has been published
Drafts sent to SC6: sent
  IEEE 802.21.1 was approved for liaison for information in July 2016
    D5 was sent in Nov 2016
60-day pre-ballot: passed
  IEEE 802.21.1 60-day pre-ballot passed on 10 April 2017 (N16672)
    Passed 6/0/14 on need for ISO standard
    Passed 6/0/14 on support for submission to FDIS
  China NB voted “no” with comments
    A response was sent on 20 July 2017 (N16682)
FDIS ballot: passed, response sent & published
  IEEE 802.21.1 FDIS ballot passed on 14 Mar 2018 (N16780, N16784)
    Passed 11/1/7 (with comment from China NB)
  A response has been sent (N16811) and waiting for publication
  Published as ISO/IEC/IEEE 8802-21-1:2018