## Slide 1: Task Group AY November 2018 Agenda
November 2018
Edward Au (Huawei Technologies)
Slide <number>
Date: 2018-11-11
Author:
Notes: doc.: IEEE 802.11-15/0496r1
May 2015
        Edward Au (Marvell Semiconductor)
Page <number>

## Slide 2: IEEE 802.11 Task Group AY Enhanced Throughout for Operation in License-Exempt Bands Above 45 GHz
Bangkok, Thailand
November 11 - 16, 2018
Chair: Edward Au (Huawei)
Vice Chair: Sang Kim (LG Electronics)
Secretary: Jeorge Hurtarte (LitePoint)
Editor: Carlos Cordeiro (Intel)
Slide <number>
November 2018
Edward Au (Huawei Technologies)
Notes: doc.: IEEE 802.11-15/0496r1
May 2015
        Edward Au (Marvell Semiconductor)
Page <number>

## Slide 3
Slide <number>
This presentation contains the IEEE 802.11 Task Group AY agenda for the November 2018 plenary session.
Abstract
November 2018
Edward Au (Huawei Technologies)
Notes: doc.: IEEE 802.11-15/0496r1
May 2015
        Edward Au (Marvell Semiconductor)
Page <number>

## Slide 4
November 2018
Slide <number>
Participants shall inform the IEEE (or cause the IEEE to be informed) of the identity of each holder of any potential Essential Patent Claims of which they are personally aware if the claims are owned or controlled by the participant or the entity the participant is from, employed by, or otherwise represents
Participants should inform the IEEE (or cause the IEEE to be informed) of the identity of any other holders of potential Essential Patent Claims
Early identification of holders of potential Essential Patent Claims is encouraged
Participants have a duty to inform the IEEE
Edward Au (Huawei Technologies)
Notes: doc.: IEEE 802.11-15/0496r1
May 2015
        Edward Au (Marvell Semiconductor)
Page <number>

## Slide 5
November 2018
Slide <number>
Cause an LOA to be submitted to the IEEE-SA (patcom@ieee.org); or
Provide the chair of this group with the identity of the holder(s) of any and all such claims as soon as possible; or
Speak up now and respond to this Call for Potentially Essential Patents
If anyone in this meeting is personally aware of the holder of any patent claims that are potentially essential to implementation of the proposed standard(s) under consideration by this group and that are not already the subject of an Accepted Letter of Assurance, please respond at this time by providing relevant information to the WG Chair
Ways to inform IEEE
Edward Au (Huawei Technologies)
Notes: doc.: IEEE 802.11-15/0496r1
May 2015
        Edward Au (Marvell Semiconductor)
Page <number>

## Slide 6
All IEEE-SA standards meetings shall be conducted in compliance with all applicable laws, including antitrust and competition laws.
  Don’t discuss the interpretation, validity, or essentiality of patents/patent claims.
  Don’t discuss specific license rates, terms, or conditions.
  Relative costs of different technical approaches that include relative costs of patent licensing terms may be discussed in standards development meetings.
  Technical considerations remain the primary focus
  Don’t discuss or engage in the fixing of product prices, allocation of customers, or division of sales markets.
  Don’t discuss the status or substance of ongoing or threatened litigation.
  Don’t be silent if inappropriate topics are discussed … do formally object.
---------------------------------------------------------------
For more details, see IEEE-SA Standards Board Operations Manual, clause 5.3.10 and Antitrust and Competition Policy: What You Need to Know at http://standards.ieee.org/develop/policies/antitrust.pdf
Guideline for IEEE WG meetings
Slide <number>
November 2018
Edward Au (Huawei Technologies)
Notes: <number>

## Slide 7
The patent policy and the procedures used to execute that policy are documented in the:
IEEE-SA Standards Board Bylaws (http://standards.ieee.org/develop/policies/bylaws/sect6-7.html#6)
IEEE-SA Standards Board Operations Manual (http://standards.ieee.org/develop/policies/opman/sect6.html#6.3)
Material about the patent policy is available at http://standards.ieee.org/about/sasb/patcom/materials.html
If you have questions, contact the IEEE-SA Standards Board Patent Committee Administrator at patcom@ieee.org
Patent related information
Slide <number>
November 2018
Edward Au (Huawei Technologies)
Notes: <number>

## Slide 8
Slide <number>
Participation in any IEEE 802 meeting (Sponsor, Sponsor Subgroup, Working Group, Working Group Subgroup, etc.) is on an individual basis
  Participants in the IEEE standards development individual process shall act based on their qualifications and experience. (https://standards.ieee.org/develop/policies/bylaws/sb_bylaws.pdfsection 5.2.1)
  IEEE 802 Working Group membership is by individual; “Working Group members shall participate in the consensus process in a manner consistent with their professional expert opinion as individuals, and not as organizational representatives”. (subclause 4.2.1 “Establishment”, of the IEEE 802 LMSC Working Group Policies and Procedures)
  Participants have an obligation to act and vote as an individual and not under the direction of any other individual or group. A Participant’s obligation to act and vote as an individual applies in all cases, regardless of any external commitments, agreements, contracts, or orders.
  Participants shall not direct the actions or votes of any other member of an IEEE 802 Working Group or retaliate against any other member for their actions or votes within IEEE 802 Working Group meetings, see https://standards.ieee.org/develop/policies/bylaws/sb_bylaws.pdf section 5.2.1.3 and the IEEE 802 LMSC Working Group Policies and Procedures, subclause 3.4.1 “Chair”, list item x.
By participating in IEEE 802 meetings, you accept these requirements. If you do not agree to these policies then you shall not participate.
  (Latest revision of IEEE 802 LMSC Working Group Policies and Procedures: http://www.ieee802.org/devdocs.shtml)
Edward Au (Huawei Technologies)
November 2018
Participation in IEEE 802 Meetings
Notes: doc.: ec-16-0149-00-00EC
November 2016
Dorothy Stanley, HP Enterprise
Page <number>

## Slide 9
Slide <number>
Required notices
Patent FAQ
http://standards.ieee.org/board/pat/faq.pdf
Disclosure of Affiliation
http://standards.ieee.org/faqs/affiliationFAQ.html
Anti-Trust Guidelines
http://standards.ieee.org/resources/antitrust-guidelines.pdf
Code of Ethics
http://www.ieee.org/web/membership/ethics/code_ethics.html
IEEE 802.11 Working Group Operations Manual
https://mentor.ieee.org/802.11/dcn/14/11-14-0629-22-0000-802-11-operations-manual.docx
November 2018
Edward Au (Huawei Technologies)
Notes: doc.: IEEE 802.11-15/0496r1
May 2015
        Edward Au (Marvell Semiconductor)
Page <number>

## Slide 10
Slide <number>
Attendance recording procedures
  https://imat.ieee.org/my-site/home
  Must register before logging attendance
  Must log attendance during each 2-hour session
Documentation
  http://mentor.ieee.org
  Use “TGay” for submission
  If you plan to make a submission be sure it does not contain company logos or advertising
  Documents are prepared by individuals, not companies
Logistics (1)
November 2018
Edward Au (Huawei Technologies)
Notes: doc.: IEEE 802.11-15/0496r1
May 2015
        Edward Au (Marvell Semiconductor)
Page <number>
doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page <number>

## Slide 11
Slide <number>
Email reflector
  STDS-802-11-TGAY@listserv.ieee.org
  If you are Aspirant, Potential Voter, Voter or ExOfficio that do not receive any email from the above email address so far, you can request to subscribe at:
    http://grouper.ieee.org/groups/802/11/Reflector.html
  Read-only email reflector for other participants:
    http://www.ieee802.org/11/email/stds-802-11-tgay/
Logistics (2)
November 2018
Edward Au (Huawei Technologies)
Notes: doc.: IEEE 802.11-15/0496r1
May 2015
        Edward Au (Marvell Semiconductor)
Page <number>
doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page <number>

## Slide 12
Slide <number>
Edward Au (Huawei Technologies)
November 2018
Position(s) | Officer(s)
Chair | Edward Au
Vice Chair | Sang Kim
Secretary | Jeorge Hurtarte
Editor | Carlos Cordeiro
Lead of Usage Model document | Rob Sun
Lead of Channel Model document | Alexander Maltsev
Lead of Functional Requirements document | Rob Sun
Lead of Evaluation Methodology document | Laurent Cariou
Lead of Coexistence Assurance document | Claudio da Silva
Logistics (3)
Notes: doc.: IEEE 802.11-11/0xxxr0
November 2011
        Osama Aboul-Magd (Samsung)
Page <number>

## Slide 13
Slide <number>
Task Group AY schedule in a glance
 | MON | TUE | WED | THU | FRI
AM1 |  |  |  | AY | 
AM2 |  | AY |  |  | 
PM1 | AY |  | AY | AY | 
PM2 | AY |  |  |  | 
PM3 |  |  |  |  | 
November 2018
Edward Au (Huawei Technologies)
Notes: doc.: IEEE 802.11-15/0496r1
May 2015
        Edward Au (Marvell Semiconductor)
Page <number>

## Slide 14
Slide <number>
Meeting Slot #1
Monday, 1:30pm – 3:30pm
November 2018
Edward Au (Huawei Technologies)
Notes: doc.: IEEE 802.11-15/0496r1
May 2015
        Edward Au (Marvell Semiconductor)
Page <number>

## Slide 15
Slide <number>
Agenda
Call meeting to order
Patent policy and logistics
Agenda items for the week
Call for submission
Agenda setting for each session
Timeline review/update
Motions
Comment resolution/Presentation
Recess
November 2018
Edward Au (Huawei Technologies)
Notes: doc.: IEEE 802.11-15/0496r1
May 2015
        Edward Au (Marvell Semiconductor)
Page <number>

## Slide 16
Slide <number>
Agenda items for the week
Progress review
Approve prior meeting minutes
Timeline review/update
Comment resolution for Letter Ballot LB #234
Technical presentation
Goal for January 2019 interim
Teleconference call schedule
November 2018
Edward Au (Huawei Technologies)
Notes: doc.: IEEE 802.11-15/0496r1
May 2015
        Edward Au (Marvell Semiconductor)
Page <number>

## Slide 17
Slide <number>
Summary from September 2018 interim
14 submissions are covered during the meeting covering areas related to:
  Comment resolution on Letter Ballot 234 (Draft 2.0)
  Technical presentation
83 technical CIDs are resolved and approved.
November 2018
Edward Au (Huawei Technologies)
Notes: doc.: IEEE 802.11-15/0496r1
May 2015
        Edward Au (Marvell Semiconductor)
Page <number>

## Slide 18
Slide <number>
Contributions/Documents reviewed in
the October 2018 teleconference calls
November 2018
Edward Au (Huawei Technologies)
DCN | Presenter | Title | Topic & Date
18/1678r1 | Artyom Lomayev | CID resolution – part XI | CR October 3
18/1346r0 | Artyom Lomayev | EDMG encoding examples | Draft October 10
18/1347r0 | Artyom Lomayev | Annex I text for EDMG encoding examples | CR October 10
18/1691r0 | Claudio da Silva | LB234 comment resolutions – Coexistence Assurance Document | CR/Coexistence October 17
18/1751r0 | Claudio da Silva | LB234 comment resolutions - PHY and BF II | CR October 17
18/1753r0 | Artyom Lomayev | CID resolution – part XII | CR October 31
18/1773r0 | Thomas Handte | Resolution of TXVECTOR comments of LB234 | CR October 31
Notes: doc.: IEEE 802.11-15/0496r1
May 2015
        Edward Au (Marvell Semiconductor)
Page <number>

## Slide 19
Slide <number>
Contributions/Documents reviewed in
the November 2018 teleconference calls
November 2018
Edward Au (Huawei Technologies)
DCN | Presenter | Title | Topic & Date
18/1768r0 | Cheng Chen | Resolutions to CIDs related to TDD scheduling, channel access and power save -part 2 | CR November 7
Notes: doc.: IEEE 802.11-15/0496r1
May 2015
        Edward Au (Marvell Semiconductor)
Page <number>

## Slide 20
Slide <number>
Edward Au (Huawei Technologies)
November 2018
Task Group Documents
DCN | Title
15/0625r7 | IEEE 802.11ay TGay use cases
15/0866r4 | TGay evaluation methodology
15/1074r0 | TGay functional requirements
15/1079r2 | TGay selection procedure
15/1150r9 | Channel models for IEEE 802.11ay
17/1288r2 | TGay coexistence assurance document
17/0186r10 | A compendium of motions related to the contents of the draft amendment for TGay
17/0649r9 | Comment spreadsheet for CC24 (D0.3)
18/0067r11 | Comment spreadsheet for LB231 (D1.0)
18/1483r4 | Comment spreadsheet for LB234 (D2.0)
Notes: doc.: IEEE 802.11-15/0496r1
May 2015
        Edward Au (Marvell Semiconductor)
Page <number>

## Slide 21
Slide <number>
Motion #514:
September 2018 meeting minutes
Move to approve Task Group AY minutes of meetings from September 2018 interim:
  https://mentor.ieee.org/802.11/dcn/18/11-18-1681-02-00ay-tg-ay-september-2018-waikoloa-village-meeting-minutes.docx
Move:
Second:
Result:
November 2018
Edward Au (Huawei Technologies)
Notes: doc.: IEEE 802.11-15/0496r1
May 2015
        Edward Au (Marvell Semiconductor)
Page <number>

## Slide 22
Slide <number>
Motion #515:
October/November teleconference call minutes
Move to approve Task Group AY minutes of the teleconference calls on October 3, October 10, October 17, October 31, and November 7:
  https://mentor.ieee.org/802.11/dcn/18/11-18-1718-04-00ay-task-group-ay-october-2018-conference-call-meeting-minutes.docx
  https://mentor.ieee.org/802.11/dcn/18/11-18-1793-00-00ay-tg-ay-november-7-2018-conference-call-meeting-minutes.docx
Move:
Second:
Result:
November 2018
Edward Au (Huawei Technologies)
Notes: doc.: IEEE 802.11-15/0496r1
May 2015
        Edward Au (Marvell Semiconductor)
Page <number>

## Slide 23
Slide <number>
Call for submission (1)
November 2018
Edward Au (Huawei Technologies)
DCN | Presenter | Title | Topic & Time
18/1751r1 | Claudio da Silva | LB234 comment resolutions - PHY and BF II | CR Mon PM1, 10min
18/1766r0 | Claudio da Silva | LB234 comment resolutions - PHY and BF III | CR Mon PM1, 30min
18/1837r0 | Oren Kedem | Resolution of TDD BF related CIDs | CR Mon PM1, 40min
Notes: doc.: IEEE 802.11-15/0496r1
May 2015
        Edward Au (Marvell Semiconductor)
Page <number>

## Slide 24
Slide <number>
Call for submission (2)
November 2018
Edward Au (Huawei Technologies)
DCN | Presenter | Title | Topic & Time
18/1838r0 | Oren Kedem | Resolution of TDD sector switch related CIDs | CR Mon PM2, 40min
18/1839r1 | Oren Kedem | Resolution of SAR related CIDs | CR Mon PM2, 30min
18/1770r0 | Assaf Kasher | LB234 comment resolution I | CR Mon PM2, 25min
18/1788r0 | Assaf Kasher | LB234 channel aggregation CIDs | CR Mon PM2, 20min
Notes: doc.: IEEE 802.11-15/0496r1
May 2015
        Edward Au (Marvell Semiconductor)
Page <number>

## Slide 25
Slide <number>
Call for submission (3)
November 2018
Edward Au (Huawei Technologies)
DCN | Presenter | Title | Topic & Time
18/1683r0 | Lei Huang | CR on MIMO BF | CR Tue AM2, 15min
18/1825r0 | Lei Huang | Comment Resolution on CID 3455 | CR Tue AM2, 15min
18/1787r0 | Alecsander Eitan | Resolution to CID 3289 and 3533-3535 | CR Tue AM2, 15min
18/1791r0 | Alecsander Eitan | LB234 CID 3460 resolution | CR Tue AM2, 15min
18/1786r0 | Alecsander Eitan | Resolution to CIDs related to editorial comments | CR Tue AM2, 10min
18/1745r0 | Alecsander Eitan | Resolution to CIDs related to section 9.4.2.21.16 | CR Tue AM2, 15min
18/1789r0 | Alecsander Eitan | Resolution to CID related to CH_BANDWIDTH | CR Tue AM2, 30min
Notes: doc.: IEEE 802.11-15/0496r1
May 2015
        Edward Au (Marvell Semiconductor)
Page <number>

## Slide 26
Slide <number>
Call for submission (4)
November 2018
Edward Au (Huawei Technologies)
DCN | Presenter | Title | Topic & Time
18/1791r0 | Assaf Kasher | LB234 CID 3460 resolution | CR Wed PM1, 15min
18/1911r0 | Mohamed Abouelseoud | Proposed resolution of CID 3518 | CR Wed PM1, 30min
18/1910r0 |  | Proposed resolution of CID 3518 text | 
18/1773r1 | Thomas Handte | Resolution of TXVECTOR comments of LB234 | CR Wed PM1, 5min
18/1768r0 | Cheng Chen | Resolutions to CIDs related to TDD scheduling, channel access and power save -part 2 | CR Wed PM1, 30min
18/1890r0 | Guogang Huang | TDD BF related CIDs | CR Wed PM1, 25min
Notes: doc.: IEEE 802.11-15/0496r1
May 2015
        Edward Au (Marvell Semiconductor)
Page <number>

## Slide 27
Slide <number>
Call for submission (5)
November 2018
Edward Au (Huawei Technologies)
DCN | Presenter | Title | Topic & Time
18/1894r0 | George Calcev | CIDs for line of sight determination | CR Thu AM1, 20min
18/1895r0 | Li-Hsiang Sun | Proposed resolution of CID 3443 | CR Thu AM1, 20min
18/1899r0 | Lei Huang | CR on CID 3364 | CR Thu AM1, 20min
TBD | Anuj Batra | TBD | CR/Technical Thu AM1, 20min
18/1854r0 | Chris Hansen | LB234 Unsolicited Block ACK Resolutions | CR Thu AM1, 30min
Notes: doc.: IEEE 802.11-15/0496r1
May 2015
        Edward Au (Marvell Semiconductor)
Page <number>

## Slide 28
Slide <number>
Call for submission (6)
November 2018
Edward Au (Huawei Technologies)
DCN | Presenter | Title | Topic & Time
18/1879r0 | Solomon Trainin | Resolution of CID 3462 | CR Thu PM1, 20min
18/1798r0 | Solomon Trainin | LB234 introduction to TDD general and TDD MLME CID's | CR Thu PM1, 40min
18/1801r0 |  | LB234 comment resolution for CID 3358 and others | 
Notes: doc.: IEEE 802.11-15/0496r1
May 2015
        Edward Au (Marvell Semiconductor)
Page <number>

## Slide 29
Slide <number>
Monday, 1:30pm – 3:30pm
  Patent policy and logistics
  Agenda items for the week
  Progress review
  Motions: Approve prior meeting minutes
  Call for submission
  Agenda setting for each session
  Timeline review/update
  Motions
  Comment resolution/Presentation
Monday, 4:00pm – 6:00pm
  Patent policy and logistics
  Comment resolution/Presentation
Tuesday, 10:30am – 12:30pm
  Patent policy and logistics
  Comment resolution/Presentation
Agenda setting for each session
Wednesday, 1:30pm – 3:30pm
  Patent policy and logistics
  Motions
  Comment resolution/Presentation
Thursday, 8:00am – 10:00am
  Patent policy and logistics
  Comment resolution/Presentation
Thursday, 1:30pm – 3:30pm
  Patent policy and logistics
  Motions
  Comment resolution/Presentation
  Motions
  Goal for January 2019 interim
  Teleconference call schedule
  Any other business
  Adjourn
November 2018
Edward Au (Huawei Technologies)
Notes: doc.: IEEE 802.11-15/0496r1
May 2015
        Edward Au (Marvell Semiconductor)
Page <number>

## Slide 30
Slide <number>
Timeline as of May 2018 interim
November 2018
Edward Au (Huawei Technologies)
2018/07: Draft 2.0
2018/11: Form Sponsor Ballot Pool
2019/01: Initial Sponsor Ballot
2019/05: Recirculation Sponsor Ballot
2019/09: Final 802.11 WG Approval
2019/11: Final EC Approval
2019/12: RevCom & Standards Board Final
Notes: doc.: IEEE 802.11-15/0496r1
May 2015
        Edward Au (Marvell Semiconductor)
Page <number>

## Slide 31
Slide <number>
Proposed timeline for discussion/approval
November 2018
Edward Au (Huawei Technologies)
2019/01: Draft 3.0 Letter Ballot recirculation
2019/02: Complete Mandatory Draft Review
2019/03: Form Sponsor Ballot Pool
2019/05: Draft 4.0 Letter Ballot recirculation
2019/07: Seek EC approval for Sponsor Ballot
2019/07: Draft 4.0 unchanged recirculation
2019/08: Initial Sponsor Ballot
2020/01: Recirculation Sponsor Ballot
2020/03: Second Recirculation Sponsor Ballot
2020/05: Third Recirculation Sponsor Ballot
2020/07: Final 802.11 WG Approval
2020/07: Final EC Approval
2020 Fall: RevCom & Standards Board Final
Notes: doc.: IEEE 802.11-15/0496r1
May 2015
        Edward Au (Marvell Semiconductor)
Page <number>

## Slide 32: Reminder on the development of draft amendment
November 2018
Edward Au (Huawei Technologies)
Slide <number>
From 15/1079r2:
  The draft amendment requires at least 75% TG approval.
Recommend to conduct straw polls first to gauge the interest of the TG:
  Only straw polls that achieve at least 75% approval rate will be converted to motions

## Slide 33
Slide <number>
Reminder on comment resolution
November 2018
Edward Au (Huawei Technologies)
A few reminders
  Make sure the proposed resolution is executable by the Editor, e.g., please avoid that there is not enough info to be able for the Editor to resolve the comment without creating text by himself.
  Make sure to call out not only the page and line number, but also the draft version and clause number in your comment resolution document, because the page and line numbers (also the figure and table numbers) change on subsequent revisions of the drafts
Reference:
  https://mentor.ieee.org/802.11/dcn/18/11-18-1391-00-0000-september-2018-working-group-chair-supplementary-material.ppt
  https://mentor.ieee.org/802.11/dcn/13/11-13-0230-03-0000-comment-resolution-tutorial.ppt
Notes: doc.: IEEE 802.11-15/0496r1
May 2015
        Edward Au (Marvell Semiconductor)
Page <number>

## Slide 34
Slide <number>
Motion #516: Comment Resolution
Move to accept the comment resolution for
  CIDs 3311, 3382, 3312, 3313, 3314, 3315, 3316, 3331, 3332, 3333, 3334, 3375, 3376, 3596, 3622, 3704, 3377, 3623, 3705, 3201, 3378, 3624, 3706, 3202, 3625, 3301, 3732, 3175, 3720, 3721, 3724, 3212, 3213, 3178, 3179, 3725, 3214, 3730, 3722, 3602, 3381, 3380, 3268, 3177, 3180, 3181, 3172, 3173, 3174, 3183, 3090, 3091, 3166, 3740, 3086, 3092, 3093, 3088, 3087, 3089, 3130, 3120, 3121, 3122, 3123, 3062, 3064, and 3065 as proposed in 18/1678r1;
  CID 3667 as proposed in 18/1347r0; and
  CIDs 3317, 3318, 3319, 3320, 3321, 3322, 3323, 3324, 3325, 3326, 3327, 3328, 3329, 3330, and 3288 as proposed in 18/1753r0.
Move: Artyom Lomayev
Second:
Result: The motion is passed/failed (XX Yes; XX No; XX Abstain).
November 2018
Edward Au (Huawei Technologies)
Notes: doc.: IEEE 802.11-15/0496r1
May 2015
        Edward Au (Marvell Semiconductor)
Page <number>

## Slide 35
Slide <number>
Motion #517: Comment Resolution for Coexistence Assurance Document
Move to accept the comment resolution for CIDs 3031, 3272, 3672, 3675, 3674, 3678, 3681, 3677, 3676, 3683, 3682, 3686, 3673, 3687, 3684, 3679, 3680, and 3685 as proposed in 18/1691r0.
Move: Claudio da Silva
Second:
Result: The motion is passed/failed (XX Yes; XX No; XX Abstain).
November 2018
Edward Au (Huawei Technologies)
Notes: doc.: IEEE 802.11-15/0496r1
May 2015
        Edward Au (Marvell Semiconductor)
Page <number>

## Slide 36
Slide <number>
Motion #518: Comment Resolution
Move to accept the comment resolution for CIDs 3007, 3267, 3448, 3231, 3719, 3399, 3367, 3525, and 3526 as proposed in 18/1751r1.
Move: Claudio da Silva
Second:
Result: The motion is passed/failed (XX Yes; XX No; XX Abstain).
November 2018
Edward Au (Huawei Technologies)
Notes: doc.: IEEE 802.11-15/0496r1
May 2015
        Edward Au (Marvell Semiconductor)
Page <number>

## Slide 37
Slide <number>
Motion #519: Comment Resolution
Move to accept the comment resolution for CIDs 3106, 3107, 3114, 3115, 3116, 3117, 3197, 3274, 3368, 3698, 3695, 3696, 3697, 3699, 3701, 3702, and 3703 as proposed in 18/1773r0.
Move: Thomas Handte
Second:
Result: The motion is passed/failed (XX Yes; XX No; XX Abstain).
November 2018
Edward Au (Huawei Technologies)
Notes: doc.: IEEE 802.11-15/0496r1
May 2015
        Edward Au (Marvell Semiconductor)
Page <number>

## Slide 38
Slide <number>
Motion #520: Comment Resolution
Move to accept the comment resolution for CIDs 3265, 3437, 3438, 3439, 3440, 3441, 3442, 3483, 3484, 3485, 3486, 3490, 3567, 3568, 3653, 3691, 3726, 3097, 3294, 3459, 3360, 3405, 3406, 3408, 3417, 3434, and 3436 as proposed in 18/1768r1.
Move: Cheng Chen
Second:
Result: The motion is passed/failed (XX Yes; XX No; XX Abstain).
November 2018
Edward Au (Huawei Technologies)
Notes: doc.: IEEE 802.11-15/0496r1
May 2015
        Edward Au (Marvell Semiconductor)
Page <number>

## Slide 39
Slide <number>
Motion #521: Comment Resolution
Move to accept the comment resolution for CIDs 3139, 3271, and 3694 as proposed in 18/1569r1.
Move: Claudio da Silva
Second:
Result: The motion is passed/failed (XX Yes; XX No; XX Abstain).
November 2018
Edward Au (Huawei Technologies)
Notes: doc.: IEEE 802.11-15/0496r1
May 2015
        Edward Au (Marvell Semiconductor)
Page <number>

## Slide 40
Slide <number>
Motion #522: Comment Resolution
Move to accept the comment resolution for CID 3580 as proposed in 18/1648r3.
Move: Alecsander Eitan
Second:
Result: The motion is passed/failed (XX Yes; XX No; XX Abstain).
November 2018
Edward Au (Huawei Technologies)
Notes: doc.: IEEE 802.11-15/0496r1
May 2015
        Edward Au (Marvell Semiconductor)
Page <number>

## Slide 41
Slide <number>
List of contributions
November 2018
Edward Au (Huawei Technologies)
Notes: doc.: IEEE 802.11-15/0496r1
May 2015
        Edward Au (Marvell Semiconductor)
Page <number>

## Slide 42
Slide <number>
Meeting Slot #2
Monday, 4:00pm – 6:00pm
November 2018
Edward Au (Huawei Technologies)
Notes: doc.: IEEE 802.11-15/0496r1
May 2015
        Edward Au (Marvell Semiconductor)
Page <number>

## Slide 43
Slide <number>
Agenda
Call meeting to order
Patent policy and logistics
Comment resolution/Presentation
Recess
November 2018
Edward Au (Huawei Technologies)
Notes: doc.: IEEE 802.11-15/0496r1
May 2015
        Edward Au (Marvell Semiconductor)
Page <number>

## Slide 44
Slide <number>
List of contributions
November 2018
Edward Au (Huawei Technologies)
Notes: doc.: IEEE 802.11-15/0496r1
May 2015
        Edward Au (Marvell Semiconductor)
Page <number>

## Slide 45
Slide <number>
Meeting Slot #3
Tuesday, 10:30am – 12:30pm
November 2018
Edward Au (Huawei Technologies)
Notes: doc.: IEEE 802.11-15/0496r1
May 2015
        Edward Au (Marvell Semiconductor)
Page <number>

## Slide 46
Slide <number>
Agenda
Call meeting to order
Patent policy and logistics
Comment resolution/Presentation
Recess
November 2018
Edward Au (Huawei Technologies)
Notes: doc.: IEEE 802.11-15/0496r1
May 2015
        Edward Au (Marvell Semiconductor)
Page <number>

## Slide 47
Slide <number>
List of contributions
November 2018
Edward Au (Huawei Technologies)
Notes: doc.: IEEE 802.11-15/0496r1
May 2015
        Edward Au (Marvell Semiconductor)
Page <number>

## Slide 48
Slide <number>
Meeting Slot #4
Wednesday, 1:30pm – 3:30pm
November 2018
Edward Au (Huawei Technologies)
Notes: doc.: IEEE 802.11-15/0496r1
May 2015
        Edward Au (Marvell Semiconductor)
Page <number>

## Slide 49
Slide <number>
Agenda
Call meeting to order
Patent policy and logistics
Motions
Comment resolution/Presentation
Recess
November 2018
Edward Au (Huawei Technologies)
Notes: doc.: IEEE 802.11-15/0496r1
May 2015
        Edward Au (Marvell Semiconductor)
Page <number>

## Slide 50
Slide <number>
List of contributions
November 2018
Edward Au (Huawei Technologies)
Notes: doc.: IEEE 802.11-15/0496r1
May 2015
        Edward Au (Marvell Semiconductor)
Page <number>

## Slide 51
Slide <number>
Meeting Slot #5
Thursday, 8:00am – 10:00am
November 2018
Edward Au (Huawei Technologies)
Notes: doc.: IEEE 802.11-15/0496r1
May 2015
        Edward Au (Marvell Semiconductor)
Page <number>

## Slide 52
Slide <number>
Agenda
Call meeting to order
Patent policy and logistics
Comment resolution/Presentation
Recess
November 2018
Edward Au (Huawei Technologies)
Notes: doc.: IEEE 802.11-15/0496r1
May 2015
        Edward Au (Marvell Semiconductor)
Page <number>

## Slide 53
Slide <number>
List of contributions
November 2018
Edward Au (Huawei Technologies)
Notes: doc.: IEEE 802.11-15/0496r1
May 2015
        Edward Au (Marvell Semiconductor)
Page <number>

## Slide 54
Slide <number>
Meeting Slot #6
Thursday, 1:30pm – 3:30pm
November 2018
Edward Au (Huawei Technologies)
Notes: doc.: IEEE 802.11-15/0496r1
May 2015
        Edward Au (Marvell Semiconductor)
Page <number>

## Slide 55
Slide <number>
Agenda
Call meeting to order
Patent policy and logistics
Comment resolution/Presentation
Motions
Goal for January 2019 interim
Teleconference call schedule
Any other business
Adjourn
November 2018
Edward Au (Huawei Technologies)
Notes: doc.: IEEE 802.11-15/0496r1
May 2015
        Edward Au (Marvell Semiconductor)
Page <number>

## Slide 56
Slide <number>
List of contributions
November 2018
Edward Au (Huawei Technologies)
Notes: doc.: IEEE 802.11-15/0496r1
May 2015
        Edward Au (Marvell Semiconductor)
Page <number>

## Slide 57
Slide <number>
Goals for January 2019 interim
Comment resolution
Technical presentation
November 2018
Edward Au (Huawei Technologies)
Notes: doc.: IEEE 802.11-15/0496r1
May 2015
        Edward Au (Marvell Semiconductor)
Page <number>

## Slide 58
Slide <number>
Teleconference schedule
November 28 (Wednesday), 10:00am ET – 11:30am ET
December 5 (Wednesday), 10:00am ET – 11:30am ET
December 12 (Wednesday), 10:00am ET – 11:30am ET
December 19 (Wednesday), 10:00am ET – 11:30am ET
January 9 (Wednesday), 10:00am ET – 11:30am ET
November 2018
Edward Au (Huawei Technologies)
Notes: doc.: IEEE 802.11-15/0496r1
May 2015
        Edward Au (Marvell Semiconductor)
Page <number>