## Slide 1: 802.11 WG September 2019 Closing Reports
Date: 2019-09-19
Authors:

## Slide 2: Abstract
This document is a digest of the closing reports of all 802.11 sub-groups for presentation at the September 2019 closing plenary meeting. Liaison reports (including liaison reports from the mid-week plenary) are also included.

## Slide 3: Attendance by breakout

## Slide 5: 802.11 WG Editor’s Meeting (Sept 2019)
Date: 2019-09-16
Authors:

## Slide 6: Sept 17th roundtable status report
REVmd – D3.0 out of September; plan is to have unchanged draft and enter SB in Nov
11ax – D5.0 out of September; hope is to have an unchanged draft, but likely to recirc out of Nov and enter SB in Dec
11ay – D5.0 out of September; plan is to have an unchanged draft and enter SB in Nov
11az – Hope to release D2.0 out of September; probably only out of Nov
11ba – D4.0 out of September; Start MDR on D4.0
11bb – Discussing ToC; D0.1 out of September
11bc – Working through submissions
11bd – D0.1 out of November
11be – Working through submissions

## Slide 7: MDR Status
802.11 Working Group Mandatory Draft Review
  802.11-11/615r6 documents the process. MDR now in the 802.11 Operating Manual 802.11-14/0629r8. The process needs some change so the report is done after the editing is done.
REVmd on Draft 2.1 was started out of February (Robert Stacey, Joseph Levy, Carol Ansley, Menzo Wentink, Bahar Sadeghi, Mark Hamilton, Yongho Seok, Emily Qi, Edward Au, Peter Ecclesine) 19/260r15 – IEEE SA staff comment on mixing normative and informative, see 19/1444r2
P802.11ay was started on D3.1 out of March meeting (Robert Stacey, Solomon Trainin, Edward Au, Emily Qi, Yongho Seok, Peter Ecclesine) 19/681r6 MDR complete
P802.11ax was started on D4.1 out of May meeting (Robert Stacey, Edward Au (mid June), Yongho Seok, Naveen Kakani, Carol Ansley, Peter Ecclesine, Po-Kai Huang) 19/1015r1 complete

## Slide 8: Draft Development Snapshot
TG | Published or Draft Baseline Documents |  |  |  |  |  |  |  |  | Source | MDR | Style Guide | Editor | Snapshot Date
 | Published | md | ax | ay | az | ba | bb | bc | bd |  |  |  |  | 
md | Y | 2.4 |  |  |  |  |  |  |  | Frame | No | 2012 | Emily Qi Edward Au | 8-July
ax | Y | 2.4 | 4.3 |  |  |  |  |  |  | Framemaker 2017 release | No | 2012 | Robert Stacey | 17-Sept
ay | Y | 2.3 | 4.3 | 4.1 |  |  |  |  |  | Word | Yes | 2012 | Carlos Cordeiro | 8-July
az | Y | 2.0 | 4.0 | 4.0 | 1.3 |  |  |  |  | Word | No | 2012 | Chao Chun Wang Roy Want | 16-Jul
ba | Y | 2.2 | 4.1 | 3.1 | 1.0 | 3.1 |  |  |  | Framemaker 2017 release | No | 2012 | Po-Kai Huang | 16-Jul
bb |  |  |  |  |  |  |  |  |  |  |  |  |  | 
bc |  |  |  |  |  |  |  |  |  |  |  |  |  | 
bd |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Most current doc shaded green.
Sept 2019
Changes from last report shown in red.

## Slide 9
AANI SC Closing Report September 2019
Date: 2019-09-19
Authors:

## Slide 10
Abstract
This Document is the closing report for AANI SC,
November 2016 Meeting in San Antonio, TX
Abstract
This Document is the closing report for AANI SC,
September 2019 Meeting in Hanoi, Vietnam

## Slide 11: 802.11 AANI SC – September 2019
Agenda: 11-19/1415r2 , met for two time slots Minutes: 11-19/1702
Contributions:
  11-19/1529 “Objective and scope of technical report on interworking between 5G core network and WLAN”
    Triggered some discussion
    Polling of the attendees yielded only 1 individual who indicated they would participate in generating contributions for the proposed report.
  11-19/1628r0 “ITU IMT-2020 Status – Update”, Joseph Levy (InterDigital)
    Provided an update as to the current status of the ITU IMT-2020 program status.
  11-19/1522 “Simulation Evaluation of 802.11ax for IMT-2020 eMBB Dense Urban Scenario”
    Provided preliminary simulation results for 802.11ax performance
    An updated contribution is expected in November
Update on Nendica activity:
  1-19/0063r0 “IEEE 802 “Network Enhancements for the Next Decade” Industry Connections Activity (Nendica): Status Report”

## Slide 12
Future Session Planning
Teleconference: None planned
As required with 10 days’ notification
Next meeting: 10-15 November 2019 Hilton Waikoloa Village, Kona, HI, USA :
The AANI SC is contribution driven, contributions are requested:
  Technical and discussion contributions on 802.11 technical performance relative to IMT-2020 requirements
  Technical and discussion contributions on interworking/integration of 802.11 with the 3GPP Next Generation System
  In support of 802.1 Nendica
  Note: IMT-2020 proposal contribution deadline has passed
  Meeting time requested: 1 sessions – Thursday (TBC)

## Slide 13: ARC Closing Report
Date: 2019-09-18
Authors:

## Slide 14: Abstract
This document is the closing report for ARC SC,
September 2019 Meeting in Hanoi, Vietnam

## Slide 15: Work Completed
Agenda is here: 11-19/1419r3
“What is an ESS?”
  No real progress coming into this meeting
  Working document: 11-18/1051r7.
  Suggests direction for some changes to the Standard, to clarify (expect to have REVmd consider this). Needs more review, but getting close.
  Related, but separate: No new progress on changing language to use 802.1 terms (in 802.1Q and 802.1AC), and cleanup/remove the mapping language for 802.2/LLC
“What is a STA?”
  What name(s) should we use for our STA concepts (STA and AP, or “non-AP STA” and AP)? 11-19/0106r0
  Agreed this is huge task, to change the names.
  Consider an “explanation” of the terms instead, perhaps in clause 4

## Slide 16: Work Completed (cont)
Annex G (EBNF for “Frame exchange sequences”)
  Does the annex have purpose and value?
  Annex G is normative. There are ~ 21 direct references to “Annex G” in the body of the Standard, and a few hundred references to “Frame exchange sequence”
  Amendments in progress report that they want to not update Annex G.
  Should we work to maintain it, or work to deprecate it? Views arguments on both sides.
  Ran 3 Straw Polls, results inconclusive (see agenda deck).
  Any way forward will involve work. Volunteers needed.

## Slide 17: Work Completed (cont)
MLME-RESET, versus MLME-JOIN and MLME-START
  Little new progress this time. See agenda deck slides for current status and list of concerns.
  Noted that MLME-RESET has been modified in 802.11-2016. The effect is not clear (to those in the room)
  MLME-RESET has a parameter, “STAAddress”, so it seems this may be somehow related to (or influence) the topic of Randomized/Changing MAC address. Suggestion is to wait to see how that topic progresses, before trying to resolve this.

## Slide 18: Work Completed (cont)
IEEE 1588 mapping to IEEE 802.11 and 802.1AS-rev use of Fine Timing Measurement
  IEEE 1588 has just completed SB process. 802.1ASrev is in SB (which is pretty close to finished, by 802.1 procedures). It seems this use of 802.11’s Fine Timing Measurement is effectively complete.
  We should consider IEEE 1588 mapping to TGaz mechanisms. ARC Chair will discuss with TGaz Chair.
  Also, noted that we still need discussion of a “shim layer” to allow IEEE 1588/802.1AS use of FTM simultaneously with location services’ use of FTM.

## Slide 19: Work Completed (cont)
  TGbe (EHT) multi-band operation architecture (11-08/0949r4)
    Agreed to wait a bit longer before discussing jointly. ARC Chair will confer with TGbe Chair on an appropriate time.
  TGbc (Broadcast) unassociated broadcast, broadcast reception
    At last session, had some useful discussion on TGbc architecture. Agreed to let TGbc materials develop further before discussing this again. Still continued that “wait a bit longer” this session.
    Noted that TGbc and TGbd are considering a joint meeting in November to clarify or perhaps modify what aspects of unassociated broadcast are covered in each group. Suggest that ARC wait until after that discussion to see how (and where) the architectural work ends up.

## Slide 20: Work Completed (cont)
IETF/802 coordination
  Nothing this time.
Other IEEE/IEEE 802 coordination
  Nothing this time. Monitor TGbd relationship to IEEE 1609, support any architectural concept discussion, if/as helpful.
AP/DS/Portal architecture, 802/802.1 mappings
  Nothing this time. Need to consolidate agreements, and provide input to REVmd.

## Slide 21: Teleconference(s)
None

## Slide 22: November 2019 Plans
Three standalone meeting slots planned:
“What is an ESS?”, “What is a STA?” and DS/AP/Portal architecture discussions
Annex G discussion continued
Consider 802.11 in a Deterministic Network/TSN
What is the (“STA(s)”) architecture of off-channel TDLS?
MLME-RESET, MLME-JOIN, MLME-START, MLME-SCAN and MLME-END – feedback to REVmd.
Monitor TGbd’s activities in support of IEEE 1609.
Consider a new layer in 802.11 to arbitrate the operation of multiple active sessions using 802.1ASrev.
Monitor/discuss architecture concepts in TGbc/TGbd and TGbe

## Slide 23: IEEE 802.11 Coexistence SC Sept 2019 (Hanoi) closing report
Date: 20190919
Authors:

## Slide 24: IEEE 802.11 Coexistence SC achieved its goals as a discussion forum for coexistence issues
802.11 Coex SC achievements in Hanoi in Sept 2019 (11-19-1446-05)
  Highlighted need to discuss SC’s future after 11ax complete
    Influence coexistence for 802.11ax/be in 6GHz?
    Submissions invited …
  Reviewed IEEE 802.11 Coexistence Workshop outcomes
    Survey showed workshop was “very good” and “very useful”! 
    Agreed to liaise agenda, papers, minutes, survey results to 3GPP RAN/RAN1, WFA, WBA, GSMA
  Reviewed status of technical topics priority order (according to surveys)
    PD/ED & ED-only/common preambles, no/short LBT, reservation signals, etc …
    … but no agreed actions

## Slide 25: IEEE 802.11 Coexistence SC achieved its goals as an effective discussion forum for coexistence issues
802.11 Coex SC achievements in Hanoi in Sept 2019 (11-19-1446-05)
  …
  Reviewed ETSI BRAN status
    Overlap with previous topics
    6GHz WI on EN 303 687 starting soon
    Discussion on testing preambles & ED/PD thresholds
    Discussions on spectral mask requirement discussions
    Next meeting in October 2019, with ETSI members welcome
  Reviewed status of 3GPP RAN1 work in NR-U
    Overlap with previous topics

## Slide 26: The Coex SC has been remarkably influential … but future success requires stakeholder engagement
IEEE 802.11 Coex SC
3GPP RAN/RAN1
ETSI BRAN
Influenced by:
Formal LS’s
Informal contacts
Influenced by:
Formal LS’s
Informal contacts
Influenced by:
EN 301 893
Informal contacts
Results
LBT based on EDCA
Duration limited COT
ED-only or ED/PD
CW adjustment rules
“success” definition
Multi-channel rules
More starting positions
11a based common preamble
Blocking energy
Results
LBT based on EDCA
Duration limited COT
ED-only or ED/PD
CW adjustment rules
“success” definition
Multi-channel rules
11a based common preamble
Blocking energy
Coex Workshop

## Slide 27: The Coex SC agreed to liaise workshop materials to 3GPP RAN/RAN1, ETSI BRAN, WFA, WBA & GSMA
Motion in Coex SC
  The IEEE 802.11 Coexistence SC recommends to the IEEE 802.11 WG that a liaison (see 11-19-1448-01) be sent from the IEEE 802.11 WG to 3GPP RAN, 3GPP RAN1, ETSI BRAN, WFA, WBA and GSMA notifying them of the availability of documents from the IEEE 802.11 Coexistence Workshop (agenda, minutes, papers) and the results from the post workshop surveys (along with a caveat on their use)
  Moved: Evgeny Khorov
  Seconded: Brian Hart
  Result: 9/0/4
  Note: text in red were editorials made after the motion was approved

## Slide 28: The WG will consider liaising the workshop materials to 3GPP RAN/RAN1, ETSI BRAN, WFA, WBA & GSMA
Motion in IEEE 802.11 WG
  The IEEE 802.11 WG approves using the material in 11-19-1448-01 as the basis of a Liaison Statement from the IEEE 802.11 WG to 3GPP RAN, 3GPP RAN1, ETSI BRAN, WFA, WBA and GSMA, notifying them of the availability of documents from the IEEE 802.11 Coexistence Workshop (agenda, minutes, papers) and the results from the post workshop surveys (along with a caveat on their use)
  Moved: Andrew Myles
  Seconded:
  Result:

## Slide 29: IEEE 802.11 Coexistence SC will continue promoting good coexistence in Hawaii in Nov 2019
IEEE 802.11 Coexistence SC will meet in Hawaii in Nov 2019
  Prepare for ETSI BRAN meeting in December 2019
  Review recent 3GPP RAN/RAN1 activities
  Discuss various technical topics
  Discuss extension of SC scope beyond life of 802.11ax
  …

## Slide 30: PAR Review SC
No report

## Slide 31: WNG SC Closing Report
Date: 2019-09-19
Authors:

## Slide 32: Abstract
Closing report for WNG SC for September 2019 in Hanoi (Vietnam)

## Slide 33
Summary
Final Agenda
https://mentor.ieee.org/802.11/dcn/19/11-19-1414-02-0wng-agenda-for-wng-sc-2019-september.ppt
Presentations at September 2019 meeting (two sessions)
  “Wi-Fi Sensing: Cooperation and Standard Support” – Claudio Da Silva (Intel)
  “Wi-Fi Sensing: follow up” – Tony Xiao Han (Huawei)
  “Wi-Fi Sensing in 60GHz band” – Alecs Eitan (Qualcomm)
    No motions, one straw poll – strong support for creation of a TIG
  “Wi-Fi sensing: Some important use cases, possible realizations, and the need of standardization” – Oscar Au (Origin Wireless)
  “Wi-Fi Sensing Application: Multipath Enhanced Device Free Localization” – Paul Unterhuber (German Aerospace Center – DLR)
Minutes
  https://mentor.ieee.org/802.11/dcn/19/11-19-1648-00-0wng-wng-sc-meeting-minutes-2019-september-hanoi.docx
Plans for November 2019
  TBD
No motions in the SG, no conference calls

## Slide 34: IEEE 802 JTC1 Standing Committee Sept 2019 (Hanoi) closing report
Date: 20190918
Authors:

## Slide 35: The IEEE 802 JTC1 SC focused on executing the PSDO process in Hanoi in Sept 2019
IEEE 802 JTC1 SC’s (limited) achievements in Hanoi as of Sept 2019
  Agenda - 11-19-1354
WG | Completed | In-process
802.1 | 28 | 13
802.3 | 15 | 9
802.11 | 9 | 11
802.15 | 2 | 1
802.16 | 0 | 0
802.21 | 3 | 0
802.22 | 3 | 0
All | 60 | 34
802.11ak/aj/aq waiting for start of FDIS ballot

## Slide 36: The IEEE 802 JTC1 SC will focus on executing the PSDO process in Hawaii in Nov 2019
IEEE 802 JTC1 SC plans for Hawaii in Nov 2019
  Execute PSDO process
  Prepare for SC6 meeting in Feb 2019

## Slide 37: TGmd Closing Report September 2019
Date: 2019-09-19
Authors:

## Slide 38: Abstract
This presentation contains the IEEE 802.11 TGmd closing report for the September 2019 session.

## Slide 39: Work Completed this week
Completed comment resolution of 723 comments received in LB236
Approved motion for Working Group Letter Ballot on P802.11REVmd D3.0 Recirculation ballot on P802.11REVmd expected to open October 14th
Plan to request EC approval for SB in November 2019
Planned teleconference: 2019-11-01 10am Eastern, 2 hours
Agenda: https://mentor.ieee.org/802.11/dcn/19/11-19-1374-08-000m-2019-september-tgmd-agenda.pptx

## Slide 40: TGmd Schedule
January 2018 – Initial WGLB
November 2018 –D2.0 WGLB Recirculation LB
May 2019 – MEC/MDR done
September 2019 – D3.0 WGLB Recirculation LB
September 2019 – Form SB Pool - Pool formation is open, closes 2019-10-11
November 2019 – D3.0 Recirculation (unchanged)
December 2019 – Initial SB D3.0
March 2020– Recirculation SB D4.0
July 2020 – WG/EC approval
Sept 2020 – RevCom/SASB approval

## Slide 41: References
PAR: https://mentor.ieee.org/802.11/dcn/17/11-17-0004-03-0000-revision-par-proposal-tgmd.doc
Approved PARs: https://standards.ieee.org/about/sba/index.html
Comment spreadsheet: https://mentor.ieee.org/802.11/dcn/18/11-18-0611-21-000m-revmd-wg-ballot-comments.xls

## Slide 42: TGax September 2019 Closing Report
Date: 2019-09-19
Authors:

## Slide 43: Abstract
This document is the closing report for the TGax for the September 2019 session.

## Slide 44: Work Completed
The group completed the resolution of all comments received on draft 5.0.
Motion passed in the TG to instruct the Editor to prepare draft 5.0 and start a 15-day recirculation ballot.
Motion passed to approve the new revision of the TG Coexistence Assurance document.
  https://mentor.ieee.org/802.11/dcn/16/11-16-1348-06-00ax-coexistence-assurance.docx
Motion passed to approve the TG MDR
The TG agenda is available at:
  https://mentor.ieee.org/802.11/dcn/19/11-19-1409-06-00ax-tgax-september-2019-meeting-agenda.pptx

## Slide 45: November 2019 Goals
Start working on comments received on draft D5.0

## Slide 46: Teleconference Schedule
As needed

## Slide 47: Task Group AY September 2019 Closing Report
Date: 2019-09-20
Authors:

## Slide 48: Abstract
This document is the closing report for Task Group AY for the September 2019 session.

## Slide 49
Work Completed
Resolved all the remaining comments received from the second recirculation working group technical letter ballot, LB242, on Draft 4.0
Approve a 15-day recirculation working group technical letter ballot on Draft 5.0
  The ballot starts only after P802.11REVmd D3.0 is available
Reviewed 2 technical contributions

## Slide 50
Timeline update
(changes are shown in red)
2019/09: Third recirculation WGLB on Draft 5.0
2019/11: Seek EC approval for SA technical letter ballot
2019/11: Fourth recirculation WGLB on Draft 5.0 (i.e., unchanged draft)
2019/11: Reform the SA letter ballot pool, if needed
2020/01: Initial SA technical letter ballot (Draft 5.0)
2020/03: First recirculation SA letter ballot (Draft 6.0)
2020/04: Second Recirculation SA Ballot (Draft 7.0)
2020/05: Third Recirculation SA Ballot (Draft 7.0 unchanged)
2020/07: Final 802.11 WG approval
2020/07: Final EC approval
2020/09: RevCom & Standards Board Final

## Slide 51
Goals for November 2019 plenary
Comment resolution on Draft 5.0
Draft readiness for the initial Standards Association (SA) technical letter ballot
Technical presentation

## Slide 52
Teleconference Schedule
None

## Slide 53: TGaz Next Generation Positioning Sep Meeting Closing Report
Date: 2019-09-19
Authors:

## Slide 54: Abstract
This document is the TGaz Next Generation Positioning closing report for the Vietnam, Sep. 2019 meeting.

## Slide 55: TG Status And Work Completed
Adopted roughly +240 technical comments.
Evaluated current status and plans for re-circulation ballot.
Group met for 8 meeting slots and reviewed a total of 20 submissions.
Group updated its timeline to reflect target recirculation out of Nov. meeting.

## Slide 56: Goal Towards November Meeting and Beyond
Complete LB240 comment resolution and initiate a recirculation ballot coming out of the Nov. meeting.
Publish a new baseline minor draft D1.5 coming out of the Sep. meeting for use by CRC, which includes all adopted CR from Sep. meeting.
Have a 3 day ad hoc for the purpose of comment resolution.

## Slide 57: Teleconference Schedule
Oct. 2nd (Wednesday), 13:00 ET – 14:30 ET
Oct. 9th (Wednesday), 13:00 ET – 14:30 ET
Oct. 16th (Wednesday), 13:00 ET – 14:30 ET
Oct. 30th (Wednesday) , 13:00 ET – 14:30 ET – pending ad hoc
Nov. 6th (Wednesday) , 13:00 ET – 14:30 ET – pending ad hoc
Nov. 20th (Wednesday), 13:00 ET – 14:30 ET – as needed

## Slide 58: 2019 September TGba Closing Report
Date: 2019-9-18
Authors:

## Slide 59: Work Completed
Completed comment resolution on D3.0 (LB241)
Approved 15-day WG recirculation letter ballot
Reviewed TG timeline
Agenda: doc:11-19/1418r9

## Slide 60: Goals for November 2019
Comment assignment/resolution on D4.0
Review timeline

## Slide 61: Teleconference Call Schedule
  Three teleconference call (Mondays, 2 hours):
    October 21st 10:00 ET
    October 28th 17:00 ET
    November 4th 23:00 ET

## Slide 62: Light Communications Task Group (TGbb) September 2019 Closing Report
Date: 2019-09-19
Authors:

## Slide 63: Abstract
This presentation contains the IEEE 802.11 Light Communications Task Group closing report for the September 2019 session.

## Slide 64: TGbb activities at the September meeting
  Content
  TGbb considered proposals for PHY and MAC features
    PHY proposals and simulation results (doc. 11-19/1625r3, doc. 11-19/1647r1, doc. 11-19/1522r2)
    The channel flatness test from 11ax was applied to the LC channels (doc. 11-19/1639r0)
    The use of Fast Session Transfer was agreed as a MAC feature for 11bb (doc. 11-19/1612r1)
    Different channel access mechanisms were considered for the 11bb MAC (doc. 11-19/1666r0)
  Mandatory, common-mode PHY was agreed to be based on the 20 MHz, SISO profile from 11ax
  Copyright request was granted from ITU-T for material related to the LC-optimized PHY (doc. 11-19/1663r1)
  Agreed the general format of the Table of Content for the Draft D0.1
  The timeline for TGbb was revised (doc. 11-18/1290r4), planning to go to WG LB in July 2020 and SA ballot in Mar. 2021
  Meeting agenda and motions are available in doc. 11-19/1413r6
  Minutes of the meeting are available in doc. 11-19/1704r0.

## Slide 65: TGbb plan for Nov. 2019 meeting
  5 slots were requested
  Expect PHY text contributions for the mandatory and optional PHY modes
  PHY contributions to define the electrical spectrum mask and center frequency
  MAC pre-proposals
  Develop and agree Draft D0.1 with initial text

## Slide 66: TGbc Closing Report
Date: 2019-09-19
Authors:

## Slide 67: Abstract
Closing report for IEEE 802.11 TGbc (Broadcast Services) for September 2019, Hanoi, VN.

## Slide 68: Meeting Goals & Accomplishments of the week
Goal for the week: Discuss and approve SFD text and Draft Submissions
Group met 3 times this week
Accomplishments
  Approved initial text for the Specification Framework Document
  Agreed on additional functional requirements, which were added to the FR document
  Reviewed the functional requirement document to (a) check which FRs are addressed / covered by existing SFD text proposals and (b) identified volunteers to provide SFD text proposals covering others
  Reviewed / confirmed timeline

## Slide 69: Plans for November 2019
Discuss submissions for SFD
Increase technical level of detail for agreed SFD content

## Slide 70: Future Session Planning
Teleconferences:
10-15 November 2019 F2F meeting, Waikoloa, BigIsland, HI, USA:
Meeting time requested: 3 sessions
Group | Dates | Start Time | Duration
TGbc | Tuesday, October 29th | 10:00h ET | 1.5 hour

## Slide 71: TGbc schedule – unchanged
January 2019 First meeting as a task group
January 2020 Initial WGLB (D1.0)
July 2020 D2.0 WGLB Recirculation LB
January 2021 Form SB Pool
January 2021 MEC/MDR done
March 2021 Initial SB
July 2021 Recirculation SB
Jan 2022 Final WG/EC approval
Feb 2022 Revcom/SASB approval

## Slide 72: References
Agenda for this week: 11-19/1426
Meeting / Chair’s Slide Deck: 11-19/1427
Meeting minutes: 11-19/1370
Snapshot Slide: 11-19/1425
Closing report: 11-19/1428
TGbc Motion Booklet: 11-18/2123
TGbc Selection Procedure: 11-19/0135r0
TGbc Functional Requirements: 11-19/0151
TGbc UseCase Document: 11-19/268

## Slide 73: TGbd Closing Report – Vietnam
Date: 2019-09-19
Authors:

## Slide 74: Abstract
Closing report for Sep 2019 TGbd meeting in Hanoi, Vietnam

## Slide 75: Completed work items in the week
6 meeting slots were allocated in the week, including two parallel Adhoc slots
Meeting agenda: the last revision of 11-19/1412
Work items completed in this week include:
Approval of the meeting minutes for Jul meeting and Aug CC
Approval of the updated FRD document (11-19/0495r2)
Approval of the updated SFD document (11-19/0497r3)
Liaison update per IEEE 1609’s progress
Approval of the spec draft skeleton document (11-19/1638)
Review and update TGbd timeline
  Milestones from D0.1 will be deferred one or two meetings.
Approval of Teleconference plan after Sep meeting
25 tech submissions were presented for the week.
  26 motions passed for developing SFD and FRD
 | MON |  | TUE | WED |  | THU
AM1 |  |  | TGbd |  |  | TGbd
AM2 |  |  |  |  |  | TGbd
PM1 | TGbd/PHY | MAC |  | PHY | MAC | 
PM2 |  |  |  |  |  | TGbd
EVE |  |  |  |  |  | 

## Slide 76: Approved TG Document
TG Document | Baseline Version | Latest Revision
Definition and requirements | 11-19/0202r1 | 11-19/0202r1
Selection Procedure document | 11-19/0030r6 | 11-19/0030r6
Functional Requirement document | 11-19/0440r0 | 11-19/0495r2
Spec Framework document | 11-19/0441r0 | 11-19/0497r3
Liaison response to IEEE VT/ITS 1609 WG | 11-19/0437r3 | 11-19/0437r3
Liaison response to ITU-T CITS | 11-19/0843r0 | 11-19/0843r0
TBbd FRD/SFD Motion Booklet | 11-19/0514r0 | 11-19/0514r10
TGbd Use Case document | 11-19/1342r0 | 11-19/1342r0
TGbd Spec Draft Skeleton document | 11-19/1638r0 | 11-19/1638r0

## Slide 77: Timeline (updated)
PAR approved Dec 2018
First TG meeting Jan 2019
D0.1 Sept 2019  Nov 2019
D1.0 Letter Ballot Nov 2019  Mar 2020
D2.0 LB recirculation Mar 2020  Jul 2020
Form Sponsor Ballot Pool May 2020  Sep 2020
D3.0 LB recirculation May 2020  Sep 2020
D3.0 unchanged recirculation July 2020  Nov 2020
Initial Sponsor Ballot (D4.0) Sept 2020  Jan 2021
Final 802.11 WG approval July 2021  Nov 2021
802 EC approval July 2021  Nov 2021
RevCom and SASB approval Sept 2021  Jan 2022

## Slide 78: Teleconferences and Goal for Sep meeting
Goal for Nov meeting
  Develop FRD and SFD
  Approval of spec draft D0.1
Planned TC:
  Date: Oct 8
  Time: 6:00pm~8:00pm, ET
New TC plan:
  Date: Oct 22
  Time: 10:00am ~ 11:59am

## Slide 79: TGbe September 2019 Closing Report
Date: 2019-09-19
Authors:

## Slide 80: Abstract
This document is the closing report for TGbe for the September 2019 session.

## Slide 81: Work Completed
Approved the creation of two ad-hoc groups (MAC and PHY)
  Held elections and confirmed the appointment of 2 ad-hoc chairs per ad-hoc group
Discussed technical submissions covering a wide range of topics
  Ran straw polls on 15 submissions that were presented during the conference calls
  Completed presentations of submissions in back-logged queue (past presentations)
  Discussed 13 new technical submissions on a variety of topics
Ran several motions for inclusion of preliminary concepts to TGbe SFD

## Slide 82: Goals for November 2019
Discuss technical contributions

## Slide 83: Teleconference Plan
October 10 (Thursday), 10:00-12:30 ET
October 17 (Thursday), 19:30-22:00 ET
October 31 (Thursday), 10:00-12:30 ET
November 7 (Thursday), 19:30-22:00 ET

## Slide 84
RCM TIG Closing Report
Date: 2019-09-19
Authors:
Name | Affiliation | Contact
Amelia Andersdotter | ARTICLE19 | amelia@article19.org
Notes: doc.: IEEE 802.11-13/0900r0
July 2013
Clint Chaplin, Chair (Samsung)
Page 84

## Slide 85
Abstract
This presentation contains the closing report for Randomized and changing MAC adress (RCM) Topic interest group (TIG) from the Hanoi, Vietnam IEEE 802 Wireless Interim meeting on 16-20 September, 2019.
Notes: doc.: IEEE 802.11-13/0900r0
July 2013
Clint Chaplin, Chair (Samsung)
Page 85

## Slide 86
Summary
Final Agenda: 11-19/1440r5
Work completed
Reviewed four presentations.
Introduced a lot of text in draft report: 11-19/1442r2
Agreed work plan (2019)
August: Outline of the draft report (headlines)
September: 3 meeting slots. Produce a first draft report. Done.
October: 2 telecons (1h) requested for Tuesday Oct 15 and 29. Webex.
November: 3 meeting slots requested.
Goal: finalize report and present to the group.
Thanks to everyone who participated this week!
Notes: doc.: IEEE 802.11-13/0900r0
July 2013
Clint Chaplin, Chair (Samsung)
Page 86

## Slide 87: 802.15
No report

## Slide 88: IEEE 802.18 RR-TAG Hanoi, Vietnam Wireless Interim Liaison from 802.18 to 802.11
Dates: 20 Sept 19
Authors:

## Slide 89: Items Discussed - Tuesday
EU ETSI and CEPT status in many groups
    BRAN has 2 candidates for chair, elections at October meeting; along with start of EN 303 687 for 6 GHz
    CEPT ECC FM57 – Public consultation on Report 73 closed with comments from 8 parties.
      Will start work on Report B at meeting come up next week.
    Discussed 2 initiatives:
      Survey on trusting connected device if there was an EU harmonized standard
      Reconfigurable Radio Systems (Software Defined Radios)
Items discussed in teleconferences since May.
  Included 4 sets of comments sent in; APT, MCMC, FCC and ICASA, with an ACMA set of comments in LMSC ballot now.

## Slide 90: Items Discussed – Tuesday - cont.
FCC UWB Bosch petition for rule making
  Basically, codify what has been waived over the past many years.
  https://mentor.ieee.org/802.18/dcn/19/18-19-0079-00-0000-bosch-petition-for-rulemaking-uwb-devices-and-systems.pdf
  https://mentor.ieee.org/802.18/dcn/19/18-19-0119
  Possible IEEE 802 comments being discussed.
FCC UWB Piper Waiver request
  Basically, approval for a track side, fixed outdoor, system
  https://mentor.ieee.org/802.18/dcn/19/18-19-0122-00-0000-piper-uwb-waiver-request-to-fcc.pdf
  Possible IEEE 802 comments being discussed.
In AOB: Apple adding UWB to their iPhone, we should learn more about that.

## Slide 91: Items Discussed – Thursday
Japan MIC consultation on 60 GHz.
  http://www.soumu.go.jp/menu_news/s-news/01kiban14_02000393.html
Korea MSIT consultation on 940 MHz ubiquitous sensor networks.
  https://www.msit.go.kr/web/msipContents/contentsView.do?cateId=mssw353&artId=2122983
Positions of APT on selected WRC-19 agenda items after APG19-5
  https://mentor.ieee.org/802.18/dcn/19/18-19-0128-00-0000-latest-positions-of-apt-on-selected-wrc-19-agenda-items-after-apg19-5.pptx
APAC update - September 2019
  https://mentor.ieee.org/802.18/dcn/19/18-19-0129-00-0000-apac-update-september-2019.pptx
ITU-R and URSI(International Union of Radio Science) harmonization between scientific and commercial uses of radio in particular, UWB.
  https://mentor.ieee.org/802.18/dcn/19/18-19-0130-00-0000-itu-r-and-ursi-harmonization-between-scientific-and-commercial-uses-of-radio.pdf

## Slide 92: Approved
Documents Approved this week
  Agenda for the week, with more detail on topics discussed.
    https://mentor.ieee.org/802.18/dcn/19/18-19-0126
  July Plenary minutes
    https://mentor.ieee.org/802.18/dcn/19/18-19-0098-00-0000-minutes-vie-plenary-16-18jul2019-rr-tag.docx
Next
Next steps on possible comments on 2 FCC UWB actions.
Also, still looking for a RR-TAG vice-chair and secretary. If any interest, please see the Chair.

## Slide 93: 802.18 Meeting Close
The RR-TAG adjourned AM1 Thursday this week.
  Will hold weekly, as needed, teleconferences, Thursdays, 15:00-15:55et
Next teleconference planned for 26 Sept 2019, 1500et/1200pt
  Call in information: https://mentor.ieee.org/802.18/dcn/16/18-16-0038 (r13 or latest)
  All notices are sent through the 802.18 list server reflector.
The next face to face meeting of the 802.18 RR-TAG will be at the IEEE 802, 10 – 15 November 2019 Plenary in the Hilton Waikoloa Village, Kona, HI, USA
  Normal time slots, Tuesday AM2 and Thursday AM1
Thank You

## Slide 94: 802.19 Liaison Report September 2019
Date: 2019-09-17
Authors:

## Slide 95: 802.19 WG
802.19 has 52 voters
Working Group : Recommended Text on the 802 Coexistence Process
Task Group 3: Recommended Practice on Coexistence in the sub-1GHz Frequency Bands

## Slide 97: Task Group Organization
Chair: Ben Rolfe
Recording secretary: Harry Bims (acting)
Vice Chair: Shoichi Kitazawa
Technical Editor: Jianlin Guo

## Slide 98: Technical Presentations
Coexistence Simulation and Coexistence Issues
Coexistence Architecture Recommendation
Simulation Updates
EU bands
802.15.4w overview and status
Coordinated Coexistence Methods
Distributed Coexistence Methods
Measurement of Radio Noise and Interference over 920 MHz band in Japan
Document Framework Discussion

## Slide 99: Recommended Text on the 802 Coexistence Process
At the September IEEE 802.19 meeting the WG discussed and revised the “Recommended Text on the 802 Coexistence Process” document
  Latest Version: 802.19-19/24r6
The plan is to approve this document via electronic ballot before November meeting.
Once approved by the WG it will be submitted to the 802 Executive Committee for their consideration.
The 802 EC will follow the Process for modifying the 802 rules

## Slide 100: 802.21 liaison
No report

## Slide 101: 802.24 Vertical Applications Technical Advisory Group Liaison Report
Date: 2019-09-19
Author:

## Slide 102
Progressing white paper on Low Latency Vertical Applications
  Draft after this meeting 802.24-19-0003r5
  Editing actions assigned. Call for additional text contributions remains open.
Progressing and editing draft of “IEEE 802 Solutions for Vertical Applications “ (formerly “Network Integration”) white paper, on the distinguishing characteristics of the IEEE 802 architecture for vertical applications. Latest draft 802.24-19-0017r3
  Actions assigned in comments. Call for additional text contributions remains open.
Discussed new project for Utility FAN: Licensed Narrowband Amendment
  High reliability, bounded latency in VHF/UHF spectrum with channel sizes between 5 KHz and 100 KHz
  PAR and CSD drafts available. Project will be assigned to Task Group in 802.15
Agenda 24-19-0013r2
Closing Report 24-19-0026r2
Minutes 24-19-0027r0
802.24 Vertical Applications TAG
802.24.1 Smart Grid TG
802.24.2 IoT TG

## Slide 103: 802.1CF (OmniRAN) liaison
No report