## Slide 1: Task Group AY November 2019 Closing Report
November 2019
Edward Au (Huawei Technologies)
Slide <number>
Date: 2019-11-12
Authors:
Notes: doc.: IEEE 802.11-15/0496r1
May 2015
        Edward Au (Marvell Semiconductor)
Page <number>

## Slide 2: Abstract
Slide <number>
This document is the closing report for Task Group AY for the November 2019 session.
Edward Au (Huawei Technologies)
November 2019
Notes: doc.: IEEE 802.11-11/0xxxr0
November 2011
        Osama Aboul-Magd (Samsung)
Page <number>

## Slide 3
Slide <number>
Work Completed
Resolved all the comments received from the third recirculation working group technical letter ballot, LB246, on Draft 5.0
  No further recirculation ballot is required as no must-be-satisfied comments were received
Approved a motion requesting Working Group and IEEE 802 EC approval to forward P802.11ay D5.0 to SA ballot
Reviewed 1 technical contribution
Edward Au (Huawei Technologies)
November 2019
Notes: doc.: IEEE 802.11-15/0496r1
May 2015
        Edward Au (Marvell Semiconductor)
Page <number>

## Slide 4
Slide <number>
Timeline update
(changes are shown in red)
Edward Au (Huawei Technologies)
November 2019
2019/11: Seek EC approval for SA letter ballot
2020/03: Initial SA technical letter ballot (Draft 5.0)
2020/06: First recirculation SA letter ballot (Draft 6.0)
2020/08: Second Recirculation SA Ballot (Draft 7.0)
2020/09: Third Recirculation SA Ballot (Draft 7.0 unchanged)
2020/09: Final 802.11 WG approval
2020/10: Final EC approval
2020/12: RevCom & Standards Board approval
Notes: doc.: IEEE 802.11-15/0496r1
May 2015
        Edward Au (Marvell Semiconductor)
Page <number>

## Slide 5
Slide <number>
Goals for January 2020 interim
Technical presentation
Timeline review/update
Edward Au (Huawei Technologies)
November 2019
Notes: doc.: IEEE 802.11-15/0496r1
May 2015
        Edward Au (Marvell Semiconductor)
Page <number>

## Slide 6
Slide <number>
Teleconference Schedule
None
Edward Au (Huawei Technologies)
November 2019
Notes: doc.: IEEE 802.11-15/0496r1
May 2015
        Edward Au (Marvell Semiconductor)
Page <number>