## Slide 1: TGmd Closing Report January 2020
Date: 2020-01-16
Authors:

## Slide 2: Abstract
This presentation contains the IEEE 802.11 TGmd closing report for the January 2020 session.

## Slide 3: Work Completed this week
Completed comment resolution of approximately 230 comments received in the initial SA ballot (823 total)
Planned teleconferences: Jan 31, Feb 7, 14, March 13 2020 at 10am Eastern, 2 hours
Planned ad-hoc meeting February 18-20, 2020, Sunrise Florida
Planned ad-hoc meeting April 21-23, 2020, Cambridge, UK
Agenda: https://mentor.ieee.org/802.11/dcn/19/11-19-2134-05-000m-2020-january-tgmd-agenda.pptx

## Slide 4: Request for input
Comments 4038 and 4039 request removal of the HT-delayed BA feature
The feature is marked Obsolete (in IEEE Std 802.11-2016) and subject to removal from the standard

## Slide 5: TGmd Schedule
January 2018 – Initial WGLB
November 2018 –D2.0 WGLB Recirculation LB
May 2019 – MEC/MDR done
September 2019 – D3.0 WGLB Recirculation LB
September 2019 – Form SB Pool - Closed 2019-10-11
November 2019 – D3.0 Recirculation (unchanged)
December 2019 – Initial SB D3.0
March 2020– Recirculation SB D4.0
July 2020 – WG/EC approval
Sept 2020 – RevCom/SASB approval

## Slide 6: References
PAR: https://mentor.ieee.org/802.11/dcn/17/11-17-0004-03-0000-revision-par-proposal-tgmd.doc
Approved PARs: https://standards.ieee.org/about/sba/index.html
Comment spreadsheet: https://mentor.ieee.org/802.11/dcn/18/11-18-0611-29-000m-revmd-wg-ballot-comments.xls and https://mentor.ieee.org/802.11/dcn/19/11-19-2156-01-000m-revmd-sponsor-ballot-comments.xls