## Slide 1
Date: 2020-11-03
Authors:
P802.11ax Report to EC on Conditional Approval to forward draft to RevCom

## Slide 2: Introduction
This document contains the report to the IEEE 802 Executive Committee in support of a request for conditional approval to send P802.11ax Draft 8.0 to RevCom.
R0 – Initial draft
R1 – Changes during the teleconference Nov. 3

## Slide 3: Standards Association (SA) Ballot Results – P802.11ax
Ballot Close Date | Title | Pool | Return | %Return | Abstain | %Abstain | Approve | Disapprove | %Approve
24 Jan 2020 | Initial SA ballot for P802.11ax draft 6.0 | 183 | 159 | 87 | 8 | 5 | 124 | 27 | 82
17 Sept 2020 | First Recirculation SA Ballot for P802.11ax draft 7.0 | 183 | 161 | 88 | 8 | 5 | 135 | 18 | 88
2 Nov | Post ballot vote changes to Approve* | 183 | 161 |  |  |  | 143 | 10 | 93
12 Nov 2020 | Second Recirculation SA Ballot for P802.11ax draft 8.0 |  |  |  |  |  |  |  | 
* Yee, Mccann, Inoue, Adachi, Bim, Lepp, Seok, Asterjadhi

## Slide 4: SA Ballot Comments – P802.11ax
Ballot Close Date | Title | Total Number of Comments received (Yes and No votes)
24 Jan 2020 | Initial SA ballot for P802.11ax draft 6.0 | 569 (436T, 116 E, 17G)
17 Sept 2020 | First Recirculation SA Ballot for P802.11REVmd draft 4.0 | 132 (99 T, 33 E)
12 Nov 2020 | Second Recirculation SA Ballot for P802.11ax draft 8.0 | TBD

## Slide 5: Unsatisfied comments by commenter
Voter | Initial | 1st Re | 2nd Re | Comment topic | Total
Matthew Fischer | 2 | 0 | 0 | Disable EDCA on TGax devices in 6GHz Fragment flush command | 2
Clinton Powell | 1 | 0 | 0 | Coexistence | 1
Andrew Myles | 0 | 2 |  | DCM | 2
Xiaofei | 1 |  |  | Use of Legacy Preamble in 6 GHz | 1
Mark Hamilton | 2 | 1 |  | Clarification MIBs | 3
Total |  |  |  |  | 

## Slide 6: Unsatisfied comments
The composite of all unsatisfied comments and the resolutions approved by the comment resolution committee received during SA ballot are in the embedded document on the right:
  Double click on the icon to open the file

## Slide 7: Mandatory Coordination
Coordination Entity | Draft | Date | Status
IEEE-SA Editorial (MEC) | D4.0 | May 2019 | “Meets all editorial requirements.”
Quantities, Units and Letter Symbols (SCC14) |  |  | Not required
Terms and Definitions (SCC10) |  |  | Not required
Registration Authority Committee (RAC) |  |  | Not Required

## Slide 8: P802.11ax Timeline
Report to EC for conditional approval to proceed to RevCom | 2020-11-13 | 
2nd Recirculation on D8.0 | 2020-11-02 to 2020-11-12 | 
Comment Response Notification | 2020-11-20 | 
Post to RevCom by | 2020 -12-11 |