## Slide 1: TGbe (Extremely High Throughput)
TGbe had scheduled 4 conf. calls during the electronic plenary
  Two Joint calls, and two parallel MAC/PHY calls
  Continued presentation of PDTs and of technical submissions
    Worked towards the creation of TGbe D0.2
    Plan is to have TGbe D0.2 available during the first week of December 2020
Agenda is available in 11-20/1615r9
  Teleconference Plan is provided in the next slide
Motions List is available in 11-20/841r38

## Slide 2: Teleconference Plan
Nov 2 Monday – MAC/PHY 19:00-21:00 ET*
Nov 4 Wednesday – Joint (Motions) 09:00-11:00 ET*
Nov 5 Thursday – MAC/PHY 09:00-11:00 ET*
Nov 9 Monday – Joint (Motions) 09:00-11:00 ET*
Nov 11 Wednesday – Joint 10:00-12:00 ET
Nov 12 Thursday – MAC/PHY 10:00-12:00 ET
Nov 16 Monday – MAC/PHY 10:00-12:00 ET
Nov 18 Wednesday – Joint (Motions) 10:00-12:00 ET
Nov 19 Thursday – MAC/PHY 19:00-22:00 ET
Nov 30 Monday – MAC/PHY 19:00-22:00 ET
Dec 02 Wednesday – Joint (Motions) 10:00-12:00 ET
Dec 03 Thursday – MAC/PHY 10:00-12:00 ET
*Sessions during Electronic Plenary Week
Dec 07 Monday – MAC/PHY 10:00-12:00 ET
Dec 09 Wednesday – Joint 10:00-12:00 ET
Dec 10 Thursday – MAC/PHY 19:00-22:00 ET
Dec 14 Monday – MAC/PHY 19:00-22:00 ET
Dec 16 Wednesday – Joint (Motions) 10:00-12:00 ET
Dec 17 Thursday – MAC/PHY 10:00-12:00 ET
Jan 04 Monday – MAC/PHY 19:00-22:00 ET
Jan 06 Wednesday – Joint (Motions) 10:00-12:00 ET
Jan 07 Thursday – MAC/PHY 10:00-12:00 ET

## Slide 3: Timeline
PAR approved Mar 2019
First TG meeting May 2019
D0.1 Sep 2020
D1.0 Letter Ballot May 2021
D2.0 LB recirculation Mar 2022
D3.0 LB recirculation Nov 2022
Initial Sponsor Ballot (D4.0) May 2023
Final 802.11 WG approval Mar 2024
802 EC approval Mar 2024
RevCom and SASB approval May 2024