## Slide 1: March 2021 Report of TGbc to 802.11 Editors
Date: 2021-03-08
Authors:

## Slide 2: Abstract
March 2021 Report on the TGbc status towards the 802.11 Editors

## Slide 3: Status on TGbc Draft and Comment Resolution Process
TGbc Draft D0.01 available on mentor
643 comments received in LB 252
  151 comments resolved and approved (technical and editorial comments
  492 comments remaining (technical and editorial comments)
Owning Ad-hoc | Count of CID | 
EDITOR | 151 | 
2021-01-05 - approved | 7 | 
2021-01-12 - approved | 41 | 
2021-01-13 - approved | 7 | 
2021-01-27 - approved | 52 | 
2021-02-02 - approved | 7 | 
2021-02-09 - approved | 37 | 
CHAIR | 492 | 
2021-01-26 - ready for motion | 1 | 
(Leer) | 491 | 
Gesamtergebnis | 643 | 

## Slide 4: TGbc Timeline
January 2019 First meeting as a task group
June 2020 Call for comments on D0.1
November 2020 Initial WGLB (D1.0)
May 2021 D2.0 WGLB Recirculation LB
November 2021 Form SB Pool
November 2021 MEC/MDR done
Jan 2022 Initial SB
May 2022 Recirculation SB
July 2022 Final WG/EC approval
September 2022 Revcom/SASB approval
Timeline reviewed by TGbc during March 2nd telco
Timeline reconfirmed; group intends to resolve all comments by May 2021 and have D2.0 ready for recirc

## Slide 5: Request to Editors
Please decide on an “Amendment Order”

## Slide 6: References