## Slide 1: 802.11REVme Editor’s Report
Date: 2021-September-13
Authors:

## Slide 2: Status of REVme Draft

## Slide 3: Reference Documents
Draft: P802.11REVme D 0.3 (members’ area)
  Draft P802.11REVme_D0.3.pdf
  Draft P802.11REVme_D0.3 Redline Compared to D0.2.pdf
D0.3 word docs and figures are also available (member’s area) for preparing submissions.
  REVme-D0.3-Figure Source.zip REVme_D0.3.rtf.zip
CC35 Comments
  https://mentor.ieee.org/802.11/dcn/21/11-21-0684-07-000m-revme-wg-cc35-comments.xlsx

## Slide 4: Amendment Roll-in Plan
802.11-2020 – Done, D0.0
802.11ax-2021 – Done, D0.1
802.11ay-2021 – by September 2021
802.11ba-2021 – by November 2021
  802.11ba-2021 is expected to be available at the end of September.
… …
802.11az-2022 – TBD
802.11bb-2022 – TBD
802.11bc-2022 – TBD
802.11bd-2022 – TBD

## Slide 5: CC35 Comments - Resolution Status
ED1 (Emily Q): Editorial comments from clause 1 to clause 9.
ED2 (Edward A): Editorial comments from clause 10 to the end, plus non-clause specified
GEN (Jon R): Technical comments from clause 1 to clause 8, and Annexes.
MAC (Mark H): Technical comments from clause 9 to clause 11, clause 14.
PHY (Mark R): Technical comments from clause 15 to clause 25
SEC (Mike M): Technical comments from clause 12 and 13.
Owning Ad-hoc | Assigned | Discuss | Ready for Motion | Approved | Grand Total
EDITOR |  |  |  | 100 | 100
GEN | 57 |  | 6 |  | 63
MAC | 204 |  | 8 |  | 212
SEC | 35 |  | 8 |  | 43
ED2 | 104 |  |  | 18 | 122
ED1 | 7 |  | 1 | 20 | 28
PHY | 26 | 10 |  |  | 36
Grand Total | 433 | 10 | 23 | 138 | 604

## Slide 6: CC35 Comments – Assignees by Ad-hoc Groups
Owning Ad-hoc | GEN | MAC | SEC | ED2 | ED1 | PHY | Grand Total
Brian HART | 2 | 1 |  |  |  | 5 | 8
Dan Harkins |  | 9 | 1 |  |  |  | 10
Edward Au | 3 |  |  | 90 |  |  | 93
Graham Smith | 3 |  |  |  |  |  | 3
Jon Rosdahl | 11 |  |  |  |  |  | 11
Mark HAMILTON | 1 | 24 | 1 |  |  | 1 | 27
Mark RISON | 25 | 110 | 23 | 14 | 6 | 9 | 187
Menzo WENTINK |  | 12 |  |  |  |  | 12
Michael Montemurro | 1 |  | 2 |  |  |  | 3
Stephen McCann | 3 | 3 |  |  |  |  | 6
(blank) |  |  |  |  |  | 10 | 10
Ganesh VENKATESAN |  |  |  |  | 1 |  | 1
Youhan KIM |  |  |  |  |  | 3 | 3
Emily Qi |  | 3 |  |  |  |  | 3
Sean Coffey | 1 |  |  |  |  | 3 | 4
Grand Total | 50 | 162 | 27 | 104 | 7 | 31 | 381

## Slide 7: Thank You for Your Contributions!