## Slide 1: 802.11REVme Editor’s Report
Date: 2023-July-9
Authors:

## Slide 2: Status of REVme Draft

## Slide 3: Reference Documents
Draft P802.11REVme D 3.1 is available in members’ area soon.
WG LB Comments
  https://mentor.ieee.org/802.11/dcn/22/11-22-0065-20-000m-revme-wg-ballot-comments.xls
  All LB273 comments – 417
  All LB270 comments – 822
  All LB258 Comments – 1392
  All CC35 Comments – 604;

## Slide 4: Amendment Roll-in Plan
802.11-2020 – Done, D0.0
802.11ax-2021 – Done, D0.1
802.11ay-2021 – Done, D0.3
802.11ba-2021 – Done, D0.4
… …
802.11az-2022 (Published in March 2023)
802.11bd-2022 (Published in March 2023)
802.11bb-202? – TBD
802.11bc-202? – TBD

## Slide 5: LB273 Comments - Resolution Status
ED1 (Emily Q): Editorial comments from clause 1 to clause 10
ED2 (Edward A): Editorial comments from clause 11 to the end, plus non-clause specified editorial comments
GEN (Jon R): General Comments (G) and Technical comments from clause 1 to clause 8
MAC (Mark H): Technical comments from clause 9 to 11, clause 14, 26, 29
PHY (Mark R): Technical comments from clause 15 to 25, clause 27, 28, 30, and Annexes
SEC (Mike M): Technical comments from clause 12 and 13
Owning Ad-hoc | Discuss | Submission Required | Review | Ready for Motion | Resolved | More Work Required | Grand Total
EDITOR |  |  |  |  | 165 |  | 165
GEN | 2 | 3 | 8 | 3 |  | 2 | 18
MAC | 43 | 20 |  | 14 |  | 6 | 83
PHY | 7 | 24 | 21 |  |  | 7 | 59
SEC |  | 24 | 7 | 17 |  | 3 | 51
ED2 | 1 | 2 | 8 |  | 5 |  | 16
ED1 |  | 6 |  | 9 |  | 10 | 25
Grand Total | 53 | 79 | 44 | 43 | 170 | 28 | 417

## Slide 6: Mandatory Draft Review (MDR)
REVme D3.0 Mandatory Draft Review (MDR) is work-in-progress, see
https://mentor.ieee.org/802.11/dcn/23/11-23-0717-10-0000-revme-mdr-report.docx
MDR Review and Approval plan
  Will be completed by Tuesday’s Editor’s meeting and reviewed in the Tuesday’s Editor meeting.
  Will be reviewed on Wednesday, one of TGme meeting sessions.
  Will be approved on Thursday
    TGme Editor’s recommendations are marked with “[TGme Editor]” or “[TGme Editor P2]”
    [TGme Editor]: the recommendations included in 23/0717r10
    [TGme Editor P2]: Additional recommendations after r10.

## Slide 7: Thank You for Your Contributions!