## Slide 1: 802.11REVme Editor’s Report
Date: 2023-November-11
Authors:

## Slide 2: Status of REVme Draft

## Slide 3: Reference Documents
Draft P802.11REVme D 4.1 is available in members’ area
  Draft P802.11REVme_D4.1.pdf
  Draft P802.11REVme_D4.1 Redline Compared to D4.0.pdf
Word documents of the draft and Visio source files:
  REVme_D4.1_rtf.zip
  Figure Source-D4.1.zip
SA Ballot Comments:
  https://mentor.ieee.org/802.11/dcn/23/11-23-1742-01-000m-revme-sa-ballot-comments.xls
  Initial SA Ballot comments - 606
  WG LB Comments
    All LB277 comments – 144 ;
    All LB273 comments – 417
    All LB270 comments – 822
    All LB258 Comments – 1392
    All CC35 Comments – 604;

## Slide 4: Amendment Roll-in Plan
802.11-2020 – Done, D0.0
802.11ax-2021 – Done, D0.1
802.11ay-2021 – Done, D0.3
802.11ba-2021 – Done, D0.4
802.11-2020/Cor 1-2022 - Done.
802.11az-2022 – Done, D4.1
====
802.11bd-2023
  Will be done by the end of November 2023, in D4.2
802.11bb-2023
  Will be published in November, and will be rolled in by the end of December 2023
802.11-2020/Cor 2-2023 - TBD
802.11bc-2023 – TBD

## Slide 5: SA Ballot (SB1) Comments - Resolution Status
ED1 (Emily Q): Editorial comments from clause 1 to clause 10
ED2 (Edward A): Editorial comments from clause 11 to the end, plus non-clause specified editorial comments
GEN (Jon R): General Comments (G) and Technical comments from clause 1 to clause 8
MAC (Mark H): Technical comments from clause 9 to 11, clause 14, 26, 29
PHY (Mark R): Technical comments from clause 15 to 25, clause 27, 28, 30, and Annexes
SEC (Mike M): Technical comments from clause 12 and 13
Owning Ad-hoc | (blank) | Discuss | Submission Required | Review | Ready for Motion | Resolved | More work required | Grand Total
GEN |  | 9 | 40 |  | 12 |  | 2 | 63
MAC |  |  | 160 | 60 |  | 1 (?) | 1 | 222
PHY |  | 1 | 47 | 4 | 8 |  | 10 | 70
SEC |  |  | 70 | 34 | 1 |  |  | 105
ED2 | 10 | 2 | 4 | 29 | 24 |  |  | 69
ED1 |  |  | 53 | 5 | 18 |  | 1 | 77
Grand Total | 10 | 12 | 373 | 132 | 63 | 1 | 14 | 606

## Slide 6: Thank You for Your Contributions!