## Slide 1: 802.11REVme Editor’s Report
Date: 2024-March-8
Authors:

## Slide 2: Status of REVme Draft

## Slide 3: Reference Documents
Draft P802.11REVme D 4.2 is available in members’ area
  Draft P802.11REVme_D5.0.pdf
  Draft P802.11REVme_D5.0 Redline Compared to D4.0.pdf
  Draft P802.11REVme_D5.0 Redline Compared to D4.2.pdf
Word documents of the draft and Visio source files:
  REVme_D5.0_rtf.zip
  Figure Source-D5.0.zip
SA Ballot Comments:
  https://mentor.ieee.org/802.11/dcn/23/11-23-1742-06-000m-revme-sa-ballot-comments.xls
  First Recirc SA Ballot Comment – 240
  Initial SA Ballot comments – 606
  WG LB Comments
    All LB277 comments – 144 ;
    All LB273 comments – 417
    All LB270 comments – 822
    All LB258 Comments – 1392
    All CC35 Comments – 604;

## Slide 4: Amendment Roll-in Plan
802.11-2020 – Done, D0.0
802.11ax-2021 – Done, D0.1
802.11ay-2021 – Done, D0.3
802.11ba-2021 – Done, D0.4
802.11-2020/Cor 1-2022 - Done.
802.11az-2023 – Done, D4.1
802.11bd-2023 – Done, D4.2
802.11bb-2023 – Done, D4.2
802.11-2020/Cor 2-2024 – Done, D5.0
802.11bc-2024 – Done, D5.0

## Slide 5: SA Ballot (SB2) Comments - Resolution Status
ED1 (Emily Q): Editorial comments from clause 1 to clause 10
ED2 (Edward A): Editorial comments from clause 11 to the end, plus non-clause specified editorial comments
GEN (Jon R): General Comments (G) and Technical comments from clause 1 to clause 8
MAC (Mark H): Technical comments from clause 9 to 11, clause 14, 26, 29, 31, 34
PHY (Mark R): Technical comments from clause 15 to 25, clause 27, 28, 30, 32, 33 and Annexes
SEC (Mike M): Technical comments from clause 12 and 13
Owning Ad-hoc | (blank) | Discuss | Submission Required | Review | Ready for Motion | Grand Total
GEN |  | 5 | 7 | 13 |  | 25
MAC | 81 |  |  |  |  | 81
PHY | 43 |  |  |  |  | 43
SEC |  |  | 11 | 20 |  | 31
ED2 | 35 |  |  |  |  | 35
ED1 |  | 5 | 3 | 6 | 11 | 25
Grand Total | 159 | 10 | 21 | 39 | 11 | 240

## Slide 6: Thank You for Your Contributions!