## Slide 1: TGbe Editor’s Report
March 2022
Edward Au (Huawei Technologies)
Slide <number>
Date: 2022-03-14
Author:
Notes: doc.: IEEE 802.11-15/0496r1
May 2015
        Edward Au (Marvell Semiconductor)
Page <number>

## Slide 2
Slide <number>
Comment Collection 36 on Draft 1.0 (1)
March 2022
Edward Au (Huawei Technologies)
Resolution status as of March 12, 2022:
  4372 comments are received
    3001 CIDs approved
      1718 MAC, 925 PHY, 345 Joint, 13 EDITOR
    216 CIDs ready for motion
      80 MAC, 129 PHY, 7 Joint
    1155 CIDs assigned and pending for resolution
      893 CIDs do not have any initial discussion yet
      262 CIDs pending for the authors of the submissions to follow-up
      1051 technical comments
        1019 MAC, 31 Joint, 1 EDITOR
      34 general comments
        32 MAC, 2 Joint
      70 editorial comments
        61 MAC, 5 Joint, 4 EDITOR
Notes: doc.: IEEE 802.11-15/0496r1
May 2015
        Edward Au (Marvell Semiconductor)
Page <number>

## Slide 3
Slide <number>
Comment Collection 36 on Draft 1.0 (3)
March 2022
Edward Au (Huawei Technologies)
Status of PoC assignment as of March 12, 2022:
  https://www.ieee802.org/11/email/stds-802-11-tgbe/msg06868.html
Notes: doc.: IEEE 802.11-15/0496r1
May 2015
        Edward Au (Marvell Semiconductor)
Page <number>

## Slide 4
Slide <number>
Comment Collection 36 on Draft 1.0 (4)
March 2022
Edward Au (Huawei Technologies)
Visio figures
  If you propose a resolution to a CID that modifies a particular figure in the draft standard, please visit the members area and download the latest visio to edit it.
  After your proposed resolution is approved, I will ask you to provide me with the visio (and preferably the emf file too) for production.
Notes: doc.: IEEE 802.11-15/0496r1
May 2015
        Edward Au (Marvell Semiconductor)
Page <number>

## Slide 5
Slide <number>
D1.5 and D2.0 (1)
March 2022
Edward Au (Huawei Technologies)
By the first week of April, the following materials will be posted to the Members Area
  D1.5
    PDF (Clean)
  D2.0
    PDF (Clean)
    PDF (Redline compared with D1.0)
    Word (Clean)
    Visio
  The difference between D1.5 and D2.0 is the CID tags. In D2.0, all the CID tags (over 20,000) will be manually deleted.
Notes: doc.: IEEE 802.11-15/0496r1
May 2015
        Edward Au (Marvell Semiconductor)
Page <number>

## Slide 6
Slide <number>
D1.5 and D2.0 (2)
March 2022
Edward Au (Huawei Technologies)
Remarks
  The difference between D1.5 and D2.0 is the CID tags. In D2.0, all the CID tags (over 20,000) will be manually deleted.
  If the commenters would review my roll-in by the end of this week, D1.5 may be published next week.
Notes: doc.: IEEE 802.11-15/0496r1
May 2015
        Edward Au (Marvell Semiconductor)
Page <number>

## Slide 7
Slide <number>
Comment Collection 37 on
Coexistence Assessment Document
March 2022
Edward Au (Huawei Technologies)
Results:
  57 comments are received, including 4 from 802.19
    22 Technical
    33 Editorial
    2 General
Status:
  All CIDs are resolved and motioned in the September 2021 interim.
Notes: doc.: IEEE 802.11-15/0496r1
May 2015
        Edward Au (Marvell Semiconductor)
Page <number>

## Slide 8
Slide <number>
Editor’s documents (1)
(As of March 12, 2022)
March 2022
Edward Au (Huawei Technologies)
DCN | Title
19/1262r23 | Specification framework for TGbe
19/1755r15 | Compendium of motions related to the contents of the TGbe specification framework document
20/0566r99 | Compendium of straw polls and potential changes to the Specification Framework Document
20/1935r61 | Compendium of straw polls and potential changes to the Specification Framework Document: Part 2
20/0997r99 | TGbe spec text volunteers and status
21/0546r38 | TGbe spec text volunteers and status: Part 2
19/1935r8 | TGbe Editor’s report on CC34
21/1062r7 | TGbe Editor’s report on CC36 and CC37
21/0223r20 | IEEE 802.11be CC34 comments
21/1018r47 | IEEE 802.11be CC36 comments
21/1019r3 | IEEE 802.11be CC37 comments on Coexistence Assessment Document
Notes: doc.: IEEE 802.11-15/0496r1
May 2015
        Edward Au (Marvell Semiconductor)
Page <number>

## Slide 9
Slide <number>
Editor’s documents (2)
(As of March 12, 2022)
March 2022
Edward Au (Huawei Technologies)
Points to note:
  Results of straw polls related to the contents of the SFD are summarized in the latest version of 20/1935. Results of motions are summarized in the latest version of 19/1755.
  Results of straw polls related to PDT and PDT-TBD texts are summarized in the latest version of 21/0546.
  Results of the straw polls related to the comment resolution submissions are summarized in the meeting minutes. Results of the motions are summarized in the “TGbe Motions List for Teleconferences”.
Notes: doc.: IEEE 802.11-15/0496r1
May 2015
        Edward Au (Marvell Semiconductor)
Page <number>