## Slide 1: 802.11 WG September 2021 Session Report
Date: 2021-09-21
Authors:

## Slide 2: Abstract
This document is a digest of the closing reports of all 802.11 sub-groups for presentation at the September 2021 closing plenary meeting. Liaison reports (including reports from the opening plenary) are also included.

## Slide 3: Attendance data

## Slide 6: Attendees by affiliation (attended at least one meeting July to September)

## Slide 7: Attendance by subgroup (July to September)

## Slide 8: Attendance by subgroup (September interim session)

## Slide 9: Closing Reports

## Slide 10: 802.11 WG Editor’s Meeting (September 2021)
Date: 2021-09-13
Authors:

## Slide 11: Abstract
This document contains agenda/minutes/actions/status as prepared/recorded at the IEEE 802.11 Editors’ Meeting

## Slide 12: Agenda for 2021-09-13 meeting
Roll Call / Contacts / Reflector
Brief status report
Draft Numbering
Learnings from 11ax, 11ay role-in
WG Style Guide for 802.11 draft 09/1034r19
Review WG Style Guide, 11be and REVme practice
Draft and Amendment alignments

## Slide 13: Volunteer Editor Contacts
  WG – Robert Stacey – robert.stacey@intel.com, Peter Ecclesine - pecclesi@cisco.com
  TGaz – Roy Want RoyWant@google.com , Chao Chun Wang – chaochun.wang@mediatek.com
  TGba – Po-kai Huang – po-kai.huang@intel.com
  TGbb – Volker Jungnickel – volker.jungnickel@hhi.fraunhofer.de , Harry Bims harrybims@me.com
  TGbc – Carol Ansley – carol@ansley.com
  TGbd – Yujin Noh – Yujin.Noh@senscomm.com
  TGbe – Edward Au – edward.ks.au@huawei.com
  TGbf – Claudio da Silva – claudiodasilva@fb.com
  TGbh – Carol Ansley – carol@ansley.com
  TGbi – Po-kai Huang – po-kai.huang@intel.com
  REVme – Emily Qi – emily.h.qi@intel.com, Edward Au – edward.ks.au@huawei.com,

## Slide 14: September 13th roundtable status report
11az – LB255 on D4.0 closed recently with 77 comments. Targeting SA ballot: recirc either unchanged D4.0 or D5.0 with minor changes coming out of September.
11ba – Initial review with publication editor complete. Expecting publication this month.
11bb – D0.6 out for CC, down to 24 pages (removed optimized PHY). Next draft expected to go to WG LB.
11bc – Current draft 1.04, now in FrameMaker. Updated to latest baseline. Last 70 comment should be done this week. D2.0 coming out of November.
11bd – Comment assignment done. 68 (25%) ready for motion. Continue comment resolution this session. Expect D3.0 coming out of November session.
11be – 466 with approved resolutions. 691 ready for motion. 3215 pending resolution. (27% complete) Continue CR this week. D1.3 about two weeks after session. Expect D2.0 in March 2022.
11bf – Still building SFD, will freeze soon. Target January – more like March - for D0.1.
11bh – About to shift to text development. Expect D0.1 in March 2022.
11bi – Still reviewing use cases and technical presentations.
REVme – D0.3 includes 11ax and 11ay. Resolved 138 out of 604 comments. Hope to roll in 11ba end of September and before November. Expect D1.0 (with 11ba) coming out of November.

## Slide 15: MIB Style, Visio and Frame Practices
11-15/355r13 MIB TruthValue usage patterns
MIB Style: We use a single style with appropriately set tabs, and use leading Tabs to distinguish the syntax and description parts. (Adrian Stephens Feb 9, 2010)
Two ways to format a figure & its caption in frame:
  Insert a table. Insert anchored frame inside table cell to hold graphics. Use table caption as figure caption.
  Insert an anchored frame. Insert caption inside a text frame inside the anchored frame. Insert graphics inside the anchored frame.
Do not reference other clauses in Visio figures, it is very hard to maintain the references in figures
Keep embedded figures using Visio as long as possible (not in Word)
  Near the end of sponsor ballot, turn these all into .emf (windows meta file) format files (you can do this from visio using “save as”).
  Keep separate files for the .vsd source and the .emf file that is linked to from frame. There is high likelihood we should use .emf
  Use the figure number or a short version of the figure title (shown in your final draft) for the name of the Visio and emf file.
  One figure, one Visio file. Don’t store multiple figures in one Visio file.
Frame format figures are tables
The MathML editor for equations may be applicable

## Slide 16: Editor Amendment Ordering
Data as of Sept 2021
See http://grouper.ieee.org/groups/802/11/Reports/802.11_Timelines.htm
We will revisit the running order in November, changes are usually based on MDR suitability.
Amendment Number | Task Group | Projected REVCOM Date
802.11-2020 Amendment 4 802.11-2020 Amendment 5** | TGaz – 282 TGbc – 80 | Dec 2022 Mar 2023
802.11-2020 Amendment 6** | TGbd – 134 | Dec 2022
802.11-2020 Amendment 7** 802.11-2020 Amendment 8 | TGbb – 24 TGbe – ~700 | Dec 2022 May 2024
REVme | TGm - 5944 | Sep 2024
 | *Published ** Reviewed in July | 

## Slide 17: Draft Development Snapshot
TG | Published or Draft Baseline Document |  |  |  |  |  |  |  |  | Source | MDR | Editor | Snapshot Date
 | Published | az | bc | bd | bb | be | me |  |  |  |  |  | 
az | Y | 4.0 |  |  |  |  |  |  |  | Word | Yes | Roy Want, Chao Chun Wang, | 13-Sep
bc | Y | 4.0 | 1.04 |  |  |  |  |  |  | FrameMaker 2020 release | No | Carol Ansley | 13-Sep
bd | Y | 3.0 | 1.02 | 2.0 |  |  |  |  |  | FrameMaker 2020 release | No | Yujin Noh | 13-Sep
bb | Y | 3.1 | 1.02 | 2.0 | 0.6 |  |  |  |  | Word | No | Volker Jungnickel, Harry Bims | 13-Sep
be | Y | 3.1 | 1.03 | 1.2 | 0.5 | 1.1 |  |  |  | FrameMaker (old) | No | Edward Au | 13-Sep
me | Y |  |  |  |  |  | 0.3 |  |  | FrameMaker 2020 release | No | Emily Qi, Edward Au | 13-Sep
Most current doc shaded green.
Sept 2021
Changes from last report shown in red.

## Slide 18
AANI SC Closing Report September 2021
Date: 2021-09-20
Authors:
r1: editorial date corrections

## Slide 19
Abstract
This Document is the closing report for AANI SC,
November 2016 Meeting in San Antonio, TX
Abstract
This report contains the closing report of the for AANI SC for the September 2021 802.11 Interim Meeting

## Slide 20
Abstract
This Document is the closing report for AANI SC,
November 2016 Meeting in San Antonio, TX
Meeting Overview
3 Teleconferences were held (Agenda: 11-21/1311r3):
  Monday 13 September 2021 19:00-21:00 h ET
  Tuesday 14 September 202111:15-13:15 h ET
  Friday 17 September 2021 9:00-11:00 h ET
The AANI SC has made progress on the two topics on the AANI Agenda:
  The completion of the technical report on: “Interworking between 3GPP 5G network & WLAN” (11-20/0013)
  The reply LS to the WBA LS (LS 11-21-0170r0, related presentation 11-21/0408r0)

## Slide 21: Technical Report Status – September 2021
Contributions to the AANI SC Regarding the Technical report:
11-21/1514r0 “Press Release for AANI: Interworking between 3GPP 5G Network & WLAN”, Hyun Seo Oh (ETRI)
11-20/0013r15 “Draft technical report on interworking between 3GPP 5G network and WLAN“, Hyun Seo Oh (ETRI)
11-20/0013r16 “Draft technical report on interworking between 3GPP 5G network and WLAN“, Hyun Seo Oh (ETRI)
Progress on: “Interworking between 3GPP 5G network & WLAN”
The technical report was reviewed and updated.
A Motion was passed in the AANI SC: The AANI SC requests 802.11 WG to review and consider the completed report in 11-20/0013r16 the “Draft technical report on interworking between 3GPP 5G network & WLAN”. Moved: Stuart Kerry; Second: Marco Hernandez Yes 14, No 0, Abs 0, DNV 1 – unanimous

## Slide 22: WBA Reply LS Status – September 2021
Contributions to the AANI SC Regarding the 802.11 Reply LS to WBA:
11-21/1198r2 “Draft LS Response to WBA QoS material” Thomas Derham (Broadcom)
11-21/1198r3 “Draft LS Response to WBA QoS material” Thomas Derham (Broadcom)
Progress was made on the 802.11 reply LS to WBA
  The draft document (11-21/1198r2) was discussed and updated
A motion was passed: The AANI SC requests the 802.11 WG to send the reply LS in 11-21/1198r3 “Draft LS Response to WBA QoS material” to WBA, with editorial privileges given to the WG Chair. Moved: Thomas Derham; Second: Marco Hernandez
Yes 4, No 1, Abs 2, DNV 2 – Passed
A motion will be made to send this reply LS later in this meeting.

## Slide 23
Future Session Planning
802.11 WG November Interim Teleconferences (TBC) the AANI SC - requested 2 meeting slots:
    Tuesday 9 Nov 11:15-13:15 ET
    Wednesday 10 Nov 19:00-21:00 ET
AANI SC Teleconference Plan – Agendas will be provided:
  None scheduled, will be scheduled as required - with 10 days notification
The AANI SC is contribution driven, if you have a topic appropriate for the AANI SC please provide a contribution and notify the Chair.

## Slide 24: ARC Closing Report
Date: 2021-09-20
Authors:

## Slide 25: Abstract
This document is the closing report for ARC SC,
September 2021 Interim Session (virtual)

## Slide 26: Work Completed
Agenda is here: 11-21/1293r8
TGbe architecture concepts:
    Continuing from/beyond 11-21/0577r5 (completed, in TGbe)
    11-21/0396r5
    11-21/1111r9
    Agreed 11-21/1111 ready to be contributed to TGbe (after some cleanup).
    Informative Annex under consideration
Annex G:
  Plan is a two-part approach:
    Replace any references in main body text (to Annex G or “frame exchange sequence” in various spellings) with normative text in-place, add definition(s), etc.: 11-21/1516r0
      Nearly complete
    Create a new and more useable Annex G with a friendly notation/style and cross-references to main body text for technical details – make it more of an introduction/overview of 802.11 frame exchanges: 11-21/0414r2
      Will resume on teleconferences

## Slide 27: Work Completed
TGbc architecture: concluded discussions in TGbc meetings
IEEE Std 802 revision: Pending …
  ec-21-0131-00-00EC-views-on-revision-of-ieee-std-802.pptx
  Proposal at EC:
    A project to revise IEEE Std 802 should be initiated.
    The project should be charged with ambitious but documented goals.
    The goals should be specified in a consensus report to accompany the PAR.
    The report and PAR could be generated by a focused pre-PAR activity, conducted in, for example, a Study Group or an Industry Connections Activity such as Nendica.
  Related?: Review 802.1AC mapping from ISS to 802.11 MAC SAP interface

## Slide 28: Monitoring/future activities
    Other items being tracked (but not actively worked unless/until contributions):
    Related to IEEE Std 802 updates:
      802.1AC mapping from ISS to 802.11 MAC SAP interface
      Consider any changes to remove 802.2/LLC terms?
      Clarifying EPD/LPD: 11-20/0174r0
    “What is a STA?” (per REVmd discussion: 11-19/0106r0)
    Off-channel TDLS architecture
    MLME-RESET, versus MLME-JOIN, MLME-START, MLME-SCAN and MLME-END
      One aspect is how MAC address is set/controlled – related to IEEE 1609/TGbd activities
    Nendica’s/TGbe’s discussion on 802.11 in a Deterministic Network/Time-Sensitive Networking

## Slide 29: Plans
Ongoing work:
Continue Annex G discussion
TGbe informative annex consideration
Status update on IEEE Std 802 revision, technical work if/as appropriate
Other monitoring/future activities
Teleconferences
  Oct 11 (Monday): 13:00 ET, 2 hours
  Oct 28 (Thursday): 19:00 ET, 2 hours
Two meeting slots requested in November

## Slide 30: IEEE 802.11 Coexistence SC Sep 2021 (virtual) closing report
Date: 20210921
Authors:

## Slide 31: IEEE 802.11 Coexistence SC achieved its goals as a discussion forum for coexistence issues
802.11 Coex SC summary for Sep 2021 (11-21-1286)
  Wi-Fi/LAA coexistence is becoming more important as more LAA is deployed
    … but measurements suggest concerns with LAA/Wi-Fi coex (esp hidden station)
  There is an agreement on 5 GHz coex mechanisms in Europe
    … but it is not yet clear how well 802.11be will operate when coexisting with 802.11ax
  There is an agreement on 6 GHz coex mechanisms in Europe
    … except in relation to NB FH operation, which remains very contentious
    … and there may be some 802.11ax/11be spec work to optimise operation in 6 GHz
  There is continuing opposition to allowing Wi-Fi to use all of 6 GHz globally
    … but the upper 6 GHz may become available in Europe soon, despite GSMA campaigning
  The 60 GHz regulatory discussions have moved to IEEE 802.118 WG

## Slide 32: IEEE 802.11 Coexistence SC will continue promoting good coexistence in Nov 2021
IEEE 802.11 Coexistence SC will meet virtually in Nov 2021
  Review latest Wi-Fi/LAA coexistence measurements
    … with a submission expected from Uni of Chicago
  Review results ETSI BRAN #111 (Sep) & prepare for BRAN #112 (Dec)
    … particularly the NB FH discussion for 6 GHz in Europe
      ie, what is impact of NB FH on coexistence with 802.11?
  Discuss need to refine 802.11ax/be standard for optimal operation in 6 GHz in Europe
    ie, are IEEE 802.11 changes needed to account for EDT @ -72 dBm constraint in 6 GHz?
  Discuss impact of EN 301 893 compromise on 802.11be operation in 5 GHz in Europe
    ie, is 802.11be operation adversely impacted by the compromise compared to 802.11ax operation?
    … with at least one submission expected
  Review recent 3GPP RAN/RAN1/RAN4 activities relevant to coexistence
    … with at least one submission expected
Contributions are sought & encouraged!

## Slide 33: WNG SC Closing Report
Date: 2021-09-21
Authors:

## Slide 34: Abstract
Closing report for WNG SC for September 2021 virtual meeting

## Slide 35
Summary
Final Agenda
    https://mentor.ieee.org/802.11/dcn/21/11-21-0945-01-0wng-agenda-for-wng-sc-2021-september.pptx
Presentations at September 2021 meeting
  “802/802.11 and Research engagement” – Dorothy Stanley (HPE), et al
    https://mentor.ieee.org/802.11/dcn/21/11-21-1423-00-0wng-802-802-11-and-research-engagement.pptx
    No motions or straw polls
  “`Invitation to Join the IEEE Synthetic Aperture Standards Committee” - Peter Vouras, NIST (& Chair of the Synthetic Aperture Standards Committee in IEEE Signal Processing Society)
    https://mentor.ieee.org/802.11/dcn/21/11-21-1494-00-0wng-invitation-to-synthetic-aperture-standards-committee.pptx
    No motions or straw polls
Minutes
  https://mentor.ieee.org/802.11/dcn/21/11-21-1505-00-0wng-wng-meeting-minutes-2021-september-electronic-meeting.docx
Plans for November 2021
  TBD
No motions in the SG, no conference calls

## Slide 36: IEEE 802 JTC1 Standing Committee September 2021 (virtual) closing report
Date: 20210921
Authors:

## Slide 37: The IEEE 802 JTC1 SC reviewed the PSDO process status
Agenda - 11-21-1287
802.11 related topics
802.11ax passed its 60-day ballot but IPR issues were raised (in addition to usual comments about security)
802.11ay & 802.11ba are likely to run into same IPR issues
802.11md will enter FDIS ballot soon
WG | Completed | In-process
802.1 | 35 | 19
802.3 | 17 | 15
802.11 | 12 | 9
802.15 | 3 | 0
802.16 | 0 | 0
802.19 | 0 | 0
802.21 | 3 | 0
802.22 | 3 | 1
All | 73 | 44

## Slide 38: IEEE 802 needs to resolve an 802.11ax related IPR issue that arose during the 60-day ballot of the PSDO process
The 60-day ballot on 802.11ax in the PSDO process passed
  …. but with negative votes from Sweden, Germany & Finland and a comment from Japan based on three blanket negative LoA’s on 802.11ax
  …. and the usual negative vote from China based on objections to 802.11 security
Responses have been developed for liaison to SC6 (11-21-1400-03)
  The IPR related response had been developed in coordination with IEEE SA staff
  It essentially says that IEEE 802 has fulfilled its responsibilities …
  … and ISO needs to resolve any IPR concerns according to the ISO IPR policies
Ultimately this issue will likely be resolved by ISO staff/governance, not SC6
  It needs to be resolved because similar issues apply to 802.11ay & 802.11ba …
  … or 802.11 WG will need to give up ratifying our standards as IEEE/ISO/IEC standards

## Slide 39: Motion proposing response to comments on 802.11ax during the 60-ballot in the PSDO process
Personal motion
  The IEEE 802.11 WG recommends to the IEEE 802 EC that the material in 11-21-1400-03 be liaised to ISO/IEC JTC1/SC6 as a response to comments on IEEE 802.11ax during the 60-day ballot under the PSDO agreement with ISO
Moved: Myles
Seconded:
Note:
  IEEE SA staff will continue working with ISO staff to resolve this issue
  IEEE 802 JTC1 SC will participate in these discussions as appropriate
  The document has been refined based on discussion (inc with IEEE-SA staff) since last week

## Slide 40: The IEEE 802 JTC1 SC reviewed SC6’s virtual meeting in Aug/Sep 2021
IEEE 802 provided SC6 with the usual status update on the PSDO process
  See ec-21-0165-00
SC6/WG1 decided to start PWI’s in Feb 2022 on:
  Industrial Wireless Network, based on claims 5G & Wi-Fi are incapable in this space
  Wearable Robot Area Network
SC6/WG7 is continuing its work on Wireless LAN Access Control
  Enables a cloud controlled controller architecture with redundancy
SC6/WG1 requested IEEE 802.11 WG provide feedback on comments from HK NB related to 802.11ax/be
  See next page

## Slide 41: The IEEE 802 JTC1 SC developed a response to a HK NB critique of 802.11ax/be
The HK NB submitted WG1 N289 (a copy is embedded in 11-21-1287) critiquing various elements of 802.11ax/be
  Objects to the High Efficiency label on 802.11ax
  Discusses QAM features in 802.11ax and 802.11be
The document was not discussed in SC6 because it was submitted too late
However, a request was made for IEEE 802.11 WG to respond
The IEEE 802 JTC1 SC has developed a proposed response
  The response (11-21-1450r1) is mostly based on input from a recognised 11ax/be expert …
  … with the appendix using the expert’s verbatim review
  The response rejects most of the claims in WG1 N289 …
  … and invites interested experts to participate in 802.11 TGbe

## Slide 42: Motion proposing response to comments from the HK NB in WG1 N289
IEEE 802 JTC1 SC derived motion
  The IEEE 802.11 WG recommends to the IEEE 802 EC that the material in 11-21-1450r1 be liaised to ISO/IEC JTC1/SC6 as a response to comments from the HK NB in WG1 N289
Moved: Myles
Seconded:
Notes:
  An equivalent motion passed unanimously in the IEEE 802 JTC1 SC (18 voters)
  It was agreed by IEEE 802 JTC1 SC (and the expert!) that the IEEE 802.11 WG Chair should have editorial license to refine the language in the expert’s appendix
  R1 confirms next two sessions are virtual

## Slide 43: The IEEE 802 JTC1 SC will undertake its usual work at its virtual meeting in November 2021
IEEE 802 JTC1 SC plans for the virtual meeting in November 2021
  Execute PSDO process
  Deal with any issues arising from IPR related comments on 802.11ax
  Possibly provide comments on WG1 PWI’s
  …

## Slide 44: REVme Closing Report – September 2021
Date: 2021-07-16
Authors:

## Slide 45: Work Completed
Continued comment resolution for CC35
  Current status:
    604 comments (216 – Approved, 7 – Ready for Motion)
Amendment roll-in timeline
  11ay rolled into D0.3 – complete!
No changes to timeline

## Slide 46: Plans for November
Teleconferences:
  Sep 27 previously announced
  Oct 1, 18, 25, Nov 1, 8, 22 – Monday 10am ET, 2hrs
    with motions on the Oct 25
    Discussion on Sep 27 to add additional teleconferences (likely on Fridays at 10am ET)
Continue processing comments from comment collection
Continue to discuss issues on the issues list
Roll-in 11ba when it is published
Work toward goal of producing D1.0 going to Letter Ballot out of November meeting.
  Requesting 5 sessions for the November meeting.

## Slide 47: TGaz (Next Generation Positioning) Sep. Electronic Meeting Closing Report
Date: 2021-09-20
Authors:

## Slide 48: Abstract
This document is the TGaz Next Generation Positioning closing report for the IEEE 802.11 plenary electronic meeting, Sep. 2021.

## Slide 49: Sep. Progress and Targets Towards the Nov. Meeting
Completed Comment Resolution for LB255.
  77 (36 T&G / 41 E) comments overall reviewed and resolved
In anticipation of SA ballot: (motions later on)
  Approved 10 day recirculation ballot to unchanged D4.0 of P802.11az.
  Reaffirm P802.11az CSD.
  Reviewed and approved the P802.11az Report to EC on unconditional approval to go to SA ballot.
Reviewed communication from WFA and set plan to review and respond to comments to P802.11az D3.1.
Reviewed and updated TGaz projected timelines.

## Slide 50: Timeline – TG progress update past the Sep. meeting
Clean
2021
2020
2019
2017
2018
2022
2023
.11az requirement freeze
5-2017
11az SFD
.11az Draft 2.0 11-2019
Recirculation
D1.0
Jan. 19
.11az D0.1 Mar. 18
5/17-3/21
July 18
Inter.
comment
collection
SFD
Final
Initial
WG ballot
CC28
LB240 CR
Initial WG ballot LB240 Pass
SFD Freeze
LB249
LB240 completion/
recirc. init
LB249 completion/
2nd recirculation
.11az Draft 3.0 01-2021
Recirculation
.11az Draft 4.0 07-2021
Recirculation
.11az MDR and SA ballots
07-2021
Publication
LB253
2nd SA
MDR
1st SA
LB 255
No changes made, in preparation to SA ballot
1st SA comp.
2nd SA comp.
LB249 completion/
2nd recirculation
1st SA start
REVcom
3rd SA
3rd SA comp.

## Slide 51: Scheduled telecons
Cancelled:
Sep. 22nd Wed. 13:00 – 15:00 ET - cancelled
Sep. 23rd Thu. 12:00 – 14:00 ET - cancelled
Sep. 28th Tue. 13:00 – 15:00 ET - cancelled
Sep. 30th Thu. 12:00 – 14:00 ET - cancelled
* - newly announced
+ TGaz Plenary (motion) meeting.
** - meeting as part of the IEEE week, refer to WG agenda document for details.
Taking place/announced:
Sep. 29th Wed. 13:00 – 15:00 ET
Oct. 4th Mon. 13:00 – 15:00 ET * +
Nov. 8th Mon. 13:30 – 15:30 ET **

## Slide 52: Light Communications Task Group (TGbb) September 2021 Closing Report
Date: 2020-09-17
Authors:

## Slide 53: Abstract
This presentation contains the IEEE 802.11 Light Communications Task Group closing report for the September 2021 session.

## Slide 54: TGbb activities at the September 2021 meeting
  Content
  Discussion on any architecture impact for TGbb draft – none
  Discussion on the measurement point for the antenna connector
    New definition needs to account for possible RF up/down-conversion
  ITU-R input for WP1A on LC provided to 802.18 to deliver the final outcome
  WG LB planned for 1 Dec.
  Meeting agenda and motions are available in doc. 11-21/1305r3.
  Minutes of the meeting are available in doc. 11-21/1519r1.

## Slide 55: TGbb moving forward
  Comment resolution against D0.6 to create D0.7
  Consider MAC requirements for all PHY modes
  Channel numbering and mapping for RF-convesion-based implementations vs. TGbb-native implementations
  Teleconference plans:
    7 Oct. – CC closes on D0.6
    8 Oct. (11:00 EDT) 2h
    18 Oct. (11:00 EST) 2h
    20 Oct. (11:00 EST) 2h
    21 Oct. (11:00 EST) 2h
    25 Oct. (11:00 EST) 2h – Motion to create Draft 0.7
    1 Nov. – D0.7 available
    8 – 15 Nov. – Comment resolution on D0.7 to create D1.0
    Motion to move to WG LB
    1 Dec. – D1.0 WG LB

## Slide 56: TGbc (Broadcast Services) Closing Report
Date: 2021-09-16
Authors:

## Slide 57: Abstract
Closing report for IEEE 802.11 TGbc (Broadcast Services) for September 2021.

## Slide 58: Meeting Goals & Accomplishments of the week
Goal for the week:
Finish comment resolution
Motion to create D2.0 and to go to WG recirculation
Accomplishments
Group met 4 times this week
Discussion and approval of 91 comment resolutions
All comments from LB 252 resolved
Motion for WG recic LB passed

## Slide 59: Plans for Next Meeting & Upcoming Telcos
Upcoming meeting
Comment resolution from WG Reciculation LB
Weekly Telcos
  Every Tuesday, 09:30h – 11:30 ET, 2 hours
  Already announced with 10-day notice to WG and TG reflector
  Next telco on September 28th
  Used to engage in further discussion in view of potentially submitted comments during the recirculation ballot
  Comment resolution once Recirc LB closes

## Slide 60: TGbc schedule (unchanged)
January 2019 First meeting as a task group
June 2020 Call for comments on D0.1
November 2020 Initial WGLB (D1.0)
September 2021 D2.0 WGLB Recirculation LB
March 2022 Form SAB Pool
March 2022 MEC/MDR done
May 2022 Initial SAB (4.0)
September 2022 Recirculation SAB
Jan 2023 Final WG/EC approval
March 2023 Revcom/SASB approval

## Slide 61: References
Agenda for this week: 11-21/1355
Meeting / Chair’s Slide Deck: 11-21/1353
Meeting minutes: 11-21/1357
Snapshot Slide: 11-21/1354
Closing report: 11-21/1356
TGbc Motion Booklet: 11-18/2123
TGbc Selection Procedure: 11-19/0135
TGbc Functional Requirements: 11-19/0151
TGbc UseCase Document: 11-19/268

## Slide 62: IEEE 802.11 Interim Sep 2021 IEEE 802.11 TGbd Closing Report
Chair: Bo Sun (ZTE)
Vice Chair: Hongyuan Zhang (NXP),
Joseph Levy (InterDigital)
Secretary: Yan Zhang (NXP)
Tech Editor: Yujin Noh (Senscomm)

## Slide 63: TGbd’s Progress during the Sep 802.11 interim week
4 TGbd sessions were held during the week
Approved TG minutes for Jul plenary week and following TCs before Sep interim week.
Presented and discussed CRs and approved CRs for totally 184 comments (65% of total comments) for LB 254.
Approved TGbd tech editor to generate IEEE P802.11bd D2.1 to incorporate approved CRs.
Approved TGbd teleconference plan as in following slides.
TGbd agenda and preliminary minutes documents for this week:
  https://mentor.ieee.org/802.11/dcn/21/11-21-1326-07-00bd-tgbd-teleconference-agenda-for-sep-2021.pptx
  https://mentor.ieee.org/802.11/dcn/21/11-21-1544-00-00bd-tgbd-september-interim-2021-teleconference-minutes.docx
Goal for future TCs: proceeding comments collected during LB 254 (11bd D2.0)

## Slide 64: TGbd Progress Documents
TG Documents | Latest Revision
Definition and requirements | 11-19/0202r1
Selection Procedure document | 11-19/0030r6
Functional Requirement document | 11-19/0495r3
Spec Framework document | 11-19/0497r7
Liaison response to IEEE VT/ITS 1609 WG | 11-19/0437r3
Liaison response to ITU-T CITS | 11-19/0843r0
TBbd FRD/SFD Motion Booklet | 11-19/0514r14
TGbd Use Case document | 11-19/1342r1
Teleconference Agenda | 11-20/0774r10, 11-20/1164r7, 11-20/1352r9, 11-20/1561r7, 11-20/1806r2, 11-20/1891r0, 11-20/1923r11, 11-21/0177r2, 11-21/0207r8, 11-21/0595r3, 11-21/0597r7, 11-21/0904r1, 11-21/0941r2, 11-21/1303r4, 11-21/1326r7
Teleconference Minutes | 11-20/0276r11, 11-20/1105r8, 11-20/1489r1, 11-20/1655r3, 11-20/1775r1, 11-20/1907r1, 11-21/0068r0, 11-21/0117r0, 11-21/0327r0, 11-21/0453r0, 11-21/0454r0, 11-21/0565r0, 11-21/0655r0, 11-21/0806r0, 11-21/0889r0, 11-21/1138r0, 11-21/1468r0, 11-21/1544r0
Tech Editor Report | 11-19/2045r13 (D2.0)
Comment Database | 11-20/0701r7 (D0.3), 11-20/1887r10 (LB251), 11-21/1296r3 (LB254)
Coexistence Assurance Document | 11-20/1564r2

## Slide 65: IEEE 802.11 TGbd Timeline
  PAR approved Dec 2018
  First TG meeting Jan 2019
  D0.1 Nov 2019
  D1.0 Letter Ballot Oct 2020
  D2.0 LB recirculation Jul 2021
  Form SA Ballot Pool Nov 1 – Nov 30 2021
  D3.0 LB recirculation Jan 2022 (Try Nov 2021)
  D3.0 unchanged recirculation Jan 2022
  Initial SA Ballot (D4.0) Mar 2022
  Final 802.11 WG approval Sep 2022
  802 EC approval Oct 2022
  RevCom and SASB approval Dec 2022

## Slide 66: IEEE 802.11 TGbd TC Plan
Sep 28th, 10:00am ~ 11:59am, ET; Webex (existing TC)
Oct 12th, 10:00am ~ 11:59am, ET; Webex
Oct 19th, 10:00am ~ 11:59am, ET; Webex
Oct 22nd, 10:00am ~ 11:59am, ET; Webex
Oct 26th, 10:00am ~ 11:59am, ET; Webex
Nov 2nd, 10:00am ~ 11:59am, ET; Webex (Daylight Time)
Nov 9th, 10:00am ~ 11:00am, ET; Webex (Standard Time)

## Slide 67: TGbe (Extremely High Throughput) September 2021 Closing Report
Date: 2021-09-20
Authors:

## Slide 68: TGbe (Extremely High Throughput)
TGbe had scheduled 4 conf. calls during the September electronic interim
  Two Joint calls, and two parallel MAC/PHY calls
    Covered comment resolution documents
    Approved the resolution of several technical/editorial comments and PDT submissions
      ~30% of all CC36 comments are now resolved
  Approved the creation of TGbe D1.2
    TGbe D1.2 is expected to be available by end of this week
Agenda is available in 1319r8, with queue statuses available in 1478r3
  Future Teleconference Plan is provided in the next slide
Motions List is available in 1982r44
Distribution of ~4350 CIDs
9%
67%
24%
Resolution Status

## Slide 69: Teleconference Plan
Oct 11 (Monday) – MAC/PHY 19:00-21:00 ET
Oct 13 (Wednesday) – Joint (Motions) 10:00-12:00 ET
Oct 14 (Thursday) – MAC 10:00-12:00 ET
Oct 18 (Monday) – MAC/PHY 19:00-21:00 ET
Oct 20 (Wednesday) – Joint 10:00-12:00 ET
Oct 21 (Thursday) – MAC 10:00-12:00 ET
Oct 25 (Monday) – MAC/PHY 19:00-21:00 ET
Oct 27 (Wednesday) – Joint (Motions) 10:00-12:00 ET
Oct 28 (Thursday) – MAC 10:00-12:00 ET
Nov 01 (Monday) – MAC/PHY 19:00-21:00 ET
Nov 03 (Wednesday) – Joint 10:00-12:00 ET
Nov 04 (Thursday) – MAC 10:00-12:00 ET
Nov 08 (Monday) – MAC/PHY 19:00-21:00 ET
Nov 10 (Wednesday) – Joint 10:00-12:00 ET
Nov 11 (Thursday) – MAC 10:00-12:00 ET
Sept 13 (Monday) – MAC/PHY 19:00-21:00 ET
Sept 15 (Wednesday) – Joint (Motions) 09:00-11:00 ET
Sept 16 (Thursday) – MAC/PHY 09:00-11:00 ET
Sept 20 (Monday) – Joint (Motions) 09:00-11:00 ET
Sept 22 (Wednesday) – MAC 10:00-12:00 ET
Sept 23 (Thursday) – MAC 10:00-12:00 ET
Sept 27 (Monday) – MAC/PHY 19:00-21:00 ET
Sept 29 (Wednesday) – Joint 10:00-12:00 ET
Sept 30 (Thursday) – MAC 10:00-12:00 ET
Oct 04-08 (Mon-Fri) – No Conf Call Golden Week

## Slide 70: Timeline
PAR approved Mar 2019
First TG meeting May 2019
D0.1 Sep 2020
D1.0 WG Comment Collection May 2021
D2.0 WG Comment Collection Mar 2022
D3.0 Letter Ballot Nov 2022
Initial Sponsor Ballot (D4.0) May 2023
Final 802.11 WG approval Mar 2024
802 EC approval Mar 2024
RevCom and SASB approval May 2024

## Slide 71: TGbf (WLAN Sensing) September 2021 Closing Report
Date: 2021-07-19
Authors:
Name | Affiliation | Address | Phone | Email
Tony Xiao Han | Huawei Technologies Co., Ltd. | F3, Huawei Base, Shenzhen, China |  | Tony.hanxiao@huawei.com

## Slide 72: Abstract
This document is the closing report for Task Group BF for the September 2021 session.

## Slide 73: TGbf (WLAN Sensing) – September 2021
Progress during September 2021 meeting
  3 teleconference calls for TGbf (September 14, 17, 20, 9am - 11:00am ET)
  Presentation of technical submissions (e.g., Feedback type, general protocol and procedure, channel model……)
  Developing the SFD
Goals for the next two months
  Presentation of technical submissions (e.g., Definition, Feedback type, general protocol and procedure……)
  Speed up the technical discussion and developing the SFD (Requested weekly teleconference)

## Slide 74: IEEE 802.11bf Timeline (unchanged)
  PAR approved Sep, 2020
  First TG meeting Oct, 2020
  D0.1 Jan, 2022
  Initial Letter Ballot (D1.0) Jul, 2022
  Recirculation LB (D2.0) Jan, 2023
  Recirculation LB (D3.0) May, 2023
  Initial SA Ballot (D4.0) Sep 2023
  Final 802.11 WG approval July 2024
  802 EC approval July 2024
  RevCom and SASB approval Sep 2024

## Slide 75: Teleconference Schedule
  Confirmed:
    September 28 (Tuesday), 10am - 12:00pm ET
    October 12 (Tuesday), 10am - 12:00pm ET
    October 19 (Tuesday), 10am - 12:00pm ET
    October 26 (Tuesday), 10am - 12:00pm ET
    November 2 (Tuesday), 10am - 12:00pm ET
    November 9 (Tuesday), 9am - 11:00pm ET ------ (After Daylight Saving Time Ends)

## Slide 76: TGbh (Random and changing MAC addresses) Closing Report
Date: 2021-09-20
Authors:

## Slide 77: Abstract
This document is the closing report for TGbh
“Randomized and Changing MAC addresses” (RCM)
September 2021 Interim Session (virtual)

## Slide 78: Work Completed
Agenda is here: 11-21/1294r9
Reviewed contributions on scope and requirements:
  11-21/1470r0 Scope of TGbh and TGbi
  11-21/1531r1 Private identifier requirements
Completed review of use cases in tracking document (clean up is still needed): 11-21/0332r15
Completed review of liaison from WBA: 11-21/0703r0, analysis in: 11-21/1141r0
  Agreed response: we’re still working; reference above documents

## Slide 79: Next steps
Contributions with solutions for impacted features/functions:
  ID Query action frame: 11-21/1379r2 – Mark Hamilton
  Resolvable random address: 11-21/1535r0 – Graham Smith
WBA liaison response
Targeting D0.1 out of November session

## Slide 80: Timeline
  PAR approved Feb 2021
  First TG meeting Mar 2021
  D0.1 Nov 2021
  Initial Letter Ballot (D1.0) Mar 2022
  Recirculation LB (D2.0) Jul 2022
  Initial SA Ballot (D3.0) Nov 2022
  Final 802.11 WG approval Mar 2023
  802 EC approval May 2023
  RevCom and SASB approval May 2023

## Slide 81: Teleconference(s)
Tuesday, Oct 12, 9:00-11:00 ET
Thursday, Oct 21, 19:00-21:00 ET
Tuesday, Oct 26, 9:00-11:00 ET
Thursday, Nov 4, 19:00-21:00 ET

## Slide 82: November 2021 Plans
Three meeting slots planned
Consider “solutions” to use cases that are in 802.11 scope to resolve
Formulate D0.1

## Slide 83: TGbi (Enhanced Data Privacy) Closing Report
Date: 2021-09-20
Authors:
Name | Affiliation | Address | Phone | Email
Carol Ansley | Cox Communications |  | +1 404 229 1672 | carol@ansley.com

## Slide 84: IEEE 802.11 TGbi – September 2021
Carol Ansley (Cox)
TGbi met twice during this interim session.
We reviewed 4 technical presentations and had extensive discussions on how to divide up work with TGbh.
The timeline is unchanged.
Upcoming teleconferences:
  October 7, 10am-noon ET
  October 21, 9am-10amET
  November 4, 9am-10amET

## Slide 85: Timeline
TG use case start: March 2021
Use case completion: January 2022
Features identified: July 2022
LB initial: March 2023
LB re-circ: September 2023
Ballot Pool: May 2024
MDR: May 2024
SA ballot: July 2024
SA re-circ: January 2025
802.11/EC approval: July 2025
RevCom/SASB approval: September 2025
Carol Ansley (Cox)
85

## Slide 86: ITU AHG Closing Report for September 2021 Plenary
Date: 2021-09-21
Authors:

## Slide 87: Meeting Results
    Had one Session: Thu 9/16 7PM EST
    Presented/discussed the following three contributions:
      11-21-0986-02-0itu, Proposed modifications to ITU-R M.1450-5, Hassan Yaghoobi (Intel Corp.)
      11-21-0987-00-0itu, Proposed modifications to ITU-R M.1801-2, Hassan Yaghoobi (Intel Corp.)
      11-21-1457-02-0000 Liaison Response to ITU-R WP_1A on VLC standards, Tunçer Baykaş (Hyperion Technologies) and Kadir Has Uni. (Nikola Serafimovski Purelifi)
      Contributions 11-21-0986-02-0itu, 11-21-0987-00-0itu and 11-21-1457-02-0000 all endorsed by ITU Ad Hoc
    Next Steps:
      Contributions 11-21-0986-02-0itu, 11-21-0987-00-0itu and 11-21-1457-02-0000 are being reported to 802.11 and 802.18 for further processing and submission to EC for approval
      Working Party 5A Next Meeting Dates: 2021-11-15 to 2021-11-26
    Next AHG Meeting:
      November 11, 2021, 7PM ET (tentative) during the November Plenary
    Meeting Minutes:
      11-21-1342-00-0itu

## Slide 88: External Liasons

## Slide 89: Wi-Fi Alliance Liaison Update
Date: 2021-09-21
Authors:

## Slide 90
Wi-Fi Alliance work is continuing with regular task group teleconferences and remotely managed interoperability testing. Virtual member events are being held from time to time
Recent Items of note
Ongoing technical activity at Wi-Fi Alliance leading to certification, based on IEEE programs
  Wi-Fi 7
  Wi-Fi 6
  Location – Liaison communication sent to 802.11WG (Sept)
  60GHz
  HaLow

## Slide 91
Examples of other technical work ongoing in Wi-Fi Alliance
  Aware
  Easy Connect
  Passpoint
  EasyMesh
  Data Elements
  Security
Examples of Wi-Fi Alliance Activity in other areas, potentially leading to technical work
  XR (Augmented / Virtual Reality)
  Automotive
  Healthcare
  Customer experience
  Internet of things

## Slide 92
For more information on current areas of work see
  http://www.wi-fi.org/who-we-are/current-work-areas
If these sound like interesting topics please plan to sign up and participate.
Further general information at http://www.wi-fi.org/

## Slide 93: IEEE 802.11-IETF Liaison Report
Date: 2021-09-21
Authors:

## Slide 94: Abstract
This presentation contains the IEEE 802.11 – IETF liaison report for September 2021.

## Slide 95: IETF Meetings
Upcoming Meetings:
  November 6-12, 2021 – Madrid, ES (virtual only)
  March 19-25, 2022 – Bangkok, TH
http://www.ietf.org
  Newcomer training: https://www.ietf.org/edu/process-oriented-tutorials.html#newcomers
  April 2016: Wireless Tutorial (Donald Eastlake), 802.11 & 802.15 tutorials (Dorothy Stanley, Charlie Perkins), see 11-16/500, September 2016: Pat Thaler & Juan Carlos – 802.1E (Privacy Considerations) and 802.c (Local MAC address usage) https://www.ietf.org/edu/tutorials.html

## Slide 96: IETF- IEEE 802 Liaison Activity
Joint meetings, agenda and presentations
  http://www.iab.org/activities/joint-activities/iab-ieee-coordination/
  Coordination topics include: Data Center Bridging, use of Local Address in virtualization and IoT, MAC address randomization, DETNET/TSN/RAW, YANG models, pervasive monitoring
  IETF-IEEE 802 coordination teleconferences: June 24, 2021
802.11-related items
  Tracked: Intelligent Transportation Systems (ITS)- IETF IP Wireless Access in Vehicular Environments ipwave

## Slide 97: IETF protocol use with 802.11 technology
No RFCs published in the last two months mention IEEE 802.11

## Slide 98: BOFs at IETF 112 November 6-12, 2021
See https://datatracker.ietf.org/wg/bofs/
Too early for BOFs to have been selected, but…
madinas | MAC Address Device Identification for Network and Application Services: From BOF to WG

## Slide 99: IETF new groups being (re-)chartered
See https://datatracker.ietf.org/group/chartering/
alto | Application-Layer Traffic Optimization
ccamp | Common Control and Measurement Plane
dance | DANE Authentication for Network Clients Everywhere
dtn | Delay/Disruption Tolerant Networking
grow | Global Routing Operations
oarh | Oblivious Applications using Relayed HTTP
ohttp | Oblivious HTTP

## Slide 100: YANG Model Catalog
YANG catalog development
  A YANG model catalog and registry that allows users to find models relevant to their use cases from the large and growing number of YANG modules being published.
  YANG Catalog was developed through a collaboration between the IETF and the Broadband Forum, and contains many data models, including from other Standards Development Organizations (SDOs) such as the IEEE, as well as some vendor-specific data models. Interest and participation from other SDOs, equipment vendors, open source projects and network operators is encouraged.
See https://www.ietf.org/blog/yang-catalog-latest-developments-ietf-100-hackathon/
See https://yangcatalog.org/ and https://1.ieee802.org/yangsters/

## Slide 101: IoT-related work
6LO
  Working Group website: http://datatracker.ietf.org/wg/6lo/charter/
  Focus: IPv6 over Networks of Resource-constrained Nodes
Updates
  In WG Last Call: IPv6 over Constrained Node Networks (6lo) Applicability & Use cases: https://datatracker.ietf.org/doc/draft-ietf-6lo-use-cases/ (July 2021)

## Slide 102: IoT-related work (cont.)
ROLL: Working Group website: http://datatracker.ietf.org/wg/roll/
  Focus: Routing over Low Power and Lossy Networks
CORE: (Constrained RESTful Environments) Working Group website: http://datatracker.ietf.org/wg/core/
  Focus: framework for resource-oriented applications intended to run on constrained IP networks.
IoT Directorate:
  Reviews IETF drafts that are IoT related
  See: https://datatracker.ietf.org/group/iotdir/about/

## Slide 103: EMU WG
See http://datatracker.ietf.org/wg/emu/
EAP Method Updates
  This working group has been chartered to provide updates to some commonly used Extensible Authentication Protocol methods including of EAP-TLS, EAP-AKA, EAP-AKA’ (for 5G), EAP-SIM, etc.
  The group should document any recently gained new knowledge on vulnerabilities or the possible implications of pervasive surveillance or other new concerns.
Updates
  Updated: Nimble out-of-band authentication for EAP (EAP-NOOB), see https://datatracker.ietf.org/doc/draft-ietf-emu-eap-noob/ (September 2021)
  In IETF Last Call: Using EAP-TLS with TLS 1.3, see https://datatracker.ietf.org/doc/draft-ietf-emu-eap-tls13/ (September 2021)
  Related: TEAP Update and Extensions for Bootstrapping, see https://datatracker.ietf.org/doc/draft-lear-eap-teap-brski/ (August 2021)

## Slide 104: Operations Area Working Group
http://datatracker.ietf.org/wg/opsawg/
Updates
  A Layer 2 VPN Network YANG Model, see https://datatracker.ietf.org/doc/draft-ietf-opsawg-l2nm/ (September 2021)
  A Layer 2/3 VPN Common YANG Model, see https://datatracker.ietf.org/doc/draft-ietf-opsawg-vpn-common/ (September 2021) [In IESG Evaluation]
Background
  Of interest: RFC 6632, An Overview of the IETF Network Management Protocols, see https://tools.ietf.org/html/rfc6632
  Automated network management, including YANG data models, see https://www.ietf.org/topics/netmgmt/

## Slide 105: Transport Layer Security (TLS)
Transport Layer Security Working Group website: http://datatracker.ietf.org/wg/tls/
Updates
  The Transport Layer Security (TLS) Protocol Version 1.3, see https://datatracker.ietf.org/doc/draft-ietf-tls-rfc8446bis/ (August 2021)
  The Datagram Transport Layer Security (DTLS) Protocol Version 1.3, see https://datatracker.ietf.org/doc/draft-ietf-tls-dtls13/ (April 2021) [In RFC Editor’s Queue]
  Compact TLS 1.3, see https://datatracker.ietf.org/doc/draft-ietf-tls-ctls/ (July 2021)

## Slide 106: Deterministic Networking (DETNET)
DETNET: https://datatracker.ietf.org/wg/detnet/charter/
  The Deterministic Networking (DetNet) Working Group focuses on deterministic data paths that operate over Layer 2 bridged and Layer 3 routed segments, where such paths can provide bounds on latency, loss, and packet delay variation (jitter), and high reliability.
  The IEEE 802.11be activities seem like they may fit in with DetNet and there was a joint IEEE-IETF DetNet discussion in Bangkok (November 2018).
  Addresses Layer 3 aspects in support of applications requiring deterministic networking.
  The Working Group collaborates with IEEE 802.1 Time Sensitive Networking (TSN), which is responsible for Layer 2 operations, to define a common architecture for both Layer 2 and Layer 3.
  Example applications for deterministic networks include professional and home audio/video, multimedia in transportation, engine control systems, and other general industrial and vehicular applications being considered by the IEEE 802.1 TSN Task Group.
Updates:
  DetNet Bounded Latency: https://datatracker.ietf.org/doc/draft-ietf-detnet-bounded-latency/ (September 2021)

## Slide 107: Reliable and Available Wireless (RAW)
RAW: https://datatracker.ietf.org/wg/raw/charter/
  Reliable and Available Wireless (RAW) provides for high reliability and availability for IP connectivity over a wireless medium. RAW extends the DetNet Working Group concepts to provide for high reliability and availability for an IP network utilizing scheduled wireless segments and other media, e.g., frequency/time-sharing physical media resources with stochastic traffic: …, IEEE 802.11ax/be…
Of interest:
  Updated: RAW use cases: https://datatracker.ietf.org/doc/draft-ietf-raw-use-cases/ (July 2021)
  Updated: Reliable and Available Wireless Technologies: https://datatracker.ietf.org/doc/draft-ietf-raw-technologies/ (August 2021) [mentions IEEE 802.11ax, be, ad, and ay]
  New: Reliable and Available Wireless Architecture/Framework: https://datatracker.ietf.org/doc/draft-ietf-raw-architecture/ (July 2021)

## Slide 108: IP Wireless Access in Vehicular Environments (IPWAVE)
IPWAVE: https://datatracker.ietf.org/group/ipwave/about/
Deliverable is: document that specifies the mechanisms for transmission of IPv6 datagrams over IEEE 802.11-OCB mode
Updates
  Use cases and problem statement document: https://datatracker.ietf.org/doc/draft-ietf-ipwave-vehicular-networking/ (Updated: September 2021) [Submitted for publication]

## Slide 109: Autonomic Networking Integrated Model and Approach (ANIMA)
ANIMA: https://datatracker.ietf.org/group/anima/about/
  ANIMA designs protocols to allow network operations to be carried out without requiring low-level management of individual devices
Updates:
  None of note. Perhaps the WG is basking in the feeling of finally publishing their cluster of standards.

## Slide 110: References
RFC 7241, “The IEEE 802/IETF Relationship” (RFC 4441 update)
  https://datatracker.ietf.org/doc/rfc7241/
IEEE 802 Liaisons list is available
  http://ieee-sa.centraldesktop.com/802liaisondb/FrontPage

## Slide 111
The IEEE 1609 Working Group
  “Middle layer” V2X protocols
  Scope recently expanded to operate over LTE-V2X as well as DSRC
DSRC PHY+MAC (IEEE 802.11p/IEEE 802.11bd)
DSRC Multi-Channel MAC (IEEE 1609.4)
IPv6
TCP/UDP
Message Dictionary (SAE J2735) Application Reqs. (SAE J2945/x)
Other DSRC applications
DSRC Security (IEEE 1609.2)
DSRC WAVE Short Message Protocol (WSMP) and WAVE Service Advertisement (WSA)
(IEEE 1609.3)
LTE-V2X PC5
FCC moving from DSRC to LTE-V2X

## Slide 112
IEEE 1609 WG is tracking IEEE 802.11bd progress
Good alignment achieved between 802.11 and 1609 WGs
Areas of highest interest for IEEE 1609 WG:
  Interface and primitives between MAC/MLME and IEEE 1609 middle layers
  IEEE 802.11bd-enabled positioning
  IEEE-based V2X in unlicensed bands
Comment resolution on LB254 touches on several issues of common interest
IEEE 1609 WG is currently focused on improvements to V2X Security standards (IEEE 1609.2, IEEE 1609.2.1)
IEEE 1609 meeting schedule (all will be by teleconference):
  September 21, 2021 (noon-5 pm ET)
  November 9, 2021 (noon-5 pm ET) - tentative