## Slide 1: Open issues from Issues Tracking
Date: 2022-05-24
Authors:

## Slide 2: Abstract
Listing of open issues found remaining in the Issues Tracking document
(11-21/0332)
Consensus agreements from TGbh as of draft r30 of the Issues Tracking. May need to revisit this if/when additional material is added.

## Slide 3: Open Issues found, and status - 1
Overview | Location (11-21/0332r30 | Status
Definitions, left until after body text discussion stable | Section 2, Page 4 | Drop it
Pre-association use case splits into three scenarios | Section 4.1, Page 5 | Leave it for now
Need to consider client steering based on Neighbor Report ANQP? | Section 4.1, Page 5 | Add to text, as an example? Existing implementations of pre-Assoc ANQP? What about future uses of an existing feature? SP: Should TGbh consider 802.11 features which are not used in current implementations (as far as we know), but are impacted by RCM? 4/4/1
Consider types of network security, impact on use cases | Section 4.2, Page 6 | Looking for a presentation with “practical, real” use case
Update “post-association” use case to be network access permission for a ‘returning device’ (captive portal?/open network) | Section 4.2, Page 6; Section 5, Page 14 (#4.2) | Consider as part of other 4.2 updates/discussion
Need definition/clarification of “post-association”? | Section 4.2, Page 6 | NOTE in doc is not 100% accurate, but close enough – we know what it means - DONE
Need definition or other clarification of “opt-in”? | Section 4.2, Page 6 | Seems to be good enough, as is – looking for presentation

## Slide 4: Open Issues found, and status – 1a
Overview | Location (11-21/0332r30 | Status
Clarification (per solution?) of identification, as of user or of device | Section 4.2, Page 6 | Need presentation on use case clarification, and on implications on draft solution – DONE: Device identification in TGbh, User identification is beyond our scope.
SSIDs per band (different SSID, but really single ESS) – anything in scope for TGbh? | Section 4.7, Page 8 | “Nice to have”, but only the per-band scenario??

## Slide 5: Open Issues found, and status - 2
Overview | Location (11-21/0332r30 | Status
Approved/authorized client detection, or control of user behavior – in scope? | Section 4.10, Page 9 | 
“Mobile AP” – do we cover this in scope? Do we add recommendations to the Standard? | Section 4.13, Page 9; Section 5, Page 14 (#4.13) | 
What about onboarding a device, by providing an identifier (would have been a MAC address in the past) to the network admin? | Section 4.14, Page 9; Section 5, Page 15 (#4.14) | 
What about policies to limit the number of active devices? | Section 4.14, Page 10 | 
Customer support and troubleshooting in an enterprise? | Section 4.15, Page 10 | 
Do we add recommendations to the Standard to help with support and troubleshooting? | Section 4.15, Page 10 | 

## Slide 6: Open Issues found, and status - 3
Overview | Location (11-21/0332r30 | Status
Residential wireless gateway with a public hotspot, and ‘steering’ client to correct network | Section 4.16, Page 10 | 
Confirm no legal requirements (in any known domain) for legal intercept solution | Section 4.17, Page 11 | 
Do we add recommendations to the Standard for address randomization techniques and/or ANQP and 802c policy to help with address collisions, and/or any action to check for collisions? | Section 4.20, Page 12; Section 5, Page 15 (#4.20) | 
Clarify WBA’s concern about “AP airtime scheduling queue” impacts from RCM | Section 4.22, Page 12; Section 5, Page 15 (#4.22) | Chair action to query WBA
Confirm that WBA’s concern about “QoS/QoE treatment throughout the full network” is beyond 802.11 (and TGbh) | Section 4.22, Page 12; Section 5, Page 15 (#4.22) | Chair action to query WBA

## Slide 7: Open Issues found, and status - 4
Overview | Location (11-21/0332r30 | Status
Add recommendations to the Standard about DHCP dependency on MAC address, versus a “client identifier”? | Section 4.23, Page 13; Section 5, Page 15 (#4.23) | 
Is the DHCP client identifier concept a PII leak? (Is this a TGbi issue/scope?) | Section 4.23, Page 13 | 
If we recommend DHCP client identifier, how does balance with some other client ID we create support for? | Section 4.23, Page 13 | 
Does IPv6 address allocation add complexity/scenarios? Do we add recommendations against IPv6 derived from MAC address behavior? | Section 4.23, Page 13 | 
Add recommendations to the Standard about consistent DHCP address assignment? | Section 5, Page 15 (#4.24) | 

## Slide 8: Open Issues found, and status - 5
Overview | Location (11-21/0332r30 | Status
Do we have/add any recommendations for pre-association use cases? | Section 5, Page 14 (#4.1) | 
Do we have/add any recommendations for infrastructure use of probes? | Section 5, Page 14 (#4.8) | 
Is “extensible” still a criteria (#18); can we clarify what that means? | Section 6, Page 17 | 
Do we evaluate solutions for dependency on encrypted link (#18)? | Section 6, Page 18 | 
What is the criteria for “strongly bound ID to a user” (#19)? | Section 6, Page 18 | 
Need background/discussion on criteria about whether the AP is trusted (#20) | Section 6, Page 18 |