## Slide 1: TGbh Closing Report
Date: 2022-03-14
Authors:

## Slide 2: Abstract
This document is the closing report for TGbh
“Randomized and Changing MAC addresses” (RCM)
March 2022 Plenary Session (virtual)

## Slide 3: Work Completed
Agenda is here: 11-22/0262r8
Latest Issue Tracking document: 11-21/0332r30
Contributions reviewed:
  11-22/0434r1: Proposed CSD update
  11-22/0474r1: TGbh way ahead
  11-21/0332r32: Issues Tracking proposed additions/changes
  11-22/0459r0: Merged solutions concept
  11-22/0470r0: Combined proposal
  11-22/0301r2: MAAD MAC (1) text
  11-22/0424r1: MAAD MAC 2 presentation
  11-22/0427r4: MAAD MAC 2 text
  11-22/0473r0: Rule based random MAC STA identification
  11-22/0187r2: Network generated Device ID
  11-22/0482r0: Annex Text for Opaque Device ID
  11-22/0435r0: Open issues from Issues Tracking (partially reviewed)
Missed target for Draft 1.0, out of March session

## Slide 4: Timeline
  PAR approved Feb 2021
  First TG meeting Mar 2021
  D0.1 Jan 2022
  Initial Letter Ballot (D1.0) Mar 2022
  Recirculation LB (D2.0) Jul 2022
  Initial SA Ballot (D3.0) Nov 2022
  Final 802.11 WG approval Mar 2023
  802 EC approval May 2023
  RevCom and SASB approval May 2023

## Slide 5: Teleconference(s)
Mar 29, 9:00-11:00 ET
Apr 7, 19:00-21:00 ET
Apr 12, 9:00-11:00 ET
Apr 21, 19:00-21:00 ET