## Slide 1: TGbh-motions-list
Date: 2024-07-18
Authors:

## Slide 2: Abstract
Record of motions for 802.11 TGbh

## Slide 3: March 11, 2022 (Plenary session)

## Slide 4: Motion #1 – Create Draft
Move to instruct the TGbh Editor to create IEEE802.11bh draft by incorporating the following documents:
11-22/0187r2 Network generated Device ID
11-22/0482r1 Annex Text for Opaque Device ID
Moved: Jouni Malinen
Seconded: Dan Harkins
Result: 22-8-1 73% Fails

## Slide 5: Motion #2 – Motion to reconsider
Move to reconsider Motion #1
Moved: Stephane Baron
Seconded: Dan Harkins
Result: 28-6-0 Passes

## Slide 6: Reconsider Motion #1 – Create Draft
Move to instruct the TGbh Editor to create IEEE802.11bh draft by incorporating the following documents:
11-22/0187r2 Network generated Device ID
11-22/0482r1 Annex Text for Opaque Device ID
Result: 22-11-2 66% Fails

## Slide 7: April 12, 2022 (Teleconference)

## Slide 8: Motion #3 – 11-22/0158
Move to incorporate the text changes into the P802.11bh draft as indicated in the following document:
    11-22/0158r3 (STA generated device ID)
  Moved: Jon Rosdahl
  Seconded: Stephen McCann
  Results: 10-7-5 Fails

## Slide 9: Motion #4 – 11-22/0187, 11-22/0482
Move to incorporate the text changes into the P802.11bh draft as indicated in the following documents:
    11-22/0187r2 (Network generated device ID)
    11-22/0482r1 (Annex Text for Opaque Device ID)
  Moved: Dan Harkins
  Seconded: Stephen McCann
  Results: 13-4-4 Passes

## Slide 10: Motion #5 – 11-21/1379
Move to incorporate the text changes into the P802.11bh draft as indicated in the following document:
    11-21/1379r3 (Proposed text for ID Query Action frame)
  Moved: Kurt Lumbatis
  Seconded: Carol Ansley
  Results: 6-7-8 Fails

## Slide 11: Motion #6 – 11-22/0427
Move to incorporate the text changes into the P802.11bh draft as indicated in the following document:
    11-22/0427r5 (MAAD MAC 2 text)
  Moved: Graham Smith
  Seconded: Jon Rosdahl
  Results: 10-5-7 Fails

## Slide 12: May 13, 2022 (Interim session)

## Slide 13: Motion #7 – D0.1 update
Move to accept changes to the IEEE802.11bh D0.1 draft as specified in the following documents:
11-22/0771r1 RSN capability indication for P802.11bh
11-22/0741r2 – Suggestions for remaining fix ups in TGbh D0.1
Moved: Jouni Malinen
Seconded: Amelia Andersdotter
Results: Unanimous

## Slide 14: Motion #8 - TGbh Comment Collection
Instruct the editor to prepare P802.11bh/D0.2, and
approve a 30 day Comment Collection requesting comment on the draft.
Moved: Jay Yang
Seconded: Jouni Malinen
Result: Unanimous

## Slide 15: August 30, 2022 (Teleconference)

## Slide 16: Motion #9 – CC41 comment resolution
Move to approve the resolutions to the CIDs listed below, per resolutions recorded in 11-22/0973r8:
CIDs 1, 3, 13, 14, 55, 59, 60
and incorporate the text changes into the latest TGbh draft.
Moved: Kurt Lumbatis
Seconded: Jay Yang
Result: Unanimous Consent

## Slide 17: Motion #10 – Specific TGbh Scenarios
Motion:
o 802.11bh shall provide a mechanism for the infrastructure to identify a previously known non-AP STA that is using a randomized MAC address, when that STA transmits Public Action frames, Authentication/Association Request frames and post-association Probe Request frames.
o Note: the mechanism shall not decrease users’ privacy.
Moved: Kurt Lumbatis
Seconded: Joe Levy
Result: 11-7-3 Motion fails. (Deemed technical, and needed 75%)

## Slide 18: Sept 15, 2022 (Interim session)

## Slide 19: Motion #11 – CC41 comment resolution
Move to approve the resolutions to the CIDs listed below, per resolutions recorded in 11-22/0973r10:
CIDs 21, 22, 23, 34, 54
and incorporate the text changes into the latest TGbh draft.
Moved: Peter Yee
Seconded: Kurt Lumbatis
Result: UC Passes

## Slide 20: Motion #12 – CC41 comment resolution
Move to approve the resolutions to the CIDs listed below, per resolutions recorded in 11-22/0973r10 (per 11-22/1078r0):
CIDs 51, 52.
and incorporate the text changes into the latest TGbh draft.
Moved: Sidharth Thakur
Seconded: Jouni Malinen
Result: UC Passes

## Slide 21: Nov 15, 2022 (Plenary session, part 1)

## Slide 22: Motion #13 – dot11DeviceIDActivated MIB attribute
Move to approve the text changes in 11-22/1599r3 and incorporate the text changes into the latest TGbh draft.
Moved: Kurt Lumbatis
Seconded: Jay Yang
Result: 14-2-10 Passes

## Slide 23: Feb 28, 2023 (Teleconference)

## Slide 24: Motion #14 – RRCM
Move to approve the text changes in 11-22/1079r4, Option 1, and incorporate the text changes into the latest TGbh draft.
Moved: Jay Yang
Seconded: Okan Mutgan
Result: 8Y 17N 4A – Motion fails

## Slide 25: March 16, 2023 (Plenary session)

## Slide 26: Motion #15 – Way forward CIDs
Move to approve the resolutions to the “Way forward?” CIDs in 11-22/0973r19, as
Rejected.
  “TGbh discussed at least 8 unique proposals for such a mechanism, across almost a year of teleconferences and sessions, and could not come to consensus on a proposal that provided such a solution. (See minutes and agenda decks for recent TGbh calls/meetings for details.) Points of debate remain on whether to use a MAC address-based method or an IE-based method, how much security /privacy is required or provided by the proposals, how much computation or storage is required, and exactly which use cases are or are not addressed by each proposal.”
Moved: Stephen McCann
Seconded: Kurt Lumbatis
Result: 17-6-2 – Motion fails

## Slide 27: April 18, 2023 (Teleconference)

## Slide 28: Motion #16 – CC41 comment resolution
Move to approve the resolutions of CC41 comments, and incorporate the text changes into the P802.11bh draft, as indicated in 11-22/0973r24 for CIDs marked “Ready for motion”:
CIDs 2, 3, 4, 5, 6, 7, 8, 9, 10, 11, 12, 15, 16, 17, 24, 25, 26, 27, 30, 31, 32, 33, 36, 40, 41, 42, 45, 47, 49, 50, 51, 52, 53, 58, 61, 62, 63, 64, 65
Moved: Kurt Lumbatis
Seconded: Joe Levy
Result: UC – Motion Passes

## Slide 29: May 15, 2023 (Interim session)

## Slide 30: Motion #17 – CC41 comment resolution
Move to approve the resolutions to CIDs 19, 20, 35 and 62, per resolutions recorded in 11-22/0973r27 (Note this overrides the existing resolution for CID 62) and incorporate the text changes into the latest TGbh draft.
Moved: Jerome Henry
Seconded: Carol Ansley
Result: UC – Motion Passes

## Slide 31: Motion #18: P802.11bh initial letter ballot
Having approved 11-22/0651r18 Motions: 9, 11, 12, 13, 16 and 17, instruct the editor to prepare P802.11bh D1.0,
and approve a 30 day Working Group Technical Letter Ballot asking the question “Should P802.11bh D1.0 be forwarded to SA Ballot?”
Moved: Jerome Henry
Second: Joe Levy
Result: Yes: 21, No: 1, Abstain: 1 / (Motion passes)

## Slide 32: July 13, 2023 (Plenary session)

## Slide 33: Motion #19 – LB274 comment resolution
Move to approve the resolutions of LB274 comments, and incorporate the text changes into the P802.11bh draft, as indicated in 11-23/1152r8 for CIDs marked “Ready for motion”:
CIDs 22, 25, 51, 78, 95, 96, 142, 168, 169.
Moved: Kurt Lumbatis
Seconded: Jouni Malinen
Result: UC – Motion Passes

## Slide 34: August 22, 2023 (Teleconference)

## Slide 35: Motion #20 – LB274 comment resolution
Approve the resolutions to CIDs listed below, per the resolutions recorded in 11-23/1152r15, and incorporate the text changes into the latest TGbh draft:
- Technical/General CIDs: 2, 3, 4, 5, 6, 10, 11, 15, 17, 23, 28, 32, 33, 36, 37, 49, 56, 57, 58, 59, 60, 61, 62, 86, 100, 101, 102, 110, 132, 134, 138, 149, 152, 193, 197, 207, 239, 272
- Editorial CIDs: 29, 35, 38, 39, 41, 43, 44, 45, 46, 63, 70, 71, 77, 93, 94, 115, 116, 118, 119, 139, 141, 144, 150, 151, 153, 154, 158, 161, 173, 189, 194, 199, 202, 204, 205, 206, 210, 211, 218, 219, 220, 221, 222, 225, 229, 254, 259, 263, 264, 269, 270, 271, 275, 279, 282, 285, 287, 288.
Moved: Jay Yang
Seconded: Carol Ansley
Result: UC – Motion Passes

## Slide 36: September 14, 2023 (Interim session)

## Slide 37: Motion #21 – LB274 comment resolution
Move to approve the resolutions of LB274 comments, and incorporate the text changes into the P802.11bh draft, as indicated in 11-23/1152r19 for CIDs marked “Ready for motion”:
CIDs 155, 64, 66, 68, 69, 81, 147, 108, 228, 14, 179, 16, 175, 73, 7, 21, 114, 224, 135, 257, 79, 80.
Moved: Jerome Henry
Seconded: Carol Ansley
Result: UC Passes

## Slide 38: October 31, 2023 (Teleconference)

## Slide 39: Motion #22 – LB274 comment resolution
Approve the resolutions to CIDs listed below, per the resolutions recorded in 11-23/1152r24 marked “Ready for motion”, and incorporate the text changes into the latest TGbh draft:
- CIDs: 30, 48, 90, 120, 143, 163, 258, 290, 291, 20, 89, 76, 130, 261, 262, 247, 13, 236, 237, 238, 176, 180, 255, 226, 24, 177, 253, 248, 1, 83, 145, 174, 246, 75, 123, 249, 106, 105, 121, 91, 92, 172, 166, 251, 178, 171, 34, 241, 109, 128, 137, 148, 160, 164, 156, 240, 196, 198, 208, 214, 19, 88, 40, 170, 104, 103, 244, 72, 65, 214, 129, 192, 200, 201, 203, 260, 266, 12.
Moved: Graham Smith
Seconded: Jay Yang
Result: UC Passes

## Slide 40: November 2023 (Plenary session)

## Slide 41: Motion #23 – LB274 comment resolution
Approve the resolutions to CIDs listed below, per the resolutions recorded in 11-23/1152r25 marked “Ready for motion”, and incorporate the text changes into the latest TGbh draft:
- CIDs: 31, 82, 133, 232, 233, 234, 235, 245.
Moved: Jouni Malinen
Seconded: Carol Ansley
Result: UC (Passes)

## Slide 42: Motion #24 – LB274 comment resolution – CID 122
Approve the resolutions to CIDs listed below, per the resolutions recorded in 11-23/1152r30 marked “Ready for motion”, and incorporate the text changes into the latest TGbh draft:
- CIDs: 122
Moved: Jouni
Seconded: Carol
Result: 15-5-2-3 (Passes)

## Slide 43: Motion #25 – LB274 comment resolution – CID 98
Approve the resolution to CID 98 as:
“Rejected. This topic was discussed in 23/1453r1, but the group didn’t reach consensus.
SP: The Device ID shall be added to 802.11 authentication frames to facilitate identification when an 802.11 state machine enters State 2.
SP results: Y:8; N:8”
Moved: Jay
Seconded: Jarkko
Result: 15-2-4-4 (Passes)

## Slide 44: Motion #26 – LB274 comment resolution
Approve the resolutions to CIDs listed below, per the resolutions recorded in 11-23/1152r30 marked “Ready for motion”, and incorporate the text changes into the latest TGbh draft:
CIDs: 18, 111, 162, 112, 113, 42, 99, 124, 125, 126, 127, 187, 188, 265, 281, 185, 186, 131, 136, 274, 191, 54, 55, 165, 167, 190, 267, 268, 292, 293, 117, 223, 273, 286, 74, 52, 8, 9, 53, 250, 256.
And, resolve CIDs 84, 85, 87, 212, 283 as shown in 11-23/1726r5, CID 227 as shown in 11-23/1353r8, CIDs 26 and 27 as shown in 11-23/1842r0, CID 159 as shown in 11-23/1369r5, CID 98 as shown in 11-23/1314r6 , and CIDs 50, 84, 85, 87, 157, 209, 212, 213, 215, 216, 217, 230, 231, 242, 243, 252, 276, 277, 278, 280, 283, 284 as shown in 11-23/1855r3
Moved: Carol
Seconded: Peter
Result: UC (Passes)

## Slide 45: Motion #27: P802.11bh recirculation letter ballot
Having approved comment resolutions for all of the comments received from LB 274 on P802.11bh D1.0 as contained in 11-23/1152r30 and motions 23, 24, 25, and 26 of 11-22/0651r31,
Instruct the editor to prepare P802.11bh D2.0 incorporating those changes, and
Approve a 20 day Working Group Recirculation Ballot asking the question “Should P802.11bh D2.0 be forwarded to SA Ballot?”
Moved: Peter
Second: Stephen Orr
Result UC (Passes)

## Slide 46: Motion #28: WBA liaison for TGbh
Request the IEEE 802.11 Working Group (WG) chair to send the liaison in 11-23/2116r2 to the WBA, attaching P802.11bh D1.0, and granting the WG chair editorial license.
Moved: Stephen Orr
Second: Joe
Result UC (Passes)

## Slide 47: January 2024 (Interim session)

## Slide 48: Motion #29: CIDs 239, 243, 242
Approve resolution of CID 239, 243, 242 with Revised: Incorporate the changes in 11-24/0068r1.
Moved: Dan Harkins
Second: Stuart Kerry
Result: Yes: 8, No: 19, Abstain: 12 (Motion fails)

## Slide 49: Motion #30 – LB282 comment resolution
Approve the resolutions to CIDs, per the resolutions recorded in 11-24/0040r9 marked “Ready for motion”, and incorporate the text changes into the latest TGbh draft:
And, the resolutions as shown in 11-24/144r5, 11-24/162r1, 11-24/44r8, 11-24/48r12, 11-24/172r3, 11-24/53r2, 11-24/49r1, 11-24/124r2, 11-24/135r2
Moved: Graham Smith
Second: Jay Yang
Result: Yes: , No: , Abstain: (Motion passes) UC

## Slide 50: Motion (WG motion #2): P802.11bh recirculation letter ballot
Having approved comment resolutions for all of the comments received from LB 282 on P802.11bh D2.0, as contained in 11-24/0040r9, 11-24/144r5, 11-24/162r1, 11-24/44r8, 11-24/48r12, 11-24/172r3, 11-24/53r2, 11-24/49r1, 11-24/124r2, 11-24/135r2 and 11-24/59r1,
Instruct the editor to prepare P802.11bh D3.0 incorporating those changes, and
Approve a 15 day Working Group Recirculation Ballot asking the question “Should P802.11bh D3.0 be forwarded to SA Ballot?”
Moved by Mark Hamilton, Second: Peter Yee
Result: Unanimous Consent (Motion Passes)

## Slide 51: March 2024 (Plenary session)

## Slide 52: Motion #31 – LB283 comment resolution
Approve the following:
Resolutions to all CIDs on LB283, per the resolutions recorded in 11-24/0380r2
Change to use the values 166 and 167 in Table 9-141 (Optional subelement IDs for Beacon request) for “IRM Recommendation” and “Measurement ID”, respectively, as described in: 11-24/0539r0
Incorporate changes per the MDR findings, as recorded here: 11-24/0586r1
Update the <ANA> assignments, as provided by the ANA
and direct the Editor to incorporate all the above text changes into the latest TGbh draft
Moved: Stephen McCann
Second: Peter Yee
Result: Unanimous consent (Motion passes)

## Slide 53: Motion 32: P802.11bh recirculation letter ballot
Having approved comment resolutions for all of the comments received from LB 283 on P802.11bh D3.0, as contained in 11-24/0380r2,
Instruct the editor to prepare P802.11bh D4.0 incorporating those changes, and
Approve a 15 day Working Group Recirculation Ballot asking the question “Should P802.11bh D4.0 be forwarded to SA Ballot?”
Moved by Stephen Orr, Second: Carol Ansley
Result: Yes: 10, No: 0, Abstain: 0 (Motion Passes)

## Slide 54: Motion 33: P802.11bh Report to EC
Approve document 11-24/0181r2 as the report to the IEEE 802 Executive Committee (EC) on the requirements for conditional approval to forward P802.11bh D4.0 to SA Ballot.
Moved: Peter Yee
Second: Luther Smith
Result: Yes: 11, No: 0, Abstain: 0 (Motion passes)

## Slide 55: Motion 34: P802.11bh Conditional SA Ballot
Request the IEEE 802 Executive Committee to conditionally approve forwarding P802.11bh D4.0 to SA Ballot.
Moved: Jerome Henry
Second: Stephen Orr
Result: Yes: 10, No: 1, Abstain: 0 (Motion passes)

## Slide 56: Motion 35: P802.11bh PAR re-affirmation
Re-affirm the P802.11bh PAR in document https://grouper.ieee.org/groups/802/11/PARs/P802.11bh.pdf
Moved: Stephen McCann
Second: Peter Yee
Result: Yes: 10, No: 0, Abstain: 1 (Motion passes)

## Slide 57: Motion 36: P802.11bh CSD re-affirmation
Re-affirm the P802.11bh CSD in document https://mentor.ieee.org/802-ec/dcn/22/ec-22-0088-00-ACSD-p802-11bh.pdf
Moved: Peter Yee
Second: Jerome Henry
Result: Yes: 11, No: 0, Abstain: 1 (Motion passes)
(Note, no CAD, per CSD 1.1.2)

## Slide 58: April 9, 2024 (CRC Teleconference)

## Slide 59: Motion 37: LB284 comment resolution
Approve comment resolutions for all of the comments received from WG LB 284 on P802.11bh D4.0, as contained in 11-24/0669r3,
Moved by Jay Yang, Second: Carol Ansley
Result: Unanimous consent (Motion Passes)

## Slide 60: Motion 38: P802.11bh Initial SA letter ballot
Approve a 30 day Initial SA Ballot asking the question “Should P802.11bh D4.0 be forwarded to RevCom?”
Moved by Jay Yang, Second: Okan Mutgan
Result: Yes: 5, No: 0, Abstain: 0 (Motion Passes)

## Slide 61: May 2024 (Interim session)

## Slide 62: Motion 39 – Initial SA comment resolution
Approve the resolutions to CIDs, per the resolutions recorded in 11-24/0883r3 marked “Ready for motion” in the Notes column (16 CIDs), and incorporate the text changes into the latest TGbh draft:
Moved: Jouni Malinen
Second: Jay Yang
Result: Yes: , No: , Abstain: (Motion passes/fails) UC

## Slide 63: Motion xx – Device ID in non-FILS Association Req/Rsp
Agree to the resolution of CID 3133 in the direction described in 11-24/0068r3 (final review, and potentially small technical clean-up, still TBD), and direct the author to continue cleaning up the document.
Moved:
Second:
Result: Yes: , No: , Abstain: (Motion passes/fails)
Failed – lack of mover

## Slide 64: Motion 40 – TGbh face-to-face ad hoc, June 2024
Request WG approval of TGbh (as CRC) mixed-mode ad hoc meeting:
June 18-20, for resolution of initial SA ballot comments, and start SA first recirc on a D5.0
CommScope, Sunnyvale, CA, USA
Moved: Jon Rosdahl
Second: Jouni Malinen
Result: Yes: 14, No: 0, Abstain: 10 (Motion passes)

## Slide 65: June 2024 ad hoc (Sunnyvale)

## Slide 66: Motion #41 – Initial SA ballot comment resolution
Approve comment resolutions for all of the comments received from Initial SA LB on P802.11bh D4.0, per the resolutions recorded in 11-24/0883r15 with “Ready for motion” in the Notes column.
Moved: Jay Yang
Second: Graham Smith
Result: Y 6/N 0/A 0 (Motion passes)

## Slide 67: Motion #42: P802.11bh first recirculation SA letter ballot
Having approved comment resolutions for all of the comments received from Initial SA letter ballot on P802.11bh D4.0, as contained in 11-24/0883r15 ,
Instruct the editor to prepare P802.11bh D5.0 incorporating those changes, and
Approve a 10+ day SA Recirculation Ballot asking the question “Should P802.11bh D5.0 be forwarded to RevCom?”, giving the Chair discretion to manage the ballot duration as needed to complete on/before July 11.
Moved by: Jay Yang
Second: Joe Levy
Result: Yes: 6, No: 0, Abstain: 0 (Motion Passes)

## Slide 68: July 2024 (Plenary session)

## Slide 69: Motion #43: First SA recirc comment resolution
Approve comment resolutions for all of the comments received from first SA recirculation ballot on P802.11bh D5.0, per the resolutions recorded in 11-24/1262r6, and incorporate the changes in the latest TGbh draft.
Moved by:
Second:
Result: Yes: , No: , Abstain: (Motion Passes/Fails)

## Slide 70: Motion #44: P802.11bh second recirculation SA ballot
Having approved comment resolutions for all of the comments received from first SA recirculation ballot on P802.11bh D5.0, as contained in 11-24/1262r6 ,
Instruct the editor to prepare P802.11bh D6.0 incorporating those changes, and
Approve a 10 day SA 2nd Recirculation Ballot asking the question “Should P802.11bh D6.0 be forwarded to RevCom?”.
Moved by:
Second:
Result: Yes: , No: , Abstain: (Motion Passes/Fails)

## Slide 71: Motion #45: P802.11bh Conditional Forward to REVcom
Approve document 11-24/1317r0 as the report to the IEEE 802 Executive Committee (EC) on the requirements for conditional approval to forward P802.11bh D6.0 to RevCom, and
Request the IEEE 802 EC to conditionally approve forwarding P802.11bh D6.0 to RevCom.
With license granted to the TG chair to update the “unsatisfied comments” aspects off-line, following the posting of the final resolutions spreadsheet
Moved by:
Second:
Result: Yes: , No: , Abstain: (Motion Passes/Fails)