## Slide 1: TGbi Closing Report
Date: 2022-05-16
Authors:
Name | Affiliation | Address | Phone | Email
Carol Ansley | Cox Communications |  | +1 404 229 1672 | carol@ansley.com

## Slide 2: IEEE 802.11 TGbi – May 2022
Carol Ansley (Cox)
TGbi met three during this interim session.
We reviewed 1 technical submission on proposed requirements based on the use cases and issues in doc 21/641.
We continued to review the accumulated proposed requirements for consensus and motioned those requirements where we found consensus.
An updated Requirements document will be posted as 21/1848r8 updated per discussions.
The timeline was not updated during this session.
Upcoming teleconferences will be on Thursdays at 9amEDT.
  May 26, 9am-10amEDT
  June 2, 9am-10amEDT
  June 9, 9am-10amEDT
  June 16, 9am-10amEDT
June 23, 9am-10amEDT
June 30, 9am-10amEDT

## Slide 3: Timeline
TG use case start: March 2021
Use case completion: February 2022
Features identified: July 2022
LB initial: March 2023
LB re-circ: September 2023
Ballot Pool: May 2024
MDR: May 2024
SA ballot: July 2024
SA re-circ: January 2025
802.11/EC approval: July 2025
RevCom/SASB approval: September 2025
Carol Ansley (Cox)
3