## Slide 1: WG11 Opening Report Snapshot Slides July 2022
Date: 2022-07-10
Authors:

## Slide 2: Abstract
Editors Meeting ANA ARC SC (Architecture) Coex SC PAR Review SC WNG SC (Wireless Next Generation) JTC1 802 SC TGme (Maintenance) TGaz (Next Generation Positioning) TGbb (Light Communication) TGbc (Broadcast Services) TGbd (Next Gen V2X) TGbe (Extremely High Throughput) TGbf (WLAN Sensing) TGbh (Random and Changing MAC Addresses) TGbi (Enhanced Data Privacy) AIML TIG (AI and ML) AMP TIG (Ambient power IoT devices) ITU AHG (ITU Liaison)
This presentation contains the IEEE 802.11 WG snapshot slides for the July 2022 session:

## Slide 3: Editors meeting: Agenda for 2022-07-12
Roll Call / Contacts / Reflector
Brief status report
Draft Numbering
Mandatory Draft Review for 11bc, 11bb
Review WG Style Guide, 11be and REVme practice
WG Style Guide for 802.11 draft 09/1034r20
Draft and Amendment alignments
AOB

## Slide 4: ANA Status
The latest database is 11-11/0270r62 (July 2022)
Changes since May 2022:
  TGme: allocate Extended RSN Capabilities, release some RSN Capabilities, allocate MIB objects
  TGaz: allocate Extended RSN Capabilities – URNM-MFPR
  ANA: release HCCA related Data frame subtypes
  TGbc: allocate EBCS Data frame subtype, Element ID Extensions, MIB objects
  TGme: Element ID Extension – AKM Suite Selector
Pending changes:

## Slide 5: ARC (Architecture) – July 2022
    Teleconferences since May (1):
Clause 6 new text: 11-22/0916r2
    Will have three meetings this week: Monday 13:30 ET, Tuesday 11:15 ET, Thursday 8:00 ET
    Agenda is here: 11-22/0843r1 topics:
    Clause 6 discussion (purpose and value, alternative (much smaller!) representation)
      NOTE: Monday meeting is a “working session” on the clause 6 text
    Consider 802/802EC/Nendica activity on IEEE Std 802 revision
    Annex G: Discussion of new alternative
    Any other topics (especially from next slide) ??

## Slide 6: ARC (Architecture) – July 2022
    Other items being tracked (but not actively worked unless/until contributions):
    Related to IEEE Std 802 updates:
      802.1AC mapping from ISS to 802.11 MAC SAP interface
      Consider any changes to remove 802.2/LLC terms?
      Clarifying EPD/LPD: 11-20/0174r0
    “What is a STA?” (per REVmd discussion: 11-19/0106r0)
    Off-channel TDLS architecture
    MLME-RESET, versus MLME-JOIN, MLME-START, MLME-SCAN and MLME-END
      One aspect is how MAC address is set/controlled – related to IEEE 1609/TGbd activities

## Slide 7: The Coex SC will formally meet once (Wed, 12 Jul 2022 at 4-6 pm)
The Coex SC agenda (11-22-0873)
Coex IEEE 802 Tech Talk report
  … advocating for Wi-Fi as main unlicensed technology
Deployment of LAA/NR-U
  … and resulting impact of LAA/NR-U on Wi-Fi
BRAN updates
  EN 301 893 (5 GHz) status
    … and resulting choices for 802.11be
  EN 303 687 (6 GHz) status
    … and resulting choices for 802.11ax/be
    … with monitoring of NB FH & C2C
…
  Impact of Work needed in IEEE 802.11 WG because of BRAN decisions
  6 GHz spectrum availability
  60 GHz removal from scope
  3GPP coex update
  Coex Tech Talk request for assistance

## Slide 8: The Coex SC will formally meet once (Wed, 12 Jul 2022 at 4-6 pm)
The Coex SC agenda (11-22-0873)
…
Coex with 802.15.4be
  … will be discussed in WNG on Tue EV2
Coex with 3GPP SL-U
  … a new concern coming out of 3GPP
6 GHz spectrum availability
  … and the push for IMT in 6 GHz
Update on 60 GHz coex
  … with not much happening

## Slide 9: PAR Review SC – Snapshot slide Chair: Jon Rosdahl
PARs to be considered on 11 and 12 July 2022 13:30-15:30 ET - Comments due July 12th 18:00
July 10-15, 2022, Montreal, Quebec
60802 - Standard - Time-Sensitive Networking Profile for Industrial Automation, PAR, CSD, and PAR Extension
802.1Qdv - Amendment: Enhancements to Cyclic Queuing and Forwarding, PAR and CSD
802.1Qdw - Amendment: Source Flow Control, PAR and CSD
802.1CQ - Standard - Multicast and Local Address Assignment, PAR Extension
802.1DC - Standard - Quality of Service Provision by Network Systems, PAR Extension
802.1Qcz - Amendment: Congestion Isolation, PAR Extension
802.1Qdd - Amendment: Resource Allocation Protocol, PAR Extension
802.3 Industry Connections - New Ethernet Applications, Endorsement Letter & ICAID
802.15.4 - Standard for Low Rate Wireless Networks, Revision PAR
Feedback to be reviewed on Thursday 14 July 2022, 13:30-15:30 ET

## Slide 10: 802.11 WNG – July 2022
Announcements
Approval of Minutes
Presentations
    “Next Generation SG formation,” Ming Gan (Huawei)
    “View on Beyond BE,” Yusuke Tanaka (Sony)
    “Network Operator's Perspective on Next Generation WLAN,” Akira Kishida (NTT)
    “Plans for Study Group formation,” Rolf de Vegt (Qualcomm)
    “Tame ACK (TACK) in QUIC,” Tong Li (Renmin University)
    “Thoughts on Beyond 802.11be,” Wook Bong Lee (Samsung)
    “Introduction to 802.15.4ab UWB and coexistence issues,” Ben Rolfe (Blind Creek Associates)
    “Cloud VR use case and requirements for beyond be,” Ross Jian Yu (Huawei)
    “NS-3 Working Group on WiFi: An Update on 802.11ax and .11be Models,” Sumit Roy (University of Washington)
    “Clear Channel Assessment (CCA) behavior of commercial Wi-Fi equipment,” Jeff Bailey (Carleton University)
Plans for September 2022
  Chair will make a call for presentations in advance
Adjourn
Current agenda is document 11-22/0845r1
12 July 2022, 1030-1230 EDT & 1930-2130 EDT
14 July 2022, 1330-1530 EDT
Tuesday 7/12 AM2
(1030-1230 EDT)
Tuesday 7/12 PM3
(1930-2130 EDT)
Thursday 7/14 PM1
(1330-1530 EDT)

## Slide 11: IEEE 802 JTC1 SC will meet once on Tue, 12 July 2022 @ 4-6pm ET
Agenda items (11-22-0807) will include “the usual”:
Review of status of PSDO process
  Review liaisons & notifications of projects to SC6
  Review status of ballots
    Update on response to IPR comments on 802.11ax/ay & 802.11-2020
Review of recent SC6 activities
  Advisory Group:WLAN MCS Efficiency
  NP: Industrial Wireless Network
  PWI: Licensed narrowband in field area network for Smart Grid
  PWI: Control Protocol for Radio Frequency Directional Signal Transmission
  Project: Wireless LAN Access Control

## Slide 12: A large number of IEEE 802 submissions are in the PSDO balloting process
IPR issues
  Failed 60-day ballot
    802.11ay
  Waiting for FDIS
    802.1CBdb
    802.1CBcv
  In FDIS
    802.3ct
    802.3cv
    802.3cp
    802.1AS-2020/Cor 1
  Passed FDIS ballot (resolutions req)
    802.22
    802.11md
  Waiting for publication
    802.1CS
  Published
    802.1X
    802.3cr
    802.3cu
  Waiting for 60-day ballot
    802.11ba
  In 60-day ballot
    802.1ABcu
    802.1ABdh
  Passed 60-day ballot (resolutions req)
    802.11ax
    802.1ACct
    802.1BA-Rev

## Slide 13: IEEE 802 has 129 standards in or through the PSDO pipeline
WG | Completed | In-process
802.1 | 41 | 11
802.3 | 27 | 6
802.11 | 12 | 9
802.15 | 3 | 13
802.16 | 0 | 0
802.19 | 0 | 0
802.21 | 3 | 0
802.22 | 3 | 1
All | 89 | 40

## Slide 14: REVme (Maintenance) Summary
Status:
  LB 258 comment status:
    1393 Total; 728 Resolved;
  LB 258 comment spreadsheet status: https://www.ieee802.org/11/Reports/tgm_update.htm
Objectives:
  Resolve remaining comments and go to recirculation LB
  Continue comment resolution on LB 258 with focus on “Review/Discuss” comments
Sessions:
  Monday July 11, 4-6pm ET
  Tuesday July 12, 4-6pm ET
  Wednesday July 13, 4-6pm ET
  Thursday July 14, 10:30-12:30pm ET
  Thursday July 14, 4-6pm ET

## Slide 15: TGaz Next Generation Positioning
Status and Work completed since May meeting:
  Published D5.0
  Conducted 1st SA ballot recirculation.
  Adopted resolution to 14 Technical/General comments (see figure).
  Ballot results:
    93% approve / 6% disapprove / 5% abstain
    Comments received/resolved
      Total: 65
      Technical: 35
      General: 2
      Editorial: 27
Chart: P802.11az SA1 CR Status
| Technical | General | Editorial
Received | 35 | 2 | 27
Resolved | 14 | 0 | 0

## Slide 16: TGaz Next Generation Positioning
Targets for the July IEEE week:
  Continue with comment resolution for SAB recirculation.
  Review proposal for 320MHz ranging support.

## Slide 17: TGaz Next Generation Positioning
TG scheduled to meet for 3 meeting slots during the IEEE electronic meeting week:
  July 11th Mon. 13:30 – 15:30 ET
  July 12th Tue. 13:30 – 15:30 ET
  July 14th Thu. 13:30 – 15:30 ET
Agenda document is submission: 11-22/841, for latest revision use link.

## Slide 18: TGbb – Light Communication
Progress since May 2022
  D2.1 Comment Collection completed with 51 comments
    4 General
    29 Technical
    18 Editorial
  111 comments received
Goals for July 2022 meeting (agenda in doc. 11-22/0855)
  Review and resolve comments against D2.1
  Move for D3.0 re-circulation

## Slide 19: IEEE 802.11 TGbc Broadcast Services Chair: Marc Emmelmann
Progress since last meeting:
  Conducted 6 telcos since May
  Resolved almost all comments received from last WG Recirculation Ballot
    6 resolutions ready for motion
    5 CIDs open; having submissions for all comments available for discussion
Goals for this meeting:
  Resolve all remaining comments
  Approve MDR report
  Approve creation of D4.0 for WG Recirculation ballot

## Slide 20: IEEE 802.11 TGbc Broadcast Services Chair: Marc Emmelmann
This week 3 Meeting slots:
  Tue 09:00 – 11:00h (AM1)
  Wed 09:00 – 11:00h (AM1)
  Thu 11:15 – 13:15h (AM2)
Agenda: 11-22/0863
Note – TGbc Telco Schedule
  Weekly 1-hour telcos
  Tuesdays 10:00h – 11:00h ET

## Slide 21: TGbd – Next Gen V2X
Since May 2022 IEEE 802.11 interim meeting
  4 TCs were organized for CRC discussion. All CRs and a 15-day SA recirculation ballot on D5.0 were approved.
  A 15-day SA recirculation ballot on D5.0 was conducted with 92% approval rate and totally 41 comments received
  The minutes for May interim meeting and following TGbd teleconferences are listed below:
    https://mentor.ieee.org/802.11/dcn/22/11-22-0778-00-00bd-ieee-802-11bd-may-interim-2022-tc-meeting-minutes.docx
    https://mentor.ieee.org/802.11/dcn/22/11-22-0896-00-00bd-ieee-802-11bd-may-june-2022-tc-meeting-minutes.docx
During the IEEE 802.11 July plenary week, 2 TGbd sessions are planned on Tue and Wed individually. The TGbd agenda for July plenary week is included in the latest revision of 11-22/0849.
Goal for IEEE 802.11 July plenary week:
  CRC CR discussion for comments collected during SA recirculation ballot.

## Slide 22: TGbd meetings for the July Plenary Week
Jul 12th, 2022, 8:00 ~ 10:00, ET
Jul 13th, 2022, 10:30 ~ 12:30, ET

## Slide 23: IEEE 802.11 TGbd Timeline
  PAR approved Dec 2018
  First TG meeting Jan 2019
  D0.1 Nov 2019
  D1.0 Letter Ballot Oct 2020
  D2.0 LB recirculation Jul 2021
  Form SA Ballot Pool Nov 1 to Nov 30, 2021
  D3.0 LB recirculation Dec 2021
  D4.0 LB recirculation Mar 2022
  D4.0 LB unchanged recirculation Apr 2022
  Initial SA Ballot (D4.0) Apr 2022
  Final 802.11 WG approval Nov 2022
  802 EC approval Nov 2022
  RevCom and SASB approval Dec 2022

## Slide 24: TGbe (Extremely High Throughput)
Since the May electronic meeting
  Delivered IEEE802.11be D2.0, which is available in the members area
  Completed IEEE802.11 WG letter ballot (LB266) on TGbe D2.0
    The ballot failed with an approval rate of ~64%, with ~4120 comments received
  Completed IEEE802.19 ballot on TGbe CA document
    The ballot passed with an approval rate of ~93%, with 9 comments received
  Completed the assignment of all comments received from the two ballots
Targets
  Begin resolving comments that were received from both ballots
  Discuss any technical presentations
  Appoint a TGbe secretary
Agenda is available in 11-22/0862
  Schedule is provided in the next slide
CID Distribution (~4120)
16%
73%
11%
PHY
MAC
JOINT

## Slide 25: TGbe July F2F Schedule
 | Monday | Tuesday | Wednesday | Thursday
AM 1 | TGbe Ad-Hoc [MAC/PHY] | TGbe | TGbe | TGbe
AM 2 |  |  |  | TGbe
PM 1 | TGbe | TGbe Ad-Hoc [MAC/PHY] |  | 
PM 2 | TGbe Ad-Hoc [MAC/PHY] | TGbe Ad-Hoc [MAC/PHY] | TGbe Ad-Hoc [MAC/PHY] | 
EVE |  |  |  | 

## Slide 26: TGbf (WLAN Sensing)– July 2022
Progress since May meeting
  14 teleconference calls were held
  Released TGbf D0.1, and 30-day comment collection window closed on Friday May 20
    Received 912 comments (591 Technical, 55 General, 266 Editorial)
    Identified topics, PoCs, and volunteers
    Classified comments and share them with TTTs
    Assigned all comments
  Presentation of technical submissions (e.g., Comment resolution, PDT, technical contribution……)
Goals for July meeting
  4 teleconference calls scheduled for TGbf (July 12 am1, 13 am1, 13 am2, 14 am1)
  Presentation of technical submissions
  Continue the technical discussion, Comment resolution and developing the Draft (Requested 3 calls per week)
Chart: P802.11bf D0.1 CR Status
| Technical | General | Editorial
Received | 591 | 55 | 266
Resolved | 0 | 0 | 0

## Slide 27: TGbf Timeline (Updated)
  PAR approved Sep 2020
  First TG meeting Oct 2020
  Comment Collection (D0.1) Jan 2022Mar 2022
   April 2022
  Initial Letter Ballot (D1.0) Jul 2022 Sep 2022
  Recirculation LB (D2.0) Jan 2023
  Recirculation LB (D3.0) May 2023
  Recirculation LB (D4.0) July 2023
  Initial SA Ballot (D4.0) Sep 2023
  Final 802.11 WG approval July 2024
  802 EC approval July 2024
  RevCom and SASB approval Sep 2024
Timeline (Comment collection for D0.1)
Early-mid May
  Identify topics, PoCs, and volunteers
May 20th
  Comment collection closes
Week of May 23rd
  Editor classifies comments and share them with TTTs
June 3rd
  Deadline for comment assignment
Note: Initial letter ballot (D1.0) currently set for September 2022.
  Chair will discuss D1.0 timeline with the group at a later date.

## Slide 28
Teleconference Times
  July Plenary 2022 (July 10-15)
    July 12 (Tuesday AM 1), 8:00 - 10:00 ET
    July 13 (Wednesday AM 1), 8:00 - 10:00 ET
    July 13 (Wednesday AM 2), 10:30 - 12:30 ET
    July 14 (Thursday AM 1), 8:00 - 10:00 ET
  ** Note:
  when conflict with CAC, the call will be changed
  (No conflict for now. May – July 2022 CAC calls: 9:00 Jun 6 & 27, 18:00 July 10)
  2. Thursday 23:00 - 01:00am ET (Thursday 20：00 – 22:00 PT, Friday 11am-13:00 in China, Friday 6am-8am in Israel, Friday 5am – 7am in Central Europe), and Sang Kim will help to take the minutes for these slots.
  To be Confirmed:
    July 18 (Monday), 10：00 - 12:00 ET (To close to plenary)
    July 19 (Tuesday), 10：00 - 12:00 ET
    July 21 (Thursday), 23：00 - 01:00 ET
    July 25 (Monday), 10：00 - 12:00 ET
    July 26 (Tuesday), 10：00 - 12:00 ET
    July 28 (Thursday), 23：00 - 01:00 ET
    August 1 (Monday), 10：00 - 12:00 ET
    August 2 (Tuesday), 10：00 - 12:00 ET
    August 4 (Thursday), 23：00 - 01:00 ET
    August 8 (Monday), 10：00 - 12:00 ET
    August 9 (Tuesday), 10：00 - 12:00 ET
    August 11 (Thursday), 23：00 - 01:00 ET
    August 15 (Monday), 10：00 - 12:00 ET
    August 16 (Tuesday), 10：00 - 12:00 ET
    August 18 (Thursday), 23：00 - 01:00 ET
    August 22 (Monday), 10：00 - 12:00 ET
    August 23 (Tuesday), 10：00 - 12:00 ET
    August 25 (Thursday), 23：00 - 01:00 ET
    August 29 (Monday), 10：00 - 12:00 ET
    August 30 (Tuesday), 10：00 - 12:00 ET
    September 1 (Thursday), 23：00 - 01:00 ET
    September 5 (Monday), 10：00 - 12:00 ET
    September 6 (Tuesday), 10：00 - 12:00 ET
    September 8 (Thursday), 23：00 - 01:00 ET

## Slide 29: TGbh (Random and Changing MAC Addresses) – July 2022
    D0.2 published, and Comment Collection 41 held, since May
    Four teleconferences since May: May 24, June 14, 21, 28
    Considered additional solutions to be added to D0.2
    Will have four meetings this session: Monday (ad-hoc) 8:00 ET, Tuesday 13:30 ET, Wednesday 8:00 ET, Thursday 13:30 ET
    Agenda topics (agendas are in 11-22/1010r0, 11-22/0844r1):
    Contributions and technical discussions
      Review/resolve comments on CC41: 11-22/0973r0
      Discussion on any further material/contributions to be added to draft
    Approve material for D1.0, consider WG LB, update Timeline
    Discuss open issues in tracking document 11-21/0332r37 (11-22/0435r2)
    Respond to liaison from WBA 11-21/0703r0, 11-21/1141r0

## Slide 30: IEEE 802.11 TGbi – July 2022
TGbi is working to complete the Requirement definition phase of our timeline.
We have discussed and approved most of the requirements in the Requirements document.
There are 3 sessions in the July Plenary for TGbi.
      Tuesday PM2 16:00 ET
      Wednesday AM2 10:30 ET
      Thursday AM2 10:30 ET
We will discuss scheduling of submissions on Tuesday for the remainder of the Plenary.
On Friday, we will motion the approval of the Requirements Document if we have reached a consensus. If no consensus has been reached, we will continue Requirements discussions in parallel with technical/text submissions.
The agenda will be available as 802.11-22/848r0.

## Slide 31: IEEE 802.11 AIML TIG – July 2022 Artificial Intelligence and Machine Learning
July Goals:
  Initial meeting of AIML TIG
  Leadership election & confirmation
  Technical submissions and discussions:
    Use Cases for AIML
    Technical feasibility
2 Meeting slots: Monday Eve; Wednesday AM2
Agenda: 11-22/0847

## Slide 32: AMP TIG for July 2022 IEEE 802.11 Plenary
Background:
  11-22/0645r2 was presented and discussed in May interim WNG SC session and two SPs run:
    Straw Poll #1: Do you think ambient power-enabled IoT for WLAN would be an interesting topic for 802.11 to study as a separate activity? (Result: 79Y/23N/28A)
    Straw Poll #2: Do you support the formation of a new 802.11 Topic Interest Group (TIG) for “Support of Ambient Power-Enabled IoT for WLAN”? (Result: 70Y/21N/36A)
  The formation of AMP TIG was approved at the 2022 May session, see slide 11 (Motion #6) in 11-22-0597-03-0000-may-2022-working-group-motions.pptx
  The AMP TIG will have its first meeting during July Plenary week.
  Bo Sun was appointed as the chair of AMP TIG
Scope: (slide 11 motion #6 in 11-22/0597r3)
  describe use cases for 802.11 ambient power-enabled IoT devices and
  investigate the technical feasibility of features to enable 802.11 WLAN support of ambient power enabled IoT devices.
Output: complete a report on this topic at or before the March 2023 session

## Slide 33: AMP TIG for July 2022 IEEE 802.11 Plenary
During the IEEE 802.11 July plenary week, 2 AMP TIG sessions are planned on Monday and Thursday individually. The AMP TIG agenda for July plenary week is included in the latest revision of 11-22/0860.
AMP TIG Session Plan
  Jul 12th, 2022, 8:00 ~ 10:00, ET
  Jul 13th, 2022, 10:30 ~ 12:30, ET
Goal for IEEE 802.11 July plenary week:
  Appoint secretary
  AMP TIG kickoff and contribution presentation/discussion.

## Slide 34: 802.11 ITU Liaison Ad Hoc (ITU AHG) – July 2022
    Ad Hoc had no meetings since May 2022 Interim
    IEEE 802 Recommendations on M.1450-5 & M.1801-2 (based on ITU –AHG recommendations) discussed in WP 5A Meeting 2022-05-23 to 2022-06-03
      https://mentor.ieee.org/802.18/dcn/22/18-22-0032-05-0000-proposed-modifications-to-itu-r-m-1450-5.docx
      https://mentor.ieee.org/802.18/dcn/22/18-22-0033-04-0000-proposed-modifications-to-itu-r-m-1801-2.docx
    ITU AHG has one session during July 2022 Plenary
      Meeting Date/Time: July 14th, 16:00 ET
      Agenda:
        To provide update on the result of WP 5A May-June 2022 meeting
        Discuss next steps and decide/plan for development of contributions to the WP5A Nov 2022 meeting
    Next Steps
      Working Party 5A Next Meeting Dates
        Monday 2022-11-14 - Friday 2022-11-25
        Next ITU AHG Meeting: TBD