## Slide 1: TGbe Editor’s Report
July 2022
Edward Au (Huawei Technologies)
Slide <number>
Date: 2022-07-27
Author:
Notes: doc.: IEEE 802.11-15/0496r1
May 2015
        Edward Au (Marvell Semiconductor)
Page <number>

## Slide 2
Slide <number>
LB266 on Draft 2.0 (1)
July 2022
Edward Au (Huawei Technologies)
Results:
  4120 comments are received
    3323 Technical
    706 Editorial
    91 General
  Must be addressed or not
    2264 comments must be addressed
  Updated ad-hoc categorization:
    456 PHY
      340 Technical; 111 Editorial; 5 General
    2991 MAC
      2483 Technical; 452 Editorial; 56 General
    673 JOINT
      500 Technical; 143 Editorial; 30 General
Notes: doc.: IEEE 802.11-15/0496r1
May 2015
        Edward Au (Marvell Semiconductor)
Page <number>

## Slide 3
Slide <number>
LB266 on Draft 2.0 (2)
July 2022
Edward Au (Huawei Technologies)
PoC assignment:
  Comment spreadsheet: 22/0971r13
After the end of the July 2022 plenary:
  480 out of 4120 CIDs approved and, if accepted/revised, rolled-in to D2.1.
    67 PHY
      45 Technical; 22 Editorial; 0 General
    333 MAC
      239 Technical; 82 Editorial; 12 General
    80 JOINT
      54 Technical; 23 Editorial; 3 General
  26 CIDs ready for motion
  3614 CIDs pending for resolution
Notes: doc.: IEEE 802.11-15/0496r1
May 2015
        Edward Au (Marvell Semiconductor)
Page <number>

## Slide 4
Slide <number>
LB266 on Draft 2.0 (3)
July 2022
Edward Au (Huawei Technologies)
The following CIDs were approved during the July 2022 plenary but these CIDs were not included in D2.1.
  CID 14113
    For the motion 411, CID 14114 is approved with the proposed resolution that follows CID 13476 that is yet to be approved.
      Per the offline discussion with the author, the actual CID ready for motion was CID 13476, not CID 14113.
    In 22/0971r11, CID 13476 is marked as ready for motion; CID 14133 is marked as assigned (pending for resolution)
Notes: doc.: IEEE 802.11-15/0496r1
May 2015
        Edward Au (Marvell Semiconductor)
Page <number>

## Slide 5
Slide <number>
LB266 on Draft 2.0 (4)
July 2022
Edward Au (Huawei Technologies)
The following CIDs were approved during the July 2022 plenary but these CIDs were not included in D2.1.
  CIDs 11118, 12053, 13314, 11863, 12231, 13457
    For the motion 410, the 6 CIDs from 22/1047r1 (LB266 CR for subclause 9.3.3.8) are approved
      These 6 CIDs are also shown in the front page of 22/1047r1. However, all these 6 CIDs are related to 9.4.2.199, not 9.3.3.8.
      The exact CIDs covered in 22/01047r1 are actually 10985, 11050, 11952, 13728, 12231, 13457.
      In addition, CID 11050 was approved by the motion 404.
    In 22/0971r11, CIDs 10985, 11952, 13728, 12231, 13457 are marked as ready for motion; CIDs 11118, 12053, 13314, 11863, 12231, 13457are marked as assigned (pending for resolution).
Notes: doc.: IEEE 802.11-15/0496r1
May 2015
        Edward Au (Marvell Semiconductor)
Page <number>

## Slide 6
Slide <number>
Erratum: CID 11221
July 2022
Edward Au (Huawei Technologies)
Notes: doc.: IEEE 802.11-15/0496r1
May 2015
        Edward Au (Marvell Semiconductor)
Page <number>

## Slide 7
Slide <number>
Supplementary Information
July 2022
Edward Au (Huawei Technologies)
Notes: doc.: IEEE 802.11-15/0496r1
May 2015
        Edward Au (Marvell Semiconductor)
Page <number>

## Slide 8
Slide <number>
LB266 on Draft 2.0: Sort by subclauses
July 2022
Edward Au (Huawei Technologies)
 | Total | Technical | Editorial | General
1 | 1 | 0 | 1 | 0
3 | 74 | 35 | 29 | 10
4 | 99 | 72 | 19 | 8
5 | 49 | 42 | 5 | 2
6 | 34 | 25 | 5 | 4
7 | 10 | 2 | 7 | 1
8 | 1 | 0 | 1 | 0
9 | 720 | 587 | 121 | 12
10 | 82 | 53 | 26 | 3
11 | 79 | 60 | 19 | 0
12 | 87 | 64 | 23 | 0
13 | 20 | 14 | 5 | 1
Notes: doc.: IEEE 802.11-15/0496r1
May 2015
        Edward Au (Marvell Semiconductor)
Page <number>

## Slide 9
Slide <number>
LB266 on Draft 2.0: Sort by subclauses
July 2022
Edward Au (Huawei Technologies)
 | Total | Technical | Editorial | General
17 | 3 | 2 | 1 | 0
26 | 8 | 4 | 4 | 0
35 | 2363 | 2009 | 314 | 40
36 | 389 | 289 | 96 | 4
Annex B | 7 | 6 | 1 | 0
Annex C | 12 | 10 | 2 | 0
Annex E | 0 | 0 | 0 | 0
Annex R | 0 | 0 | 0 | 0
Annex Z | 10 | 8 | 2 | 0
Annex AA | 5 | 2 | 2 | 1
Miscellaneous | 67 | 39 | 23 | 5
* Miscellaneous includes, e.g., wrong (sub)clause number, abstract, contents, and others.
Notes: doc.: IEEE 802.11-15/0496r1
May 2015
        Edward Au (Marvell Semiconductor)
Page <number>