## Slide 1: TGbi Closing Report
Date: 2022-07-15
Authors:
Name | Affiliation | Address | Phone | Email
Carol Ansley | Cox Communications |  | +1 404 229 1672 | carol@ansley.com

## Slide 2: IEEE 802.11 TGbi – July 2022
Carol Ansley (Cox)
TGbi met twice during this interim session.
We reviewed 1 technical submission on a proposed requirement based on the use cases and issues in doc 21/641.
We continued to review the accumulated proposed requirements for consensus and motioned those requirements where we found consensus.
We discussed the timeline and moved out Features Identified until September.
An updated Requirements document will be posted as 21/1848r8 updated per discussions.

## Slide 3: Timeline
TG use case start: March 2021
Use case completion: February 2022
Features identified: September 2022
LB initial: March 2023
LB re-circ: September 2023
Ballot Pool: May 2024
MDR: May 2024
SA ballot: July 2024
SA re-circ: January 2025
802.11/EC approval: July 2025
RevCom/SASB approval: September 2025
Carol Ansley (Cox)
3

## Slide 4: IEEE 802.11 TGbi – July 2022
Carol Ansley (Cox)
Upcoming teleconferences will be on Thursdays at 9amEDT.
  July 28, 9am-10amEDT
  August 4, 9am-10amEDT
  August 11, 9am-10amEDT
  August 18, 9am-10amEDT
  August 25, 9am-10amEDT
  September 1, 9am-10amEDT
  If TGbe is not using the 10am slot with 10 days notice, I will move our call up to start 10am.