## Slide 1: 802.11 WG Editor’s Meeting (Sept 2022)
Date: 2022-09-15
Authors:

## Slide 2: Volunteer Editor Contacts
  WG – Robert Stacey – robert.stacey@intel.com, Peter Ecclesine – petere@ieee.org
  TGaz – Roy Want RoyWant@google.com , Chao Chun Wang – chaochun.wang@mediatek.com
  TGbb – Volker Jungnickel – volker.jungnickel@hhi.fraunhofer.de , Harry Bims harrybims@me.com
  TGbc – Carol Ansley – carol@ansley.com
  TGbd – Yujin Noh – Yujin.Noh@senscomm.com
  TGbe – Edward Au – edward.ks.au@gmail.com
  TGbf – Claudio da Silva – claudiodasilva@fb.com
  TGbh – Carol Ansley – carol@ansley.com
  TGbi – Po-kai Huang – po-kai.huang@intel.com
  REVme – Emily Qi – emily.h.qi@intel.com, Edward Au – edward.ks.au@gmail.com

## Slide 3: September 13th roundtable status report
11az – after SA2 recirc with 21 editorial comments, will take decision on them. May do 10 day recirc
11bc – hope to have D5.0 out of this week
11bd – Have 4 comments on D6.0 , will resolve all comments and recirc out of this week. Will request RevCom conditional approval at WG plenary.
11bb – have 55 comments on D3.0, will resolve and recirc out of this meeting. Will request SA ballot conditional approval at WG plenary.
11be – after MAC ad hoc last week, 4120 comments , 760 resolutions were approved and over 800 are ready for motion. Will have D2.2 out of this week, today over 900 pages. Hope to have D3.0 out of November.
11bf – working on CC comments, approved 435 comment resolutions out of ~900 comments. Focus on technical and General comments. Posted D0.3 Sept 11, 120 pages. Hope to initial WG LB out of November.
11bh – Have D0.2, may create a D0.3 out of September. Needing consensus on what is to be defined.
11bi – Doing Requirements doc with more than 20 remaining requirements, and some updates to accepted requirements.
REVme – working on D1.4 with ~400 comments remaining. Expect to recirc D2.0 out of this week.

## Slide 4: WG Style Guide, 11be and REVme practice
Topics – ANA assignments. In October 2021, we detected a duplicated assignment.
Always include the latest ANA assignments in Editors meeting on an ANA slide.
Request every meeting there is an Editor’s review of latest ANA assignments.
A new revision of the ANA database is available from Sept 10, 2022
https://mentor.ieee.org/802.11/dcn/11/11-11-0270-63-0000-ana-database.xls

## Slide 5: ANA assignments to Sept 10, 2022
Here are the ANA assignments, releases, etc. since the July session:
TransactionID | Type | Status | User | Group | Resource | Ref Doc | Ref Subclause | Ref Location | Name | Req Value | Description | Allocated Value | Requested
1347 | Allocate | Successful | Carol Ansley | TGbc | dot11StationConfigEntry | IEEE Std 802.11-2020 | C.3 |  | dot11EBCSAPGroupID |  |  | 224 | 2022-07-26
1348 | Allocate | Successful | Carol Ansley | TGbc | dot11StationConfigEntry | IEEE Std 802.11-2020 | C.3 |  | dot11EBCSInfoPHYType |  |  | 225 | 2022-07-26
1349 | Allocate | Successful | Carol Ansley | TGbc | dot11smt | IEEE Std 802.11-2020 | C.3 |  | dot11EBCSTrafficStreamTable |  |  | 48 | 2022-07-26
1350 | Rename | Successful | Yujin Noh | TGbd | dot11StationConfigEntry | IEEE Std 802.11-2020 | C.3 |  | dot11NGVOptionImplemented | 203 |  |  | 2022-08-15
1351 | Rename | Successful | Yujin Noh | TGbd | dot11StationConfigEntry | IEEE Std 802.11-2020 | C.3 |  | dot11NONNGVRadioEnvironmentImplemented |  |  |  | 2022-08-15
1352 | Allocate | Successful | Emily Qi | TGme | ExtendedCapabilities | IEEE Std 802.11-2020 | 9.4.2.26 | Table 9-153 | Off-channel TWT Scheduling Support |  |  | 100 | 2022-08-15

## Slide 6: Clause 6 Re-Write
See:
https://mentor.ieee.org/802.11/dcn/22/11-22-1137-01-0arc-clause-6-3-re-write-presentation.pptx
https://mentor.ieee.org/802.11/dcn/22/11-22-0916-09-0arc-clause-6-3-new-text.docx
Proposed new text

## Slide 7: REVme New Text in 22/0916r9
Estimated reduction in pages: 300+
Suggested that “experts” should look at the primitives in their area(s) and confirm that
  they are content that the new format works for them.
  Also, check that the references in the Table are correct

## Slide 8: REVme 22/1507r1 New Amendments
New amendments can simply add a line to the Table in 6.4 for each service
  Include the correct text references
  Include references to the primitives in text plus how to and when to use them (no difference to previous)
OR
They can add to the Table in 6.4 AND insert the full primitives, in all their glory, in 6.5
This change will reduce the work of every TG

## Slide 9: 802.11 Style Guide
See 11-09-1034-20-0000-802-11-editorial-style-guide.docx
We update 802.11 Style Guide based on IEEE Standards Style Manual and consistency changes in final publication of the 802.11 standard
Editor’s responsibility includes checking the 2021 IEEE Standards Style Manual when creating or updating drafts. Policy (inclusive terms), key words and pronouns (e.g., he, she) were revised. [the male or female pronoun alone or the variation he/she/they should not be used.]
https://mentor.ieee.org/myproject/Public/mytools/draft/styleman.pdf
Submissions with draft text should conform to both the WG11 Style Guide and IEEE Standards Style Manual
Note that the 802.11 Style Guide evolves with our practice
We may revisit numbering of MAC addresses and their form of expression

## Slide 10: MIB Style, Visio and Frame Practices
11-15/355r13 MIB TruthValue usage patterns
MIB Style: We use a single style with appropriately set tabs, and use leading Tabs to distinguish the syntax and description parts. (Adrian Stephens Feb 9, 2010)
Two ways to format a figure & its caption in frame:
  Insert a table. Insert anchored frame inside table cell to hold graphics. Use table caption as figure caption.
  Insert an anchored frame. Insert caption inside a text frame inside the anchored frame. Insert graphics inside the anchored frame.
Do not reference other clauses in Visio figures, it is very hard to maintain the references in figures
Comment resolvers on Visio figures will be asked to provide the revised figures
Keep embedded figures using Visio as long as possible (not in Word)
  Near the end of sponsor ballot, turn these all into .emf (windows meta file) format files (you can do this from visio using “save as”).
  Keep separate files for the .vsd source and the .emf file that is linked to from frame. There is high likelihood we should use .emf
  Use the figure number or a short version of the figure title (shown in your final draft) for the name of the Visio and emf file.
  One figure, one Visio file. Don’t store multiple figures in one Visio file.
Frame format figures are tables
The MathML editor for equations may be applicable

## Slide 11: Editor Amendment Ordering
Data as of September 2022
See http://grouper.ieee.org/groups/802/11/Reports/802.11_Timelines.htm
We will revisit the running order in Nov, 2022. Changes are usually based on MDR suitability.
Amendment Number | Task Group | Projected REVCOM Date
802.11-2020 Amendment 4 802.11-2020 Amendment 5 | TGaz – 292 TGbd – 148 | Dec 2022 Dec 2022
802.11-2020 Amendment 6 | TGbc - 115 | July 2023
802.11-2020 Amendment 7 | TGbb – 28 | Dec 2022
REVme 802.11-2024 Amendment 1 802.11-2024 Amendment 2 802.11-2024 Amendment 3 | TGm – 6105 TGbe – 889 TGbf – 105 TGbh - 34 | Sep 2024 May 2024 Sep 2024 Nov 2023

## Slide 12: Draft Development Snapshot
TG | Published or Draft Baseline Document |  |  |  |  |  |  |  |  | Source | MDR | Editor | Snapshot Date
 | Published | az | bd | bc | bb | me | be | bf | bh |  |  |  | 
az | Y | 6.0 |  |  |  |  |  |  |  | Word | Yes | Roy Want, Chao Chun Wang | 13-Sep
bd | Y | 4.0 | 6.0 |  |  |  |  |  |  | FrameMaker 2020 release | Yes | Yujin Noh | 13-Sep
bc | Y | 5.0 | 5.0 | 4.0 |  |  |  |  |  | FrameMaker 2020 release | No | Carol Ansley | 13-Sep
bb | Y | 4.0 | 2.1 | 3.0 | 3.0 |  |  |  |  | Word | No | Volker Jungnickel, Harry Bims | 13-Sep
me | Y |  |  |  |  | 1.4 |  |  |  | FrameMaker 2020 release | No | Emily Qi, Edward Au | 13-Sep
be | Y | 4.0 | 2.1 | 2.0 | 0.7 | 1.3 | 2.1.1 |  |  | FrameMaker (old) | No | Edward Au | 13-Sep
bf | Y |  |  |  |  | 1.1 | 1.5 | 0.2 |  | Framemaker 2020 | No | Claudio da Silva | 13-Sep
bh | Y | 4.0 | 4.0 | 3.0 |  |  |  | 0.2 | 0.2 |  | No | Carol Ansley | 13-Sep
Most current doc shaded green.
Sept 2022
Changes from last report shown in red.