## Slide 1: P802.11bd Report to EC on Conditional Approval to forward draft to RevCom
Date: 2022-09-05
Authors:

## Slide 2: Introduction
This document contains the report to the IEEE 802 Executive Committee in support of a request for conditional approval to send IEEE P802.11bd to RevCom for approval.

## Slide 3: Status Summary
The IEEE P802.11bd drafts went through 4 SA Ballots with the first draft D4.0 achieving more than 75% supportive ratio needed for an approved draft submitting for RevCom approval
The TGbd has resolved over 150 comments received during SA Ballots for IEEE P802.11bd D4.0 to D7.0.

## Slide 4: SA Ballot Results – P802.11bd
Ballot ID | Ballot Close Date | Title | Ballot Type | Pool | Return | %Return | Abstain | %Abstain | Approve | Disapprove | %Approve
SA1 | 10 May, 2022 | SA Ballot for IEEE P802.11bd D4.0 | Technical | 139 | 110 | 79% | 5 | 4% | 101 | 4 | 92%
SA2 | 05 Jul, 2022 | 1st SA Recirculation Ballot for IEEE P802.11bd D5.0 | Recirculation | 139 | 118 | 84% | 5 | 4% | 105 | 8 | 92%
SA3 | 30 Aug, 2022 | 2nd SA Recirculation Ballot for IEEE P802.11bd D6.0 | Recirculation | 139 | 121 | 87% | 5 | 4% | 110 | 6 | 94%
 |  | Post Ballot Update |  |  |  |  |  |  | 112 | 4 | 96%
SA4 | 30 Sep, 2022 | 3rd SA Recirculation Ballot for IEEE P802.11bd D7.0 | Recirculation | 139 | 124 | 89% | 6 | 4% | 114 | 4 | 96%

## Slide 5: SA Ballot Comments – IEEE P802.11bd
Ballot ID | Ballot Close Date | Title | Total Number of Comments received (Yes and No votes)
SA1 | 10 May, 2022 | SA Ballot for IEEE P802.11bd D4.0 | 106 (50 T, 54 E, 2 G)
SA2 | 05 Jul, 2022 | 1st SA Recirculation Ballot for IEEE P802.11bd D5.0 | 41 (21 T, 17 E, 3 G)
SA3 | 30 Aug, 2022 | 2nd SA Recirculation Ballot for IEEE P802.11bd D6.0 | 4 (1 T, 2 E, 1 G)
SA4 | 30 Sep, 2022 | 3rd SA Recirculation Ballot for IEEE P802.11bd D7.0 | 1 (0 T, 1 E, 0 G)
Total |  |  | 151 (72 T, 74 E, 6 G)

## Slide 6: DISAPPROVE AND MBS Y Comments
COMMENTS | SA1 | SA2 | SA3 | SA4 | Total
DISAPPROVE AND MBS Y | 61 | 7 | 0 | 0 | 68
DISAPPROVE AND MBS N | 0 | 1 | 0 | 0 | 1
APPROVE | 45 | 33 | 4 | 0 | 82
Comment Database | 11-22/0730r4 | 11-22/0983r4 | 11-22/1433r3 | 11-22/1684r1 | 
Total | 106 | 41 | 4 | 0 | 151

## Slide 7: Unsatisfied Technical Comments by Commenters
Voter name | SA1 | SA2 | SA3 | Comment Topics | Total
James Lansford | 1 | 0 | 0 | Allow 11bd be detected by conventional wi-fi in U-NII-4 | 1
David Hunter | 7 | 0 | 0 | Clarification comments, all of which were accepted or accepted with minor editorial changes | 7
Youhan Kim | 0 | 6 | 0 | NGV-LTF-1x, CSD value for NGV, receiving combination | 6
Abhishek Patil | 1 | 0 | 0 | Allow 11bd be detected by conventional wi-fi in U-NII-4 | 1
Total | 9 | 6 | 0 |  | 15

## Slide 8: Unsatisfied Comments
The composite of all unsatisfied comments and the resolutions approved by the comment resolution committee received during SA ballots may be found in the embedded document on the right:
  Double click on the icon to the right to open this.
Unsatisfied comments during SA Ballots

## Slide 9: IEEE-SA Mandatory Editorial Coordination
Mandatory Draft Review (MDR) and Mandatory Editorial Coordination (MEC) completed in the final report doc.: IEEE 802.11-22/0021r14:
https://mentor.ieee.org/802.11/dcn/22/11-22-0021-14-0000-tgbd-mdr-report.docx
Coordination Entity | Draft | Date | Status
IEEE-SA Editorial (MEC) | D4.0 | Mar 2022 | “Meets all editorial requirements.”
Quantities, Units and Letter Symbols (SCC14) |  |  | Not required
Terms and Definitions (SCC10) |  |  | Not required
Registration Authority Committee (RAC) |  |  | Not Required

## Slide 10: Current TGbd Timeline
 | Open | Close
D4.0 WG Recirculation | Mar 15 | Mar 30
EC (Conditional) Approval for SA Ballot | Mar 18 | 
1st SA Ballot | Apr 5 | May 4 (30 days)
2nd SA Ballot | Jun 2022 | Jul. 2022
3rd SA Ballot | Aug 2022 | Aug 2022
4th SA Ballot | Sep. 2022 | Sep. 2022
5th SA Ballot | Oct. 3, 2022 | Oct. 13, 2022
Final 802.11 WG Approval | Sep. 2022 | 
Report to EC for conditional forwarding to Revcom | Sep. 2022 | 
802 EC Approval | Oct. 2022 | 
REVcom to SASB | Dec. 2022 |