## Slide 1: TGbk 320MHz Positioning January Meeting Closing Report
Date: 2023-01-19
Authors:

## Slide 2: Abstract
This document is the TGbk 320MHz Positioning closing report for the IEEE 802.11 Interim meeting, January 2023.

## Slide 3: Jan. Meeting Progress and Targets Towards the March Meeting
Work completed this week:
  Conducted TG Leadership elections
  Adopted amendment text development process:
    Light process, derived from the well understood use-case, channel model and procedure.
  Review technical submissions and adopted 9 technical motions (15 total) on various MAC and PHY protocol behavior and properties.
Jonathan Segev, Intel corporation
TGbk:
Specification framework (SFD)
Draft amendment
TGaz:
Usage model
Functional requirements
Specification framework
Draft amendment

## Slide 4: Jan. Meeting Progress and Targets Towards the March Meeting
Targets towards the March meeting:
  Generate initial Spec Framework Document revision 0.1.
  Continue with SFD development and assess readiness to initiate Amendment text development.

## Slide 5: TGbk Preliminary Projected Timeline
Q2 2024
Q1 2024
Q3 2023
Q2 2023
Q1 2023
Q4 2023
Q3 2024
Q4 2024
Formation
Framework
802.11bk D1.0 amendment text
WG Ballot series
SA Ballot series
Framework completion
04/23
WG approval for initial WG ballot
07/23
WG approval for initial SA ballot
11be SA ballot
completion
11bk SA ballot completion
11bk EC
approval

## Slide 6: Scheduled TGbk telecons
  Tue. Jan. 31st 10:00 – 11:30 PST*┼
  Tue. Feb. 14th 10:00 – 11:30 PST*
  Tue. Feb. 28th 10:00 – 11:30 PST* ┼
* - newly announced
** - meeting as part of the IEEE week, refer to WG agenda document for details.
┼ - Motion meeting, motions to be made available to chair 15 days in advance and announced to group 10 days in advance.