## Slide 1: 802.11 WG March 2023 Session Report
Date: 2023-03-17
Authors:

## Slide 2: Attendance Data

## Slide 4: Attendees by affiliation (attended at least one meeting January to March

## Slide 5: Attendance by subgroup (January to March)

## Slide 6: Attendance by Affiliation (March plenary session)

## Slide 7: Attendance by breakout (March plenary session)

## Slide 8: Closing Reports

## Slide 9: Abstract
This document is a digest of the closing reports of all 802.11 sub-groups for presentation at the March 2023 closing plenary meeting. Liaison reports (including liaison reports from the opening plenary) are also included.

## Slide 10: 802.11 WG Editor’s Meeting (March 2023)
Date: 2023-03-14
Authors:

## Slide 11: Abstract
This document contains agenda/minutes/actions/status as prepared/recorded at the IEEE 802.11 Editors’ Meeting

## Slide 12: Agenda for 2023-03-14 meeting
Roll Call / Contacts / Reflector
Brief status report
Draft Numbering
Update on various topics:
Clause 6 rewrite, searchable definitions, that/which in style guide, field vs subfield
Planned ANA management of Table 9-210 - Optional Subelements in Neighbor Report
WG Style Guide for 802.11 draft 09/1034r20
Draft and Amendment alignments

## Slide 13: Volunteer Editor Contacts
  WG – Robert Stacey – robert.stacey@intel.com, Peter Ecclesine – petere@ieee.org
  TGbb – Volker Jungnickel – volker.jungnickel@hhi.fraunhofer.de , Harry Bims harrybims@me.com
  TGbc – Carol Ansley – carol@ansley.com
  TGbe – Edward Au – edward.ks.au@gmail.com
  TGbf – Claudio da Silva – claudiodasilva@meta.com
  TGbh – Carol Ansley – carol@ansley.com
  TGbi – Po-kai Huang – po-kai.huang@intel.com
  TGbk – Roy Want RoyWant@google.com
  REVme – Emily Qi – emily.h.qi@intel.com, Edward Au – edward.ks.au@gmail.com

## Slide 14: March 14 roundtable status report
11az – Published!
11bc – In SA ballot recirc, ends today. Hoping for no comments.
11bd – Published!
11bb – In SA ballot recirc, ends tomorrow. Hoping for no comments.
11be – D3.0 at 999 pages recently out of WG ballot at around 80% approval. 3300 comments, around 1800 MBS.
11bf – D1.0 initial ballot passed with 77% approval. 1300 comments.
11bh – Goal is to have D1.0 and initial WG ballot out of March. Do we add more material?
11bi – Continue discussion on spec text related to requirements. Unlikely to meet timeline for March D1.0.
11bk – Put out a first version of the SFD.
REVme – D2.2 ready, but not released. Depending on progress, may recirc out of March meeting with D3.0. 11az and 11bd will only roll in during SA ballot.

## Slide 15: ANA changes January to March
Here are the ANA assignments, releases, etc. since the January 2023 session:
TransactionID | Type | Status | User | Group | Resource | Ref Doc | Ref Subclause | Ref Location | Name | Req Value | Description | Allocated Value | Requested
1362 | Allocate | Successful | Claudio da Silva | TGbf | Element ID Extension 1 | IEEE Std 802.11-2020 | 9.4.2.1 | Table 9-92 | Sensing Measurement Parameters |  |  | 117 | 2023-01-25
1363 | Allocate | Successful | Claudio da Silva | TGbf | Element ID Extension 1 | IEEE Std 802.11-2020 | 9.4.2.1 | Table 9-92 | Sensing |  |  | 118 | 2023-01-25
1364 | Allocate | Successful | Claudio da Silva | TGbf | Element ID Extension 1 | IEEE Std 802.11-2020 | 9.4.2.1 | Table 9-92 | SBP Parameters |  |  |  | 2023-01-25
1365 | Allocate | Successful | Claudio da Silva | TGbf | Element ID Extension 1 | IEEE Std 802.11-2020 | 9.4.2.1 | Table 9-92 | SBP Parameters |  |  | 119 | 2023-01-25
1366 | Allocate | Successful | Claudio da Silva | TGbf | Element ID Extension 1 | IEEE Std 802.11-2020 | 9.4.2.1 | Table 9-92 | DMG Sensing Capabilities |  |  | 120 | 2023-01-25
1367 | Allocate | Successful | Claudio da Silva | TGbf | Element ID Extension 1 | IEEE Std 802.11-2020 | 9.4.2.1 | Table 9-92 | DMG Sensing Beam Descriptor |  |  | 121 | 2023-01-25
1368 | Allocate | Successful | Claudio da Silva | TGbf | Element ID Extension 1 | IEEE Std 802.11-2020 | 9.4.2.1 | Table 9-92 | DMG Sensing Short Capabilities |  |  | 122 | 2023-01-25
1369 | Allocate | Successful | Claudio da Silva | TGbf | Element ID Extension 1 | IEEE Std 802.11-2020 | 9.4.2.1 | Table 9-92 | DMG Sensing Measurement Setup |  |  | 123 | 2023-01-25
1370 | Allocate | Successful | Claudio da Silva | TGbf | Element ID Extension 1 | IEEE Std 802.11-2020 | 9.4.2.1 | Table 9-92 | DMG Sensing Image Range Axis LUT |  |  | 124 | 2023-01-25
1371 | Allocate | Successful | Claudio da Silva | TGbf | Element ID Extension 1 | IEEE Std 802.11-2020 | 9.4.2.1 | Table 9-92 | DMG Sensing Image Doppler Axis LUT |  |  | 125 | 2023-01-25
1372 | Allocate | Successful | Claudio da Silva | TGbf | Element ID Extension 1 | IEEE Std 802.11-2020 | 9.4.2.1 | Table 9-92 | DMG Sensing Report Control |  |  | 126 | 2023-01-25
1373 | Allocate | Successful | Claudio da Silva | TGbf | Element ID Extension 1 | IEEE Std 802.11-2020 | 9.4.2.1 | Table 9-92 | DMG Sensing Report |  |  | 127 | 2023-01-25
1374 | Allocate | Successful | Claudio da Silva | TGbf | Element ID Extension 1 | IEEE Std 802.11-2020 | 9.4.2.1 | Table 9-92 | BRP Sensing |  |  | 128 | 2023-01-25
1375 | Allocate | Successful | Claudio da Silva | TGbf | Element ID Extension 1 | IEEE Std 802.11-2020 | 9.4.2.1 | Table 9-92 | DMG Passive Sensing Beacon Information |  |  | 129 | 2023-01-25
1376 | Allocate | Successful | Claudio da Silva | TGbf | Element ID Extension 1 | IEEE Std 802.11-2020 | 9.4.2.1 | Table 9-92 | DMG Beacon Sector Descriptor |  |  | 130 | 2023-01-25
1377 | Allocate | Successful | Claudio da Silva | TGbf | Element ID Extension 1 | IEEE Std 802.11-2020 | 9.4.2.1 | Table 9-92 | DMG Sensing Instance Duration |  |  | 131 | 2023-01-25
1378 | Allocate | Successful | Claudio da Silva | TGbf | Element ID Extension 1 | IEEE Std 802.11-2020 | 9.4.2.1 | Table 9-92 | DMG SBP Parameters |  |  | 132 | 2023-01-25
1379 | Allocate | Successful | Claudio da Silva | TGbf | Categories | IEEE Std 802.11-2020 | 9.4.1.11 | Table 9-51 | Protected Sensing Frame |  |  | 38 | 2023-01-25
1380 | Allocate | Successful | Claudio da Silva | TGbf | PublicActionFrames | IEEE Std 802.11-2020 | 9.6.7.1 | Table 9-364 | Sensing Measurement Setup Request |  |  | 51 | 2023-01-25
1381 | Allocate | Successful | Claudio da Silva | TGbf | PublicActionFrames | IEEE Std 802.11-2020 | 9.6.7.1 | Table 9-364 | Sensing Measurement Setup Response |  |  | 52 | 2023-01-25
1382 | Allocate | Successful | Claudio da Silva | TGbf | PublicActionFrames | IEEE Std 802.11-2020 | 9.6.7.1 | Table 9-364 | Sensing Measurement Report |  |  | 53 | 2023-01-25
1383 | Allocate | Successful | Claudio da Silva | TGbf | PublicActionFrames | IEEE Std 802.11-2020 | 9.6.7.1 | Table 9-364 | Sensing Measurement Setup Termination |  |  | 54 | 2023-01-25
1384 | Allocate | Successful | Claudio da Silva | TGbf | PublicActionFrames | IEEE Std 802.11-2020 | 9.6.7.1 | Table 9-364 | Sensing Measurement Setup Query |  |  | 55 | 2023-01-25
1385 | Allocate | Successful | Claudio da Silva | TGbf | PublicActionFrames | IEEE Std 802.11-2020 | 9.6.7.1 | Table 9-364 | SBP Request |  |  | 56 | 2023-01-25
1386 | Allocate | Successful | Claudio da Silva | TGbf | PublicActionFrames | IEEE Std 802.11-2020 | 9.6.7.1 | Table 9-364 | SBP Response |  |  | 57 | 2023-01-25
1387 | Allocate | Successful | Claudio da Silva | TGbf | PublicActionFrames | IEEE Std 802.11-2020 | 9.6.7.1 | Table 9-364 | SBP Termination |  |  | 58 | 2023-01-25
1388 | Allocate | Successful | Claudio da Silva | TGbf | PublicActionFrames | IEEE Std 802.11-2020 | 9.6.7.1 | Table 9-364 | SBP Report |  |  | 59 | 2023-01-25
1389 | Allocate | Successful | Claudio da Silva | TGbf | dot11smt | IEEE Std 802.11-2020 | C.3 |  | dot11SENSStationConfigTable |  |  | 49 | 2023-01-25
1390 | Allocate | Successful | Edward Au | TGbe | StatusCodes | IEEE Std 802.11-2020 | 9.4.1.9 | Table 9-50 | DENIED_LINK_ON_WHICH_THE_(RE)ASSOCIATION FRAME_IS_ TRANSMITTED_NOT_ACCEPTED |  | Link not accepted because the link on which the (Re)Association Request frame is transmitted is not accepted. | 139 | 2023-01-26
1391 | Allocate | Successful | Edward Au | TGbe | StatusCodes | IEEE Std 802.11-2020 | 9.4.1.9 | Table 9-50 | EPCS_DENIED_VERIFICATION_FAILURE |  | EPCS priority access is temporarily denied because the receiving AP MLD is unable to verify that the non-AP MLD is authorized for an unspecified reason. | 140 | 2023-01-26
1392 | Allocate | Successful | Edward Au | TGbe | StatusCodes | IEEE Std 802.11-2020 | 9.4.1.9 | Table 9-50 | DENIED_OPERATION_PARAMETER_UPDATE |  | Operation parameter update denied because the requested operation parameters or capabilities are not acceptable. | 141 | 2023-01-26
1393 | Allocate | Successful | Edward Au | TGbe | Element ID Extension 1 | IEEE Std 802.11-2020 | 9.4.2.1 | Table 9-92 | MLO Link Information |  |  | 133 | 2023-01-26
1394 | Allocate | Successful | Edward Au | TGbe | Element ID Extension 1 | IEEE Std 802.11-2020 | 9.4.2.1 | Table 9-92 | AID Bitmap |  |  | 134 | 2023-01-26
1395 | Allocate | Successful | Edward Au | TGbe | Element ID Extension 1 | IEEE Std 802.11-2020 | 9.4.2.1 | Table 9-92 | Bandwidth Indication |  |  | 135 | 2023-01-26
1396 | Release | Pending | Emily Qi | TGme | ElementIDs | IEEE Std 802.11-2020 | 9.4.2.1 | Table 9-92 | Challenge Text | 16 |  |  | 2023-03-12
1397 | Release | Pending | Emily Qi | TGme | RSNCapabilities | IEEE Std 802.11-2020 | 9.4.2.24.4 | Figure 9-289 |  | 1 |  |  | 2023-03-12
1398 | Release | Pending | Emily Qi | TGme | CipherSuiteSelectors | IEEE Std 802.11-2020 | 9.4.2.24.2 | Table 9-149 |  | 1 |  |  | 2023-03-12
1399 | Release | Pending | Emily Qi | TGme | CipherSuiteSelectors | IEEE Std 802.11-2020 | 9.4.2.24.2 | Table 9-149 |  | 5 |  |  | 2023-03-12
1400 | Release | Pending | Emily Qi | TGme | ExtendedCapabilities | IEEE Std 802.11-2020 | 9.4.2.26 | Table 9-153 | S-PSMP Capability | 6 |  |  | 2023-03-12
1401 | Release | Pending | Emily Qi | TGme | ExtendedCapabilities | IEEE Std 802.11-2020 | 9.4.2.26 | Table 9-153 | Service Interval Granularity b0 | 41 |  |  | 2023-03-12
1402 | Release | Pending | Emily Qi | TGme | ExtendedCapabilities | IEEE Std 802.11-2020 | 9.4.2.26 | Table 9-153 | Service Interval Granularity b1 | 42 |  |  | 2023-03-12
1403 | Release | Pending | Emily Qi | TGme | ExtendedCapabilities | IEEE Std 802.11-2020 | 9.4.2.26 | Table 9-153 | Service Interval Granularity b2 | 43 |  |  | 2023-03-12
1404 | Allocate | Pending | Emily Qi | TGme | dot11Groups | IEEE Std 802.11-2020 | C.3 |  | dot11CountersGroup6 |  |  | 130 | 2023-03-12
1405 | Allocate | Pending | Emily Qi | TGme | dot11Groups | IEEE Std 802.11-2020 | C.3 |  | dot11MACbase6 |  |  | 131 | 2023-03-12
1406 | Allocate | Pending | Emily Qi | TGme | dot11Groups | IEEE Std 802.11-2020 | C.3 |  | dot11SMTRMConfig4 |  |  | 132 | 2023-03-12
1407 | Allocate | Received | Robert Stacey | ANA | ExtendedCapabilities | IEEE Std 802.11-2020 | 9.4.2.26 | Table 9-153 |  |  |  |  | 2023-03-12

## Slide 16: Editor Amendment Ordering
Data as of March 2023
See http://grouper.ieee.org/groups/802/11/Reports/802.11_Timelines.htm
We will revisit the running order in May 2023. Changes are usually based on MDR suitability.
Amendment Number | Task Group | Projected REVCOM Date
802.11-2020 Amendment 6 | TGbc – 121 | July 2023
802.11-2020 Amendment 7 | TGbb – 30 | Dec 2022
REVme 802.11-2024 Amendment 1 802.11-2024 Amendment 2 802.11-2024 Amendment 3 | TGm – 5803 TGbe – 999 TGbf – 243 TGbh – 34 | Sep 2024 May 2024 Sep 2024 Nov 2023

## Slide 17: Draft Development Snapshot
TG | Published or Draft Baseline Document |  |  |  |  |  |  |  |  |  | Source | MDR | Editor | Snapshot Date
 | Published | az | bd | bc | bb | me | be | bf | bh | bk |  |  |  | 
bc | Y | 7.0 | 8.0 | 7.0 |  |  |  |  |  |  | FrameMaker 2020 release | No | Carol Ansley | 14-Mar
bb | Y | 7.0 | 8.0 | 5.0 | 7.0 |  |  |  |  |  | Word | No | Volker Jungnickel, Harry Bims | 14-Mar
me | Y |  |  |  |  | 2.1 |  |  |  |  | FrameMaker 2020 release | No | Emily Qi, Edward Au | 14-Mar
be | N | 4.0 | 2.1 | 2.0 | 0.7 | 1.3 | 3.0 |  |  |  | FrameMaker (old) | No | Edward Au | 14-Mar
bf | N |  |  |  |  | 1.4 | 2.2 | 1.0 |  |  | FrameMaker 2020 | No | Claudio da Silva | 14-Mar
bh | N | 4.0 | 4.0 | 3.0 |  |  |  |  | 0.2 |  |  | No | Carol Ansley | 14-Mar
bk | N |  |  |  |  |  |  |  |  |  | Word | No | Roy Want | 14-Mar
Mar 2023
Changes from last report shown in red.

## Slide 18: ARC Closing Report
Date: 2023-03-16
Authors:

## Slide 19: Abstract
This document is the closing report for ARC SC,
March 2023 Plenary Session

## Slide 20: Work Completed - 1
Agenda is here: 11-23/0179r5
IEEE Std 802 revision:
  Note that drafts and working documents are posting in the 802.1 area, and the EC’s Mentor area. (Talk to Joe Levy if you need help finding them.)
  Considered the 802.1 WGLB results. Reviewed the comments WG11 submitted, from our comment collection. Only a couple minor feedback items, which the 802 REVc editor found reasonable, and will be passed to the comment review committee.
  Discussed other comments that generated discussion. Similarly, provided feedback on a few.

## Slide 21: Work Completed - 2
Annex G:
  Considered proposal for Annex G replacement with tutorial material/examples on how a “frame exchange sequence” relates to other 802.11 concepts.
  Based on the feedback on the high-level concept, the author (Harry Bims) will bring back more details in May.

## Slide 22: Monitoring/future activities
    Other items being tracked (but not actively worked unless/until contributions):
    “What is a STA?” (per REVmd discussion: 11-19/0106r0)
    Off-channel TDLS architecture
    MLME-RESET, versus MLME-JOIN, MLME-START, MLME-SCAN and MLME-END
      One aspect is how MAC address is set/controlled – related to IEEE 1609/TGbd activities

## Slide 23: Plans
Ongoing work:
Monitor IEEE Std 802 revision
Annex G replacement phase 2
Monitoring/future activities, or other relevant topics, if any contributions
Teleconference – Monday, April 24 or May 8 (depending on 802REVc’s timing), 1pm ET, 2 hours, to discuss IEEE 802REVc
Two meeting slots requested in May

## Slide 24: Coex SC Closing Report
Date: 2023-03-17
Authors:

## Slide 25: Abstract
Closing report for IEEE 802.11 Coex SC (Coexistence Standing Committee) for March 2023.

## Slide 26: Coex SC Administrative Items
Election of Vice Chairs
Richard Kennedy (Bluetooth SIG), and
Manish Kumar (NXP)
elected as Coex SC Vice Chairs
Transition to member-contribution-driven process
First round identifying main discussion topics for the near future
ETSI BRAN EN 303 687 (6 GHz) & EN 301 893 (5 GHz)
Bluetooth
Coexistence between 802.11 and 802.15 (15.4ab and 15.6ma (UWB))

## Slide 27: Coex SC – Technical discussions
ETSI BRAN Update
ETSI TC BRAN approved a second ENAP for EN 303 687 (6 GHz WAS/RLAN)
  no recirculation for EN 303 687 as comments beyond the ones received during the initial ENAP were resolved
  These initial comment did come trough the European Commission's HASTAC (Harmonised Standard (HS) Technical Advisory Consultants) review
ETSI TC BRAN approved a second HASTAC review and the initial ENAP for EN 303 753 (Wideband Data Transmission Systems (WDTS) for Mobile and Fixed Radio Equipment operating in the 57 GHz to 71 GHz band)
Because of a lack of consensus regarding a specific aspect of EN 301 893 (5 GHz WAS/RLAN), this draft HS was not sent for ENAP.

## Slide 28: Coex SC – Technical discussions
Bluetooth
Received presentation of Bluetooth SIG plans to use / share 6 GHz band
Intend to present / discuss technical approaches with 802.11 Coex SC
Bluetooth SIG members will bring a Work Item request to BRAN #119 to further support narrow band technologies in 6 GHz
Further technical submission planned for May

## Slide 29: Coex SC – Technical discussions
Narrow Band / WiFi Coexistance
Simulation results on effect of different NB channel access mechanisms on NB-WiFi coexistence
Results
  Enhanced Detect and Avoid (eDAA) was proposed in ETSI BRAN as an enhanced version of DAA as defined in EN 300 328 (2.4 GHz) appears to be suboptimal as a coexistence mechanism, for Wi-Fi/NB and possibly also for NB/NB coexistence
  Listen before talk (LBT) based schemes perform better; could be based on the LBT for Frame Based Equipment (FBE) as defined in EN 303 687
  Further enhancements feasible

## Slide 30: Topics for next meeting
Receive updates from
ETSI BRAN
Bluetooth
Discuss further interaction 802.11 and 802.15 (15.4ab and 15.6ma (UWB))
Further NB discussion (tbc).
Other – feel free to contact the Chair if you would like to make a presentation on any additional coexistence topic

## Slide 31: References for this week
Agenda for this week: 11-23/0254
Meeting / Chair’s Slide Deck: 11-23/0449
Meeting minutes: 11-23/0484
Snapshot Slide: 11-23/0253
Closing report: 11-23/0255

## Slide 32: PAR review - Final Report to 802.11
After Reviewing 6 PARs/CSD that were available for the 2023 March 802 Mixed-mode Plenary, 802.11 made comments on 5 of the PARs/CSDs.
The feedback on our Comments was generally positive and our changes were generally accepted and implemented by the respective WG.
The exceptions are on the P802.1Qdx (Slide 32) and P802.1DU (Slide 34).
We have sent the rebuttal to the responses to 802.1 WG.
Respectfully submitted Jon Rosdahl 802.11 PAR Review SC Chair

## Slide 33: Motion to approve Report
Move to accept the report contained in doc 11-23/187r3:
  https://mentor.ieee.org/802.11/dcn/22/11-23-0187-03-0PAR-PAR Review SC – Meeting Agenda and Comment slides - March 2023 - Mixed-Mode Plenary.ppt
  as the report from PAR Review SC for the March 2023 802 Mixed-mode Plenary.
Moved: Stephen Palm
2nd: Joseph Levy
Results: 4-0-0 Motion Passes.

## Slide 34: References:
IEEE 802 PARs Under consideration Webpage:
  http://grouper.ieee.org/groups/802/PARs.shtml
Minutes:
Previous Plenary minutes - from November 2022 11-22/1940r0 :
https://mentor.ieee.org/802.11/dcn/22/11-22-1940-00-0PAR-minutes-november-2022-session.docx
  Current Plenary minutes: 11-23/0380r0:

## Slide 35: WNG SC Closing Report
Date: 2023-03-17
Authors:

## Slide 36: Abstract
Closing report for WNG SC for March 2023 hybrid plenary meeting

## Slide 37
Summary
Final Agenda
  https://mentor.ieee.org/802.11/dcn/23/11-23-0164-00-0wng-agenda-for-wng-sc-2023-march.pptx
Presentations at March 2023 meeting
  “AMP Devices in WLAN,” Yinan Qi (OPPO) 11-23/0388r0
Minutes
  https://mentor.ieee.org/802.11/dcn/23/11-23-0445-00-0wng-wng-meeting-minutes-2023-march-atlanta-meeting.docx
Plans for May 2023
  TBD: call for presentations will be sent out in April
No motions in the SG, no straw polls

## Slide 38: IEEE 802 JTC1 Standing Committee March 2023 (hybrid) closing report
Date: 2023-03-17
Author:

## Slide 39: The IEEE 802 JTC1 SC reviewed the PSDO process status, including IPR issues holding up 802.11ax/ay/ba/az
Agenda - 11-23-0211; Minutes - tbd
802.11ax/ay/ba/az IPR issue
Situation: IPR holding up PSDO process
  Multiple 802.11 submissions into PSDO process are “on hold” due to negative LoAs (in IEEE)
Status: slow progress
  Letter from IEEE-SA President in Mar 2022 (see ec-22-0047-00) asks that ISO follow their normal processes related to IPR
  There are ongoing discussions
Next steps: keep waiting!
  Resolution possible but progress is unclear
WG | Completed | In-process
802.1 | 45 | 13
802.3 | 29 | 8
802.11 | 13 | 9
802.15 | 3 | 14
802.16 | 0 | 0
802.19 | 0 | 0
802.21 | 3 | 0
802.22 | 4 | 0
All | 97 | 44

## Slide 40: The IEEE 802 JTC1 SC will undertake its usual work at its hybrid meeting in Orlando in May 2023
IEEE 802 JTC1 SC plans for May 2023 …
  Execute PSDO process
    Deal with comments arising from several pre-ballots and FDIS ballots ending soon
  Monitor ISO/IEC JTC 1/SC 6 activities
    Including the upshot of the March 2023 SC 6 and SC 6/WG 1 meetings in Austria

## Slide 41: REVme Closing Report – March 2023
Date: 2023-03-16
Authors:

## Slide 42: Work Completed
Completed comment resolution for comments received in LB 270 on REVme D2.0
Approved the creation of REVme D3.0 and a recirculation letter ballot.
Did not discuss change to timelines – will be updated in May

## Slide 43: Plans for May
Begin comment resolution on comments received on REVme D3.0
Update timeline
Teleconferences:
  None planned
  Will be announced with 10 days notice
4 meeting slots requested for March

## Slide 44: REVme timeline
Feb 2021 – PAR Approval
March 2021– Initial meeting, issue comment collection on IEEE Std 802.11-2020 (if published)
March 2021 – Draft 0.00 available
May 2021 – Process CC input, 11ax, 11ay, 11ba integration begins
Nov 2021 – Initial D1.0 WG Letter ballot
Sep 2022 – D2.0 Recirculation LB
Mar 2023 – D3.0 Recirculation LB
Sep 2023 – D4.0 Recirculation (<other amendments – if Jul>)
Nov 2023 – D5.0 Initial SA Ballot
Mar 2024 – D6.0 Recirculation SA Ballot
May 2024 – D7.0 Recirculation SA Ballot
Jun 2024 – D7.0 Recirculation SA Ballot (clean recirculation)
Sep 2024 – RevCom/SASB Approval
* – to be rolled in: 11az, 11bd, 11bb, 11bc

## Slide 45: D3.0 Recirculation Motion
Having approved comment resolutions for all of the comments received from LB 270 on REVme D2.0 as contained in documents 11-22/0065r15, 11-22/1976r6, 11-22/1971r10, 11-22/2016r7, 11-21/0793r36, 11-21/0727r22, 11-22/2020r5,
Instruct the editor to prepare Draft 3.0 incorporating these resolutions and,
Approve a 25 day Working Group Recirculation Ballot asking the question “Should REVme D3.0 be forwarded to Sponsor Ballot?
TG Result: (Moved: Stephen McCann, Second: Joseph Levy, Result: 21-Y/0-N/5-A)

## Slide 46: Light Communications Task Group (TGbb) March 2023 Closing Report
Date: 2023-03-15
Authors:

## Slide 47: Abstract
This presentation contains the IEEE 802.11 Light Communications Task Group closing report for the March 2023 session.

## Slide 48: TGbb activities at the March 2023 meeting
  Content
  Task Group is now acting as a Comment Resolution Committee
  Draft 7.0 received 100% approval during the third SA recirculation
  The group developed and approved the TGbb report for the EC and has requested unconditional approval from the 802.11 WG and 802 EC to be forwarded to RevCom
  Meeting agenda and motions are available in doc. 11-23/0185r3.
  Minutes of the meeting are available in doc. 11-23/0469r1.

## Slide 49: TGbb moving forward
  Amendment is complete and only occasional editorial work may occur.

## Slide 50: TGbc Closing Report
Date: 2023-03-17
Authors:

## Slide 51: Abstract
Closing report for IEEE 802.11 TGbc (Broadcast Services) for March 2023.

## Slide 52: Meeting Goals & Accomplishments of the week
Goals for the week:
Resolve comments received from SAB recirculation on D7.0
Approve Report to EC to request P802.11 D7.0 be forwarded to RevCom
Discuss dissemination activities
Accomplishments
100% approval, no comments on D7.0
Report and motion to forward D7.0 to RevCom passed
Discussed Computer Society seminar
So long, and
thanks for the fish
TGbc is done:
This will be the last TGbc closing report
Special thanks to all TGbc members – your contribution and support were the basis for having solid technical standard with an outstanding 100% approval rate
We’ll shake hands again during the reward ceremony

## Slide 53: P802.11bc D7.0 is available in the IEEE SA Standards Store
IEEE P802.11bc: IEEE Draft Standard for Information technology--Telecommunications and information exchange between systems Local and metropolitan area networks--Specific requirements - Part 11: Wireless LAN Medium Access Control (MAC) and Physical Layer (PHY) Specifications - Amendment 6: Enhanced Broadcast Service. ISBN(s):9781504495301
Number of Pages:102
See: https://www.techstreet.com/ieee/standards/ieee-p802-11bc?product_id=2241694

## Slide 54: IEEE Computer Society Webinar
IEEE 802.11: Future of Wi-Fi Standards
The webinar provides an overview of ongoing work on the IEEE 802.11 standard. … It will take an in-depth look at … P802.11bc Enhanced Broadcast Services amendment.
Tuesday, April 4, 2023
11:00 AM Eastern Daylight Time
Registration open at: https://event.on24.com/wcc/r/4153277/A4D7185230A328AF38376C8193EE9714?partnerref=speaker

## Slide 55: References for this week
Agenda for this week: 11-23/0148
Meeting / Chair’s Slide Deck: 11-23/0149
Meeting minutes: 11-23/0408
Snapshot Slide: 11-23/0150
Closing report: 11-23/0151

## Slide 56: Historical References
P802.11bc PAR https://www.ieee802.org/11/PARs/P802_11bc_PAR_Detail.pdf
P802.11bc CSD https://mentor.ieee.org/802-ec/dcn/18/ec-18-0250-00-ACSD-p802-11bc.pdf
TGbc Motion Booklet https://mentor.ieee.org/802.11/documents?is_dcn=2123&is_group=00bc
TGbc Use Case Document https://mentor.ieee.org/802.11/documents?is_dcn=268&is_group=00bc
TGbc Functional Requirements https://mentor.ieee.org/802.11/documents?is_dcn=151&is_group=00bc
P802.11bc All comments from all CCs, WGLBs, and SABs https://mentor.ieee.org/802.11/documents?is_dcn=486&is_group=00bc

## Slide 57: TGbe March Closing Report
Date: 2023-03-16
Authors:

## Slide 58: TGbe (Extremely High Throughput)
TGbe had scheduled 9 sessions during the March plenary
  Four Joint sessions, five MAC and three PHY ad-hoc sessions
    Discussed comment resolution documents
      Around 750 comments are resolved (see figure for more details)
  Instructed the editor to generate IEEE802.11 TGbe D3.1
    TGbe D3.1 is expected to be available by end of March 2023
Agenda is available in 11-23/191r13
Motions List is available in 11-23/442r2
Goals for May 2023:
  Hold an ad-hoc in San Jose, CA the week before may interim
  Continue comment resolution for LB271 comments
CID Distribution (~3340)
~10%
~80%
~10%

## Slide 59: Teleconference Plan
Mar 20-24 (Mon-Fri) - No Conf Calls Holiday
Mar 27 (Monday) – MAC/PHY 19:00-21:00 ET
Mar 29 (Wednesday) – MAC 10:00-12:00 ET
Apr 05 (Wednesday) – Joint 10:00-12:00 ET
Apr 06 (Thursday) – MAC 10:00-12:00 ET
Apr 10 (Monday) – MAC/PHY 19:00-21:00 ET
Apr 12 (Wednesday) – MAC 10:00-12:00 ET
Apr 19 (Wednesday) – Joint* 10:00-12:00 ET
Apr 20 (Thursday) – MAC 10:00-12:00 ET
Apr 24 (Monday) – MAC/PHY 19:00-21:00 ET
Apr 26 (Wednesday) – MAC 10:00-12:00 ET
May 3 (Wednesday) - No Conf Call Holiday
May 4 (Thursday) – MAC 10:00-12:00 ET

## Slide 60: TGbe Timeline And Status
PAR approved Mar 2019
First TG meeting May 2019
D0.1 Sep 2020
D1.0 WG Comment Collection May 2021
D2.0 WG Letter Ballot May 2022
D3.0 Letter Ballot Jan 2023
Initial SA Ballot (D4.0) May 2023
Final 802.11 WG approval Mar 2024
802 EC approval Mar 2024
RevCom and SASB approval May 2024

## Slide 61
Task Group BF March 2023 Closing Report
Date: 2023-03-16
Authors:
Name | Affiliation | Address | Phone | Email
Tony Xiao Han | Huawei Technologies Co., Ltd. | F3, Huawei Base, Shenzhen, China |  | Tony.hanxiao@huawei.com

## Slide 62: Abstract
This document is the closing report for Task Group BF for the March 2023 session.

## Slide 63: TGbf (WLAN Sensing)– March 2023
Progress during March 2023 session
  3 meetings scheduled for TGbf (March 14 AM1, 15 AM2, 16 AM1)
  Assign the comments
  Start comment resolution for D1.0 (LB272)
    the Comment resolution for 23 CID are newly approved
    1.77% of all CC40 comments are now resolved (23/1302, Please refer to the figure)
Goals for the next two months
  Continued comment resolution for D1.0 (LB272)
  Requested 2 calls per week
Chart: P802.11bf D1.0 CR Status
| Technical | General | Editorial
Received | 815 | 28 | 459
Resolved | 19 | 0 | 4

## Slide 64: TGbf Timeline (Updated)
  PAR approved Sep 2020
  First TG meeting Oct 2020
  Comment Collection (D0.1) Jan 2022Mar 2022
   April 2022
  Initial Letter Ballot (D1.0) Jul 2022 Sep 2022
   Nov 2022
   Jan 2023
  Recirculation LB (D2.0) Jan 2023  March 2023à July 2023
  Recirculation LB (D3.0) May 2023à Nov 2023
  Recirculation LB (D4.0) July 2023à Jan 2024
  Initial SA Ballot (D4.0) Sep 2023à March 2024
  Final 802.11 WG approval July 2024 à Jan 2025
  802 EC approval July 2024 à Jan 2025
  RevCom and SASB approval Sep 2024à March 2025
Timeline (Comment resolution for D1.0)
January 20, 2023
  802.11 Working group Motion passes：802.11bf (WLAN Sensing) Draft 1.0 and Initial Letter Ballot
Tuesday January 31, 2023 at 23:59 Eastern Time USA (11:59 PM)
  Initial LB start for D1.0
Thursday March 2, 2023 at 23:59 Eastern Time USA (11:59 PM)
  Initial LB end for D1.0
  Assign the comments

## Slide 65
  To be Confirmed:
  May Interim 2023 (May 14-19)
    May 15 (Monday PM 2), 16:00-18:00 Orlando time
    May 16 (Tuesday AM 1), 08:00-10:00 Orlando time
    May 16 (Tuesday AM 2), 10:30-12:30 Orlando time
    May 17 (Wednesday AM 1), 08:00-10:00 Orlando time
    May 17 (Wednesday AM 2), 10:30-12:30 Orlando time
    May 18 (Thursday AM 1), 08:00-10:00 Orlando time
    May 18 (Thursday AM 2), 10:30-12:30 Orlando time
  ** Note:
  when conflict with CAC, the call may be changed
  (April 2023 – May 2023 CAC calls: April 10, and May 1, 14)
  2. Thursday 23:00 - 01:00am ET (Thursday 20：00 – 22:00 PT, Friday 11am-13:00 in China, Friday 6am-8am in Israel, Friday 5am – 7am in Central Europe), and Sang Kim will help to take the minutes for these slots.
Teleconference Times
  To be Confirmed:
    March 20 (Monday), 10：00 - 12:00 ET – Too close to March plenary
    March 21 (Tuesday), 10：00 - 12:00 ET
    March 23 (Thursday), 23：00 - 01:00 ET
    March 27 (Monday), 10：00 - 12:00 ET
    March 28 (Tuesday), 10：00 - 12:00 ET
    March 30 (Thursday), 23：00 - 01:00 ET
    April 3 (Monday), 10：00 - 12:00 ET
    April 4 (Tuesday), 10：00 - 12:00 ET- holiday
    April 6 (Thursday), 23：00 - 01:00 ET
    April 10 (Monday), 10：00 - 12:00 ET --CAC
    April 11 (Tuesday), 10：00 - 12:00 ET
    April 13 (Thursday), 23：00 - 01:00 ET
    April 17 (Monday), 10：00 - 12:00 ET
    April 18 (Tuesday), 10：00 - 12:00 ET
    April 20 (Thursday), 23：00 - 01:00 ET
    April 24 (Monday), 10：00 - 12:00 ET
    April 25 (Tuesday), 10：00 - 12:00 ET
    April 27 (Thursday), 23：00 - 01:00 ET
    May 1 (Monday), 10：00 - 12:00 ET -- CAC
    May 2 (Tuesday), 10：00 - 12:00 ET - holiday
    May 4 (Thursday), 23：00 - 01:00 ET
    May 8 (Monday), 10：00 - 12:00 ET
    May 9 (Tuesday), 10：00 - 12:00 ET
    May 11 (Thursday), 23：00 - 01:00 ET
 | Orlando time | Beijing Time | Time Central Europe | Israel | Eastern Time | Pacific time
AM1 | 08:00-10:00 | 20:00-22:00 | 14:00-16:00 | 15:00-17:00 | 08:00-10:00 | 05:00-07:00
AM2 | 10:30-12:30 | 22:30-00:30 | 16:30-18:30 | 17:30-19:30 | 10:30-12:30 | 07:30-09:30
PM1 | 13:30-15:30 | 01:30-03:30 | 19:30-21:30 | 20:30-22:30 | 13:30-15:30 | 10:30-12:30
PM2 | 16:00-18:00 | 04:00-06:00 | 22:00-24:00 | 23:00-01:00 | 16:00-18:00 | 13:00-15:00
Evening 1 | 19:30-21:30 | 07:30-09:30 | 01:30-03:30 | 02:30-04:30 | 19:30-21:30 | 16:30-18:30

## Slide 66: TGbh Closing Report
Date: 2023-03-16
Authors:

## Slide 67: Abstract
This document is the closing report for TGbh
“Randomized and Changing MAC addresses” (RCM)
March 2023 Plenary Session (mixed-mode)

## Slide 68: Work Completed - 1
Agenda is here: 11-23/0180r6
Latest Issue Tracking document: 11-21/0332r37
Draft D0.2 is posted, in members’ area
Comment resolution spreadsheet: 11-22/0973r19
Motions: 11-22/0651r14

## Slide 69: Work Completed - 2
Contributions considered:
CIDs 16 and 32 resolution (Device ID in Assoc for FILS) 11-23/0459r0, 11-23/0452r0
CIDs 19 & 20 (Device ID and PASN) 11-22/1732r1, 11-22/1806r0
CID 35 (Opaque container for Device ID) (email proposal)
CIDs 5 and 62 (PICS and MIB): 11-23/0461r0
Presentation on IRM: 11-23/0421r1
Presentation on “IE-based solution”: 11-23/0441r0

## Slide 70: Work Completed - 3
Resolutions prepared for all remaining CIDs (on CC 41), except to add one/more additional solutions.
  11-22/0973r18
Motion on comments to stop consideration of adding any more solutions to the D0.2 material
  Failed: 17-6-5 (74%)
Motion for D1.0, and initial WG LB not considered

## Slide 71: Timeline
  PAR approved Feb 2021
  First TG meeting Mar 2021
  D0.2 CC May 2022
  Initial WG Letter Ballot (D1.0) Mar 2023
  Recirculation LB (D2.0) Jul 2023
  Initial SA Ballot (D3.0) Nov 2023
  Final 802.11 WG approval Mar 2024
  802 EC approval Apr 2024
  RevCom and SASB approval Apr 2024

## Slide 72: Teleconference(s)
Dates TBD: Tuesdays between Mar and May, as possible (still working out conflicts/holidays), at 9:30am ET, 2 hours
May plans
4 meeting slots
Target D1.0 initial WG LB

## Slide 73: TGbi Closing Report
Date: 2023-03-17
Authors:
Name | Affiliation | Address | Phone | Email
Carol Ansley | Cox Communications |  | +1 404 229 1672 | carol@ansley.com

## Slide 74: IEEE 802.11 TGbi
TGbi met 4 times during this plenary session.
We reviewed 10 submissions on a variety of topics with proposed spec text.
We continue to call for technical submissions, working toward an initial draft in March of 2023.
Anyone who is interested in this topic, please consider making a submission.
We updated our timeline, moving our first comment collection to September.

## Slide 75: Timeline
TG use case start: March 2021
Use case completion: February 2022
Features identified: September 2022
Comment collection: March 2023 –> Sept 2023
LB initial: July 2023 -> January 2024
LB re-circ: November 2023 -> May 2024
Ballot Pool: May 2024 -> December 2024
MDR: May 2024 -> December 2024
SA ballot: July 2024 -> January 2025
SA re-circ: January 2025 -> July 2025
802.11/EC approval: July 2025 -> January 2026
RevCom/SASB approval: September 2025 -> March 2026

## Slide 76: IEEE 802.11 TGbi
Upcoming teleconferences will be on Thursdays at 10amET.
  April 6
  April 20
  May 4

## Slide 77: TGbk 320MHz Positioning March Meeting Closing Report
Date: 2023-03-16
Authors:

## Slide 78: Abstract
This document is the TGbk 320MHz Positioning closing report for the IEEE 802.11 Plenary March 2023 meeting.

## Slide 79: March Meeting Progress and Targets Towards the May Meeting
Work completed this week:
  Continued SFD development.
  Reviewed technical submissions (frame format, measurement exchange sequence).
  Reviewed Draft text proposals for PHY and MAC on PPDU formats, negotiation and procedure sequence).
TGbk:
Specification framework (SFD)
Draft amendment
TGaz:
Usage model
Functional requirements
Specification framework
Draft amendment

## Slide 80: March Meeting Progress and Targets Towards the May Meeting
Targets towards the May meeting:
  Generate a new revision Spec Framework Document revision 0.2.
  Adopted initial amendment draft text.
  Continue with SFD development.

## Slide 81: TGbk Projected Timeline
Q2 2024
Q1 2024
Q3 2023
Q2 2023
Q1 2023
Q4 2023
Q3 2024
Q4 2024
Formation
Framework
802.11bk D1.0 amendment text
WG Ballot series
SA Ballot series
Framework completion
05/23
WG approval for initial WG ballot
07/23
WG approval for initial SA ballot
11be SA ballot
completion
11bk SA ballot completion
11bk EC
approval

## Slide 82: Scheduled TGbk telecons
  Tue. Apr. 4th 13:00-14:30 ET / 10:00 – 11:30 PT*
  Tue. Apr. 18th 13:00-14:30 ET / 10:00 – 11:30 PT*
  Tue. Apr. 25th 13:00-14:30 ET / 10:00 – 11:30 PT* ┼
* - newly announced
** - meeting as part of the IEEE week, refer to WG agenda document for details.
┼ - Motion meeting, motions to be made available to chair 15 days in advance and announced to group 10 days in advance.

## Slide 83: March 2023 UHR SG Closing Report
Date: 2023-03-16
Authors:

## Slide 84: Work Completed
Completed work
  Motion on inclusion of mmWave operating bands in the scope of UHR failed (50/50)
    SP on defining integrated operation on mmWave in a separate Study Group received strong support
  Finalized UHR PAR and CSD documents
    https://mentor.ieee.org/802.11/dcn/23/11-23-0480-00-0uhr-uhr-proposed-par.pdf
    https://mentor.ieee.org/802.11/dcn/23/11-23-0079-05-0uhr-uhr-draft-proposed-csd.docx
  Reached agreement on UHR PAR and CSD documents
    PAR motion: 243y, 13n, 16a
    CSD motion: 250y, 4n, 13a
  9 presentations
    PAR and technical contributions
  Minutes:
    https://mentor.ieee.org/802.11/dcn/23/11-23-0409-00-0uhr-uhr-sg-march-2023-meeting-minutes.docx

## Slide 85: Plans for May
Teleconference plan:
  March 27th 10am-12pm ET
  April 10th 10am-12pm ET
  April 25th 10am-12pm ET
In May:
  Technical presentations and discussion addressing UHR PAR KPIs

## Slide 86: March 2023 AIML TIG Closing Report
Date: 2023-03-17
Authors:

## Slide 87: Abstract
Closing report for the AIML TIG for March 2023

## Slide 88: Work Completed
  3 Sessions
    Monday PM1
    Tuesday AM1
    Thursday AM1
  AIML TIG discussed options for ways forward
  Approved motion to request the WG Chair to extend the AIML TIG for 3 sessions
    Motion #22 AIML TIG Next Step
  Move to request the 802.11 WG chair to extend the AIML TIG for 3 sessions
  Move: Tuncer Baykas
  Second: Ming Gan
  Y/N/Abs: 55/0/4
  Motion passes

## Slide 89: Work Completed
  9 technical contributions
    4 technical report draft proposals
    1 new use case
    3 additional technical contribution on AIML-based CSI compression
    1 additional technical contribution on AIML model sharing use case

## Slide 90: Plans for May 2023
2 Teleconferences:
  March 27, 2023 at 10 am -- 11:30 am ET
  April 24, 2023 at 10 am – 11:30 am ET
Discussion whether the chair should make a status report of AIML TIG to UHR SG and runs a strawpoll to poll UHR SG members on their interests of AIML related features
  First slot on May 2023 meeting
Continue with technical presentations
  Use cases and technical report presentations
  Conclusions and recommendations

## Slide 91: IEEE 802.11 Jan 2023 Interim AMP TIG Closing Report
Chair: Bo Sun (Sanechips)
Secretary : Zhisong Zuo (OPPO)

## Slide 92: AMP TIG’s Progress during this week
3 AMP TIG meetings were planned in this week and two meetings were held
AMP TIG TC progress was reviewed and updated tech report draft and introduction material were presented.
AMP TIG approved the final version tech report as in 11-23/436r0
AMP TIG approved to request a WG motion for forming Study Group.
AMP TIG agenda for this week is as below:
  https://mentor.ieee.org/802.11/dcn/23/11-23-0172-04-0amp-amp-tig-meeting-agenda-for-mar-plenary-2023.pptx
Goal of future AMP TIG work:
  Move forward to SG stage

## Slide 93: AMP TIG Motion #1 – TR Approval
Approve to incorporate the content of 11-22/1562r8, together with the result of consensus SP in 11-23/0406r1 and result of motions on slide 23 and 24 in 11-23/0172r4 into the final version of the AMP technical report (11-23/0436r0) and grant the AMP TIP chair edit privilege.
Moved: Weijie Xu
Seconded: Joerg Robert
Result: approved unanimously

## Slide 94: AMP TIG Motion #2 – Formation of SG
Request 802.11 Working Group approval to form an 802.11 AMbient Power Study Group (AMP SG) with the intent of creating a PAR and CSD.
  The Study Group will investigate MAC and PHY capabilities to enable 802.11 WLAN support of ultra-low complexity and ultra-low power consumption (e.g. less than one milliwatt) devices powered by ambient power source, and reuse existing 802.11 features as much as possible, with a target start of the task group in Jan 2024.
Moved: Joerg Robert
Seconded: James Yee
Result: 39Y/0N/3A
  Note: reference documents include 11-23/0260r0 and the numerous AMP TIG contributions on this topic.

## Slide 95: ITU AHG Closing Report for March 2023 Plenary
Date: 2023-03-16
Authors:

## Slide 96: Meeting Results
    Had one Session: Thu 03/16/2023 16:00 ET
Contributions:
  Proposed modifications to ITU-R M.1450-5 for May 2023 WP5A Meeting, 03/01/2023
  https://mentor.ieee.org/802.11/dcn/23/11-23-0265-00-0itu-proposed-modifications-to-itu-r-m-1450-5-for-may-2023-wp5a-meeting.docx
  Two real time comments received; a new rev of the contribution was created as rev01 and uploaded
    Outcome:
  ITU AHG endorsed the following contribution as the AHG recommendation to 802.11 and 802.18.
  Proposed modifications to ITU-R M.1450-5 for May 2023 WP5A Meeting rev01, 03/16/2023
  https://mentor.ieee.org/802.11/dcn/23/11-23-0265-01-0itu-proposed-modifications-to-itu-r-m-1450-5-for-may-2023-wp5a-meeting.docx
    Next Steps:
  Submission of the AHG recommendation to 802.11 and 802.18 for further processing and submission to WP5A May 2023 session.
  Working Party 5A Next Meeting Dates Tuesday 2023-05-09 - Thursday 2023-05-18
  Next AHG Meeting: TBD
Meeting Minutes: 11-23-0210-00-0itu

## Slide 97: Internal Liaisons
From Wednesday Mid-Week plenary

## Slide 98: 802.15 Liaison Report – March 2023
Date: 2023-03-15
Authors:

## Slide 99: 802.15.16t Narrow Band Licensed Operation (NB-Lic)
What is it:
  Licensed Narrow Band (NB) Operation in channels bandwidth between 5 – 100KHz in the VHF/UHF bands such as 160MHz, 450MHz, 700MHz and 900MHz, taking advantage of the superior channel propagation properties. Targeted usages mission critical operation.
Status and main discussion topics:
  In comment resolution of amendment draft 0.4.
  Some open items: Mobility, filtering, Direct Peer to Peer, P-MP

## Slide 100: 802.15.4ab Next Generation UWB
What is it:
  Builds on 802.15.4z increasing footprint usefulness of the technology to additional usages beyond range measurement. Area of enhancements relates to ranging resiliency, sensing, data rates, support for additional spectrum, improved detection and many more.
Status:
  In Technical Specification Document (TSD) development phase.
  Multiple ad hoc created to generate agreement on specific topics: data rates (LDPC block length), sensing (waveforms, access mechanism) , MMR.
  Co-existence of NB-Assisted UWB remain a topic under discussion.
  Group is taking steps forward towards draft amendment text stage.

## Slide 101: 802.15.4ab Next Generation UWB
Main discussion topics:
  Narrow Band Assisted UWB - transmission of 2MHz signal in the UNII3/5 bands to improve channel budget of the main UWB signal by providing synchronization base. Discussed channel hopping mechanism, message formats in the NB channel.
  Discovery mechanism using NB operation.
  UWB Sensing – waveform, channelization, etc..

## Slide 102: Privacy SG
What is it:
  New project development for increased privacy for 802.15.4-2020, baseline for 802.15.4z (UWB and Ranging) .
  Improved security and privacy to protect from user tracking and profiling attack.
  Amongst envisioned mechanism MAC address randomization and rolling MAC address.
Status:
  Last meeting submitted PAR and CSD for approval by EC.
  PAR reviewed by 802 WGs and feedback provided to Privacy SG.

## Slide 103: 802.15.6ma - Enhanced Dependability Body Area Network (ED-BAN)
What is it:
  Enhancements to the BAN (Body Area NW) Ultra Wideband (UWB) physical layer (PHY) and media access control (MAC) to support enhanced dependability to a human BAN (HBAN) and support for vehicle body area networks (VBAN).
  This revision focuses on international operation.
Status:
  Completed the Technical Requirements phase and in protocol development stage.
  Review proposals on updated channel model, evaluation of channel utilization, channel access methods, co-existence and QoS, UWB/VBAN HBAN co-existence.

## Slide 104
TG4me
Cor1 15.4 2020 Revision 1
TG4ab
Next Generation UWB
TG6ma
Body Area Networks
Revision
TG7a
Optical Camera Communications
TG13
Multi Gigabit/sec
Optical Wireless Communication
TG15
Ultra Wide-Band Ad-Hoc Networks
TG16t
Ultra Wide-Band Ad-Hoc Networks
TG3mb
TG HDR
High Data Rate
Revision
SCTHz
Standing Committee THz
SCmaint
Maintenance Group
SCWNG
Wireless Next Generation
SCIETF
IETF liaison

## Slide 105: 802.18 Liaison Report – March 2023
Date: 2023-03-15
Author:

## Slide 106
RR-TAG at a glance
Membership as of 14 March 2023
  53 voters (including 8 on LMSC)
  0 nearly voters
  12 aspirants
Officers
  Chair: Edward Au (Huawei Technologies)
  Co-Vice Chair: Stuart Kerry (OK-Brit; Self)
  Co-Vice Chair: Al Petrick (Skyworks Solutions)
  Secretary: Amelia Andersdotter (Sky Group/Comcast)
Ad-hoc chair
  IEEE Statement Update on Spectrum (ISUS): Amelia Andersdotter (Sky Group/Comcast)

## Slide 107
Progress since the January interim (1)
Reviewed the latest ongoing consultations and approved the following IEEE 802 LMSC submissions.
Consultation | DCN
China MIIT’s consultation on the “900MHz Frequency Band Radio Frequency Identification (RFID) Equipment Radio Management Regulations (Draft for Comments)” and “Ultra Wideband (UWB) Equipment Radio Management Regulations (Draft for Comments)” | 18-23/0014r11
Singapore IMDA’s consultation “Public Consultation on Proposed Allocation of 6 GHz Band in Singapore” | 18-23/0028r7

## Slide 108
Progress since the January interim (2)
Discussed the latest topics related to spectrum and regulation in Europe, North America, and Asia Pacific.
Update from ETSI BRAN on 17 January 2023 (18-23/0010r0) and 16 February 2023 (18-23/0029r0).

## Slide 109
Ad-hoc progress
since the January interim (1)
IEEE Statement on Spectrum Update (ISUS) ad-hoc
  Chair: Amelia Andersdotter
  Meet at 12:00pm ET for an hour every Fridays
Charter:
  To develop a new IEEE Standards Association policy statement on 802 wireless (former version was approved on 5 September 2018)
Progress
  A new position statement on 802 wireless (18-23/0015r15) approved on 16 February 2023.
  Current status: refer to the next slide

## Slide 110
Ad-hoc progress
since the January interim (2)
Milestone | Expected timeline
IEEE 802 LMSC considers a motion to approve the position statement | Friday, 17 March 2023 (IEEE 802 EC closing meeting in the IEEE 802 plenary)
IEEE 802 LMSC submits the position to the IEEE SA Public Affairs (PA) team | After the statement is approved by IEEE 802 LMSC
SA PA staff will alert the Global Public Policy Committee (GPPC) and begin the process of sharing it with IEEE stakeholder groups (other standards committees, societies, initiatives) for awareness and input | It is a 2-week process. Exact date to be communicated by the IEEE SA PA staff. As of now, let’s presume it is the last two weeks of March 2023.
Inputs received from any IEEE stakeholder groups will be shared with IEEE 802 LMSC for review and possible edits/another possible iteration, as deemed necessary. The SA PA staff will also inform the GPPC that this process was completed and note input incorporated, as needed. | April 2023
The SA PA staff will get the updated draft statement from IEEE 802 LMSC to the IEEE SA Strategic Planning Coordination Committee (SPCC) for its next meeting, where it will be reviewed with a motion for recommendation to the BoG for review/approval at its 3-4 May meeting | 28 April, 2023

## Slide 111
Ad-hoc progress
since the January interim (3)
Wireless standards frequency table ad-hoc
  Joint ad-hoc with IEEE 802.19
  Co-Chairs: Steve Shellhammer, Edward Au
  Future meeting schedule: TBD
Charter:
  To simplify identification of potential frequency bands for coexistence assessment so that 802 wireless standards developers can quickly and accurately identify all the frequency bands by the family of 802 wireless standards in a regularly maintained database
Progress:
  The development on IEEE 802 Wireless Standards Table of Frequency Ranges spreadsheet is completed in December 2022 and available here.

## Slide 112
Meeting schedule this week
Two meeting slots
  Opening:
    Tuesday AM2, 14 March, 10:30 to 12:30 ET
  Closing:
    Thursday AM1, 16 March, 08:00 to 10:00 ET
Logistics
  Agenda: 18-23/0020
  Meeting info: 18-16/0038 / Google Calendar

## Slide 113
Agenda items covered on Tuesday
Progress since the January interim
Update from ad-hocs
Status of ongoing consultations
  EU RSPG: Questionnaire on the Role of Radio Spectrum Policy to help combat Climate Change
  CEPT ECC: CEPT Draft Report 84 (Report from CEPT to the European Commission in response to the Permanent Mandate on UWB)
  Canada RABC: RSS-247 Issue 3 – DTS FHS and LE-LAN – Draft for consultation
  European Commission: The future of the electronic communications sector and its infrastructure
Review IEEE 802.15’s proposed reply to the liaison statement “Formation of a new ETSI ISG for Terahertz Communications (THZ)”
Update from ETSI BRAN

## Slide 114
Tentative agenda items on Thursday
Review IEEE 802 LMSC’s comments on the draft new position statement on 802 wireless
Review and consider approval of the IEEE 802.15’s proposed reply to the liaison statement “Formation of a new ETSI ISG for Terahertz Communications (THZ)”
Discuss the latest topics related to spectrum and regulation in Europe, North America, and Asia Pacific

## Slide 115
More on the EU RSPG’s consultation
There are a couple of questions that ask for (new) technologies for improving energy efficiency
  Q11: Which actions is your company / the Members of your association taking to improve the energy efficient use of radio spectrum (e.g. switching to new technologies, advertisements to make energy efficient technologies more attractive, sleep mode for base stations, or other actions)?
  Q12: What were the triggers for these actions (e.g. legal requirement, economic interests, consumer expectations, competitiveness, etc.)?
If there are any IEEE 802.11 technologies that fall into this scope, and if you would like IEEE 802 LMSC to submit a response to this consultation. please bring a submission to IEEE 802.18 to review and consider approval by 3pm ET, Thursday, 30 March 2023.

## Slide 116
Future meeting schedule
(scheduled till the May 2023 interim)
Events | Date and time*
Weekly teleconference | 3:00pm ET to 3:55pm ET, Every Thursdays 23 March 2023 to 11 May 2023
ISUS ad-hoc | 12:00pm ET to 1:00pm ET, Every Fridays 24 March 2023 to 12 May 2023
*Call in info is also available at 18-16/0038 and the 802.18 Google Calendar

## Slide 117: March 2023 802.19 Liaison Report
Date: 2023-03-12
Authors:

## Slide 118: 802.19 Overview
IEEE 802.19 group reviews coexistence assessment documents (CAD) produced by working groups developing new wireless standards for unlicensed devices.
IEEE 802.19 develops standards for coexistence between wireless standards of unlicensed devices.
Group has 50 voters as of March 2023.
Group had one session on Monday.
Position | Person
Working Group Chair | Steve Shellhammer (Qualcomm)
Working Group Vice Chair | Tuncer Baykas (Ofinno)
Liaison To/From 802.11 | Tuncer Baykas (Ofinno)
Liaison To/From 802.15 | Ben Rolfe (Blind Creek Associates)

## Slide 119: 802.11bf CAD ballot
There was an 802.19 electronic ballot on the 802.11bf coexistence assessment (CA) document that closed on February 18. The results were:
  Yes 27
  No 1
  Abstain 0
The CA document was approved.
Four comments were received during the ballot. Those comments were forwarded to the 802.11 working group.

## Slide 120: The CSMA Gap Analysis Between IEEE 802.15.4 and Japanese Standard JJ-300.10
Concerns about the ability of existing 802.15.4 standards to support the expected metering application needs in Japan’s Sub-1 GHz frequency bands.
IEEE 802.19-23-0006r1

## Slide 121: Current Surveys
Survey on May/July Wireless Interim participation
https://mentor.ieee.org/802.19/polls

## Slide 122: IEEE 802 Wireless Standards Table of Frequency Ranges
The Wireless Standards Table of Frequency Ranges document has been completed
Members of the Wireless Chairs Standing Committee agreed to post the document on the Executive Committee section of Mentor and to request the Working Group chairs to have a link placed on their WG’s web site pointing to the document
The 802.19 web site has been updated with the link to the Wireless Standards Table of Frequency Ranges document.
https://www.ieee802.org/19/

## Slide 123: External Liaisons
From Wednesday Mid-Week plenary

## Slide 124: Wi-Fi Alliance (WFA) Liaison Update
Date: 2023-03-07
Authors:
Name | Company | Address | Phone | Email
Carlos Cordeiro | Intel |  |  | Carlos.Cordeiro@intel.com

## Slide 125: Major updates
The last WFA F2F member meeting took place Mar 7th-9th, 2023, in Seoul, S. Korea
Technical activity at WFA that has recently (since Q4/22) led to certification
  Wi-Fi Aware
  EasyMesh
  Easy Connect
  Passpoint
Technical activity at WFA that is expected to lead to certification
  Wi-Fi 7
  QoS Management
  EasyMesh
  6 GHz standard power

## Slide 126: Additional work areas
Examples of additional WFA technical work
  Security
  Location
  Wi-Fi Direct
  Automated Frequency Coordination
  Customer Experience
  Wi-Fi HaLow
  Wi-Fi Data Elements
Examples of additional WFA activity that may lead to technical work
  XR (Augmented / Virtual / Mixed Reality)
  Automotive
  Healthcare
  Operators
  Internet of things
Regulatory

## Slide 127: Further information
For more information on current areas of work, see http://www.wi-fi.org/who-we-are/current-work-areas
If these sound like interesting topics, please plan to sign up and participate
Further general information at http://www.wi-fi.org/

## Slide 128: IEEE 802.11-IETF Liaison Report
Date: 2023-03-15
Authors:

## Slide 129: Abstract
This presentation contains the IEEE 802.11 – IETF liaison report for March 2023.

## Slide 130: IETF Meetings
Upcoming Meetings:
  March 25-31, 2023 – Yokohama, JP
  July 22-28, 2023 – San Francisco, CA
http://www.ietf.org
  Newcomer training: https://www.ietf.org/edu/process-oriented-tutorials.html#newcomers
  April 2016: Wireless Tutorial (Donald Eastlake), 802.11 & 802.15 tutorials (Dorothy Stanley, Charlie Perkins), see 11-16/500, September 2016: Pat Thaler & Juan Carlos – 802.1E (Privacy Considerations) and 802.c (Local MAC address usage) https://www.ietf.org/edu/tutorials.html

## Slide 131: IETF- IEEE 802 Liaison Activity
Joint meetings, agenda and presentations
  http://www.iab.org/activities/joint-activities/iab-ieee-coordination/
  Proceedings: https://datatracker.ietf.org/iabasg/ietfieee/meetings/
  Coordination topics include: Capability Discovery, Data Center Bridging, use of Local Address in virtualization and IoT, MAC address randomization, DETNET/TSN/RAW, YANG models, pervasive monitoring
  IETF-IEEE 802 coordination teleconferences: February 24, 2023

## Slide 132: IETF protocol use with 802.11 technology
No relevant RFCs published in the last two months
(One mention of IEEE 802.1AX Link Aggregation Groups)

## Slide 133: BOFs at IETF 116 March 25-31, 2023
See https://datatracker.ietf.org/wg/bofs/
sml | Structured Email
bpf | BPF/eBPF
keytrans | Key Transparency
vcon | vCon
dbound2 | Domain Boundaries

## Slide 134: IETF/IRTF groups being (re-)chartered
See https://datatracker.ietf.org/group/chartering/
hrpc | Human Rights Protocol Considerations
apn | Application-aware Networking
ccamp | Common Control and Measurement Plane
congress | CONGestion RESponse and Signaling
grow | Global Routing Operations
opsawg | Operations and Management Area Working Group
radext | RADIUS EXTensions
schc | Static Context Header Compression

## Slide 135: YANG Model Catalog
YANG catalog development
  A YANG model catalog and registry that allows users to find models relevant to their use cases from the large and growing number of YANG modules being published.
  YANG Catalog was developed through a collaboration between the IETF and the Broadband Forum, and contains many data models, including from other Standards Development Organizations (SDOs) such as the IEEE, as well as some vendor-specific data models. Interest and participation from other SDOs, equipment vendors, open source projects and network operators is encouraged.
See https://www.ietf.org/blog/yang-catalog-latest-developments-ietf-100-hackathon/
See https://yangcatalog.org/ and https://1.ieee802.org/yangsters/

## Slide 136: IoT-related work
6LO
  Working Group website: http://datatracker.ietf.org/wg/6lo/charter/
  Focus: IPv6 over Networks of Resource-constrained Nodes
Updates
  Updated: IPv6 Neighbor Discovery Multicast Address Listener Registration: https://datatracker.ietf.org/doc/draft-ietf-6lo-multicast-registration/ (March 2023)
  Revised for publication: IPv6 over Constrained Node Networks (6lo) Applicability & Use cases: https://datatracker.ietf.org/doc/draft-ietf-6lo-use-cases/ (March 2023)
  In the RFC Editor’s queue: Transmission of IPv6 Packets over Near Field Communication: https://datatracker.ietf.org/doc/draft-ietf-6lo-nfc/ (March 2023)
  Newly adopted: Path-Aware Semantic Addressing (PASA) for Low power and Lossy Networks: https://datatracker.ietf.org/doc/draft-ietf-6lo-path-aware-semantic-addressing/ (March 2023)

## Slide 137: IoT-related work (cont.)
ROLL: Working Group website: http://datatracker.ietf.org/wg/roll/
  Focus: Routing over Low Power and Lossy Networks
CORE: (Constrained RESTful Environments) Working Group website: http://datatracker.ietf.org/wg/core/
  Focus: framework for resource-oriented applications intended to run on constrained IP networks.
IoT Directorate:
  Reviews IETF drafts that are IoT related
  See: https://datatracker.ietf.org/group/iotdir/about/

## Slide 138: MADINAS WG
See http://datatracker.ietf.org/wg/madinas/
MAC Address Device Identification for Network and Application Services
  This is the IETF’s equivalent of IEEE 802.11bh – how to deal with the implications of the deployment of random and changing MAC addresses.
Updates
  Updated: Randomized and Changing MAC Address Use Cases, see https://datatracker.ietf.org/doc/draft-ietf-madinas-use-cases (March 2023)
  Updated: MAC address randomization, see https://datatracker.ietf.org/doc/draft-ietf-madinas-mac-address-randomization/ (March 2023)

## Slide 139: EMU WG
See http://datatracker.ietf.org/wg/emu/
EAP Method Updates
  This working group has been chartered to provide updates to some commonly used Extensible Authentication Protocol methods including of EAP-TLS, EAP-AKA, EAP-AKA’ (for 5G), EAP-SIM, etc.
  The group should document any recently gained new knowledge on vulnerabilities or the possible implications of pervasive surveillance or other new concerns.
Updates
  Updated: Tunnel Extensible Authentication Protocol (TEAP) Version 1, see https://datatracker.ietf.org/doc/draft-ietf-emu-rfc7170bis/ (March 2023)
  Updated: Bootstrapped TLS Authentication with Proof of Knowledge (TLS-POK), https://datatracker.ietf.org/doc/draft-ietf-emu-bootstrapped-tls/ (February 2023)
  In RFC Editor’s queue: TLS-based EAP types and TLS 1.3: https://datatracker.ietf.org/doc/draft-ietf-emu-tls-eap-types/ (February 2023)
  IETF LC done – awaiting writeup: Forward Secrecy for the Extensible Authentication Protocol Method for Authentication and Key Agreement (EAP-AKA' FS), see https://datatracker.ietf.org/doc/draft-ietf-emu-aka-pfs/ (March 2023)

## Slide 140: Operations Area Working Group
http://datatracker.ietf.org/wg/opsawg/
Updates
  Updated and awaiting write-up: Discovering and Retrieving Software Transparency and Vulnerability Information, see https://datatracker.ietf.org/doc/draft-ietf-opsawg-sbom-access/ (February 2023)
  Updated: Updates to the TLS Transport Model for SNMP, see https://datatracker.ietf.org/doc/draft-ietf-opsawg-tlstm-update/ (March 2023)
Background
  Of interest: RFC 6632, An Overview of the IETF Network Management Protocols, see https://tools.ietf.org/html/rfc6632
  Automated network management, including YANG data models, see https://www.ietf.org/topics/netmgmt/

## Slide 141: Transport Layer Security (TLS)
Transport Layer Security Working Group website: http://datatracker.ietf.org/wg/tls/
Updates
  Updated: The Transport Layer Security (TLS) Protocol Version 1.3, see https://datatracker.ietf.org/doc/draft-ietf-tls-rfc8446bis/ (March 2023)
  Updated: Compact TLS 1.3, see https://datatracker.ietf.org/doc/draft-ietf-tls-ctls/ (March 2023)

## Slide 142: Deterministic Networking (DETNET)
DETNET: https://datatracker.ietf.org/wg/detnet/charter/
  The Deterministic Networking (DetNet) Working Group focuses on deterministic data paths that operate over Layer 2 bridged and Layer 3 routed segments, where such paths can provide bounds on latency, loss, and packet delay variation (jitter), and high reliability.
  The IEEE 802.11be activities seem like they may fit in with DetNet and there was a joint IEEE-IETF DetNet discussion in Bangkok (November 2018).
  Addresses Layer 3 aspects in support of applications requiring deterministic networking.
  The Working Group collaborates with IEEE 802.1 Time Sensitive Networking (TSN), which is responsible for Layer 2 operations, to define a common architecture for both Layer 2 and Layer 3.
  Example applications for deterministic networks include professional and home audio/video, multimedia in transportation, engine control systems, and other general industrial and vehicular applications being considered by the IEEE 802.1 TSN Task Group.
Updates:
  Updated: Requirements for Large-Scale Deterministic Networks, see https://datatracker.ietf.org/doc/draft-ietf-detnet-scaling-requirements/ (March 2023)
  Updated: Deterministic Networking (DetNet) Controller Plane Framework, see https://datatracker.ietf.org/doc/draft-ietf-detnet-controller-plane-framework/ (March 2023)

## Slide 143: Reliable and Available Wireless (RAW)
RAW: https://datatracker.ietf.org/wg/raw/charter/
  Reliable and Available Wireless (RAW) provides for high reliability and availability for IP connectivity over a wireless medium. RAW extends the DetNet Working Group concepts to provide for high reliability and availability for an IP network utilizing scheduled wireless segments and other media, e.g., frequency/time-sharing physical media resources with stochastic traffic: …, IEEE 802.11ax/be…
Request:
  Interested IEEE 802.11 members are invited to review RAW documents (e.g., architecture, technologies) and send input to the RAW mailing list: raw@ietf.org; join here: https://www.ietf.org/mailman/listinfo/raw
Updates:
  Operations, Administration and Maintenance (OAM) features for RAW, see https://datatracker.ietf.org/doc/draft-ietf-raw-oam-support/ (March 2023)
  Revised after IESG feedback: RAW Use-Cases, see https://datatracker.ietf.org/doc/draft-ietf-raw-use-cases/ (March 2023)

## Slide 144: Autonomic Networking Integrated Model and Approach (ANIMA)
ANIMA: https://datatracker.ietf.org/group/anima/about/
  ANIMA designs protocols to allow network operations to be carried out without requiring low-level management of individual devices
Updates:
  Constrained Bootstrapping Remote Secure Key Infrastructure (BRSKI), see https://datatracker.ietf.org/doc/draft-ietf-anima-constrained-voucher/ (March 2023)
  BRSKI-AE: Alternative Enrollment Protocols in BRSKI, see https://datatracker.ietf.org/doc/draft-ietf-anima-brski-ae/ (March 2023)
  A Generic Autonomic Deployment and Management Mechanism for Resource-based Network Services, see https://datatracker.ietf.org/doc/draft-ietf-anima-network-service-auto-deployment/ (March 2023)

## Slide 145: References
RFC 7241, “The IEEE 802/IETF Relationship” (RFC 4441 update)
  https://datatracker.ietf.org/doc/rfc7241/
IEEE 802 Liaisons list is available
  http://ieee-sa.centraldesktop.com/802liaisondb/FrontPage