## Slide 1: Task Group bf Meeting agenda, February - March teleconference 2023
Date: 2023-02-20
Author:
Name | Affiliation | Address | Phone | Email
Tony Xiao Han | Huawei Technologies Co., Ltd. | F3, Huawei Base, Shenzhen, China |  | Tony.hanxiao@huawei.com

## Slide 2: IEEE 802.11 Task Group bf WLAN Sensing
Chair: Tony Xiao Han (Huawei)
Vice Chair: Sang Kim (LG Electronics)
Assaf Kasher (Qualcomm)
Secretary: Leif Wilhelmsson (Ericsson)
Technical Editor: Claudio Da Silva (Meta Platforms)

## Slide 3
This presentation contains the IEEE 802.11 Task Group bf agenda items for the teleconference calls on
    January 31 (Tuesday), 09：00 - 11:00 ET
    February 6 (Monday), 09：00 - 11:00 ET --CAC
    February 7 (Tuesday), 09：00 - 11:00 ET
    February 9 (Thursday), 22：00 - 00:00 ET
    February 13 (Monday), 09：00 - 11:00 ET (2 calls/week after the first 3 weeks)
    February 14 (Tuesday), 09：00 - 11:00 ET
    February 16 (Thursday), 22：00 - 00:00 ET
    February 20 (Monday), 09：00 - 11:00 ET
    February 21 (Tuesday), 09：00 - 11:00 ET
    February 23 (Thursday), 22：00 - 00:00 ET
    February 27 (Monday), 09：00 - 11:00 ET -- CAC
    February 28 (Tuesday), 09：00 - 11:00 ET
    March 2 (Thursday), 22：00 - 00:00 ET
    March 6 (Monday), 09：00 - 11:00 ET
    March 7 (Tuesday), 09：00 - 11:00 ET
    March 9 (Thursday), 22：00 - 00:00 ET
Abstract

## Slide 4
Please announce your affiliation when you first address the group during a meeting slot
Cell Phones to be silent or Off
Attendance recording procedures
  https://imat.ieee.org/attendance
Documentation
  http://mentor.ieee.org
  Use “TGbf” for submission
  If you plan to make a submission, be sure it does not contain company logos or advertising
  Documents are prepared by individuals, not companies
Questions on Voting status, Ballot pool, Access to Reflector, Documentation, Member’s Area
  Contact Jon Rosdahl – jrosdahl@ieee.org
Meeting Protocol, Attendance, Voting & Document Status

## Slide 5
Following 9 slides
Patent Policy and logistics

## Slide 6
Participants shall inform the IEEE (or cause the IEEE to be informed) of the identity of each holder of any potential Essential Patent Claims of which they are personally aware if the claims are owned or controlled by the participant or the entity the participant is from, employed by, or otherwise represents
Participants should inform the IEEE (or cause the IEEE to be informed) of the identity of any other holders of potential Essential Patent Claims
Early identification of holders of potential Essential Patent Claims is encouraged
Participants have a duty to inform the IEEE
Slide #1

## Slide 7
Cause an LOA to be submitted to the IEEE-SA (patcom@ieee.org); or
Provide the chair of this group with the identity of the holder(s) of any and all such claims as soon as possible; or
Speak up now and respond to this Call for Potentially Essential Patents
If anyone in this meeting is personally aware of the holder of any patent claims that are potentially essential to implementation of the proposed standard(s) under consideration by this group and that are not already the subject of an Accepted Letter of Assurance, please respond at this time by providing relevant information to the WG Chair
Ways to inform IEEE
Slide #2

## Slide 8
All IEEE-SA standards meetings shall be conducted in compliance with all applicable laws, including antitrust and competition laws.
  Don’t discuss the interpretation, validity, or essentiality of patents/patent claims.
  Don’t discuss specific license rates, terms, or conditions.
  Relative costs of different technical approaches that include relative costs of patent licensing terms may be discussed in standards development meetings.
  Technical considerations remain the primary focus
  Don’t discuss or engage in the fixing of product prices, allocation of customers, or division of sales markets.
  Don’t discuss the status or substance of ongoing or threatened litigation.
  Don’t be silent if inappropriate topics are discussed … do formally object.
---------------------------------------------------------------
For more details, see IEEE-SA Standards Board Operations Manual, clause 5.3.10 and Antitrust and Competition Policy: What You Need to Know at http://standards.ieee.org/develop/policies/antitrust.pdf
Other Guideline for IEEE WG meetings
Slide #3

## Slide 9
The patent policy and the procedures used to execute that policy are documented in the:
IEEE-SA Standards Board Bylaws (http://standards.ieee.org/develop/policies/bylaws/sect6-7.html#6)
IEEE-SA Standards Board Operations Manual (http://standards.ieee.org/develop/policies/opman/sect6.html#6.3)
Material about the patent policy is available at http://standards.ieee.org/about/sasb/patcom/materials.html
If you have questions, contact the IEEE-SA Standards Board Patent Committee Administrator at patcom@ieee.org
Patent related information
Slide #4

## Slide 10
By participating in this activity, you agree to comply with the IEEE Code of Ethics, all applicable laws, and all IEEE policies and procedures including, but not limited to, the IEEE SA Copyright Policy.
  Previously Published material (copyright assertion indicated) shall not be presented/submitted to the Working Group nor incorporated into a Working Group draft unless permission is granted.
  Prior to presentation or submission, you shall notify the Working Group Chair of previously Published material and should assist the Chair in obtaining copyright permission acceptable to IEEE SA.
  For material that is not previously Published, IEEE is automatically granted a license to use any material that is presented or submitted.
IEEE SA Copyright Policy
Slide #5

## Slide 11
    The IEEE SA Copyright Policy is described in the IEEE SA Standards Board Bylaws and IEEE SA Standards Board Operations Manual
      IEEE SA Copyright Policy, see Clause 7 of the IEEE SA Standards Board Bylaws https://standards.ieee.org/about/policies/bylaws/sect6-7.html#7 Clause 6.1 of the IEEE SA Standards Board Operations Manual https://standards.ieee.org/about/policies/opman/sect6.html
    IEEE SA Copyright Permission
      https://standards.ieee.org/content/dam/ieee-standards/standards/web/documents/other/permissionltrs.zip
    IEEE SA Copyright FAQs
      http://standards.ieee.org/faqs/copyrights.html/
    IEEE SA Best Practices for IEEE Standards Development
      http://standards.ieee.org/develop/policies/best_practices_for_ieee_standards_development_051215.pdf
    Distribution of Draft Standards (see 6.1.3 of the SASB Operations Manual)
      https://standards.ieee.org/about/policies/opman/sect6.html
IEEE SA Copyright Policy
Slide #6

## Slide 12
All participants in IEEE-SA activities are expected to adhere to the core principles underlying the:
  IEEE Code of Ethics
  IEEE Code of Conduct
The core principles of the IEEE Codes of Ethics & Conduct are to:
  Uphold the highest standards of integrity, responsible behavior, and ethical and professional conduct
  Treat people fairly and with respect, to not engage in harassment, discrimination, or retaliation, and to protect people's privacy.
  Avoid injuring others, their property, reputation, or employment by false or malicious action
The most recent versions of these Codes are available at
  http://www.ieee.org/about/corporate/governance
Participant behavior in IEEE-SA activities is guided by the IEEE Codes of Ethics & Conduct
Slide #7

## Slide 13
The IEEE-SA Standards Board Bylaws require that “participants in the IEEE standards development individual process shall act based on their qualifications and experience”
This means participants:
  Shall act & vote based on their personal & independent opinions derived from their expertise, knowledge, and qualifications
  Shall not act or vote based on any obligation to or any direction from any other person or organization, including an employer or client, regardless of any external commitments, agreements, contracts, or orders
  Shall not direct the actions or votes of other participants or retaliate against other participants for fulfilling their responsibility to act & vote based on their personal & independently developed opinions
By participating in standards activities using the “individual process”, you are deemed to accept these requirements; if you are unable to satisfy these requirements then you shall immediately cease any participation
Participants in the IEEE-SA “individual process” shall act independently of others, including employers
Slide #8

## Slide 14
The IEEE-SA Standards Board Bylaws (clause 5.2.1.3) specifies that “the standards development process shall not be dominated by any single interest category, individual, or organization”
  This means no participant may exercise “authority, leadership, or influence by reason of superior leverage, strength, or representation to the exclusion of fair and equitable consideration of other viewpoints” or “to hinder the progress of the standards development activity”
This rule applies equally to those participating in a standards development project and to that project’s leadership group
Any person who reasonably suspects that dominance is occurring in a standards development project is encouraged to bring the issue to the attention of the Standards Committee or the project’s IEEE-SA Program Manager
IEEE-SA standards activities shall allow the fair & equitable consideration of all viewpoints
Slide #9

## Slide 15
Required notices
Patent FAQ
http://standards.ieee.org/board/pat/faq.pdf
Disclosure of Affiliation
http://standards.ieee.org/faqs/affiliationFAQ.html
Anti-Trust Guidelines
http://standards.ieee.org/resources/antitrust-guidelines.pdf
Code of Ethics
http://www.ieee.org/web/membership/ethics/code_ethics.html
IEEE 802.11 Working Group Operations Manual
https://mentor.ieee.org/802.11/dcn/14/11-14-0629-22-0000-802-11-operations-manual.docx

## Slide 16
Agenda items on February 21
Call the meeting to order
Patent policy and logistics
TGbf Timeline
Call for contribution
Teleconference Times
Presentation of submissions
Any other business
  ?
  Adjourn
Notes:
  Docs in green have been presented.
  Docs in red have been withdrawn.
  Docs in black have NOT been presented.
  Docs in blue were presented but need more discussion or deferred
DCN | Author | Title (Key topic) | Time duration
 | Claudio da Silva (Meta Platforms, Inc.) | Discussion: comment resolution for LB272 | 30 mins
Table 1
DCN | Author | Title (CR, PDT) | Time duration
Table 2

## Slide 17
Table 3 (Stop discussion)
Notes:
  Docs in green have been presented.
  Docs in red have been withdrawn.
  Docs in black have NOT been presented.
  Docs in blue were presented but need more discussion or deferred
DCN | Author | Title | Time duration
Table 3

## Slide 18: TGbf Timeline (Updated)
  PAR approved Sep 2020
  First TG meeting Oct 2020
  Comment Collection (D0.1) Jan 2022Mar 2022
   April 2022
  Initial Letter Ballot (D1.0) Jul 2022 Sep 2022
   Nov 2022
   Jan 2023
  Recirculation LB (D2.0) Jan 2023  March 2023à July 2023
  Recirculation LB (D3.0) May 2023à Nov 2023
  Recirculation LB (D4.0) July 2023à Jan 2024
  Initial SA Ballot (D4.0) Sep 2023à March 2024
  Final 802.11 WG approval July 2024 à Jan 2025
  802 EC approval July 2024 à Jan 2025
  RevCom and SASB approval Sep 2024à March 2025
Timeline (Comment collection for D0.1)
January 20, 2023
  802.11 Working group Motion passes：802.11bf (WLAN Sensing) Draft 1.0 and Initial Letter Ballot
Tuesday January 31, 2023 at 23:59 Eastern Time USA (11:59 PM)
  Initial LB start for D1.0
Thursday March 2, 2023 at 23:59 Eastern Time USA (11:59 PM)
  Initial LB end for D1.0
  Assign the comments

## Slide 19
SP for Timeline change
Do you agree to change the timeline as showing below?
    Recirculation LB (D2.0) Jan 2023  March 2023à July 2023
    Recirculation LB (D3.0) May 2023à Nov 2023
    Recirculation LB (D4.0) July 2023à Jan 2024
    Initial SA Ballot (D4.0) Sep 2023à March 2024
    Final 802.11 WG approval July 2024 à Jan 2025
    802 EC approval July 2024 à Jan 2025
    RevCom and SASB approval Sep 2024à March 2025
  SP Result: Unanimous consent

## Slide 20
Call for contribution
Call for submissions for the following topics
  Technology and standardization gaps to support WLAN sensing
  Proposed Draft Text, comment resolution
  Other?

## Slide 21
Teleconference Times
  Confirmed:
    January 23 (Monday), 09：00 - 11:00 ET (Holidays)
    January 24 (Tuesday), 09：00 - 11:00 ET
    January 26 (Thursday), 22：00 - 00:00 ET –
    January 30 (Monday), 09：00 - 11:00 ET (1 calls/week for the first 3 weeks)
    January 31 (Tuesday), 09：00 - 11:00 ET
    February 2 (Thursday), 09：00 - 11:00 ET
    February 6 (Monday), 09：00 - 11:00 ET --CAC
    February 7 (Tuesday), 09：00 - 11:00 ET
    February 9 (Thursday), 22：00 - 00:00 ET
    February 13 (Monday), 09：00 - 11:00 ET (2 calls/week after the first 3 weeks)
    February 14 (Tuesday), 09：00 - 11:00 ET
    February 16 (Thursday), 22：00 - 00:00 ET
    February 20 (Monday), 09：00 - 11:00 ET
    February 21 (Tuesday), 09：00 - 11:00 ET
    February 23 (Thursday), 22：00 - 00:00 ET
    February 27 (Monday), 09：00 - 11:00 ET -- CAC
    February 28 (Tuesday), 09：00 - 11:00 ET
    March 2 (Thursday), 22：00 - 00:00 ET
    March 6 (Monday), 09：00 - 11:00 ET
    March 7 (Tuesday), 09：00 - 11:00 ET
    March 9 (Thursday), 22：00 - 00:00 ET
12 Mar 2023 - Daylight Saving Time Starts
Sunday, 12 March 2023, 02:00:00 clocks are turned forward 1 hour to Sunday, 12 March 2023, 03:00:00 local daylight time instead.
  To be Confirmed:
  March Plenary 2023 (March 12-17)
    March 13 (Monday EV 1), 19:30-21:30 Atlanta time –Tutorial?
    March 14 (Tuesday AM 1), 08:00-10:00 Atlanta time
    March 14 (Tuesday EV 1), 19:30-21:30 Atlanta time
    March 15 (Wednesday AM 1), 08:00-10:00 Atlanta time
    March 15 (Wednesday AM 2), 10:30-12:30 Atlanta time
    March 16 (Thursday AM 1), 08:00-10:00 Atlanta time
    March 16 (Thursday AM 2), 10:30-12:30 Atlanta time
  ** Note:
  when conflict with CAC, the call may be changed
  (Jan2023 – Mar 2023 CAC calls: February 6, 27, and March 12)
  2. Thursday 22:00 - 00:00am ET (Thursday 19：00 – 21:00 PT, Friday 11am-13:00 in China, Friday 5am-7am in Israel, Friday 4am – 6am in Central Europe), and Sang Kim will help to take the minutes for these slots.
 | Atlanta time | Beijing Time | Time Central Europe | Israel | Eastern Time | Pacific time
AM1 | 08:00-10:00 | 20:00-22:00 | 13:00-15:00 | 14:00-16:00 | 07:00-09:00 | 05:00-07:00
AM2 | 10:30-12:30 | 22:30-00:30 | 15:30-17:30 | 16:30-18:30 | 09:30-11:30 | 07:30-09:30
PM1 | 13:30-15:30 | 01:30-03:30 | 18:30-20:30 | 19:30-21:30 | 12:30-14:30 | 10:30-12:30
PM2 | 16:00-18:00 | 04:00-06:00 | 21:00-23:00 | 22:00-00:00 | 15:00-17:00 | 13:00-15:00
Evening 1 | 19:30-21:30 | 07:30-09:30 | 00:30-02:30 | 01:30-03:30 | 18:30-20:30 | 16:30-18:30
Notes: Draft may be ready by February 3rd (that is, 2 weeks after the interim closes).
Given that Dorothy may need a day or two to open the ballot, let’s say that the ballot opens on February 6th.
30 days later means that the ballot would around March 10th – which is the week before the March plenary.

## Slide 22
Backup
Notes: Approved by unanimous consent
Motion Passes (Y, N, A)
Motion Fails (Y, N, A)

## Slide 23
SP Motion xx
  SP (PDT):
  Do you support including the text proposed in the following document into the IEEE 802.11bf draft amendment?
  DCN + title
  Motion (PDT):
  Move to include the text proposed in the following document into the IEEE 802.11bf draft amendment:
  DCN + title
  SP (CR):
  Do you agree to resolve the following CIDs listed in the following document and incorporate the text changes into the latest TGbf draft?
  CID, in DCN + title
  Motion (CR):
  Move to approve resolutions to the following CIDs listed in the following document and incorporate the text changes into the latest TGbf draft:
  CID, in DCN + title
Notes: Do you agree to replace the Sensing Measurement Report element with a field?
Note: The content of the field is based on the content of the Sensing Measurement Report element.