## Slide 1: TGbe Editor’s Report on LB271
May 2023
Edward Au (Huawei Technologies)
Slide <number>
Date: 2023-05-15
Author:
Notes: doc.: IEEE 802.11-15/0496r1
May 2015
        Edward Au (Marvell Semiconductor)
Page <number>

## Slide 2
Slide <number>
LB271 on Draft 3.0 (1)
May 2023
Edward Au (Huawei Technologies)
Results as of March 11, 2023:
  3343 comments are received
    2315 Technical
    929 Editorial
    99 General
  Ad-hoc assignment:
    349 PHY
    2659 MAC
    335 JOINT
  1837 must be satisfied comments:
    1381 Technical
    444 Editorial
    12 General
Notes: doc.: IEEE 802.11-15/0496r1
May 2015
        Edward Au (Marvell Semiconductor)
Page <number>

## Slide 3
Slide <number>
LB271 on Draft 3.0 (2)
May 2023
Edward Au (Huawei Technologies)
Comment resolution progress as of May 14, 2023:
  3343 comments are received
    982 approved
      146 PHY, 135 Joint, 701 MAC
      539 Technical, 403 Editorial, 40 General
    698 comments ready for motion
      17 PHY, 71 Joint, 610 MAC
      498 Technical, 180 Editorial, 20 General
    252 comments presented but there are no consensus yet
      3 PHY, 13 Joint, 236 MAC
      235 Technical, 12 Editorial, 5 General
      99 are must be satisfied comments
    1411 comments pending for resolution
      181 PHY, 203 Joint, 1027 MAC
      1043 Technical, 334 Editorial, 34 General
      811 are must be satisfied comments
Notes: doc.: IEEE 802.11-15/0496r1
May 2015
        Edward Au (Marvell Semiconductor)
Page <number>

## Slide 4
Slide <number>
LB271 on Draft 3.0 (3)
May 2023
Edward Au (Huawei Technologies)
Latest PoC assignment: email
Latest comment resolution spreadsheet: 11-23/0272r22
Notes: doc.: IEEE 802.11-15/0496r1
May 2015
        Edward Au (Marvell Semiconductor)
Page <number>

## Slide 5
Slide <number>
Progress of baseline text alignment (1)
May 2023
Edward Au (Huawei Technologies)
Completed:
  Clauses 1, 3, 4, 5, 7, 8, 10, 11, 12, 13, 17, 26
  Annex B, C, E, R, Z, AA
Special thanks to the following individuals who help the review:
  Carol Ansley, Alfred Asterjadhi, Sunhee Baek, Akira Kishida, Michail Koundourakis, Liuming Lu, Mike Montemurro, Stephen McCann, Gaurang Naik, Peshal Nayak, Abhishek Patil, Gaurav Patwardhan, Rubayet Shafin, Atsushi Shirakawa, Bo Sun, John Wullert, Rui Yang, Ross Yu
Notes: doc.: IEEE 802.11-15/0496r1
May 2015
        Edward Au (Marvell Semiconductor)
Page <number>

## Slide 6
Slide <number>
Progress of baseline text alignment (2)
May 2023
Edward Au (Huawei Technologies)
Close to complete:
  Clause 9
Behind the schedule:
  Clause 6
Notes: doc.: IEEE 802.11-15/0496r1
May 2015
        Edward Au (Marvell Semiconductor)
Page <number>

## Slide 7
Slide <number>
Progress of baseline text alignment (3)
May 2023
Edward Au (Huawei Technologies)
What to expect?
  All baseline texts are aligned with REVme D3.0
  Editor’s notes may be inserted in a few clauses asking if any text change is needed because of a significant text change in the baseline
  The figure and table numbers of some subclauses in clause 9 are (significantly) changed.
Notes: doc.: IEEE 802.11-15/0496r1
May 2015
        Edward Au (Marvell Semiconductor)
Page <number>