## Slide 1: P802.11bc Report to EC on Approval to Forward Draft RevCom
Date: 2023-03-14
Authors:

## Slide 2: Introduction
This document contains the report to the IEEE 802 Executive Committee in support of a request for unconditional approval to send IEEE P802.11bc D7.0 to RevCom.
R0 – Initial draft.
R1 – final report

## Slide 3: Standards Association (SA) Ballot Results – P802.11bc
Ballot Close Date | Title | Ballot Type | Pool | Return | %Return | Abstain | %Abstain | Approve | Disapprove | %Approve
2022-11-04 | Initial SA ballot for D4.0 | Technical | 126 | 97 | 76% | 5 | 5% | 85 | 7 | 92%
2023-01-13 | First Recirculation Ballot for TGbc draft 5.0 | Recirculation | 126 | 105 | 83% | 5 | 4% | 97 | 4 | 97%
2023-02-23 | Second Recirculation Ballot for TGbc draft 6.0 | Recirculation | 126 | 107 | 84% | 5 | 4% | 102 | 0 | 100%
2023-03-13 | Third Recirculation Ballot for TGbc draft 7.0 | Recirculation | 126 | 109 | 86% | 5 | 4% | 104 | 0 | 100%

## Slide 4: SA Ballot Comments – P802.11bc
Ballot Close Date | Title | Total Number of Comments received (Yes and No votes)
2022-11-04 | Initial SA ballot for D4.0 | 173 (63T, 9G, 101E)
2023-01-13 | First Recirculation Ballot for TGbc draft 5.0 | 11 (7T, 1G, 3E)
2023-02-23 | Second Recirculation Ballot for TGbc draft 6.0 | 17 (2T, 0G, 15E)
2023-03-13 | Third Recirculation Ballot for TGbc draft 7.0 | 0 (0T, 0G, 0E)

## Slide 5: Unsatisfied Technical comments by commenter
Voter | Initial | 1st Re | 2nd Re | Comment topic | Total
None |  |  |  | No technical unsatisfied comments | 

## Slide 6: IEEE-SA Mandatory Coordination
Coordination Entity | Draft | Date | Status
IEEE-SA Editorial (MEC) | D3.0 | July 2022 | “Meets all editorial requirements.”
Quantities, Units and Letter Symbols (SCC14) |  |  | Not required
Terms and Definitions (SCC10) |  |  | Not required
Registration Authority Committee (RAC) |  |  | Not Required

## Slide 7: P802.11bc Timeline
Report to EC for unconditional approval to proceed to REVcom | 2023-03-14 (WG approval on 2023-03-17)
EC to REVcom | 2023-03-17
Submit to REVcom agenda (Deadline) | 2023-04-04
REVcom to SASB | 2023-05-15 (telco)
SASB approval | Early June 2023