## Slide 1: TGbk 320MHz Positioning May Meeting Closing Report
Date: 2023-05-17
Authors:

## Slide 2: Abstract
This document is the TGbk 320MHz Positioning closing report for the IEEE 802.11 Plenary May 2023 meeting.

## Slide 3: May Meeting Progress and Targets Towards the July Meeting
Work completed this week:
  Completed SFD development.
  Reviewed Draft text proposals for PHY and MAC and adopted 5 amendment text submissions into initial draft.
  Expected to generate P802.11bk draft 0.1 coming out of this meeting week.
Jonathan Segev, Intel corporation
TGbk:
Specification framework (SFD)
Draft amendment
TGaz:
Usage model
Functional requirements
Specification framework
Draft amendment

## Slide 4: May Meeting Progress and Targets Towards the July Meeting
Targets towards the July meeting:
  Generate initial P802.11bk draft (D0.1).
  Continue review and adoption of amendment text.

## Slide 5: March Meeting Progress and Targets Towards the May Meeting
Targets towards the May meeting:
  Generate a new revision Spec Framework Document revision 0.2.
  Adopted initial amendment draft text.
  Continue with SFD development.

## Slide 6: TGbk Projected Timeline
Q2 2024
Q1 2024
Q3 2023
Q2 2023
Q1 2023
Q4 2023
Q3 2024
Q4 2024
Formation
Framework
802.11bk D1.0 amendment text
WG Ballot series
SA Ballot series
Framework completion
05/23
WG approval for initial WG ballot
09/23
WG approval for initial SA ballot
11be SA ballot
completion
11bk SA ballot completion
11bk EC
approval

## Slide 7: Scheduled TGbk telecons
  Tue. June 6th 13:00-14:30 ET / 10:00 – 11:30 PT*
  Tue. June 20th 13:00-14:30 ET / 10:00 – 11:30 PT*
  Tue. June 27th 13:00-14:30 ET / 10:00 – 11:30 PT* ┼
* - newly announced
** - meeting as part of the IEEE week, refer to WG agenda document for details.
┼ - Motion meeting, motions to be made available to chair 15 days in advance and announced to group 10 days in advance.